BIOGAS PROJECT

Minutes of Q1 Project Steering Committee Meeting

Venue: Blue Tree Resort, Gaborone          Date: 21st March 2018

Present Committee Members

- Dr. E. Rakgati		            Biogas Project Coordinator, BITRI- Chairing

- Mr. K. Mokokwe		            Director, DWMPC – Co – Chair

- Mr. B. Onthusitse                          Director, DEA

- Mr. K. Syanjibu			BPC

- Mr. M. Garenamotse		BMC

- Ms. M. Rantolo			Dept. of Energy

- Mr. L. Chezuva			Kgatleng District Council

- Mr. M. Masole			MLGRD

- Ms. D. Mpedi			MLGRD

- Ms. B. Mooketsi			GCC

- Mr. K. Mokwakwa 			LTC

- Ms. R. Koosimile			Jwaneng Town Council

- Mr. F. Mathodi			Kweneng District Council

- Ms. M. Setshabelo			South-East District Council

- Mr. T. Mopako			Southern District Council

- Mr. E. Ngwako                               LEA

- Mr. B. Autlwetse			Biogas Project Manager

- Ms. L. Moroka		            Biogas Project Engineer

- Mr. R. Kanguaiko			Biogas Fin. & Admin Assistant

Apologies

- Dr. O. Koboto		UNDP

- Ms. O. Serumola		DWMPC/MENT

- Prof. Tsalaile                   BITRI

- Mr. R. Modikana		BDC

- BERA Representative

Agenda

Rapporteur: Mr. Raymond Kanguaiko

| Item | Time | Description | Led by |
| --- | --- | --- | --- |
| 004/1 | 0900-0905hrs | Opening Prayer | Volunteer |
| 004/2 | 0905-0915hrs | Chairperson Opening Remarks | Chairperson |
| 004/3 | 0915-0920hrs | Apologies | PM |
| 004/4 | 0920-0925hrs | Adoption of the Agenda | Chairperson |
| 004/5 | 0925-0940hrs | Minutes of last Quarter meeting | Chairperson |
| 004/6 | 0940-1000hrs | Action Items of the minutes | Chairperson |
| 004/7 | 1000-1030hrs | Project Progress for 1st Quarter | PM |
| 004/8 | 1030-1040hrs | Comments | All |
| 004/10 | 11:40 – 11:00 | Tea Break | All |
| 004/11 | 1100-1130hrs | Project progress- Financial | Finance Officer |
| 004/12 | 1130-1140hrs | Comments | All |
| 004/13 | 1140-1200hrs | Project Issues for PSC Consideration | PM |
| 004/15 | 1200-1210hrs | AOB | ALL |
| 004/16 | 1210-1220hrs | Closing Remarks | Co-Chair |
| 004/17 | 1230hrs | Closing Prayer | Volunteer |
| 004/18 | 12:40hrs | Lunch | All |

Proceedings:

004/1 Opening Prayer - Mr. L. Chezuva

004/2 Self-Introductions made by all

004/3 Opening Remarks – Chairperson

Welcomed members to the meeting Encouraged members to engage on important issues to steer the project towards achieving its objective. Commended the members for the continued turnout and requested them to maintain this status quo Requested members to specifically focus on the following issues; Feasibility Study Digester Designs with a specific focus on the 1000 small scale digesters to be constructed Financial performance of the Project

004/4 Apologies: Noted as per above on members attendance list

004/5 Adoption of the Agenda Agenda was accepted with the inclusion of Self-Introduction as item # 004/2

004/6 Minutes of last Quarter Meeting

Minutes of previous PSC meeting were adopted as true record of the proceedings with the following changes; Page 1 - Correction of Mr. T. Mopako instead of Ms. Mopako Members requested for consistency in numbering – numbering should be sequential and avoid numbering tea and lunch breaks.

004/7 Action Items of the minutes – From Q4 Minutes – Status Update

ACTION ITEM Responsible Party COMMENTS Role Clarity meeting between DWMPC, UNDP & BITRI Project Team The parties involved could not meet due to tight schedules Members expressed their concern and disappointment with the progress of the item since it has taken too long to be actioned They noted that this may impede progress of the Project Members requested for an immediate feedback by the 29th March 2018 Members requested for an ad hoc special meeting scheduled for 11th April 2018 Role Clarity – Item # 004/7 – in the Q4 PSC meeting move to Q1, 2018. Env. & Climate Change Specialist Members requested that this item must be included in the Q2 PSC meeting Noted that the absence of Dr. Koboto should not regress the project and PM should take a leading role in having item presented Project to solicit financial support from other Project Funding entities like NEF Project Team and BITRI Meetings & relations established with NEF & Forestry Botswana. Currently calls for proposal closed by both funding entities. Follow ups to be made once the calls for proposals are opened Optimal design of the biogas digester to be produced and shared. BITRI and Project Team Draft designs completed by BITRI design team. Bill of Quantities completed and estimated at P17,000. Estimate based on average construction costs an individual may incur at outskirts villages Project to work with BPC, BERA and DoE on REFIT or net metering to facilitate medium scale digesters construction Project Team, BPC, BERA and DoE PM met with BPC to discuss the REFIT process and necessary procedures PM also worked on ToRs with BPC on refit BMC engaged on the medium scale digester construction PM noted that a refit consultant will be engaged during Q2 Kgatleng beef farmers & Kweneng District Ventures have expressed interest in the construction of a medium scale digesters Members noted that BPC is just facilitating the REFIT process and BERA has the authority to approve/disapprove the refit Project to work with BMC on how they could implement a medium sized digester. Project Team Finalise the MoU between BITRI and CITF Project Team, BITRI & CITF MoU submitted to CITF and awaiting approval by Director.

004/7 & 8 Project progress - Comments

Members requested that a progress report be shared with the PSC Members request that a clear activity timeline be indicated instead of ‘On-Tract’ to clearly indicate the progress of an activity so that PSC can guide and provide technical guidance on achieving activities. Members also requested that a milestone chat be shared with PSC for their appreciation On the issue of selection criterion of potential beneficiaries, the PM explained that the team visited all District Councils & Agric Offices to publicise the project. He further stated that the ProDoc, through a pre-feasibility study, noted that BMC & Councils have a potential to pilot & sustain the medium scale digesters due to availability of substrates. Detailed Feasibility Study is yet to be conducted for small scale digesters but site-specific ones are to be conducted for medium and large-scale digesters. Members requested the Project team to fully engage the local District authorities to ensure success of the project at District level Members also advised that the success of the project will depend on how it addresses the Council’s national priorities and requested the project team to leverage from initiative such as poverty eradication driven by Councils at district levels. Members advised the Project team to aggressively drive the initiative and objectives since the targeted substrates are being competed for by other commercial market player and the target group/beneficiaries are also in search of other cost-effective renewable energy sources In view of the above, members noted that the project must narrow its scope and objective to ensure relevance of the Project to the market needs and demands PSC also requested that Project activities be disaggregated and delegated to relevant implementing members so that they provide feedback to PSC to ease burden on the Project team

004/10 & 11 Project Progress- Financial including Comments

PSC noted that the low expenditure has direct implication on slow progress of activities like feasibility study which will guide some activities. Members were encouraged to record time spent on the project and data to be computed and reported on quarterly basis. (Template to be shared with PSC)

004/12 Project Issues for PSC consideration

Feasibility Study for small scale Digesters PSC requested that DWMPC & BITRI fast-tract the procurement process PSC also suggested that a consultant be sourced from Ministry’s roster to expedite the procurement process Members requested that the TRG review the ToRs of the consultancy prior to engagement of a consultant Members requested that ToRs be completed by 11th April 2018

004/13 AOB PSC to diarize dates of the next meetings

004/14 - Closing remarks – Co-Chair

Co-Chair thanked members for their attendance Emphasised the importance Feasibility study to the progress of the Project and requested that the procurement processed be expedited and completed with immediate effect Role Clarity – noted that this be item be actioned Requested the Project team to present the Project to NRTC with a particular focus on issues that may request the intervention of the RDC

004/15 – Closing Prayer – Ms. B. Mooketsi

ACTION ITEMS

AGENDA ITEM Responsible Persons COMMENTS Role Clarity meeting between DWMPC, UNDP & BITRI be held and feedback provided to PSC by 29th March 2018 and DWMPC, UNDP & BITRI Done: meeting held between the Partners on role clarity Ad hoc Special PSC meeting scheduled for 11th April 2018 to discuss Role Clarity Project Team Not done Share co-financing template with PSC Project Team Done TRG, BITRI & DWMPC to review the Feasibility Study ToRs and facilitate the procurement process and provide feedback to PSC by 11th April 2018 TRG, DWMPC, BITRI and Project Team Done, ToRs were reviewed and finalised. Advertised and awaiting finalising procurement of the Consultant Presentation of the Project to NRTC with a particular focus on issues that may request the intervention of the RDC Project Team Done, presentation made and the NRTC visited one digester for better appreciation and understanding