Project Title:  Implementation of comprehensive and long term National Traffic and Transport Sector Strategy for Kuwait

Project Number:00072396

Multi-Year Work Plan

| EXPECTED OUTPUTS | PLANNED ACTIVITIES | Planned Budget by Year USD $ | RESPONSIBLE PARTY | PLANNED BUDGET |
| --- | --- | --- | --- | --- |
|  |  | 2017 | 2018 |  | Funding Source | Budget Description | Amount |
| Output 1: Capacity of GDT to manage national traffic information developed.” | Installation and configuration of the Kuwait Road Accident Data Management System (KRADMS) | $92,955.28 | - | UNDP/GDT | MOI | Contractual Services | $92,955.28 |
|  | Operation, maintenance, and enhancement of the Kuwait Road Accident Data Management System (KRADMS) | $397,098 | - | UNDP/GDT | MOI | Contractual Services | $397,098 |
|  | Training of selected cadre of GDT on use, administration and configuration/integration of Kuwait Road Accident Data Management System (KRADMS) | $317,678 | - | UNDP/GDT | MOI | Contractual Services | $317,678 |
|  | Procure the infrastructural requirements (hardware, software, network and other infrastructure components) to operationalize Kuwait Road Accident Data Management System (KRADMS) | $55,500 | - | UNDP/GDT | MOI | Contractual Services | $55,000 |
|  | Setup and configure the operating environment for IT infrastructure at the GDT HQ Traffic Project Office to enable operationalization of Kuwait Road Accident Data Management System (KRADMS) | $18,500 | - | UNDP/GDT | MOI | Contractual Services | $18,500 |
|  | Verify and ensure the operating environment for IT infrastructure is configured to meet the expectation of the Traffic Project team | $18,500 | - | UNDP/GDT | MOI | Contractual Services | $18,500 |
|  | Provide maintenance and onsite support services of installed and operated IT infrastructure requirements | $55,500 | $37,000 | UNDP/GDT | MOI | Contractual Services | $92,500 |
|  | In house training on ArcGIS System installed with Kuwait Road Accident Data Management System (KRADMS) to enable integration of data with high resolution satellite images maps | $63,902 | - | UNDP/GDT | MOI | Contractual Services | $63,902 |
|  | Total Output 1 | $1,019,633.8 | $37,000 |  |  |  | $1,056,633.28 |
| Output 2: Technical and administrative capacities and processes of GDT to support professional development and transition to e government enhanced | 2.1Submission of implementation plan for 45 locations and detailed training plan per location (number of targeted personnel, hours and subjects) | $26,911.5 | - | UNDP/GDT | MOI | Contractual Services | $26,911.5 |
|  | 2.2 Phase 1 – Customization and launch of Beta Version – By end of 2nd month since inception | $15,693.15 | - | UNDP/GDT | MOI | Contractual Services | $15,693.15 |
|  | 2.3 Test, Edit, Modify, piloting, installation, configuration and Training in different locations at GDT – From 3rd to 8th month since inception | $15,693.15 | - | UNDP/GDT | MOI | Contractual Services | $15,693.15 |
|  | 2.4 Maintenance and support of Electronic Correspondence System | - | $80,734.5 | UNDP/GDT | MOI | Contractual Services | $80,734.5 |
|  | 2.5 Procurement of scanners, barcode printers, barcode scanners to provide infrastructure equipment to operationalize electronic correspondence system in targeted locations including procurement of 90 PCs to support operationalization of offices | $75,000 | $75,000 | UNDP/GDT | MOI | Contractual Services | $150,000 |
|  | 2.6 Implementing advanced courses on crash investigation (II), vehicle dynamics and crash reconstruction (I&II) | $426,559 | - | UNDP/GDT | MOI | Contractual Services | $426,559 |
|  | 2.7 Provide catering and interpretation services to the training on crash investigation (II), vehicle dynamics and crash reconstruction (I&II) | $115,834 | - | UNDP/GDT | MOI | Contractual Services | $115,834 |
|  | 2.8 Design, customize and launch Beta version of Electronic Document Management System (Archiving) System | $35,000 | - | UNDP/GDT | MOI | Contractual Services | $35,000 |
|  | 2.9 Installation and configuration of the customized solution including editing modifying, testing, piloting and Training of Electronic Document Management System (Archiving) System | $105,000 | - | UNDP/GDT | MOI | Contractual Services | $105,000 |
|  | 2.10 Provision of Maintenance and Support services to Electronic Document Management System (Archiving) System | $52,500 | $157,500 | UNDP/GDT | MOI | Contractual Services | $210,000 |
|  | 2.11 Provision of IT infrastructural software and hardware equipment to enable the operationalization of Electronic Document Management System (archiving) system | $82,500 | $67,500 | UNDP/GDT | MOI | Contractual Services | $150,000 |
|  | 2.12 Launch of Beta version of Electronic Driving License Issuance System | $400,000 | - | UNDP/GDT | MOI | Contractual Services | $400,000 |
|  | 2.13 Implementation and operationalization including modification, piloting and Training on the launched Electronic Driving License Issuance System | $800,000 | - | UNDP/GDT | MOI | Contractual Services | $800,000 |
|  | 2.14 Provision of maintenance and support services to Electronic Driver License Issuance System including on job training | $200,000 | $600,000 | UNDP/GDT | MOI | Contractual Services | $800,000 |
|  | 2.15 Provision of IT infrastructural software and hardware equipment to enable the operationalization of Electronic Driving License Issuance System as per specifications given under point 2.12 | $165,000 | $135,000 | UNDP/GDT | MOI | Contractual Services | $300,000 |
|  | 2.16 Participation in international conferences, exchange of experiences events | $49,000 | $49,000 | UNDP/GDT | MOI | Contractual Services | $98,000 |
|  | 2.17 Support GSSCPD and GDT in reporting on SDG Goal 3 and SDG Goal 11 as pertains to Traffic | - | - | GSSCPD/ UNDP/GDT | - | - | - |
|  | 2.18 Installation of electronic programme/software to support management of training activities conducted by GDT | $30,000 | - | UNDP/GDT | MOI | Contractual Services | $30,000 |
|  | 2.19 Miscellaneous, office Maintenance, and mobile communication | $20,000 | $20,000 | UNDP/GDT | MOI | Contractual Services | $40,000 |
|  | 2.20 Staff Costs/Consultants | $479,327 | $309,904 | UNDP/GDT | MOI/GSSCPD | Contractual Services | $789,231 |
|  | Total Output 2 | $3,094,017.8 | $1,494,638.5 |  |  |  | $4,588,656.3 |
| Evaluation (as relevant) | EVALUATION | - | - |  |  |  | - |
| Total |  | $4,113,651.6 | $1,531,638.5 |  |  |  | $5,645,290 |
| General Management Support 3% |  | $123,409 | $45,949 |  |  |  | $169,358 |
| TOTAL |  | $4,237,060 | $1,577,587 |  |  |  | $5,814,648 |