UNDP Project Document

Government of the Kingdom of Morocco

United Nations Development Programme

Energy Efficiency Codes in Residential Buildings and Energy Efficiency Improvement in Commercial and Hospital Buildings in Morocco

Table of Contents

SECTION I: 	ELABORATION OF THE NARRATIVE	5

PART I: 	Situation Analysis	5

Context and Global Significance	5

Barrier Analysis	7

Institutional, Sectoral and Policy Context	10

Stakeholder Analysis	11

Baseline Analysis	12

PART II: 	STRATEGY	14

Project Rationale and Policy Conformity	14

Project Goal, Objective, Outcomes and Outputs/Activities	15

Project Indicators, Risks and Assumptions	24

Expected Global, National and Local Benefits	26

Country Ownership: Country Eligibility and Country Drivenness	27

Sustainability	27

Replicability	28

PART III: 	Management Arrangements	29

PART IV:	Monitoring and Evaluation Plan and Budget	31

1.	Monitoring and Reporting	31

2.	Independent Evaluation	36

3. 	Learning and Knowledge Sharing	36

PART V:	Legal Context	37

ANNEX A:	LIST OF ORGANIZATIONS CONSULTED DURING THE PREPARATORY PHASE	38

ANNEX B:	SURVEY RESULTS OF PRIVATE CONSTRUCTION SECTOR IN MOROCCO	40

Overview	40

Major Findings – Level of Interest and Knowledge	40

Major Findings – Gap Analysis	41

Major Findings – EE Training Needs	41

Major Findings – Fiscal and Regulatory Framework	42

Recommendations from Private Sector Workshops	42

ANNEX C:	EXAMPLES OF PROPOSED EE INVESTMENTS IN HOUSING, HEALTH AND HOTEL SECTORS	44

Example of Demonstration Project in the Social Housing Sector	44

Example of Demonstration Project in the Hotel Sector	45

Example of Demonstration Project in the Hospital Sector	45

SECTION II: 	STRATEGIC RESULTS FRAMEWORK AND GEF INCREMENT	46

PART I:	Incremental Cost Analysis	46

PART II:	Logical Framework Analysis	46

SECTION III: 	TOTAL BUDGET AND WORKPLAN	47

SECTION IV: 	ADDITIONAL INFORMATION	51

PART I: 	Other Agreements	51

PART II: 	Stakeholder Involvement Plan	52

Acronyms

AMISOLE	Moroccan Association of Solar and Wind Industries

APC	Commercial Partnership Insurance

BCU	Building Code Unit

CDER	Center for the Development of Renewable Energy

DEER	Directorate of Electricity and Renewable Energy

DH	Moroccan Dirham

DSM	Demand Side Management

EE	Energy Efficiency

ESCO	Energy Service Company

EU	European Union

GDP	Gross Domestic Product

GHG	Greenhouse Gas

HVAC	Heating, Ventilation and Air Conditioning

IMET	Italian Ministry of the Environment and Territory

IPMVP	International Performance Measurement and Verification Protocol

IW	Inception Workshop

MEM	Ministry of Energy and Mines

MEPS	Minimum Energy Performance Standards

MW	Megawatt

ONE	National Electricity Company

PERG	Global Rural Electrification Program

PIR	Project Implementation Review

PROMASOL	Moroccan Program for Promoting Solar Energy

RCU	Regional Coordinating Unit

RE	Renewable Energy

REDAL	Power Distribution Company in Rabat

SC	Steering Committee

SNIMA	Moroccan Industrial Standards Bureau

TOR	Terms of Reference

TPES	Ton of Primary Energy Supply

TSC	Technical Standards Committee

TSO	Transmission System Operator

UNDAF	United Nations Development Assistance Framework

UNFCCC	United Nations Framework Convention on Climate Change

UNDP 	United Nations Development Programme

UNDAF	United Nations Development Assistance Framework

# SECTION I: 	ELABORATION OF THE NARRATIVE

## PART I: 	Situation Analysis

### Context and Global Significance

Morocco’s energy consumption continues to grow rapidly each year. Morocco must import over 97% of its energy, and existing subsidies for fuel prices are expected to cost the Government of Morocco close to US$1 billion in 2006, representing 5.4% of the government budget. It is going to be difficult for the country to sustain current growth trends given on-going energy price levels.

Morocco has yet to develop a national EE policy and lacks the proper regulatory and institutional framework to launch a comprehensive national EE program. This problem is particularly acute in the housing and service sectors which represent 25% of the country’s energy requirements. In the electricity sector, the growth in demand exceeds the most aggressive forecasts of the Ministry of Energy and Mines (MEM). The national consumption of electricity has been growing at 7%-8% per annum over last few years, compared to GDP growth in the 3.0-3.5% range.

The government is therefore concerned about on-going energy expenditures by government agencies, private enterprises and households. While a number of energy efficiency (EE) programs have been put in place with donor assistance for Morocco’s industrial sector, the housing and service sectors have not received much attention until recently. Building codes represent a well-known and robust component of any energy efficiency policy. They generate substantial energy savings in countries where they have been implemented with care.

The lack of EE standards for the construction sector means that new residential constructions and renovations of existing buildings in the service sector are undertaken with minimal concern for the energy efficiency of building materials, construction techniques, HVAC equipment, etc. This is particular true for three key strategic areas that account for much of the construction activity in Morocco: housing, healthcare and tourism. There clearly exists a window of opportunity for an EE Building Code in Morocco as major plans are already under way for expanding the nation’s housing stock, renovating public hospitals, and developing new hotel complexes.

It is estimated that 15% or higher of the energy consumption of these sectors could be saved by the introduction of the proper set of EE measures in existing buildings, including building codes and minimum energy performance standards (MEPS). Morocco’s Climatic conditions as well as the growing use of Information and Communication Technologies inside buildings, contribute to an ever growing demand for air conditioning in buildings. The future building codes and standards will help curbing these cooling loads.

Despite these challenges, there is a strong sense among government officials, construction professionals and investors/operators that minimum EE performance standards must be developed and introduced. The private sector has clearly indicated that it is looking to the public sector to take the leading role in several areas: (i) develop clear EE standards that are universally applied in the residential building sector; (ii) integrate EE standards in the government’s various construction and investment programs (housing, healthcare, etc.); and (iii) communicate the national importance of EE initiatives for buildings.

In the housing sector, poor building design and the lack of proper insulation is forcing apartment dwellers in all income categories to rely on space heaters in winter and portable air conditioners in summer to regulate indoor temperature, putting pressure on household budgets. The Ministry of Housing, which has targeted the construction of 100,000 public housing units each year, has asked for the support of this project to develop and integrate basic EE standards in the Ministry’s construction standards. On the other end of the socio-economic scale, leading developers have asked for assistance in creating a uniform set of standards and a certification process for energy efficient apartments.

The Ministry of Housing is increasingly putting the emphasis on EE building codes and construction standards, for the simple reason that it is much easier to implement energy efficiency practices during the design and construction phase rather than retro-actively retrofitting the buildings after apartment residents have moved in. Adding 100,000 housing units each year in Morocco – per the current government intention -- represents and investment challenge but also an overall social welfare management issue given the efforts to reduce inequities and build a sustainable Moroccan middle class.

In the healthcare sector, the country’s public hospitals are undergoing major renovation projects to upgrade the healthcare infrastructure and improve the quality of health services. The Health Ministry is seeking to improve the competitiveness of public hospitals to prepare them for the introduction of universal health care under which they will be forced to compete with private hospitals. Since many hospitals operate on limited budgets, improving the quality of healthcare can only happen if energy costs are brought under control in such areas as hot water service, lighting, heating, air conditioning, etc.

As an illustration, fume hoods in hospital can be designed and operated in a much more energy efficient manner. It is estimated that a single fume hood in Marrakech uses approximately $4300/year in energy (32,000 kWh of electricity—and 6.7 kW of peak power--and 56 MWh of thermal energy).

Only 20 of Morocco’s 120 major hospitals are estimated to have hot water for basic services, in effect increasing the likelihood of sanitary hazard. As the government’s announced universal health care program is launched, public hospitals seek to upgrade the quality of their services and the government now understands that patient comfort and ready availability of hot water will, in many ways, improve the overall quality of medical services. Also, given that public hospitals are being given greater management autonomy by the Ministry of Health, it is sensible to assume that the process of getting approval from the hospital’s board of directors to support energy conservation will be simplified.

In the tourism sector, increased price competition with other international tourist destinations around the Mediterranean is forcing hotel operators to closely manage operating expenses. The push by the government to attract foreign investments in this sector (tied to the government’s Azur plan for hosting 10 million tourists by 2010) is creating an opportunity to ensure that EE standards are integrated within the minimum requirements for such projects.

Past initiatives have concentrated primarily on the industrial sector, looking at ways to improve industrial production processes and equipment efficiency. The Center for the Development of Renewable Energy (CDER) has been involved in such projects, working closely with industry representatives, foreign donors and equipment manufacturers. On the residential side, the CDER has launched an ambitious project to standardize solar water heaters and stimulate bank financing in partnership with suppliers. This initiative, although small in scale, has demonstrated how public-private partnerships can be built to support public EE initiatives in the private sector.

Given its role as the nation’s largest landlord and its main real estate investor (through investment programs in the health and housing sectors), the government has a key role to play in “leading by example”. While EE standards may remain voluntary during a transitional phase, the government intends to transform the market by incorporating EE standards as core requirements for its building construction and renovation projects.

The government also understands the importance of developing a multi-sectoral approach for promoting EE standards. By integrating EE considerations within each of the sectoral programs of participating ministries (Housing, Health, Tourism, etc.), the government can ensure that EE initiatives are scaled up as part of the government’s on-going sectoral programs. This approach avoids the piece-meal approach of previous programs by making EE standards and processes an integral part of sector initiatives.

### Barrier Analysis

The market for energy efficiency investments in Morocco remains fragmented, despite some relative successes in introducing energy conservation technologies in such sectors as heavy industry. Key players such as professionals (architects, builders), local manufacturers, importers, technical bureaus and real estate developers find it difficult to invest time, money and resources in a sector where demand seems to remain low and uneven.

The service sector market remains largely untapped due to a number of barriers that impede the development of an explicit national program on energy efficiency in the service and housing sector. These barriers include:

#### Legal and regulatory barriers

A significant legal barrier is currently being removed by Morocco with the passage of a new Law on Energy Efficiency and Renewable Energy that provides the legal basis for a mandatory EE building code (as well as other EE initiatives such as minimum energy performance standards for appliances). As a result, the Ministry of Energy will have the legal authority to impose EE regulations in the building sector.

It should be noted that this Law on Energy Efficiency and Renewable Energy, developed as a result of initial consultations between the project team and the government, is just the first step toward implementation of an EE building program.

Regulatory barriers remain, as the Ministry of Energy is now required to develop, with the CDER’s help, the necessary implementation decrees to mandate EE standards for new construction and for building renovations. Neither the Ministry nor the CDER have the necessary regulatory experience and technical expertise to draft these decrees.

#### Institutional barriers

During the Preparatory Phase, the project team discussed with participating ministries (Energy, Finance, Housing, Health, Tourism, etc) and the CDER the lack of clear institutional mandate regarding the government’s EE program. In the course of these discussions, a clear consensus emerged among participants that the CDER should assume the lead role in driving the EE Building Code program. This orientation was confirmed by the Minister of Energy and Mines.

In preparation for the Execution Phase of this project (and as part of an energy sector reform program launched with World Bank assistance), the Ministry of Energy is finalizing a law that would extend the CDER’s responsibilities to cover energy efficiency programs in addition to its current renewable energy mandate. To fulfill these responsibilities, the CDER will need to develop its technical capabilities in order to develop EE building standards and prepare the EE Building Code.

#### Policy barriers

The Ministry of Energy and Mines is now developing a clear policy on energy efficiency. The government’s EE program has evolved organically from a number of donor-funded programs, but the MEM is now committed, with World Bank assistance, to developing a clear EE policy statement to present a coherent government strategy to deal with the high cost of energy.

On a multi-sectoral level, there is no single forum for government ministries to come together to harmonize their respective programs in support of a common EE strategy. This could present a challenge as the MEM seeks to develop a consensus around a clear set of objectives. The support of key ministries such as Housing, Health and Finance will have a major impact on the success of any EE legislation for buildings.

Another barrier is the weak linkage between the public and private sectors. There is no platform to engage public and private stakeholders in a policy dialog on a national energy efficiency program. Without extensive consultation with professional associations representing architects, builders, real estate developers, hotel operators, suppliers, etc., the government’s efforts to introduce EE legislation for new and existing buildings will have a limited impact.

#### Technical barriers

Government agencies that will be tasked to lead the effort to develop standards and practices that can be incorporated within an EE Building Code have limited technical experience in this field. This is particularly true of the CDER, which will be responsible for developing the EE Building Code and for advising the Technical Standards Committee on the appropriate specifications for EE standards.

The private sector is also handicapped by a lack of understanding of EE issues for buildings. Real estate developers, landlords and even government agencies rely on technical experts such as architects, engineers and builders to advise them on improve the energy efficiency of buildings. Without a strong and informed endorsement of EE standards/code by professionals, developers/landlords will most likely ignore the proposed regulations.

Another technical barrier is the limited availability of building components and construction supplies that meet standard energy efficiency requirements. This is partly due to the lack of internal demand among Moroccan builders, and partly due to the lack of standards which allows cheaper and less efficient products to prevail in the marketplace.

#### Cost barriers

The additional upfront cost that is incurred in implementing EE measures can represent a financial and/or psychological barrier for cost-conscious investors who may not understand the return on investment provided by EE outlays. This is particularly true in the social housing sector which is very sensitive to price. A two-fold response is therefore necessary: (i) initiating an information and education campaign with builders, real estate developers and government officials to demonstrate through real examples the financial benefits of energy efficiency in buildings; and (ii) mandating EE standards through a building code to ensure that all builders follow a minimum set of standards (thus avoiding the “free loader” problem).

#### Informational barriers

Since so few apartments are insulated in Morocco, most home buyers do not think to ask about the thermal efficiency of the units they are purchasing. This creates a Catch-22 situation, as real estate developers are in turn reluctant to spend extra money for EE improvements that will not necessarily be valued by apartment buyers.

The lack of information also inhibits industry professionals (such as architects, and engineers) and decision makers (such as real estate developers) from understanding the benefits of energy efficiency. As a result, most operators/investors will look at the cost of building a unit, rather than the total cost of ownership, including on-going energy costs.

#### Implementation barriers

Enforcement mechanisms at the municipal level represent another weak link that must be addressed. Local authorities often lack the technical and human resources to properly enforce building regulations, with disastrous consequences such as the earthquake of 2004 when many buildings collapsed because builders had failed to follow the seismic regulations for constructions.

Barriers specific to each building type

In addition to the global barriers identified above, some of the barriers are specific to each type of targeted building:

- Housing: tenant associations are practically non-existent in Morocco. Consequently, common areas such as stairwells, lobbies and gardens are not well maintained. This presents a challenge for EE measures that involve a common interest, such as building-level solar water heaters and low energy lighting in common areas.

- Tourism: since hotel guests do not pay the energy bill, they are not always sensitive to the environmental cost of their behavior. In order to achieve meaningful reductions in energy consumption, the environmental awareness of hotel guests and tourists will need to be raised through a communications campaign managed through the National Hotel Industry Federation and hotel owners.

- Hospitals: as the Ministry of Health moves towards a decentralized budgeting process that places greater financial responsibility on hospital directors, there may be a tendency to favor the purchase of much needed medical equipment over EE investments. The capacity of individual hospitals to plan and execute EE renovation projects may also be limited. The project will therefore work closely with the Hospital Directorate of the Health Ministry to ensure that an EE program is rolled out in a consistent fashion at public hospitals and significant economies of scale in purchasing and installation costs can be achieved.

### Institutional, Sectoral and Policy Context

As the standard of living in Morocco improves, energy expenditures have been rapidly increasing as more people demand hot water, heating and/or cooling for their basic comfort and household energy needs. The timing of this project is important because it accompanies three key government initiatives: (i) a social housing program to add 100,000 housing units each year; (ii) a program to upgrade the nation’s hospital infrastructure (more than 120 hospitals) in order to prepare for the introduction of Universal Health Insurance; and (iii) the “Azur” Program to increase the number of hotel rooms to accommodate up to 10 million visitors by 2010.

Ministry of Energy and Mines: The ministry is responsible for defining government policy on energy efficiency, as well as proposing a legislative framework for implementing EE regulations. Within the MEM, the Directorate of Electricity and Renewable Energy is working closely with the World Bank to develop an overall policy statement on energy efficiency defining the government’s strategic orientations in this sector. In the past, energy efficiency has been the poor stepchild compared to renewable energy. This orientation has been evolving in large part in response to the sustained increase in energy prices. As mentioned previously, the MEM is developing an energy efficiency policy with World Bank assistance that is designed to promote greater energy efficiency in the country’s industrial, service and housing sectors.

CDER: The government’s ownership and preparedness for the current project is best illustrated by the proposed law that broadens the CDER’s mission to include energy efficiency. With this law, the government is unequivocally assigning responsibility to the CDER for developing and implementing the government’s EE program, including EE building standards and code. As a financially autonomous public agency, the CDER has considerable flexibility in implementing innovative public-private partnerships. The CDER is the executing agency for a number of donor-funded EE projects.

This shift in the CDER’s mission has come about in response to two factors: (i) the close linkage between some RE and EE technologies (for example, solar water heaters), and (ii) the need by public authorities to assign responsibilities for EE public programs to a single entity.. This evolutionary process closely parallels the situation in Tunisia, where the National Renewable Energy Agency (ANER) morphed into the National Energy Management Agency (ANME) by including both RE and EE in its mission statement.

Technical Standards Committee (TSC): The normative framework to develop and approve EE building standards is already in place. The existing Technical Standards Committee on renewable energy will be expanded to handle energy efficiency standards. This extension was deemed a natural choice since it already deals with solar water heating standards, a technology that involves both the RE and EE sector.

The Housing Ministry is closely linked to the EE Building Code proposal as the Ministry is itself pushing to improve overall standards for Morocco’s construction sector. The Housing Ministry recognizes that Morocco’s construction sector is woefully deficient in basic construction standards, and it is closely associated with the CDER’s efforts to promote the concept of an EE building code as part of a broader effort to streamline the country’s building regulations.

On the policy front, the government is proposing to create a National EE Commission that could bring together public and private stakeholders to engage in a national policy dialog and advise the government on its EE policy orientation. Such a commission would also play an important role in aligning sectoral policies in the tourism, housing, health and education sectors with the government’s energy efficient building initiative. It would also ensure that provisions for EE standards are fully integrated in the government’s construction and renovation program for public housing, administrative offices, public hospitals, as well as adapting regulations affecting private operators in the housing, health and tourism sector to include an EE component.

### Stakeholder Analysis

The main stakeholders of this project include:

- Ministry of Housing and Urban Affairs which will deliver on its social housing program with minimal incremental cost for EE standards;

- Moroccan families who will reduce temperature extremes in their homes through better insulation, thus reducing the cost of space heating in winter months and air conditioning in summer months;

- Ministry of Health which will ensure that public hospitals are effectively equipped to catch up to the standards of private clinics by improving the overall quality of healthcare services; currently, energy expenditures at public hospitals drain resources from core health services.

- Public hospitals that will get a better handle on energy costs and be able to redistribute any savings on critical health care investments;

- Hospital patients who will receive better quality of health care through the availability of hot water, heating and more efficient lighting;

- Construction sector professionals such as architects, builders and real estate developers who will benefit from technical training and a better understanding of EE requirements in their profession;

- Hotel operators who will be able to compete for foreign tourists by being able to better control their operating expenditures on energy;

- Local equipment and construction supply manufacturers/distributors that will benefit from the expansion of the energy conservation market in a sustainable fashion;

- Energy audit bureaus that will be associated with the initial screening and identification demonstration project buildings together with all subsequent capacity building activities;

- Administrative and municipal entities that will also be encouraged to adopt energy conservation measures, thus improving their budgetary situation;

- Agents and officials from the CDER and Ministry of Energy who will strengthen their capacities through the training opportunities and professional interactions with the renewable energy service providers;

- Energy suppliers will benefit from progressive EE improvements in the building sector. As the growth in energy demand slows down, they will likely be able to postpone investments in new generation, transport and distribution facilities, while experiencing an improved power load profile;

- National health and safety bodies that will contribute expert advice in the development EE standards.

### Baseline Analysis

To achieve the above development objectives, Morocco has implemented the following activities designed to promote the increased adoption of renewable energy: (i) PROMASOL project with a goal of 100,000 m² of solar panels installed over 4 years and a solar water heater market equivalent to 450 million DH (US$ 50 million) annually; (ii) a program to reduce household wood consumption by promoting more efficient cooking appliances; (iii) a program for global rural electrification (PERG) designed to bring solar-power energy to 150,000 isolated rural households; (iv) a 50 MW wind power plant near Tangiers in the North of the country; and (v) the commercial insurance program (APC) program to encourage commercial relationships between equipment distributors, local manufacturers and banks.

The above programs are having a remarkable impact in shaping the renewable energy market in Morocco. However, the barriers being removed in the on-going and/or prior GEF and other donor supported activities in Morocco address the rural access question rather than the specific regulatory and energy efficiency barriers, the lack of technical, financial and solid intermediation services which are critical if the country is to reduce the impact of its energy bill on the balance of payments. Without the proposed project, it is unlikely the various players will focus on energy efficiency in the building sector because of the current regulatory barriers, the overall non-conducive business environment and the usual difficulties in enforcing contractual arrangements that must be understood by all stakeholders in addition to the initial technical assistance cost required.

The CDER has initiated a number of capacity building activities designed to improve the capabilities and performance of the energy efficiency service providers and to reduce greenhouse gas emissions tied to the consumption of fossil fuel. Existing programs have tended to focus on the following areas:

- Improving the network of small retail dealers and installers of solar water heaters;

- Developing a certification and labeling program for energy efficiency equipment using the CDER’s testing facilities;

- Encouraging a program of rural electrification using renewable energies;

- Promoting the use of more efficient cooking and heating appliances; and

- Sponsoring several demonstration projects to improve the overall energy efficiency of large facilities such as hospitals and universities.

Many of the CDER’s activities are focused on access to electricity in rural areas, energy services for households and small community facilities such as hammans (communal baths). Energy efficiency demonstration projects in larger buildings have not yet been the focus of a large-scale and comprehensive intervention with a view to mainstreaming the approach and creating a locally viable expertise to take over after the initial trial phase.

This proposal is intended to build upon the current experience with scattered demonstration EE projects to promote energy efficiency in the building sector, by consolidating past scattered trials from a much larger and sustainable scale in both the institutional and service sectors (e.g., hotels and hospitals) and the housing sector (e.g., social housing).

## PART II: 	STRATEGY

### Project Rationale and Policy Conformity

As the standard of living in Morocco improves, energy expenditures are expected to grow rapidly as more people demand hot water, heating and cooling for their basic comfort and household energy needs. The timing of this project is important because it accompanies three key government initiatives: (i) a social housing program to add 100,000 housing units each year; (ii) a program to upgrade the nation’s hospital infrastructure (more than 120 hospitals) in order to prepare for the introduction of Universal Health Insurance; and (iii) the “Azur” Program to increase the number of hotel rooms to accommodate up to 10 million visitors by 2010.

The project seeks to improve the energy efficiency of buildings in Morocco through the introduction of an EE building code for Morocco, the development of technical standards, and the reinforcement of private sector capabilities to incorporate EE measures in building construction/renovation projects. By removing the barriers that currently inhibit the adoption of these standards, the project will allow Moroccan households, hospitals and hotels to reduce their energy expenditures while improving quality of life issues. Estimated annual energy savings range from 15% to 35% depending on the type of building and the sector.

The project’s global objective is to reduce Morocco’s energy-related CO2 emissions by mitigating the demand for energy in the country’s housing and service sectors. This will be accomplished through the introduction of EE measures and standards in priority for new construction and also through the renovation of existing building stock. In setting out to do so, the project activities will ensure that future constructions follow acceptable efficiency requirements in order to limit energy consumption while making the Moroccan hospitals, commercial services (hotels) and homes more energy efficient.

A comprehensive survey of past EE initiatives in Morocco, as well as interviews with private sector stakeholders (architects, builders, real estate developers, etc.) have made it clear that EE standards developed for the Moroccan market must be adapted to the local climatic, economic and cultural environment. As a result, the technical capabilities of government institutions such as the CDER and local municipal agencies must be reinforced in order to support the government’s efforts to define and mandate EE buildings standards, while the necessary legal and regulatory framework is established in parallel.

The private sector, especially professionals such as architects and engineers, has a key role to play in ensuring the development, dissemination and adoption of EE building standards. Without a program of technical training, outreach and mobilization, it is doubtful that the private sector will be sufficiently sensitive to the importance of EE standards to incorporate such practices in their building designs and construction budgets.

The requirements for a comprehensive capacity building and outreach program, along with strengthening the necessary legal, regulatory and institutional frameworks, are in line with GEF Operational Program #5: Removal of Barriers to Energy Efficiency and Energy Conservation. Without GEF intervention, it is not clear that the government would be able to put in place a comprehensive multi-sectoral policy initiative to integrate EE standards within non-industrial sectors such as housing, tourism and healthcare.

The project also fits in the following GEF strategic priorities: (CC-1) Transformation of markets for high volume products and processes. The project proposes to work closely with the private sector to ensure that regulatory proposals and technical standards are widely disseminated and adopted throughout the construction industry. The proposed market transformation activities are designed to effect sustainable changes in two areas: (i) decision-makers such as real estate developers, hotel operators and government ministries who establish the requirements for their building projects; and (ii) professionals such as architects and engineers who advise decision-makers and are key influencers in the decision to incorporate EE standards in a project design.

This project is aligned with a number of regional and national GEF projects that have sought to introduce EE regulations in the construction industry, especially in the housing sector. It seeks to build upon past successes by ensuring a tight integration between government agencies responsible for establishing the proper regulatory framework and the private sector operators who will be responsible for implementing EE regulations within their construction projects. Extensive consultations with public and private sector stakeholders through regular Steering Committee meetings, workshops and interviews have reaffirmed the willingness of the private sector to support this initiative as long as they are involved in it from the conception and design phase.

### Project Goal, Objective, Outcomes and Outputs/Activities

The project’s global objective is to reduce Morocco’s energy-related CO2 emissions by mitigating the demand for energy in the country’s housing and service sectors through the introduction of an EE building code for new construction and renovation of existing building stock. The project’s specific objective is to improve the energy efficiency of buildings in Morocco through the introduction of an EE building code for Morocco, the development of technical standards, and the reinforcement of private sector capabilities to incorporate EE measures in building construction/renovation projects

The project consists of six outcomes which are designed to contribute toward achieving the project’s objectives. Each of these outcomes includes a number of specific outputs and a series of activities planned to achieve them. These outcomes are the following:

- Setting up an EE Building Code Unit at the national level, and reinforcing compliance at the municipal level. This outcome will focus on: (i) providing technical assistance to set up an EE Building Code Unit within the CDER; and (ii) strengthening the institutional and operational capabilities of municipal code enforcement agencies.

- Sizing the Energy Efficiency Potential in New Construction: Outreach, demonstration and knowledge sharing activities. This outcome will focus on: (i) mobilization, outreach and training activities; (ii) demonstration projects; and (iii) project development services for the private sector.

- Drafting and implementing an EE building code for residential buildings. This outcome will focus on: (i) designing and drafting the EE Building code legislation and regulations; and (ii) preparing the necessary regulatory framework for implementation and enforcement mechanisms.

- Developing and disseminating standards and guidelines for professionals. This outcome will focus on: (i) preparing EE standards for building design, building envelope, and HVAC; (ii) preparing technical guides for professionals; and (iii) implementing a testing and monitoring program to evaluate the impact of proposed EE standards.

- Project management and M&E support. Operational support will be provided to the MEM and the CDER to assist with key project management functions. This technical assistance will focus on strengthening the CDER’s ability to set up an EE Building Code Unit and to manage the demonstration projects and the project development services. This outcome will also help coordinate sectoral policies among government agencies to facilitate the adoption of the EE Building Code and will conduct monitoring and evaluation of the project.

Note: a separate component for a Pilot Compensation Window was originally included in the PDF-B. However, during the course of the preparatory assistance phase, it became clear that such a funding mechanism for EE investments did not directly meet the needs of public and private stakeholders. With the new Finance Law that defines the government’s budgetary process, each ministry is responsible for managing its own budget and reallocating funds as necessary between categories. As a result, any savings from EE investments remain with the Ministry which can then reallocate the money to other spending priorities. Creating a central compensation window at the central government level is therefore not practical, since each ministry is responsible for its own spending and reallocation of any savings.

Similarly, the ONE (national utility) and the municipal distribution companies expressed limited interest in participating in a compensation window. Unlike large industrial users that can be encouraged to shift production to off-peak hours, the EE Building Code project will involve a great many small EE investments. Collectively, they represent a substantial energy savings at the state level, but this program does not guarantee that a utility will be able to reduce peak demand (and thus mitigate the need for further investments). Absent a monopolistic public utility that can be directed by the government to fund a compensation window, it appears that there is very little that the government can do to force the utilities to participate in such a scheme.

#### OUTCOME 1: SETTING UP AN EE BUILDING CODE UNIT AT THE NATIONAL LEVEL, AND REINFORCING COMPLIANCE AT THE MUNICIPAL LEVEL (US$ 1,275,000)

The purpose of this outcome is to support the establishment of an EE Building Code Unit within the CDER that will be responsible for drafting the EE Building Code and to strengthen the institutional and operational capabilities of the municipal code enforcement agencies.

Output 1.1 – EE Building Code Authority set up and operating (US$1,025,000)

Public sector participants in the Steering Committee, including the MEM and participating line ministries, recommended that a unit be set up within the CDER to handle drafting of the EE Building Code. This solution was deemed preferable for two reasons: (i) it avoids creating a new authority at a time of budget restrictions, and (ii) it allows the CDER to build upon its existing managerial and technical competencies. This approach is also consistent the government’s energy sector reform program that has designated the CDER as the lead agency responsible for implementing the government’s energy efficiency policies.

The project is therefore proposing to set up a Building Code Unit (BCU) within the CDER and to fund its operations for the duration of this project (4 years). Total BCU staffing will represent six technical staff. The BCU will have two main responsibilities: (i) drafting the EE Building Code; and (ii) providing expert technical advise to the government’s Technical Standards Committee that will be responsible for drafting specific standards.

The BCU will work collaboratively with public and private sector representatives through technical subcommittees that will be established for specific functional areas (e.g., building design, lighting, HVAC, etc.). This approach is important, since it will ensure that the EE Building Code is sensitive to the nature of the residential construction business in Morocco and takes into account the requirements and concerns of the private sector players who will be responsible for its implementation.

Finally, the CDER will set up a working group that will be responsible for making all recommendations related to residential EE measures to include in the Code. This working group will also develop the Code Compliance Strategy and the Code Implementation Program. In fact, this working group will be the real technical authority designing each outcome of the entire code as well as the development process, planning and scheduling as the code contents. To ensure the Code's acceptability, the working group will hold a stakeholders meeting twice a year in order to obtain comments on the EE measures to include within the code.

Activities:

- Developing a staffing plan for the BCU

- Recruiting and training BCU staff

- Providing funding for the operational needs of the BCU and for basic technical studies required to support the technical underpinning of the code

Output 1.2 – Institutional and operational capabilities of municipal code enforcement agencies strengthened (US$250,000)

Once the EE Building Code becomes mandatory, the capabilities of municipal agencies that are responsible for issuing local permits will need to be strengthened so that they can properly administer and enforce the provisions of the EE Building Code. Enforcement mechanisms are generally weak in Morocco, especially in the residential construction sector where the only building standards involve safety and seismic considerations.

To ensure the success of the EE Building Code in the field, it will need to be developed and applied gradually so as not to create too high a burden for developers/builders and enforcement agencies and risk a backlash. Private sector stakeholders who were consulted during the preparatory phase of this project agreed on the following principles: (i) the initial version of the code should be limited to a few key technical requirements, as the primary emphasis should be more on changing industry habits by getting developers/builders and professionals to incorporate energy considerations in their designs; and (ii) code enforcement mechanisms must be effective to ensure that all developers/builders follow the technical provisions of the code.

Activities:

- Developing an overall plan to strengthen the organizational, technical and operational capabilities of municipal code enforcement agencies

- Providing technical assistance to the municipal code enforcement agencies

- Drafting the necessary decrees and ordinances to empower municipal agencies to apply and enforce the provisions of the EE Building Code

#### Outcome 2: SIZING THE ENERGY EFFICIENCY POTENTIAL IN NEW BUILDINGS (OUTEACH, DEMONSTRATION AND KNOWLEDGE SHARING ACTIVITIES) (US$ 2,000,000)

This outcome is designed to execute barrier removal activities and promote knowledge sharing, such as improved coordination among government agencies, increased awareness of energy cost savings among industry professionals, and strengthened technical know-how among architects, builders and other construction industry participants.

Output 2.1 – Mobilization, outreach and training activities (US$ 680,000)

A comprehensive program is proposed to mobilize and reach out to government agencies (at both the national and municipal level), developers and landlords, industry professionals and the general public. The goal is to educate these target audiences about the benefits of energy efficiency measures in the building sector in order to create an environment where energy efficiency is understood and demanded by all stakeholders.

Based on field surveys with industry professionals and university officials, it is clear that seminars and training sessions will be an excellent tool to disseminate information about EE standards and guidelines. Many professionals have not received any specific EE training in their professional career, but they are aware of the need for greater EE integration in their work and they are very interested in a program that would offer focused and short (1 day) technical training sessions.

The training outcome will also ensure that training (as well as training curricula and course material) is made available to vocational schools, architecture schools, engineering schools, building managers and operators, and enforcement officials, as their support of the EE initiative will be essential to its success and proper implementation.

Activities:

- Developing and implementing a mobilization and outreach plan for government agencies, developers, industry professionals, code enforcement officials, building managers, architecture/engineering school officials, and the general public

- Hosting workshops and national EE events

- Launching communications tools such as a website, newsletter, etc.

- Creating a “green housing” certification program for apartments that meet minimum EE criteria to stimulate a demand for EE housing among households

- Providing technical seminars for industry professionals, code enforcement officials, building managers, architecture and engineering school professors, landlords, etc.

Output 2.2 – Project development services ($240,000)

This sub-outcome is designed to provide technical advisory services to private sector companies willing to integrate EE design standards in their projects, whether in the housing, healthcare or hotel business. By helping leading private sector companies adopt EE measures, the project hopes to create a “me-too” phenomenon that will provide incentives for others to emulate. The CDER will recruit private energy audit bureaus to conduct detailed audits, propose specific EE measures, and then assist recipients in implementing their plans.

Activities:

- Develop a program to provide project development services through the audit, design and execution phases

- Conduct audits for pre-selected sites

- Assist private sector companies in executing their EE plans

Output 2.3 – Demonstration projects (US$ 1,080,000)

During the preparatory assistance phase, a total of 50 potential demonstration projects were identified. Under this sub-outcome, the project proposes to directly fund a minimum of 10 demonstration projects selected from the housing, healthcare and tourism sector to demonstrate the efficacy of EE standards and guidelines. These demonstration projects will need to have high visibility in order to be able to influence other decision markers and investors. It is expected that other demonstration projects will be funded directly by the private sector (e.g., hotels) and by the public sector (e.g., hospitals and housing) as part of the regular investment budget of the respective organizations.

Activities:

- Finance and execute demonstration projects integrating EE standards and guidelines

- Monitor the energy savings using the International Performance Measurement and Verification Protocol (IPMVP)

#### OUTCOME 3: DRAFTING AND IMPLEMENTING AN EE BUILDING CODE FOR RESIDENTIAL BUILDINGS (US$ 410,000)

Under this outcome, the EE Building Code will be drafted by the CDER with the active participation and input of other line ministries and private sector representatives, especially trade associations representing architects, engineers, equipment suppliers, developers, etc. The appropriate enabling legislation and decrees will also be prepared under the authority of the energy efficiency law to be drafted under Outcome 1.

Output 3.1 – EE Building Code is designed and drafted (US$ 360,000)

The BCU within the CDER will be responsible for drafting an EE Building Code that capitalizes on the partnership of public and private sector stakeholders to better integrate efficiency standards in their construction programs at a time of high energy bills. The CDER will have overall responsibility for drafting the code, but as noted above, it will do so by working closely with advisers representing different interest groups in the construction, housing, healthcare and tourism sectors. The building code will establish energy efficiency standards at a level that is technically feasible and economically justified in the Moroccan context.

The CDER will provide regular reports on the progress of the EE Building Code to the Interagency Taskforce to ensure that all participating line ministries and trade associations representing private sector interests are consulted on a regular basis and are given opportunities to comment on the direction of the regulatory document.

The project will fund the development of the first version of the EE Building Code. Based on the experience of other countries, it can be expected that the code will be updating on a regular basis, possibly every five years or so. The EE Building Code will assess the suitability and impact of adding a building commissioning process to the code requirements.

Activities:

- Drafting the EE Building Code

- Extensive consultation with Interagency Taskforce, participating line ministries and private sector representatives

Output 3.2 – Enabling regulatory framework for EE Building Code is drafted (US$ 50,000)

As the EE Building Code is drafted, the appropriate regulatory framework needs to be developed to mandate adoption of the code for new construction and major building renovations in targeted sectors. This will require the Ministry of Energy and the CDER to draft the necessary application decrees and local ordinances that specify the purpose and scope of the code, the penalties for violation of code provisions, etc., under the umbrella of the Law of Energy Efficiency and Renewable Energy that is being passed by the government. Separate ordinances may be required to ensure that the code is applied to both new construction and building renovations.

Activities:

- Drafting of application decrees necessary to make the EE Building Code mandatory

- Specifying the penalties for violation of the code provisions

#### OUTCOME 4: DEVELOPING AND DISSEMINATING EE STANDARDS AND GUIDELINES FOR PROFESSIONALS (US$ 1,510,000)

The Moroccan Industrial Standard Bureau (SNIMA) is responsible for developing all standards in Morocco and submitting them to the national standards board for approval. The SNIMA indicated that the standards related to the EE Building Code should preferably be assigned to an existing standards committee rather than creating a new one. The project’s Steering Committee agreed with the SNIMA’s recommendation that the existing Technical Standards Committee (TSC) for Renewable Energy be enlarged to encompass all energy efficiency matters, since the two fields are closely related.

The TSC will be responsible for developing standards on a range of EE products and equipment for buildings. Suggestions for standards can come from the CDER, other ministries or the private sector. Under the umbrella of this project, three main categories of standards have been identified: (i) building design; (ii) building envelope; and (iii) electromechanical systems such as heating, ventilation and air conditioning (HVAC).

These standards will be an essential element of the EE Building Code, since the code will refer to the standards developed by the SNIMA in its regulations. It is important to note that not all EE standards will be incorporated in the EE Building Code. In some cases, the standards will remain voluntary, but developers and the line ministries can choose to adopt these standards in their construction plans on a voluntary basis until they become mandatory in a future code version.

Output 4.1 – EE standards are developed for buildings (US$ 820,000)

These standards will focus on three areas: (i) building design (e.g., taking advantage of topography and sun exposure); (ii) building envelope (improving insulation characteristics and using the most appropriate building materials), and (iii) electromechanical systems such as heating, ventilation and air conditioning (HVAC). Moroccan buildings are notoriously poorly insulated, leading to excessive cold and damp in the winter and excessive heat during the summer months. Proper building design and use of insulating materials/supplies can minimize the impact of outdoor weather on indoor living conditions.

This sub-outcome will include an analysis of different building types in Morocco (covering housing, hospitals and hotels) and a computer simulation of the effects of the proposed thermal insulation measures on the overall energy consumption of these buildings. The standards will look at electromechanical systems found in large buildings to provide recommendations for the design, selection and installation of such systems, including HVAC systems, hot water systems and piping for the circulation of fluids (air, water).

As necessary, specific standards may be developed for new construction and for building renovations to account for differences in the types of EE measures that can be applied. By having standards specific to building renovations, this will contribute towards the goal of achieving substantially higher energy savings across the existing building stock.

Activities:

- Identifying different building types and modeling the impact of proposed measures on building design types

- Analyzing existing HVAC, hot water and other electromechanical systems on the Moroccan market

- Drafting standards for building design

- Drafting standards for building envelope

- Drafting standards for HVAC, hot water systems and other electromechanical systems

Output 4.2 – Technical guides are drafted for professionals (US$ 305,000)

This sub-outcome will fund the development of technical guides for professionals to ensure that the technical recommendations and guidelines from the Technical Standards Committee, the CDER and other project sponsors are communicated to building professionals in a way that is suited to their requirements. These practical guides may be targeted at a specific profession (e.g., masons, electricians, architects) or at a specific component of the building (e.g., lighting, air conditioning).

Activities:

- Drafting practical guides for professionals based on EE standards and practices

- Validating the guidelines with building sector professionals

Output 4.3 – Testing program is implemented to evaluate the impact of proposed EE standards (US$ 175,000)

This sub-outcome is designed to establish a baseline to better understand current energy consumption patterns of different types of buildings (apartment housing, hospitals and hotels) in different climate areas. This sub-outcome will also track buildings where some of the proposed EE standards have been adopted to better understand the efficiency gains that can be expected from different technical proposals. Energy usage over time will also be monitored to understand how changing energy consumption patterns need to be factored in the proposed EE standards, especially as part of the energy management recommendations.

Through careful measurement of energy consumption before and after an EE measure is adopted (in the case of renovations), this testing program will make it possible to understand the return on investment that is possible from implementing different standards and guidelines. The demonstration projects that are proposed in Outcome 4 will also be covered by this testing and measurement program.

Representative buildings that illustrate local practices pertaining to building operations and cooling/heating habits will be modeled with computer simulation tools. These models will then be used to perform systematic parametric analyses of energy efficiency options as a means of identifying appropriate and cost-effective EE improvements. This information will then be used to validate the real-world feasibility of mandating specific energy use intensities and to guide the development of the EE Building Code if a performance-based approach is selected.

Activities:

- Establishing baseline for energy consumption patterns by building type and climate

- Testing and measuring energy consumption in sample buildings

- Ensuring quality control over the results

- Drafting of guidelines for building operation and maintenance. The relevance of building commissioning guidelines will be analyzed and tested.

- Monitoring of impacts mentioned in Table 1 (p. 23)

Output 4.4 – Monitoring and Evaluation activities (US$ 210,000)

Monitoring and evaluation activities will be performed according to the M&E plan described in this document. In particular, two independent evaluations will be carried out. One mid-term evaluation after approximately 1.5 years of project implementation; one terminal evaluation will be carried out towards the end of the program. The mid-term evaluation will assist the executing and implementing agencies in receiving detailed feedback on project operations that can be used to redirect project activities as necessary. The terminal evaluation will assist the program stakeholders to draw lessons learned for us in improving the quality of future development interventions with similar activities. The evaluation will be done in collaboration with other development partners as appropriate.

Activities:

  - Conduct independent mid-term and terminal evaluations.

#### OUTCOME 5: PUBLIC AND PRIVATE SECTOR EE INVESTMENTS (US$ 13,138,910)

Under this outcome, EE investments of US$ 11,138,910 will be realized by Morocco’s public and private sectors.

Output 5.1 – EE investments in the housing sector (US$ 6,305,348) Ministry of Housing plans to integrate EE standards as part of the nation’s social housing program. The government’s housing program calls for 100,000 units a year. The government’s EE investment in this sector is expected to be a minimum of US$ 4 millions and up to US$ 6 million incremental improvements in the thermal efficiency of housing projects during the four-year project timeframe.

Activities:

  - Public sector EE investments as part of the governments’ social housing program

Output 5.2 – EE investments in the health sector (US$ 2,000,000)

The Ministry of Health plans to integrate EE standards as part of its national rehabilitation plan for public hospitals. The total EE investment in this sector is expected to be a minimum of US$ 2 million for improvements in the energy efficiency of 40 hospitals during the four-year project timeframe.

Activities:

  - Public sector EE investments as part of the governments’ hospital rehabilitation program

Output 5.3 – EE investments in the hotel sector (US$ 2,416,781)

EE investments by private hotel operators are expected to be a minimum of US$ 2 million for new construction and for renovation of existing hotels. These investments will make it possible for hotels to be compliant with provisions of the EE Building Code and to improve the energy efficiency of their hotel operations.

Activities:

  - Private sector EE investments in the hotel sector

Output 5.4 – EE investments in the higher education sector (US$ 2,416,781)

The Ministry of Education will to participate in the project with US $ 2.6 Million to spend for the length of the project in integrating energy efficiency standards in the construction and renovation program for university buildings and housing. The Ministry of Education intends to adopt the EE standards that will be proposed by the project for residential and teaching facilities under its purview.

Activities:

Ministry of Education EE investment in the higher education sector

#### OUTCOME 6: PROJECT MANAGEMENT (US$ 400,000)

Operational support will be provided to the CDER to assist with key project management functions.

Output 6.1 – Project management and implementation support (US$400,000)

This technical assistance will focus on strengthening the CDER’s ability to set up an EE Building Code Unit and to manage the demonstration projects and the project development services, including selecting projects, preparing bid specifications, monitoring performance quality, enforcing contracts and providing adequate reporting to GEF and other donors.

This sub-outcome will also help the CDER coordinate EE building program with MEM and line ministries to facilitate the implementation of the EE Building Code and to ensure that EE standards are incorporated in the sectoral policies of each ministry (Housing, Health, Tourism, etc.).

Activities:

  - Provide technical assistance to CDER to implement project outcomes, including demonstration projects and project development services

  - Conduct regular monitoring, evaluation and reporting

  - Provide assistance to the CDER in coordinating EE building program across line ministries

### Project Indicators, Risks and Assumptions

The most direct impact of the project as it relates to GEF objectives is the reduction in CO2 emissions. Associated impacts, such as increased EE activities in the building sector, contribute to the overall sustainability of the project and thus are critical to the continued reduction in CO2 emissions.

A strong baseline, along with measurable indicators, will need to be established in order to properly monitor the impact of the project. This will need to be done before EE standards are established and implemented in the building sector. The impact monitoring should be done on an annual basis by the project implementation team, and the results will be used by the project team to improve and/or revise the proposed EE standards for buildings.

The following indicators could be used to measure the impact of the proposed initiatives:

Table 1: Key Indicators for Impact Monitoring

| Impact to Be Monitored | Indicators | Verification Means |
| --- | --- | --- |
| CO2 emissions reduction | - Reduction in energy consumption in housing sector, as well as hospitals and hotel sector | - Survey of architects, builders and government agencies - Analysis of energy bills |
| Increased number of housing projects that integrate EE standards | - Number of housing units that integrate EE standards and design parameters | - Survey of architects, developers and government agencies - Survey of municipal enforcement agencies |
| Increased use of EE standards by building professionals | - Number of professionals trained in EE Building Code and standards and applying such kills/knowledge | - Survey of architects, developers, and government agencies - Project files |

#### Legislative Risks

While the new Law on Energy Efficiency and Renewable Energy has been drafted and is being adopted in record time by the Government of Morocco (the law was recently approved by the Government Council and is being submitted to Parliament for approval), there is a always the (minor) risk of some legislative delay in its final adoption.

Regarding the Law to expand the CDER’s responsibilities to include energy efficiency, a final version of the law is being finalized by the Ministry of Energy and the CDER. This Law will then have to be submitted to Government Council for approval, a process which often requires the Director General of the CDER to meet with all key ministers involved to explain the purpose of the Law and to seek their support. There is also a risk that adoption of this Law will be delayed. However, extensive consultations with key ministries (Energy, Finance, Housing, etc.) during the Preparatory Phase of this project has confirmed broad administrative support for creating an expanded agency (the CDER) to handle both energy efficiency and renewable energy programs.

#### Institutional Risks

In order to have a measurable impact, this project requires a multi-sectoral approach to ensure that the EE Code and standards are incorporated in the sectoral programs of each participating ministry. There is always the risk in any administration that institutional rivalries will slow down cooperation among ministries. This risk is mitigated with the creation of an interagency taskforce, called a National EE Commission, which will institutionalize ongoing policy dialogue between public and private sector stakeholders and provide a forum to harmonize the programs of participating ministries.

At the municipal level, the enforcement capabilities of local institutions that are responsible for regulating construction projects will be a determinant factor in the long-term implementation of the EE Code. In the past, these agencies have not been very proactive in enforcing seismic standards in earthquake prone areas, resulting in collapsed buildings and a number of deaths during recent earthquakes. The project addresses this risk by providing capacity building assistance to municipal enforcement agencies to help them understand the EE Code and ensure that its provisions are properly integrated in on-going construction projects.

#### Technical Risks

Successful implementation of this project requires an increase in the technical capacity of the CDER staff and adequate capacity in the private sector. This risk is being addressed by having project outcomes that will assist the CDER in developing the necessary in-house technical skills and by providing training courses to professionals (architects, engineers, etc.) in partnership with their respective trade associations.

Another technical risk is linked to the preparation of the EE standards and the drafting of the EE Code. In the past, some international standards were adopted by the government without sufficient analysis about their relevancy or applicability to the Moroccan context. The professionals surveyed for this project were adamant of the importance of developing an EE Code that took into account the regulatory, economic and cultural particularities of the construction sector in Morocco. The project will seek to mitigate this risk by providing sufficient capacity building support to the CDER and the Technical Standards Committee to ensure that the necessary technical and field studies are conducted before defining the proposed EE standards.

### Expected Global, National and Local Benefits

GEF resources are being sought for selected incremental costs based on private and public sector investment funding for the building sector in Morocco, in particular in health care, tourism and housing. The requested funding will provide the necessary legal, regulatory and institutional framework to develop and implement an EE Building Code. Demonstrating the success of the EE initiative in Morocco will set an example for replicability in other neighboring countries that lack formal EE programs, and will also support on-going efforts to create regional programs for pooling the national resources and capabilities of individual countries.

Extensive consultations with public and private stakeholders confirm the timeliness of an EE program for Morocco’s building sector that can strengthen national capabilities in the area of energy efficiency at a time of rising energy costs. The Ministry of Finance has expressed considerable concern over the ability of government ministries and agencies to absorb energy costs through existing budgetary mechanisms and believes that an EE program will not only help reduce energy bills but also create an EE culture at the level of decision makers and functionaries.

At the local level, a strong emphasis on developing the technical capabilities of professionals (architects, engineers, etc.) and creating EE awareness among decisions makers (developers, hotel operators, etc.) will help invigorate a nascent EE industry. It will also allow Morocco to meet its MDG goals by reducing the cost of energy services for Moroccan households, especially poorer households that are seeing a greater share of their household income dedicated to energy expenditures, including home energy bills.

### Country Ownership: Country Eligibility and Country Drivenness

Morocco ratified the UNFCCC on 28 December 1995.

The project was designed with extensive inputs from the major line ministries (Finance, Energy, Housing, Health, Tourism, Environment, etc.) in the course of Steering Committee meetings that were held at regular intervals to review the objectives of the project and discuss overall results. It fits within the government’s overall plan to reduce energy costs in its housing, tourism and health care sector by integrating EE standards and practices in building design and management.

Furthermore, in reaction to early discussions between the Project Team, the World Bank and government representatives, the Ministry of Energy launched a structural reform program for the energy sector with technical assistance from the World Bank. This reform process has reaffirmed the government’s commitment to the establishment of viable and effective renewable energy policies, while launching two key laws for this project: the Law on Energy Efficiency and Renewable Energy (which provides the legal basis for defining and imposing EE building standards), and the Law reorganizing the CDER to include energy efficiency progams among its responsibilities.

The project is relevant to the UNDP mandate through its strong emphasis on capacity develop and technical training for the private sector in order to provide professionals with the necessary know-how and technical skills to advise builders and other decision makers about EE standards and to integrate them in the design specifications of construction projects. It also fits the UNDP’s mandate by helping improve the capabilities of municipal enforcement agencies dealing with construction projects, leading to better governance through sustained technical and institutional support.

### Sustainability

Sustainability of the proposed project will depend upon various factors including the quality of the buildings/sites, and the technical assistance and capacity building program to ensure that all sectors involved gain full ownership of the tools and methods to be used. There is a core group of companies in Morocco that have some familiarity with the technical, financial and commercial aspects of energy efficient projects. For example, a number of audit bureaus were established as a result of a USAID project that was funded in the early 1990s to provide energy audits to Small and Medium Enterprises (SME). One of the purposes of this project is to stimulate sufficient demand for energy conservation measures so that: (i) the use of energy efficient processes and technologies in the public sector together with the service industry will become an accepted practice; and (ii) local industry will continue to invest in time, material and people to build a strong, local knowledge base.

Sustainability will also come from the quality of the desk review, and the policy dialogue exchange phase which will determine the scope of country ownership of the regulations to be crafted, adopted, implemented and enforced as needed. The policy dialogue and sensitization phase is bundled with Outcome 2 (i.e., the comprehensive review of barriers and promotion of knowledge sharing and development of cross-sectoral synergies). These initial reviews would focus on:

- Examination of barriers related to inadequate local technical capacities for Energy Efficiency Code development;

- Review of barriers related to the insufficient know-how about appropriate energy efficiency technologies in the country particularly with a view to making recommendations that relate to Energy Efficiency Code for appliances;

- Review of barriers related to relatively high transaction costs impeding the participation of private operators in Energy Efficiency Code using in demonstration projects; and,

- Review of barriers related to local capital constraints and the absence of adapted financing mechanisms.

By the end of this GEF technical assistance project, sustainability of project results will be ensured by:

- Establishing a Building Code Unit within the CDER that will be responsible for conducting technical feasibility studies to evaluate new building techniques and materials, as well as developing and updating the EE Building Code (major revisions to the Code can be expected every five years on average);

- Updating the legal and institutional framework governing energy efficiency;

- Providing training to architects, engineers, developers and municipal enforcement agencies;

- Creating a National EE Commission that will ensure harmonization of EE policies and activities among key line ministries such as Housing, Health and Tourism and will promote an ongoing policy dialog between public and private stakeholders.

Regarding the project’s financial sustainability, it is important to note that there will not be a need for a similar project in the future in Morocco once the identified barriers are removed. A change in regulation and adoption of a new set of rules of the game for the building code of Morocco – if done right – should be an irreversible process unless there is a major policy reversal that could not have been anticipated. The issue of additional costs for thermal efficiency in social housing will be the object of attention throughout the project.

### Replicability

The proposed model is highly replicable as long as energy efficiency is better understood by investors, professionals and the general public, and efficient designs become a standard practice in the service industry. The key is to change building codes to make energy conservation a requirement during the design and construction phase of new buildings, and to provide strong case studies of the savings involved for both new and existing buildings; and, making all parties to the above partners in a mutually consensual and profitable manner.

The proposed demonstration projects and the commitment of the Housing and Health Ministries to incorporate EE standards in their investment programs should provide a solid foundation for transforming the construction sector’s perception of energy efficiency. The demonstration projects in the targeted sectors will be documented to highlight the benefits of energy efficient building designs. These “case studies” will be shared with industry professionals through their trade associations, trade conferences and the media. Once the government—as the country’s principal real estate developer (as a direct or indirect investor)—starts incorporating EE standards in its design requirements, the developers and architects interviewed for this project have indicated that they expect the private sector to follow the government’s lead as market expectations regarding efficient building designs will evolve.

A number of specific activities are proposed under this project that can ensure its replicability:

- Strong partnership with trade associations (e.g., Order of Architects, Engineering Society, Association of Developers, Hotel Owners Association, etc.) will ensure that project information is disseminated via newsletters and workshops to the professional memberships of these associations;

- National EE events (sponsored by the Minister of Energy and Mines) will help send a strong message to the private sector, and through the media, to the general public, about the benefits of energy efficient buildings;

- Regular training programs will be offered to industry professionals;

- Creation of a voluntary certification program for housing projects meeting minimum EE standards. This industry program will allow real estate developers who exceed minimum EE Building Code standards to market the improved efficiency of their housing units to householders. Developers have consistently mentioned the importance of creating a demand for EE housing.

## PART III: 	Management Arrangements

The EE Building Code project provides the government with a good opportunity to strengthen the institutional, technical and organization capabilities of its agencies in the area of energy efficiency, especially at it applies to the building sector. A prime beneficiary will be the CDER, which will act as Execution Agency, under the tutelage of the Ministry of Energy. The CDER has been clearly identified by the MEM and the other ministries as the best entity for driving this project forward and for establishing a technical competency center in the area of energy efficiency in buildings.

The CDER will be responsible for setting the Building Code Unit within its own organization, thus keeping the new structure lean. The CDER will also be responsible for drafting the EE Building Code, providing technical expertise to other government departments, and engaging most of the different activities identified for the execution phase. The CDER will rely on contractors and consultants where private sector expertise is more suited to the tasks at hand. For example, the CDER will turn to private energy audit bureaus to advise businesses on developing EE project proposals under the “project development services” component of the project.

The CDER has had working relationships with the relevant line Ministries for many years and has recently built a working relationship with the Ministry of Finance to ensure that : (i) EE Building codes are adopted and applied in each participating line Ministry; (ii) savings on energy expenditures resulting from the project are channeled towards more energy efficiency measures; and (iii) that the Ministry of Finance is prepared to insert line items in the operating budgets of hospitals, schools and similar public buildings to further mainstream EE practices.

The following items will be handled by entities other than the CDER:

- MEM: the Ministry of Energy will be responsible for working with line ministries to ensure that EE regulations, standards and practices are integrated within the national programs for each sector.

- Directorate of Electricity and Renewable Energy at the MEM will be responsible for chairing a National Steering Committee that will bring together key government ministries and private sector representatives (e.g., National Order of Architects, National Building Federation) in order to provide strategic guidance to the CDER and define the priorities of the EE Building Code initiative. The MEM will also be responsible for drafting, with the CDER’s help, the implementation decrees that will determine how the new Law on Energy Efficiency and Renewable Energy is applied.. and provide strategic guidrafting and submitting the text of the proposed energy efficiency law to parliament. This law, as mentioned earlier, will be an essential component of the project since it will grant to the government the legal authority to legislate the EE Building Code;

- National Industrial Standards Agency: the SNIMA will be responsible for chairing the technical standards committee that will prepare the EE standards to be included in the EE Building Code. In this regards, drafting and acceptance of the standards will follow the normal process for standardization that has been adopted by Morocco;

- Ministry of Housing: this ministry will play a key role, as it will assist the CDER in incorporating the EE Building Code requirements within the investment program of the government, especially where it pertains to housing developments sponsored by the government;

- Ministry of Health: the Ministry will be responsible for approving plans to renovate the nation’s hospitals, and thus to ensure the EE requirements are incorporated in the construction specifications;

- Ministry of Tourism: this Ministry will be responsible for establishing a collaborative effort with the country’s hotel operators to seek ways to improve the energy efficiency of the nation’s tourism infrastructure. More specifically, the Ministry will work on a proposal to develop a "green" rating system for hotels to promote environmental tourism among Morocco’s tourism clientele. Based on standards to be developed with the Moroccan hotel industry and the Ministry of Tourism, a rating of 1 to 5 “Palm Trees” will be granted to hotels meeting minimum standards.

- Ministry of Education: this Ministry will be responsible for integrating  energy efficiency standards in its program of construction and renovation of university buildings. The Ministry of Education will also adopt the EE standards that will be proposed by the project for residential and teaching facilities under its purview.

During the preparatory assistance phase, the consultants met with the World Bank team that is responsible for the energy portfolio in Morocco. The two organizations have coordinated their approach to the technical assistance and capacity building that is proposed to the MEM and the government of Morocco. The World Bank has proposed technical assistance to the MEM to develop an overall policy on energy efficiency (in all its aspects, and not just in the building sector). This technical assistance will help the MEM clarify its own objectives and will lay the groundwork for the preparation of an enabling EE law. The TA proposed by the Bank is complementary to this proposal and reinforces the objective of developing a strong public focus on energy efficiency throughout Morocco’s economy and society.

In order to accord proper acknowledgement to GEF for providing funding, a GEF logo should appear on all relevant GEF project publications, including among others, project hardware and vehicles purchased with GEF funds. Any citation on publications regarding projects funded by GEF should also accord proper acknowledgment to GEF. The UNDP logo should be more prominent -- and separated from the GEF logo if possible, as UN visibility is important for security purposes.

## PART IV:	Monitoring and Evaluation Plan and Budget

Project monitoring and evaluation will be conducted in accordance with established UNDP and GEF procedures and will be provided by the project team and the UNDP Country Office (UNDP-CO) with support from UNDP/GEF. The Logical Framework Matrix in Annex 1 provides performance and impact indicators for project implementation along with their corresponding means of verification. These will form the basis on which the project's Monitoring and Evaluation system will be built.

The following sections outline the principle components of the Monitoring and Evaluation Plan and indicative cost estimates related to M&E activities. The project's Monitoring and Evaluation Plan will be presented and finalized at the Project's Inception Report following a collective fine-tuning of indicators, means of verification, and the full definition of project staff M&E responsibilities.

### 1.	Monitoring and Reporting

#### 1.1. 	Project Inception Phase

A Project Inception Workshop will be conducted with the full project team, relevant government counterparts, co-financing partners, the UNDP-CO and representation from the UNDP-GEF Regional Coordinating Unit, as well as UNDP-GEF (HQs) as appropriate.

A fundamental objective of this Inception Workshop will be to assist the project team to understand and take ownership of the project’s goals and objectives, as well as finalize preparation of the project's first annual work plan on the basis of the project's logframe matrix. This will include reviewing the logframe (indicators, means of verification, assumptions), imparting additional detail as needed, and on the basis of this exercise finalize the Annual Work Plan (AWP) with precise and measurable performance indicators, and in a manner consistent with the expected outcomes for the project.

Additionally, the purpose and objective of the Inception Workshop (IW) will be to: (i) introduce project staff with the UNDP-GEF expanded team which will support the project during its implementation, namely the CO and responsible Regional Coordinating Unit staff; (ii) detail the roles, support services and complementary responsibilities of UNDP-CO and RCU staff vis-à-vis the project team; (iii) provide a detailed overview of UNDP-GEF reporting and monitoring and evaluation (M&E) requirements, with particular emphasis on the Annual Project Implementation Reviews (PIRs) and related documentation, the Annual Project Report (APR), Tripartite Review Meetings, as well as mid-term and final evaluations. Equally, the IW will provide an opportunity to inform the project team on UNDP project related budgetary planning, budget reviews, and mandatory budget rephasings.

The IW will also provide an opportunity for all parties to understand their roles, functions, and responsibilities within the project's decision-making structures, including reporting and communication lines, and conflict resolution mechanisms. The Terms of Reference for project staff and decision-making structures will be discussed again as needed in order to clarify for all, each party’s responsibilities during the project's implementation phase.

#### 1.2.	Monitoring responsibilities and events

A detailed schedule of project reviews meetings will be developed by the project management, in consultation with project implementation partners and stakeholder representatives and incorporated in the Project Inception Report. Such a schedule will include: (i) tentative time frames for Tripartite Reviews, Steering Committee Meetings, (or relevant advisory and/or coordination mechanisms) and (ii) project related Monitoring and Evaluation activities.

Day to day monitoring of implementation progress will be the responsibility of the Project Coordinator, Director or Chief Technical Advisor (depending on the established project structure) based on the project's Annual Work Plan and its indicators. The Project Team will inform the UNDP-CO of any delays or difficulties faced during implementation so that the appropriate support or corrective measures can be adopted in a timely and remedial fashion.

The Project Coordinator and the Project GEF Technical Advisor will fine-tune the progress and performance/impact indicators of the project in consultation with the full project team at the Inception Workshop with support from UNDP-CO and assisted by the UNDP-GEF Regional Coordinating Unit. Specific targets for the first year implementation progress indicators together with their means of verification will be developed at this Workshop. These will be used to assess whether implementation is proceeding at the intended pace and in the right direction and will form part of the Annual Work Plan. The local implementing agencies will also take part in the Inception Workshop in which a common vision of overall project goals will be established. Targets and indicators for subsequent years would be defined annually as part of the internal evaluation and planning processes undertaken by the project team.

Measurement of impact indicators related to global benefits will occur according to the schedules defined in the Inception Workshop and tentatively outlined in the indicative Impact Measurement Template at the end of this Annex. The measurement, of these will be undertaken through subcontracts or retainers with relevant institutions (e.g. vegetation cover via analysis of satellite imagery, or populations of key species through inventories) or through specific studies that are to form part of the projects activities (e.g. measurement carbon benefits from improved efficiency of ovens or through surveys for capacity building efforts) or periodic sampling such as with sedimentation.

Periodic monitoring of implementation progress will be undertaken by the UNDP-CO through quarterly meetings with the project proponent, or more frequently as deemed necessary. This will allow parties to take stock and to troubleshoot any problems pertaining to the project in a timely fashion to ensure smooth implementation of project activities.

UNDP Country Offices and UNDP-GEF RCUs as appropriate, will conduct yearly visits to projects that have field sites, or more often based on an agreed upon scheduled to be detailed in the project's Inception Report / Annual Work Plan to assess first hand project progress. Any other member of the Steering Committee can also accompany, as decided by the SC. A Field Visit Report will be prepared by the CO and circulated no less than one month after the visit to the project team, all SC members, and UNDP-GEF.

Annual Monitoring will occur through the Tripartite Review (TPR). This is the highest policy-level meeting of the parties directly involved in the implementation of a project. The project will be subject to Tripartite Review (TPR) at least once every year. The first such meeting will be held within the first twelve months of the start of full implementation. The project proponent will prepare an Annual Project Report (APR) and submit it to UNDP-CO and the UNDP-GEF regional office at least two weeks prior to the TPR for review and comments.

The APR will be used as one of the basic documents for discussions in the TPR meeting. The project proponent will present the APR to the TPR, highlighting policy issues and recommendations for the decision of the TPR participants. The project proponent also informs the participants of any agreement reached by stakeholders during the APR preparation on how to resolve operational issues. Separate reviews of each project outcome may also be conducted if necessary.

Terminal Tripartite Review (TTR)

The terminal tripartite review is held in the last month of project operations. The project proponent is responsible for preparing the Terminal Report and submitting it to UNDP-CO and LAC-GEF's Regional Coordinating Unit. It shall be prepared in draft at least two months in advance of the TTR in order to allow review, and will serve as the basis for discussions in the TTR. The terminal tripartite review considers the implementation of the project as a whole, paying particular attention to whether the project has achieved its stated objectives and contributed to the broader environmental objective. It decides whether any actions are still necessary, particularly in relation to sustainability of project results, and acts as a vehicle through which lessons learnt can be captured to feed into other projects under implementation of formulation.

The TPR has the authority to suspend disbursement if project performance benchmarks are not met. Benchmarks will be developed at the Inception Workshop, based on delivery rates, and qualitative assessments of achievements of outputs.

#### 1.3. 	Project Monitoring Reporting

The Project Coordinator in conjunction with the UNDP-GEF extended team will be responsible for the preparation and submission of the following reports that form part of the monitoring process. Items (a) through (f) are mandatory and strictly related to monitoring, while (g) through (h) have a broader function and the frequency and nature is project specific to be defined throughout implementation.

(a)	Inception Report (IR)

A Project Inception Report will be prepared immediately following the Inception Workshop. It will include a detailed Firs Year/ Annual Work Plan divided in quarterly time-frames detailing the activities and progress indicators that will guide implementation during the first year of the project. This Work Plan would include the dates of specific field visits, support missions from the UNDP-CO or the Regional Coordinating Unit (RCU) or consultants, as well as time-frames for meetings of the project's decision making structures. The Report will also include the detailed project budget for the first full year of implementation, prepared on the basis of the Annual Work Plan, and including any monitoring and evaluation requirements to effectively measure project performance during the targeted 12 months time-frame.

The Inception Report will include a more detailed narrative on the institutional roles, responsibilities, coordinating actions and feedback mechanisms of project related partners. In addition, a section will be included on progress to date on project establishment and start-up activities and an update of any changed external conditions that may effect project implementation.

When finalized the report will be circulated to project counterparts who will be given a period of one calendar month in which to respond with comments or queries. Prior to this circulation of the IR, the UNDP Country Office and UNDP-GEF’s Regional Coordinating Unit will review the document.

- Annual Project Report (APR)

The APR is a UNDP requirement and part of UNDP’s Country Office central oversight, monitoring and project management. It is a self -assessment report by project management to the CO and provides input to the country office reporting process and the ROAR, as well as forming a key input to the Tripartite Project Review. An APR will be prepared on an annual basis prior to the Tripartite Project Review, to reflect progress achieved in meeting the project's Annual Work Plan and assess performance of the project in contributing to intended outcomes through outputs and partnership work.

The format of the APR is flexible but should include the following:

- An analysis of project performance over the reporting period, including outputs produced and, where possible, information on the status of the outcome

- The constraints experienced in the progress towards results and the reasons for these

- The three (at most) major constraints to achievement of results

- AWP, CAE and other expenditure reports (ERP generated)

- Lessons learned

- Clear recommendations for future orientation in addressing key problems in lack of progress

- Project Implementation Review (PIR)

The PIR is an annual monitoring process mandated by the GEF. It has become an essential management and monitoring tool for project managers and offers the main vehicle for extracting lessons from ongoing projects. Once the project has been under implementation for a year, a Project Implementation Report must be completed by the CO together with the project. The PIR can be prepared any time during the year (July-June) and ideally prior to the TPR. The PIR should then be discussed in the TPR so that the result would be a PIR that has been agreed upon by the project, the executing agency, UNDP CO and the concerned RC.

The individual PIRs are collected, reviewed and analyzed by the RCs prior to sending them to the focal area clusters at the UNDP/GEF headquarters. The focal area clusters supported by the UNDP/GEF M&E Unit analyze the PIRs by focal area, theme and region for common issues/results and lessons. The TAs and PTAs play a key role in this consolidating analysis.

The focal area PIRs are then discussed in the GEF Interagency Focal Area Task Forces in or around November each year and consolidated reports by focal area are collated by the GEF Independent M&E Unit based on the Task Force findings.

The GEF M&E Unit provides the scope and content of the PIR. In light of the similarities of both APR and PIR, UNDP/GEF has prepared a harmonized format for reference.

- Quarterly Progress Reports

Short reports outlining main updates in project progress will be provided quarterly to the local UNDP Country Office and the UNDP-GEF regional office by the project team. See format attached.

- Periodic Thematic Reports

As and when called for by UNDP, UNDP-GEF or the Implementing Partner, the project team will prepare Specific Thematic Reports, focusing on specific issues or areas of activity. The request for a Thematic Report will be provided to the project team in written form by UNDP and will clearly state the issue or activities that need to be reported on. These reports can be used as a form of lessons learnt exercise, specific oversight in key areas, or as troubleshooting exercises to evaluate and overcome obstacles and difficulties encountered. UNDP is requested to minimize its requests for Thematic Reports, and when such are necessary will allow reasonable timeframes for their preparation by the project team.

- Project Terminal Report

During the last three months of the project the project team will prepare the Project Terminal Report. This comprehensive report will summarize all activities, achievements and outputs of the Project, lessons learnt, objectives met, or not achieved, structures and systems implemented, etc. and will be the definitive statement of the Project’s activities during its lifetime. It will also lay out recommendations for any further steps that may need to be taken to ensure sustainability and replicability of the Project’s activities.

### 2.	Independent Evaluation

The project will be subjected to at least two independent external evaluations as follows:-

- Mid-term Evaluation

An independent Mid-Term Evaluation will be undertaken at the end of the second year of implementation. The Mid-Term Evaluation will determine progress being made towards the achievement of outcomes and will identify course correction if needed. It will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management. Findings of this review will be incorporated as recommendations for enhanced implementation during the final half of the project’s term. The organization, terms of reference and timing of the mid-term evaluation will be decided after consultation between the parties to the project document. The Terms of Reference for this Mid-term evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

- Final Evaluation

An independent Final Evaluation will take place three months prior to the terminal tripartite review meeting, and will focus on the same issues as the mid-term evaluation. The final evaluation will also look at impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental goals. The Final Evaluation should also provide recommendations for follow-up activities. The Terms of Reference for this evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

- Audit Clause

The Government will provide the Resident Representative with certified periodic financial statements, and with an annual audit of the financial statements relating to the status of UNDP (including GEF) funds according to the established procedures set out in the Programming and Finance manuals. The Audit will be conducted by the legally recognized auditor of the Government, or by a commercial auditor engaged by the Government.

### 3. 	Learning and Knowledge Sharing

Results from the project will be disseminated within and beyond the project intervention zone through a number of existing information sharing networks and forums. In addition:

- The project will participate, as relevant and appropriate, in UNDP/GEF sponsored networks, organized for Senior Personnel working on projects that share common characteristics. UNDP/GEF shall establish a number of networks, such as Integrated Ecosystem Management, eco-tourism, co-management, etc, that will largely function on the basis of an electronic platform.

- The project will identify and participate, as relevant and appropriate, in scientific, policy-based and/or any other networks, which may be of benefit to project implementation though lessons learned.

The project will identify, analyze, and share lessons learned that might be beneficial in the design and implementation of similar future projects. Identify and analyzing lessons learned is an on- going process, and the need to communicate such lessons as one of the project's central contributions is a requirement to be delivered not less frequently than once every 12 months. UNDP/GEF shall provide a format and assist the project team in categorizing, documenting and reporting on lessons learned. To this end a percentage of project resources will need to be allocated for these activities.

## PART V:	Legal Context

This Project Document shall be the instrument referred to as such in Article I of the Standard Basic Assistance Agreement between the Government of Morocco and the United Nations Development Programme, signed by the parties on 13 May 1982. The host country implementing agency shall, for the purpose of the Standard Basic Assistance Agreement, refer to the government co-operating agency described in that Agreement.

The UNDP Resident Representative in Rabat is authorized to effect in writing the following types of revision to this Project Document, provided that he/she has verified the agreement thereto by the UNDP-GEF Unit and is assured that the other signatories to the Project Document have no objection to the proposed changes:

- Revision of, or addition to, any of the annexes to the Project Document;

- Revisions which do not involve significant changes in the immediate objectives, outputs or activities of the project, but are caused by the rearrangement of the inputs already agreed to or by cost increases due to inflation;

- Mandatory annual revisions which re-phase the delivery of agreed project inputs or increased expert or other costs due to inflation or take into account agency expenditure flexibility; and

- Inclusion of additional annexes and attachments only as set out here in this Project Document.

## ANNEX A:	LIST OF ORGANIZATIONS CONSULTED DURING THE PREPARATORY PHASE

The following organizations were consulted during the project preparatory phase:

Public Sector:

- Center for the Development of Renewable Energy

- Ministry of Energy and Mines

- Ministry of Education

- Ministry of Environment

- Ministry of Equipment

- Ministry of Finance

- Ministry of Health

- Ministry of Housing

- Ministry of Tourism

- Ministry of Industry

- Real Estate Management Commission (CGI)

- Regional Urban Planning and Construction Establishment (ERAC)

- Public Testing and Studies Laboratory (LPEE)

- Urban Agency of Casablanca

- Urban Agency of Rabat

Professional Associations:

- Association of Real Estate Developers of Casablanca (ALPIC)

- Federation of Electric and Mechanical Industries (FIMME)

- International Association for Construction, Urban Planning and the Environment (COBATY)

- Moroccan Association of Building Material Importers (APIM)

- Moroccan Association for Energy Management and Efficiency (AMGEE)

- Moroccan Solar and Wind Energy Association (AMISOLE)

- National Building Federation (FNB)

- National Consulting and Engineering Federation (FNCI)

- National Electricity Federation (FNE)

- National Federation of Engineers

- National Construction and Public Works Federation (FNBTP)

- National Hotel Industry Federation (FNIH)

- National Order of Architects

- National Real Estate Federation (FNI)

- Union of Moroccan Real Estate Developers (ULPIM)

Professional Schools:

- National Architecture School (Rabat)

- National Engineering School (Mohammedia)

Private Sector:

- Beach Club Hotel (Agadir)

- Chellah Hotel (Rabat)

- Dunes d’Or Hotel (Agadir)

- FRAM (French hotel operator)

- Karam Hotel (Ouarzazate)

- Kenzi Sémiramis Hotel (Marrakech)

- Les Idrissides Hotel (Marrakech)

- Les Jardins d’Agdal Hotel (Marrakech)

- Le Tikida Garden Hotel (Marrakech)

- Oumlil Hotel (Rabat)

- Sahara Hotel (Agadir)

- Société MAWLID (real estate developer)

- TUI Group (German hotel operator)

- Volubilis Hotel (Fès)

- Representatives from 55 private sector firms—including architects, equipment suppliers, building engineers and real estate developers—as part of an extensive survey of private sector capabilities and interest in EE sector

Power Sector:

- LYDEC (power distribution company in Casablanca – private concession)

- Office National d’Electricité (transmission system operator)

- REDAL (power distribution company in Rabat – private concession)

Financial Sector:

- Caisse Centrale de Garantie (CCG)

- Caisse de Dépôt et de Gestion (CDG)

Bilateral/Multilateral Agencies:

- African Development Bank

- Fonds Français pour l’Environnement Mondial (French GEF)

- French Development Agency (French bilateral agency)

- GtZ (German bilateral agency)

- Italian Ministry of the Environment and Territory

- World Bank

## ANNEX B:	SURVEY RESULTS OF PRIVATE CONSTRUCTION SECTOR IN MOROCCO

### Overview

The project team conducted a survey of Morocco’s construction sector professionals to understand the level of understanding and experience with energy efficiency programs among private sector stakeholders. 55 interviews were conducted in Casablanca, Rabat and Marrakech, and 22 respondents participated in discussion forums. Interviewees were conducted with the following professional groups:

- Architects

- Building engineers

- Real estate developers

- Suppliers/installers of building materials and equipment

### Major Findings – Level of Interest and Knowledge

Here are the major findings regarding the level of interest and degree of knowledge in energy efficiency by construction professionals:

- Most respondents were quick to identify solar water heaters as an example of energy efficient techniques in the construction sector, but they had difficulty providing other examples. This suggests both a qualified success in the government’s efforts to promote solar technology and some limitations in the promotion of other EE options.

- Most of the EE knowledge is acquired through various media and informational sources (49% of respondents) as opposed to formal training courses or direct experience with various technologies and practices.

- Despite the lack of knowledge, private sector interest in energy efficiency is “strong” (preferred response for 87% of architects and engineers, 68% of real estate developers, and 70% of suppliers and installers).

- A significant portion of respondents feel that the government must take the lead by developing appropriate EE regulations (preferred response for 33% of architects and engineers, 19% of real estate developers, and 50% of suppliers and installers).

- The primary benefit of an EE Building code varies by professional group:

  - The majority of real estate developers (60%) believe that the primary benefit of an EE building code is environmental.

  - The majority of architects (53%) and suppliers (60%) believe that the primary benefit is economic.

- Each professional group has a different opinion about the principal disadvantages of EE products and techniques:

  - Lack of familiarity is cited by 33% of architects and engineers.

  - Cost is cited by 34% of real estate developers.

  - Maintenance requirements is cited by 30% of suppliers and installers.

- Solar water heaters remain the dominant type of EE equipment in the construction sector, representing 83% of EE products sold by suppliers.

### Major Findings – Gap Analysis

Here is a summary of the gap analysis regarding EE tools, standards and practices conducted with building sector professionals:

| Current Level of Knowledge | Respondent Needs |
| --- | --- |
| Lack of awareness of EE tools, standards and practices in the construction sector | Better information regarding appropriate EE equipment and practices in a building |
| Lack of understanding about the specific EE needs of a given sector (Healthcare, Hotels, Apartment Buildings, etc.) | Identify and communicate the EE requirements for different types of buildings |
| RE deployment is currently limited to solar water heaters in the housing sector | Identify opportunities for deploying other RE technologies in other types of buildings |
| Poor understanding of EE investment costs and rate of return | Measure and publicize financial benefits of EE equipments and practices |
| Building construction professionals lack proper arguments to convince investors/decision makers due to their lack of knowledge | Develop EE specialists for the construction sector |

### Major Findings – EE Training Needs

Here are the major findings regarding training needs of building sector professionals:

- Respondents believe that they need to take EE training courses (preferred response for 90% of architects and engineers, 100% of real estate developers and 69% of suppliers and installers).

- Respondents prefer short training courses (no more than one day, costing under $120 per session) to be offered by professional associations and public agencies.

- Respondents would like EE training courses in:

  - Energy efficient housing construction (preferred response for 44% of architects and engineers, 33% of real estate developers, and 25% of suppliers and installers).

  - Solar energy (preferred response for 47% of architects and engineers, 100% of real estate developers, and 45% of suppliers and installers).

### Major Findings – Fiscal and Regulatory Framework

Here are the major findings regarding the preferred fiscal and regulatory framework for energy efficiency in the building sector:

- Architects, engineers and real estate generally believe that fiscal measures represent the most important incentive for the adoption of EE standards.

- Equipment suppliers and installers generally believe that regulatory measures represent the most important incentive for the adoption of EE standards.

- Respondents believe that the EE Building Code should be introduced in a phase approach (preferred response for 58% of architects and engineers, 100% of real estate developers, and 70% of equipment suppliers and installers).

- Respondents believe that EE standards should first be developed for construction materials and supplies (preferred response for 90% of architects and engineers, 100% of real estate developers, and 70% of equipment suppliers and installers).

### Recommendations from Private Sector Workshops

Here are the recommendations from several workshops held with private sector representatives: architects, engineers, real estate developers, and equipment/building material suppliers and installers:

EE Building Code (EEBC) Activities:

- EEBC should be practical rather than academic or scientific.

- EEBC should take into account geographic and climatic considerations (i.e., should be adapted to Moroccan environment).

- Private sector professionals (e.g., architects, building engineers, etc.) should be invited to participate in the preparation of the EEBC.

- EEBC provisions should be made mandatory and should be developed in a phased approach (i.e., start with minimal requirements first, then progressively expand code requirements in future iterations).

- Technical guidelines and documentation should be developed for specific sectors such as apartment houses, hospitals, hotels, etc.

- Avoid burdening the current building inspection and approval process with a separate EE certification requirement; instead, develop a program to train and certify existing building inspection services so that they can also certify EEBC compliance.

- Technical specifications for apartment housing should take into account the limited capabilities of tenants’ associations in Morocco (i.e., difficulty in putting in place communal solutions).

Communication Activities:

- Ensure broad support across Moroccan society for energy efficiency programs, not just among construction sector professionals.

- Launch outreach programs for construction sector professionals (e.g., seminars, conferences, training programs, etc.).

- Provide technical assistance to government agencies and professional associations for pilot projects that can demonstrate and quantify the benefits of EE standards.

- Communicate examples of successful EE applications through mass media and websites to broaden the appeal of EE activities.

- Provide tools and training for calculating the total life cycle cost of EE measures in a building (both upfront investment and lifetime savings) so that architects and engineers can “sell” the EE benefits to investors and project developers.

Outreach Activities:

- Provide short training sessions to educate professionals and project developers.

- Provide technical advisory services for construction professionals through a non-profit agency.

- Provide appropriate training for technical specialists, for generalists (e.g., architects) and for investors and decision makers (e.g., real estate developers, housing agencies, etc.).

- Introduce fiscal incentives and reduce import duties for EE supplies and equipment.

- Introduce EE courses as part of the curriculum for architectural and engineering schools.

## ANNEX C:	EXAMPLES OF PROPOSED EE INVESTMENTS IN HOUSING, HEALTH AND HOTEL SECTORS

The project team identified 50 demonstration projects in the housing, health, hotel and education sectors in Morocco that provide opportunities for demonstrating EE equipment and practices, while testing the efficacy of various EE building standards. The list of demonstration projects includes:

- Hospitals (renovations): 20

- Hotels (renovations): 10

- Social housing buildings (new construction): 5

- Apartment buildings (new construction): 5

- Apartment buildings (renovations): 5

- Educational facilities (renovations): 5

Even though social housing represents an important element of this project, a small number of demonstration projects was selected because most social housing units are built according to the same specifications. Due to cost concerns, only a limited investment in insulation materials can be made for each social housing unit. There is therefore not a lot of variability from one social housing unit to the next. The savings in this sector are important due to the large number of units (1.5 million units over 15 years).

Greater focus is placed on regular apartment buildings (both new construction and renovations) since a broader variety of EE building design, construction techniques and building materials can be tested and validated during the course of the demonstration projects. As the quality of housing improves in Morocco over the next two decades, it can be hoped that some of these initiatives will “trickle down” from standard housing to social housing.

### Example of Demonstration Project in the Social Housing Sector

The Government of Morocco’s housing program calls for the construction of 100,000 social housing units per year. While the savings may be modest on a “per unit” basis, they are significant for the sector as a whole given the quantities of apartments involved. The savings come from a lower adoption rate of inexpensive air conditioners and space heaters in poorly designed and insulated apartments.

Here is an example of a proposed EE demonstration project for a social housing apartment:

- Proposed EE measures for social housing:

  - Insulation (cork or other) for exterior surfaces and roof

  - Sun screens over windows

  - Low-flow shower heads & CFL light bulbs

  - Preinstalled ducts for future solar water heater installation

- Estimated savings in a single social housing unit:

  - Price of average apartment: $19,000

  - EE investment per apartment: $380 (or 2% of price)

  - Savings from postponed purchase of air conditioners/space heaters

### Example of Demonstration Project in the Hotel Sector

The Government of Morocco has an ambitious plan to develop its tourism sector, aiming to attract 10 million visitors by 2010. A number of large hotel complexes are now being developed along Morocco’s Atlantic and Mediterranean coastlines. Since new hotel construction is being overseen by large international groups that are expected to apply existing EE practices and norms in their design and construction standards, the focus of this project is on EE renovations for Morocco’s existing hotel infrastructure.

Here is an example of a proposed EE demonstration project for a 5-star hotel in Marrakech that is interested in reducing its energy consumption:

- Proposed EE measures for a Marrakech hotel:

  - Low-flow shower heads & CFL light bulbs

  - Central cut-off switch in each room

  - Solar water heating for pool in winter

  - Computerized power management system

  - Co-generation technologies

- Estimated savings in Marrakech hotel:

  - Annual energy costs before EE investment: $330,000

  - EE investment: $130,000

  - Annual energy savings: 32% or $106,000 (15 month break-even)

### Example of Demonstration Project in the Hospital Sector

With the introduction of universal health insurance, the Government of Morocco is pushing for the renovation of the country’s more than 120 public hospitals. At present, three quarters of Moroccan hospitals do not have hot water available for patient care because of maintenance issues with standard boilers.

Here is an example of a proposed EE demonstration project for a hospital renovation in Agadir:

- Proposed EE measures for Agadir hospital:

  - Computerized power management system

  - Low-flow shower heads & CFL light bulbs

  - Motion detectors (for lighting & air conditioning)

  - Solar water heaters

- Estimated savings for Agadir hospital:

  - Annual energy costs before EE investment: $67,000

  - EE investment: $72,000

  - Annual energy savings: 20% or $13,500 (64 month break-even)

# SECTION II: 	STRATEGIC RESULTS FRAMEWORK AND GEF INCREMENT

## PART I:	Incremental Cost Analysis

Refer to Annex A of the Executive Summary.

## PART II:	Logical Framework Analysis

Refer to Annex B of the Executive Summary.

# SECTION III: 	TOTAL BUDGET AND WORKPLAN

| Award ID | 00045612 |
| --- | --- |
| Award Title | PIMS 3230: Energy Efficiency Building Codes in Morocco |
| Business Unit | MAR10 |
| Project Title: | PIMS 3230: Energy Efficiency Codes in Residential Buildings and Energy Efficiency Improvement in Commercial and Hospital Buildings in Morocco |
| Outcome | Responsible Party | Source of Funds | Donor Name | Atlas Budgetary Account Code | ATLAS Budget Description | Amount (USD) Year 1 | Amount (USD) Year 2 | Amount (USD) Year 3 | Amount (USD) Year 4 | Total (USD) |
| OUTCOME 1: Setting up an EE Building Code Unit at the National level, and reinforcing compliance at the municipal level | CDER | 62000 | GEF | 71300 | Local consultants | 163000 | 219 000 | 224 000 | 174 000 | 780 000 |
|  | CDER | 62000 | GEF | 71600 | Travel | 15000 | 15 000 | 6 000 | 5 000 | 41 000 |
|  | CDER | 62000 | GEF | 72200 | Equipment & Furniture | 15000 | 5 000 | 5 000 | 5 000 | 30 000 |
|  | CDER | 62000 | GEF | 74500 | Miscellaneous | 6000 | 6 000 | 6 000 | 6 000 | 24 000 |
|  | Sub-total GEF | 199 000 | 245 000 | 241 000 | 190 000 | 875 000 |
|  | CDER | 30071 | MOR | 71400 | Contractual Services Individuals | 100000 | 100 000 | 100 000 | 100 000 | 400 000 |
|  | Sub-total MOR | 100 000 | 100 000 | 100 000 | 100000 | 400000 |
|  | Total Outcome 1 | 299 000 | 345 000 | 341 000 | 290000 | 1 275 000 |
| OUTCOME 2: Sizing the energy efficiency potential in new buildings (outreach, demonstration and knowledge sharing activities) | CDER | 62000 | GEF | 72100 | Contractual Services-Companies | 126000 | 138 000 | 144 000 | 64 000 | 472 000 |
|  | CDER | 62000 | GEF | 71600 | Travel | 24000 | 24 000 | 24 000 | 24 000 | 96 000 |
|  | CDER | 62000 | GEF | 71300 | Local consultants | - | - | - | - | - |
|  | CDER | 62000 | GEF | 72200 | Equipment & Furniture | 24000 | 12 000 | 6 000 | 6 000 | 48 000 |
|  | CDER | 62000 | GEF | 74500 | Miscellaneous | 6000 | 6 000 | 6 000 | 6 000 | 24 000 |
|  | Sub-total GEF | 180 000 | 180 000 | 180 000 | 100 000 | 640 000 |
|  | CDER | 30000 | ITA | 72300 | Local consultants | 100000 | 200 000 | 118 000 | - | 418 000 |
|  | CDER | 30000 | ITA | 72100 | Contractual Services-Companies | - | 250 000 | 332 000 |  | 582 000 |
|  | Sub-total ITA | 100 000 | 450 000 | 450 000 | - | 1 000 000 |
|  | CDER | 30071 | MOR | 72100 | Contractual Services-Companies | 97500 | 87 500 | 87 500 | 87 500 | 360 000 |
|  | Sub-total MOR | 97 500 | 87 500 | 87 500 | 87500 | 360 000 |
|  | Total Outcome 2 | 377 500 | 717 500 | 717 500 | 187500 | 2 000 000 |
| OUTCOME 3: Drafting and implementing an EE Building Code for residential buildings | CDER | 62000 | GEF | 71300 | Local consultants | 20000 | 40 000 | 20 000 | - | 80 000 |
|  | CDER | 62000 | GEF | 71200 | International Consultants | 50000 | 50 000 | 55 000 | - | 155 000 |
|  | Subtotal GEF | 70 000 | 90 000 | 75 000 | - | 235 000 |
|  | CDER | 30071 | MOR | 72100 | Contractual Services-Companies | - | 75 000 | 75 000 | 25 000 | 175 000 |
|  | Sub-total MOR | - | 75 000 | 75 000 | 25000 | 175 000 |
|  | Total Outcome 3 | 70 000 | 165 000 | 150 000 | 25000 | 410 000 |
| Outcome 4: Developing and disseminating standards and guidelines for professionals | CDER | 62000 | GEF | 71300 | Local consultants | 100200 | 100 000 | 69 000 | - | 269 200 |
|  | CDER | 62000 | GEF |  | International Consultants | 100000 | 100 000 | 100 000 | 71 000 | 371 000 |
|  | CDER | 62000 | GEF | 71600 | Travel | 49800 | 50 000 | 10 000 | 25 000 | 134 800 |
|  | CDER | 62000 | GEF | 72100 | Contractual Services Companies | 50000 | 100 000 | - | - | 150 000 |
|  | CDER | 62000 | GEF | 71400 | Contractual ServicesIndividuals | - | - | - | - | - |
|  | Sub-total GEF | 300 000 | 350 000 | 179 000 | 96000 | 925 000 |
|  | CDER | 30071 | MOR | 71200 | International Consultants | 49000 | 25 000 | 25 000 | 25 000 | 124 000 |
|  | CDER | 30071 | MOR | 71400 | Contractual Services Individuals | 161000 | 150 000 | 150 000 | - | 461 000 |
|  | Sub-total MOR | 210 000 | 175 000 | 175 000 | 25000 | 585 000 |
|  | Total Outcome 4 | 510 000 | 525 000 | 354 000 | 121000 | 1 510 000 |
|  | CDER | 30071 | MOR | 72100 | Contractual Services Companies | 606000 | 4 007 910 | 4 100 000 | 4 100 000 | 12 813 910 |
|  | Sub-total MOR | 606 000 | 4 007 910 | 4 100 000 | 4100000 | 12 813 910 |
|  | CDER | 62000 | GEF | 72100 | Contractual Services Companies | 81250 | 81 250 | 81 250 | 81 250 | 325 000 |
|  | Sub-total GEF | 81 250 | 81 250 | 81 250 | 81250 | 325 000 |
|  | Total Outcome 5 | 687 250 | 4 089 160 | 4 181 250 | 4181250 | 13 138 910 |
| OUTCOME 6: Project management | CDER | 30000 | Italian Govt | 71400 | Contractual Services Companies | 18000 | 50 000 | 50 000 | 50 000 | 168 000 |
|  | CDER | 30000 | Italian Govt | 72200 | Equipment & Furniture | 32000 | - | - | - | 32 000 |
|  | Sub-total Italian Government | 50 000 | 50 000 | 50 000 | 50000 | 200 000 |
|  | CDER |  | UNDP | 71400 | Contractual Services Companies | 31200 | 31 200 | 31 200 | 31 200 | 124 800 |
|  | CDER |  | UNDP | 71200 | International Consultants | - | - | - | - | - |
|  | CDER |  | UNDP | 72200 | Equipment & Furniture | 2800 | 2 800 | 2 800 | 2 800 | 11 200 |
|  | CDER |  | UNDP | 71600 | Travel | 16000 | 16 000 | 16 000 | 16 000 | 64 000 |
|  | Sub-total UNDP | 50 000 | 50 000 | 50 000 | 50000 | 200 000 |
|  | Total Outcome 6 | 100 000 | 100 000 | 100 000 | 100000 | 400 000 |
| Total GEF | 830 250 | 946 250 | 756 250 | 467 250 | 3 000 000 |
| Total MOR | 1 013 500 | 4 445 410 | 4 537 500 | 4 337 500 | 14 333 910 |
| Total UNDP | 50 000 | 50 000 | 50 000 | 50 000 | 200 000 |
| Total Italian Government | 150 000 | 500 000 | 500 000 | 50 000 | 1 200 000 |
| TOTAL Project | 2 043 750 | 5 941 660 | 5 843 750 | 4 904 750 | 18 733 910 |

| Outcome | Output | GEF (US$) | Italian Govt. (US$) | UNDP-Rabat (US$) | Moroccan Gov’t (US$) | Total (US$) |
| --- | --- | --- | --- | --- | --- | --- |
| 1. EE Building Code Unit is set up at the national level, and compliance is reinforced at the municipal level | 1.1 – EE Building Code Unit operational within CDER | 725,000 |  |  | 300,000 | 1,025,000 |
|  | 1.2 – Institutional and operational capabilities of municipal code enforcement agencies are strengthened | 150,000 |  |  | 100,000 | 250,000 |
|  | Sub-Total | 875,000 |  |  | 400,000 | 1,275,000 |
| 2. Sizing the energy efficiency potential in new buildings (outreach, demonstration and knowledge sharing activities) | 2.1 – Mobilization, outreach and training activities | 450,000 |  |  | 360,000 | 680,000 |
|  | 2.2 – Project development services | 190,000 |  |  |  | 240,000 |
|  | 2.3 – Demonstration projects | 0 | 1,000,000 |  |  | 1,080,000 |
|  | Sub-Total | 640,000 | 1,000,000 |  | 360,000 | 2,000,000 |
| 3. EE Building Code for residential buildings is drafted and implemented | 3.1 – EE Building Code is designed and drafted | 185,000 |  |  | 175,000 | 360,000 |
|  | 3.2 – Enabling regulatory framework for EE Building Code is drafted | 50,000 |  |  |  | 50,000 |
|  | Sub-Total | 235,000 |  |  | 175,000 | 410,000 |
| 4. EE Standards and guidelines for professionals are developed and disseminated | 4.1 – EE standards are developed for buildings | 390,000 |  |  | 430,000 | 820,000 |
|  | 4.2 – Technical guides are drafted for professionals | 150,000 |  |  | 155,000 | 305,000 |
|  | 4.3 – Testing program is implemented to evaluate the impact of proposed EE standards | 175,000 |  |  |  | 175,000 |
|  | 4.4- Monitoring, learning and evaluation achieved | 210,000 |  |  |  | 210,000 |
|  | Sub-Total | 925,000 |  |  | 585,000 | 1,510,000 |
| 5. EE Investment realized by the public and private sectors | 5.1 – EE investments realized in housing sector | 325,000 |  |  | 5,980,348 | 6,305,348 |
|  | 5.2 – EE investments realized in the health sector |  |  |  | 2,000,000 | 2,000,000 |
|  | 5.3 – EE investments realized in the hotel sector |  |  |  | 2,416,781 | 2,416,781 |
|  | 5.4- EE investment realized in the higher education sector |  |  |  | 2,416,781 | 2,416,781 |
|  | Sub-Total | 325,000 |  |  | 12, 813,910 | 13,138,910 |
| 6. Project management | 6.1 – Overall project management and coordination |  | 200,000 | 200,000 |  | 400,000 |
|  | Sub-Total |  | 200,000 | 200,000 |  | 400,000 |
| Project Total | 3,000,000 | 1,200,000 | 200,000 | 14,333,910 | 18,733,910 |

# SECTION IV: 	ADDITIONAL INFORMATION

## PART I: 	Other Agreements

The following commitment letters are included in the Commitment Letters PDF file:

- Moroccan Government - GEF Focal Point

- Center for the Development of Renewable Energy (CDER)

- Ministry of Housing

- Ministry of Health

- Ministry of Tourism

- Italian Government

- French Government

- UNDP-Rabat

## PART II: 	Stakeholder Involvement Plan

During the preparatory assistance phase, a number of activities took place to ensure broad consultation of the stakeholders and maximize opportunities to disseminate the project information. Here were some of the main activities:

- Regular meetings of the project Steering Committee, whose membership included key ministries (e.g., Finance, MEM, Health, Housing, Tourism, Environment), government agencies (e.g., National Industrial Standards Agency), private sector trade associations (e.g., National Order of Architects) and power sector representatives (e.g., ONE);

- Several all-day workshops with private sector representatives and with public sector stakeholders;

- In-depth survey of 55 private sector representatives, including real estate developers, architects, engineers, and suppliers, to gage their understanding and their interest in EE measures.

The project will schedule a number of workshops at the start of the project, as well as at critical points during its implementation to ensure: (i) close coordination with private sector companies representing developers, architects, suppliers and energy audit bureaus; and (ii) continued collaboration between the CDER and participating ministries to ensure the broadest possible level of political and administrative support.

Participation and involvement of these stakeholders with continue during the project through: (i) national EE forums which will be proposed annually; (ii) project Steering Committee meetings that will meet bi-annually or quarterly; (iii) electronic newsletters that will be distributed through professional trade associations to their membership; and (iv) training sessions and other outreach/capacity building activities designed to provide the necessary technical tools to industry professionals.

The proposed Interagency Taskforce (National EE Commission) will in particular ensure that there is a forum for a policy dialog regarding EE with both public and private sector representatives. This forum will act in an advisory capacity to the CDER, which will be responsible for drafting the EE Building Code, and the National Industrial Standards Agency, which will be responsible for developing the EE standards. This forum will also serve as a platform to ensure that each participating line ministry (Housing, Tourism, Health, etc.) is actively pursuing sectoral policies that are aligned with the objectives of this project, thus ensuring that EE concerns become imbedded inside the sectoral programs of each ministry.

Page de signature

Country: Morocco

UNDAF Outcome(s)/Indicator(s) : Les conditions organisationnelles sont renforcées pour protéger et mettre en valeur le patrimoine naturel et culturel au service du développement humain

Expected Outcome(s)/Indicator (s): A.1 Le cadre légal et institutionnel de protection et de valorisation du patrimoine culturel et naturel est renforcé en harmonie avec  les instruments internationaux est intègre l’impact du changement climatique.

Expected Output(s)/Indicator(s):	 A.1.1 .Les institutions nationales et locales sont dotées de capacités pour intégrer les conventions internationales  de développement durable dans les politiques et plans d'action nationaux et décentralisés, avec une attention particulière au genre.

Implementing partner: Centre de Développement des énergies renouvelable (CDER)

Other Partners: Ministère de l’Habitat, de l’Urbanisme et de l’Aménagement de l’Espace

Ministère de la Santé Publique

Ministère de l’Education Nationale

Ministère du Tourisme et de l’Artisanat

Agreed by (Government): Ministère de l’Energie, des Mines, de l’Eau et de l’Environnement:

Agreed by (Implementing partner/Executing agency): Centre de Développement des Energies Renouvelables:

Agreed by (UNDP):______________________________________________________________

# Text boxes

Brief description

The primary objective of this project is to introduce mandatory minimum energy efficiency (EE) performance requirements in the residential sector through the introduction of an EE building code. A secondary objective is to institutionalize the adoption of EE standards and practices in the commercial and hospital sectors in Morocco. The activities proposed in the project are designed to: (i) remove legal, regulatory and institutional barriers to the adoption of an EE building code; (ii) promote a policy dialog among government agencies, industry professionals and developers/landlords on a national EE building initiative; (iii) develop a clear set of EE standards for new residential constructions; (iv) increase the acceptance of EE standards and practices by industry professionals, developers and landlords; and (v) encourage demonstration projects to demonstrate the efficacy of proposed standards. The project will assist the government of Morocco in launching its national EE initiative and will stimulate public/private partnerships for integrating EE considerations in public and private building construction/renovation programs.

Total budget:	USD 18,733,910

Total budget (UNDP managed): USD 3 200,000

Allocated resources:

- UNDP regular	USD   200 000

- Government		USD 14,333,910

- GEF:		USD   3,000,000

- Italian Government     USD : 1,200,000

Programme Period:_2009-2013

Programme Component:

Project Title: Energy Efficiency Codes in Residential Buildings and Energy Efficiency Improvement in Commercial and Hospital Buildings in Morocco

Project ID:  PIMS 3230: ATLAS Award ID 00045612; ATLAS Project ID: 00053906

Project Duration:	4 years

Management Arrangement: __NEX___