# UNDP Project Document

(last updated Decmber 2008)

Government of the Islamic Republic of Mauritania

United Nations Development Programme

PIMS 3086

Adrar Solar Initiative and Decentralized Electrification in the

Northern Coastline of Mauritania through Hybrid (Wind/Diesel) Systems

Acronyms and Abbreviations

ADER	National Rural Electrification Agency

AFD		French Development Agency

AfDB 		African Development Bank

AO&M 	Administration, Operations & Maintenance

APAUS	Agency to Promote Universal Access to Basic Services

ARM	Multi-sectoral Regulatory Agency

CBO	Community-Based Organization

FERD	Fund for Decentralized Electrification

GHG	Greenhouse Gas

GEF		Global Environment Facility

GEF-SGP	Global Environment Facility – Small Grants Programme

GOCO		Government-Owned/Contractor-Operated)

GOM		Government of Mauritania

JICA		Japanese International Cooperation Agency

kVA		Kilovolt-ampere

kW 		Kilowatt

kWh		Kilowatt-hour

LPG		Liquefied Petroleum Gas

MFI		Micro Finance Institutions

MHE		Ministry of Water Resources and Energy

NGO		Non-Governmental Organization

O&M 		Operations & Maintenance

PDF-B		Preparation Development Facility – Block B

PMU		Project Management Unit

PNBA		Arguin Sandbank National Park

PSC		Project Steering Committee

PV		Photovoltaic

RET		Renewable Energy Technology

RFP		Request for Proposals

SCS		Solar Community System

SHS		Solar Home System

SPS		Solar Pumping System

SNIM		National Industrial and Mining Company

SOMELEC	Mauritanian Electricity Utility

UM		Mauritanian Ouguiya (local currency)

UNDP		United Nations Development Programme

Wp		Watt Peak

Exchange rate:

1 US $ = 251 Ouguiya (November 2008)

PART I: Situation Analysis

Context and global significance

1.1.	The majority of the Mauritanian population has no access to electricity. 30% of households in urban centers such as Nouakchott, Nouadhibou and Rosso have electricity service, whereas the electrification rate for rural households is less than 1%. The rural poor must rely on candles, kerosene lamps and car batteries for lighting, radio and TV needs.

1.2.	Refrigeration is barely affordable for most households and entrepreneurs. Some shops use refrigerators powered with LPG. Consequently, farmers can hardly store meat and vegetables, and fishermen cannot keep their catch. As a result, agricultural and fisheries production often goes to waste or must be quickly sold regardless of market conditions, causing economic losses for farmers and fishermen. Another problem in a desert country like Mauritania is the availability of clean (non-brackish) water for human consumption, animal needs and irrigation. Energy is needed for water pumping in the desert and desalination systems along to coast to purify brackish water.

1.3.	The extension of electrification services in the rural areas rests on either the installation of public mini-grids powered with diesel generators or private investments on diesel power generators. Yet, private investment is very seldom possible as entrepreneurs cannot afford either the initial investment or the associated O&M costs due to the high cost and unreliable availability of fuel, lube oil, and spare parts; what limits the potential for socio-economic development. In fact, with the increasing cost of fossil fuel energy and the difficulties in shipping diesel fuel from coastal port to inland destination, the government of Mauritania is sensitive to the importance of renewable energy technologies (RETs). Furthermore, the northern coastline of the country offers the best wind energy potential of the continent, while the desert regions enjoy an intense solar irradiation.

1.4.	Since 1995, the GOM has been exploring renewable energy sources, mainly wind and solar. One of the major and more successful projects was the GEF/UNDP-supported “Decentralized wind electric power for social and economic development (Alizés électriques)” project which contributed (i) to raise local awareness of the importance of RETs (ii) to build ownership of the technology, and (iii) to build capacity of the local firms on the installation and maintenance of equipment. It additionally revealed that despite the extremely low levels of income in the rural areas, the beneficiary communities were willing to pay for the services that they valued.

1.5.	The “Alizés Project” established that given the pressing needs for electricity in Mauritanian villages, there was a need for more penetration and new targeted applications of solar power technology together with hybrid (wind-diesel) systems in order to spark a self-sustaining rural economy.  The current project sets out to remove critical institutional and market barriers still impeding a large-scale market penetration of RETs by: (i) strengthening the operational capacity of ADER (the Rural Electrification Agency) which emerged out of the success of the “Alizés Project” in the mid to late 90s; (ii) using the policy space offered by the recently created multi-sectoral “Universal Access Agency – Water, Energy and Telecommunications” as an operational conduit to link renewable energy technology with integrated rural development programs; and (iii) promoting further private sector participation as the driver behind the RETs scale-up efforts in Mauritania, particularly for the hybrid systems component along the coastal line where a management structure utilizing a government owned/contractor operated approach for operations and maintenance is recommended.  The government understood that consolidating and building up on the Multi-sectoral Universal Access Agency’s experience in pro-poor service delivery in rural areas would increase the chances of mainstreaming RETs in local development initiatives.  Similarly, there was consensus in and outside the Ministry of Energy that if ADER is going to live up to its mandate as a self-standing rural electrification structure, it needs to be at the helm of  a challenging RETs scale-up project nationwide which serves a dual purpose.  First, to deliver the intended running power services in the scattered rural areas.  Second, to allow ADER’s own significant capacity strengthening through learning by doing with the required level of technical assistance and outside help in ways that fill the policy void perceived to have increased with the focus on privatization of the nation’s Public Electric Utility.

1.6.	Both the Bank Field Office in Nouakchott and the UNDP-Mauritania Field Office agreed that the investment needs in the sector and the efforts under way with the government’s renewed focus on decentralization and basic infrastructure service delivery with private participation were steps in the right direction.  While the Bank has been using the PRSP as its preferred entry point in the rural space to address running power/productive end uses service delivery of RE to alleviate poverty and create more income generating opportunities, UNDP-GEF took advantage of its strong field presence in Mauritania to engage ADER and APAUS in the consolidation of past successful UNDP-GEF experiences in country.  The basic idea was to scale-up RE systems deployment with a broader spectrum of players and pave the way for irreversible policy reforms based on the realities of a changing institutional and operational landscape.  To date, much progress appears to have been accomplished on both fronts and the regular exchange of information between the Bank and UNDP-GEF has been mutually fruitful and productive.

1.7.	With respect to the specific World Bank activities, Component 1 of the PRSP in the making also includes a number of measures to consolidate reforms in the energy sector and to expand access to energy services. As a result of the intensive dialogue between the World Bank and the GOM, efforts are on the way to bring much needed clarity in the institutional arrangements and, there is now a stronger sense in the country that the provision of energy services in rural and peri-urban areas calls for a spectrum of innovative service delivery and financing mechanisms, involving the active participation of local communities, NGOs, and the private sector.  The UNDP-GEF Task team and the World Bank will continue to collaborate and seek to strengthen the synergies in their interventions.

Barriers analysis

1.8.	Even though Mauritania is privileged with its huge renewable energy sources potential, many hurdles still hinder the increase of the renewable energies share in the energy mix of Mauritania’s rural electrification.

(i) Information and perception barriers:

- At the country level, there is insufficient knowledge about available technologies and technological developments among government agencies and private sector companies. Information might be available at the level of research institutions and donor-sponsored projects, but it is not centralized or easily accessible. Exchange of information between different stakeholders regarding financial and technical data, experiences gained with different technologies, financing mechanisms and organizational/institutional delivery set-ups is not formalized. As a result, the ADER, other government agencies and bilateral/multilateral donors are still searching for the most appropriate service delivery model based on existing best practices.

(ii) Financial barriers:

- Bank financing is difficult to secure for RET-based rural energy projects. The fragmentation of the rural energy marketplace in Mauritania, the absence of a sustainable project development model, profile of the private sector actors and the perception of low rates of return discourage financial institutions from committing themselves to finance rural electrification projects. Financial institutions lack information about the technologies, their transaction costs, risk management and contract enforcement issues and hence are not in a position to assess potential profit opportunities. This information barrier inhibits financial institutions from entering the renewable energy market, which in turn inhibits the growth of a commercially viable renewable energy sector in the country.

- The dearth of consumer credit schemes makes it difficult for end-users to pay the fully allocated cost of rural electrification projects, requiring some subsidies or leasing arrangements with public institutions. There also needs to be a longer-term vision on how these financial instruments (subsidies, favorable credit) will be continued after a project finishes or how they can be scaled down over time. In summary, a program approach needs to be taken as compared to a project approach that introduces severe financial barriers for sustainability.

- The undercapitalization of local energy service firms restricts the ability of the private sector to fully engage in developing and executing RET-based rural electrification projects. Private sector companies in the renewable energy sector have difficulties raising sufficient funds to finance their operations and/or expand their businesses, in a sustainable way.

(iii) Technology barriers:

- Inappropriate applications of technology or lack of capacity to run them can also be a barrier, whether the technology is too complex to maintain or too expensive to operate. Research on PV panels continues to focus on improved energy efficiency with its associated cost, whereas most of the poorer users and countries would benefit more from research into improvements in component quality and robustness and manufacturing efficiency that leads to lower overall costs. The balance between component quality and price is delicate and when components are considered too expensive, users may choose not to use them.

(iv) Institutional/organizational barriers:

- Fragmented institutional responsibilities and overlapping jurisdictions can create inefficiency among government departments and national agencies and result in a lack of integrated planning by various stakeholders, including government, research organizations, academic institutions, CBOs and the private sector.

- Another organizational/institutional issue lies in the weak linkage between the public and private sectors. This shows the need for capacity strengthening among actors – public and private – to achieve concerted actions which will help generate the content for national renewable energy policies. Only after these fundamentals are completed, n a strong and sustainable renewable energy market could possibly evolve.

1.9.	Information and perception barriers will be addressed through the communication campaigns surrounding this UNDP-GEF co-financed project.  Focusing on only a few villages on the northern shoreline and in the Adrar and Inchiri regions will help secure the achievement of expected results and maximize impact.  Financial barriers are addressed in this project, one the one hand, by structuring service delivery models which promote value added services to productive end-uses, and on the other hand by fostering public – private partnership along the project cycle. Technology barriers will be removed through ADER’s capacity strengthening – both at organizational and operational levels – putting to good use the technical assistance for the sector. Finally, institutional/organizational barriers will be removed through the capacity strengthening among the national stakeholders for the initiation of a structuring process that will help set national objectives, policies and build the institutional architecture which supports it.

Institutional, sectoral and policy context

1.10.	The government has attempted to liberalize the power sector through the confirmed intention to privatize SOMELEC, the national utility company. Even though a full international tender was launched the bidding process was unsuccessful due to a number of factors. Reportedly, the offer made to the government was far below the government’s reservation price. As a result, the power sector in Mauritania continues to be dominated by a national state enterprise, which is struggling to keep up with the demand from urban areas for reliable and affordable electricity. SOMELEC provides electricity service to 20 cities and towns representing a total population of about a million people, equivalent to 83% of the urban population. SOMELEC has about 70,000 customers, which represents nearly 30% penetration rate for households. Extension of the national grid is being pursued in the South, along the Senegal River, where a number of mid-sized cities are located and where economic activity is emergent. However, this focus on urban areas means that little is comparatively done to address the energy needs of rural areas.

1.11.	The past decade, the GOM has achieved a significant effort for the structuring of the energy sector – with the establishment of dedicated rural electrification organizations – which illustrates its motivation and preparedness for such projects. In 2001, as part of the energy sector structuring, the ADER (Rural Electrification Agency) was recognized – by way of government decree – as a public–benefit non governmental organization with administrative, operational and financial autonomy.  And the APAUS (Agency to Promote Access to Universal Services) was established to play a complementary role to the ADER’s. ADER is intended to operate on a commercial basis with a public mandate to promote the design, evaluation and field implementation of rural electrification projects. Each of them is the executing agency for a number of donor-funded projects to improve rural access to electricity through a variety of technologies, including diesel generators, solar photovoltaic (PV) systems and wind turbines. The ARM, Mauritania’s multi-sectoral Regulatory Agency, overlooks the execution of the projects.

### Stakeholder analysis

1.12.	Relevant institutional actors include: the ADER, SOMELEC, the Ministry in charge of Energy, the Electricity Directorate, ARM (responsible for privatization of services and oversight of the process of international tendering); and the APAUS. Other stakeholder groups include: villagers, local authorities, community groups, private sector companies, academics, donors and NGOs.

1.13.	Even though complementary effort must be carried out for a better connection between the ADER and the APAUS, their existence reveals the government’s strong concern with the energy situation in Mauritania, especially for rural populations that are regrouped in small settlements dispersed over wide areas as a result of the desert land conditions. As a consequence the GOM – with all its dependant structures – is on the starting blocks for the launch of the project.

1.14.	On the operations ground, the ADER and the APAUS have both developed and confirmed similar capabilities for the preparation, the execution and the follow-up of rural electrification projects. Therefore, the simultaneous implication of the two agencies in the project is not needed and could engender competition issues leading to rivalry. Only the ADER will play the role of the executing agency in this project. Nevertheless, the APAUS and the GOM authorities of the energy sector must be heavily involved in the “capacity strengthening” component of the project to ensure a consultative process of building strong synergies and sustainable cooperation mechanisms between the two agencies is initiated. The project would serve as a case to start with, especially the preparation of the scale-up phase.

1.15.	The private sector and other stakeholders at local levels are represented within the ADER. Even though they are motivated to participate in such projects, the extended and delayed preparation phase is a dubious signal to them. It is thus urgent there are positive outcomes of this long preparation process so that the GOM enhances the credibility of RET initiatives within the country.

### Baseline analysis

1.16.	On the one hand, the efforts to increase rural energy supplies in Mauritania mainly rely on fossil fuel technologies, especially diesel generators, for both public and private initiatives, what intensifies the growing trend of CO2 gas emissions. And, on the other hand, the RET-based projects are structured in such a way that professional applications are usually excluded and thus financial sustainability is hardly attainable.

1.17.	Even though the GOM – associated with its economic partners and the private sector – has already demonstrated its capacity to develop and execute RET-based projects technically sound, the real challenges lie elsewhere: to design and implement economic and financially sustainable models which will instigate a real RET-based market. Only then, the private sector and financial services (banks, insurance, etc.) would step in and invest massively. This cannot be achieved without a market approach based on valued services. For now, the social approach dominates and all the existing projects are subsidized.

1.18.	While the ADER and the APAUS are making on-going efforts to deploy RET-based equipment for rural electrification project, the challenge for the GOM is not only to overcome the barriers to the installation of more RET-based systems in general, but also to overcome the barriers to the building-up of a self-sustaining RET-based market, such as insufficient institutional capacity and inappropriate delivery models.

1.19.	Actually, the puzzle is partly assembled as supply, installation and maintenance of SHS equipment is currently provided on a turnkey basis by private firms under contract with the ADER or the APAUS, although accountability and performance need to be improved at local contractors’ level. Furthermore, the private sector companies are becoming involved in revenue collection activities tied to the mini-grids, PV-based or hybrid systems in a couple of villages illustrating the pay-offs of the previous projects.  However, these efforts are progressing slowly, due to the scarcity of management experience, technical expertise and financial resources among Mauritanian energy service firms that are interested in management contracts to operate the mini-grid systems.

1.20.	In the absence of the proposed GEF-supported project, the GOM mainly focuses on its effort to increase the electricity access rate through the installation of mini-grids coupled to diesel generators within the ADER, the APAUS and the SOMELEC planned programmes. Integration of RET-based equipment as part of the technical solution as well as economic sustainability become secondary issues, adding to the environmental problems while condemning the country to substantial imports of diesel fuel. In addition to the above need for strengthening the capacities of the key actors, it is clear that without the intended GEF activities, further market penetration efforts by the government alone would not be accompanied by new applications such as solar pumping, solar cooling and refrigeration, which can best help achieve financial sustainability of projects.  Unlike basic lighting applications, the above productive end-uses require systematic barrier removal activities which GEF is supporting. For example, specific criteria need to be met for solar community systems (SCS), solar water pumping systems (SPS) and solar refrigeration systems (SRS).  Furthermore, the investigation of the real O&M costs for small, medium, and large solar-based refrigeration units taking into account all the conjunctive use of refrigeration and pumping to solve the seasonal character of demand suggests that the baseline activities from government are rather limited by way of solar PV promotion.

1.21.	While the above documented baseline endeavors are not without merits, it is clear that this scattered effort without a systematic scale-up prospect in a coherent policy environment lend themselves to limited private sector involvement and the chances for autonomous replication and mainstreaming in further national programs are sensibly limited. Three elements need to be introduced into these programs: (i) greater use of renewable energy technology as part of the power production mix; (ii) greater private sector participation in the supply and maintenance of SHS equipment, to ensure that the most efficient distribution and repair networks are in place to address the needs of villagers on a more cost-effective basis (and requiring fewer subsidies), and (iii) greater community applications (SCS) of PV/hybrid-system products for productive uses, whether water pumping (SPS), refrigeration (SRS) and/or desalination.

PART II : Strategy

### Project Rationale and Policy Conformity

  - The extremely low penetration rate of electricity services (less than 1%) in rural areas coupled to the limited business opportunities due to lack of energy has constrained the GOM the register “rural electrification development” as a priority of its energy sector plan. This includes a deeper penetration of RETs. This project seeks to develop a sustainable mechanism for facilitating the introduction and use of renewable energy technologies to provide electricity to isolated, rural communities that currently have no modern sources of energy. The project is designed to: (i) remove barriers to the wide-scale utilization of renewable energy; (ii) meet the basic energy needs of individual households and community organizations; (iii) encourage productive uses of energy for income-generating activities (iv) increase community applications of electricity such as water pumping, water desalination and ice-making; and (v) reinforce public-private partnerships in promoting RETs. It therefore matches the priorities and goals of the GOM at national and local levels and fits into the GEF focal area agenda of Climate Change. It addresses “Operational Programme #6 : Promoting the Adoption of Renewable Energy by Removing Barriers and Reducing Implementation Costs”. The project will specifically focus on the “GEF Strategic Priority CC-4 : Productive Uses of Renewable Energy”, emphasizing the participation of the private sector as a means to achieve the objectives in a sustainable manner.

### Project Goal, Objective, Outcomes and Outputs

  - Project Goal: The goal of the Project is to reduce Mauritania’s energy-related CO2 emissions by substituting fossil fuels (kerosene and diesel) with wind and solar power for household and productive uses to provide basic electricity services to rural homes and community users.

  - Objective: The objective of the project is to improve people’s livelihoods by promoting the use of renewable energy (wind and solar) to provide basic electricity services to the rural areas in Mauritania, thus reducing the country’s dependency on imported fossil fuels (kerosene, diesel).

  - The project consists of three components, and each of these components includes a number of specific outputs and a series of activities planned to achieve them. By implementing these three components, the project will contribute towards the achievement of the objective stated above. The project’s three components are:

- Deployment and operation of solar systems for households, productive end-uses and community-based applications in the Adrar and Inchiri regions: The installation and operation of PV-based power systems is intended to households’ uses, water pumping for cultivation in oases; solar refrigeration systems for food storage; and Solar Community Systems for schools, health centers and youth/community centers.  This component will specifically focus on:  a) potable water pumping; b) refrigeration for ice and livestock/meat conservation; c) water pumping for low head agriculture; d) running/RE power to supply local industries; e) refrigeration to preserve milk and further develop income generating activities from livestock farming; f) refrigeration for agriculture produce preservation; and g) refrigeration for food trading and ice production.  In addition, this component will include targeted technical assistance and capacity building activities to support the ADER as Executing Agency and the relevant local actors in all relevant barrier removal activities which are not core activities of the agency.

- Deployment and operation of hybrid (wind/diesel) mini-grids in coastal villages, with 3 mini-grids serving 200 households, based on modular 30 kW wind turbines and backed up with diesel generators to provide productive end use electricity and targeted community-based applications. This component includes compulsory technical assistance – in connection with the envisaged productive end-uses – to strengthen the operational and management capacities of the ADER and other key sectoral actors including the private sector firms selected for project implementation together with community-based organizations.

- Implementation support and Capacity strengthening: Operational support will be provided to the ADER to assist with key project management functions. This technical assistance will focus on strengthening the ADER’s ability to prepare RFP and bid specifications, evaluate bids, monitor performance quality, enforce contracts, ensure reliable financial management, and provide adequate reporting to GEF and other donors. This component will also focus on the integration of RE issues in Rural Electrification Plans, including the global institutional architecture of the sub-sector.

## Component 1: Deployment and operation of solar systems for households, productive end-uses and community-based applications in the Adrar and Inchiri regions

  - The purpose of this component is, on the one hand, to consolidate the delivery of SHS to households and enhance the sustainability of the model and, on the other hand, to remove barriers to the provision of productive electricity services to remote desert villages. The project will provide solar systems for households’ basic applications, for productive end-uses such as water-pumping and refrigeration, and community uses (schools and health centers). The project will develop new financial mechanisms for delivery of the intended services and provide technical assistance to promote community-level dedicated applications and productive end-uses.

  - In order to promote community utilization of solar technology with a view toward encouraging productive uses of electricity, the project will also fund community applications such as public lighting, water pumping and refrigeration for food (especially meat and vegetables in the Adrar region).

  - Outputs :

  - RFP preparation for equipment supply, installation and maintenance

  - Supply and installation of solar systems (turnkey procurement and installation/construction)

  - Promotion of productive end-uses for community-based solar applications

## Component 2: Deployment and operation of hybrid (wind/diesel) mini-grids in coastal villages

  - The immediate objective of this component is to remove barriers to the provision of decentralized electricity service to northern coastal villages. The project will provide for the construction of hybrid (wind/diesel) generation facilities and low-voltage village mini-grids that will both provide household electricity and be used to power communal ice-making and water desalination activities.

  - The proposed project will reduce barriers related to the supply and installation of hybrid (wind/diesel) mini-grids in 3 villages of the north coast. The hybrid wind/diesel systems will be modular and expandable to allow for significant load growth. Components will be standardized to facilitate procurement and maintenance, and the systems will be designed to withstand the harsh operating conditions of the area. Electricity will be generated between 12-24 hours per day, depending on the needs of the specific villages.

  - Outputs :

  - RFP preparation and contract negotiation for construction phase

  - Supply and installation of Hybrid Mini-Grids

  - RFP preparation and contract negotiation for operations management

  - Promotion of Hybrid-based productive end-uses for coastal communities

## Component 3: Implementation Support and Capacity Strenghtening

  - This component focuses on (i) Project planning, budgeting and budgetary control; including regular disbursements activities in accordance with established UNDP procedures and accounting/financial reporting; (ii) M&E system and RE Project tracking data-base; (iii) targeted training program to RE stakeholders ; and (iv) the national coordination activities required to integrate RE issues in Rural Electrification Plans.

  - Outputs :

  - Overall project management support

  - M&E system and RE project tracking database

  - Integration of RE issues in Decentralized Rural electrification plans, including institutional architecture

### Project Indicators, Risks and Assumptions

  - The impact of the proposed initiative in terms of emission reductions is of immediate interest to the GEF, as this is its main mandate. Associated impacts such as market development for PV operations and increasing income generating activities are considered important as well and will both contribute to the sustainability of the proposed initiative and hence create a long-term market demand. As result, the project will entail mitigation of global warming phenomenon through the reduction of CO2 gas emission.

  - To properly and practically monitor these impacts it will be necessary that baselines be established prior to introducing and disseminating the RET-based services. Further, it is crucial to identify a number of (easily) measurable indicators that can be used for the monitoring of the impacts. The impact monitoring (see Exhibit 1) should be done on an annual basis by the project implementation team and the data collected and analyzed should serve as a management tool for the team to steer and/or re-direct the project’s implementation. It is proposed that the following indicators (including the indicated means of verification) be used:

Exhibit 1 : Proposed Indicators for Impact Monitoring

| Impact to be monitored | Indicators to be used | Means of verification |
| --- | --- | --- |
| CO2 emission reduction | Liters of paraffin and diesel reduced Number of operational PV systems Number of hybrid mini-grids’ customers combined to wind energy output | End-user surveys Dealer surveys |
| Increased RET-based market activities | Number of PV business in combination with the turnover/profit of each business Hybrid mini-grids operators turnover/profit, number of clients | Market surveys Dealer surveys |
| Increased income generating activities in the project target area | Number of income generating activities emerged in combination with the turnover / profit of these activities / businesses It is anticipated that in 2 years 1% and in 5 years 3% from the households supplied with PV systems will be involved in income generating activities | End-user surveys |

  - The following risks identified during the PDF-B phase require careful monitoring during the project execution process:

#### Institutional Risks

  - This project is being undertaken in the context of ongoing power sector restructuring. While much progress has been made, risks exist due to ambiguities in institutional responsibility and questions of institutional weaknesses. The absence of a clearly stated rural electrification policy can also result in a lack of coherence and synergies among the different initiatives sponsored by the government, the ADER, other agencies, and multilateral/bilateral donors.  These are being mitigated by the technical assistance offered with this project.

#### Financial Risks

  - Project beneficiaries have a limited ability to pay. There is a risk that users will not be able to afford the costs of mini-grid electricity or solar systems. In the solar kit component, these risks are minimized by increasing the lease period to 4 years to keep monthly payments at their current level.   Final tariffs for the mini-grid component should be established with an awareness of users constrained ability to pay.  For both the hybrid and solar PV components, the financial risks are being mitigated by allowing some cross-subsidy among small and large villages and by structuring the management contracts in ways that capture existing economies of scale at all levels of power plant management and maintenance.  It is also being assumed that with the scope of economic activity along the coastal line once a hard surface/paved road is built between Nouakchott and Nouadhibou, the recommended upper tariff ranges will not force the government and the private contractors to tap the limited resources of the government rural electrification funds beyond what is already being committed through the forgoing of the initial investment costs on social/equity and development grounds.  Actual field surveys of willingness to pay of customers suggest that it is realistic to expect full financial sustainability throughout project lifetime under the proposed set of initial GEF catalytic conditions.

#### Technical Risks

  - Successful implementation of the project requires an increase in the technical capacity of the ADER staff and adequate capacity within the private sector. This risk is being addressed by the strong emphasis on capacity strengthening, and implementation support.

#### Limited market development

  - Due to the very young private sector in Mauritania, there is a risk that the private sector will not continue to participate in RE based rural electrification. The project seeks to address this risk by actively engaging the private sector, providing firms with training in technical and management issues, and recruiting the private sector to supply, operate, and maintain the proposed systems.

#### Maintenance

  - Selected installation/maintenance firms will establish field offices or local service agents in rural areas that are responsive to local maintenance needs. These firms will be encouraged to use local infrastructure wherever it exists (and strengthen it everywhere) during fulfillment of maintenance contracts. The maintenance contract period must match the length of the lease term (four years in the case of a Solar Home System). Rather than pay for the maintenance contract all at once at the beginning of the contract, the ADER is considering paying the maintenance fee over the four-year period, to give itself more leverage in case of non-performance by the maintenance firm. The maintenance contract can shift to a fee-for-service model paid by the end-user at the end of the lease period, since the ADER will have transferred ownership of the equipment to the end-user at the end of the lease period.

#### Risk monitoring

  - In addition to the above listed activities to mitigate the identified risks, there will be permanent monitoring of risks and activities to mitigate these risks by the project management team. Instead of following a cast-in-stone project plan, the project management team will adhere to flexible programming to ensure that pitfalls in the program design, planning and implementation are immediately dealt with in the most appropriate way.

### Incremental reasoning and expected global, national and local benefits

  - GEF resources are being sought to cover selected incremental activities based on government and UNDP-Mauritania seed investment funding.  The requested funding will also cover the cost of community involvement and sensitization to ensure project sustainability as was demonstrated by the ALIZE Programme from which critical lessons have been applied.  The government, the ADER, the local private sector and the beneficiary rural communities were brought together during the project preparation activities to apply the lessons from the previous GEF intervention at a larger scale and with measures and concrete activities to face the new challenges of increasing population pressure on the shoreline, encroachment of the international biosphere reserve of the ARGUIN park.  Furthermore, the technical assistance to the ADER – along the project implementation cycle – will create and establish the local capacities to deal with UNFCCC funding mechanisms including the CDM.  If successful, the project will set an example for replicability in the other Sahelian countries in the region which have similar poor natural resources but abundant solar and wind potential.  UNDP-Mauritania intends to use the project to illustrate its efforts towards achieving the MDGs and the government expects to show-case its long-term vision in establishing the APAUS, a Universal Access Agency dedicated to rural poverty alleviation.

### Country Ownership : Country Eligibility and Country Drivenness

  - By way of a government decree (No. 2001-065 of June 18th, 2001), the ADER was acknowledged as a commercial entity with a public mandate to promote, supervise and raise financing for rural electrification programs in the country.  In establishing the ADER as a private commercial venture, governed by commercial law rather than as an Office, the government’s intent for the ADER’s managerial efficiency, cost recovery and financial/economic performance standards were obvious. A long term perspective was therefore taken by the GOM with the creation of the ADER and the APAUS, for the development of sustainable rural services.

  - The project is fully supported by the GOM as per the attached letter of the government GEF operational focal point together with the cash co-financing – of nearly US$3 million, substantiated with a letter of the Minister of Economic Affairs – notwithstanding the sizable support of all government agencies including the Minister of Energy during project preparation phase. The proposed activities are focused on integrated rural development, which is at the core of the Mauritanian current UNDAF.

### Sustainability

  - Sustainability is built-in by design through the technical, financial and ownership structuring adopted for all project components. An important safeguard is the ADER’s supervisory role as an experienced entity which will have the required technical assistance and training to meet the project’s objectives.  The targeted levels of community involvement and private-public partnerships will further strengthen overall project sustainability. The supply contracts must ensure successful system operation and thorough training of project stakeholders (the ADER, University of Nouakchott Renewable Energy Center, private company power system operator, etc.)  Having knowledgeable technicians in-country for an extended period of time will help ensure that early operation demonstrates the technical viability of the systems and builds confidence in the technology.  This will as well ensure that local training in operations and maintenance procedures occurs at more than a superficial level and is absorbed sufficiently to allow local entities to keep the systems operational over many years.

#### Sustainability of Hybrid systems

  - By bundling village electrification with seawater desalination and ice-making, which are also critical needs in the coastal villages, the economic viability of the hybrid power systems is enhanced.  Observations to be drawn from the  financial modeling results are:

- The medium village (40 households) would use two 30 kW wind turbine, while the medium-large (60 households), and large (100 households) villages would use three, and five turbines respectively.

- The ice-making load is nearly twice that of all other loads combined.  It is the deferrable nature of the ice-making load that allows the systems to achieve very high renewable fractions, helping to keep the cost of energy down.

- The installed cost of the wind turbines represents approximately half the total capital cost of the project.

- The levelized cost of energy drops rapidly with increasing village size.  It is expensive to deliver 24/7 utility grade power to very small communities.  (The cost would be even higher without the ice-making load.)

- All systems use substantial battery banks.  However, use of a high quality battery should provide a battery lifetime of at least 10 years.  (Achieving this battery lifetime, however, depends on the system not being continually expanded every few years.  It is not desirable to mix batteries of different ages.)

- Full cost recovery would require an energy tariff of US$0.46/kWh in the small villages and US$0.20/kWh in the largest village.  A uniform tariff of US$0.29 in all villages would provide for full cost recovery, with the large and medium villages subsidizing the small ones.

- Recovery of only operating costs would require an energy tariff of US$0.192/kWh in the small villages and US$0.055/kWh in the largest village.  A uniform tariff of US$0.10 in all villages would provide for full operating cost recovery, with the large and medium villages subsidizing the small ones.

- The proposed systems yield very high (87-95%) renewable fractions and thus very high fuel savings.  Diesel run time is limited to about 20% of the year in the small systems and only 11% of the year in the large systems).

  - Taking US$0.29/kWh as the average cost of energy in the villages, using the assumed power consumption of the desalination and ice making processes, the energy cost equivalents for potable water and ice yield US$0.83 per 200 liters water and US$2.44 per 50 kg ice respectively.  In both cases, these costs are well below what the villagers currently pay for these commodities delivered to the village.  This sensibly suggests that even when factoring the capital and operating costs of the productive end-use equipment, potable water and ice produced locally will be less expensive (and most likely higher quality) than that imported from Nouakchott or elsewhere.  These productive-end uses and the income generated will drive project sustainability for the hybrid systems.  Moreover, at an estimated average household demand of about 53 kWh/month, the monthly expenditure on electricity is US$16; what is not an insignificant expense for a rural Mauritanian household, but it appears to be at reach, especially considering that a family might pay US$8-10 per month for candles alone.

  - Ultimately, the success of the coastal wind/diesel program will depend very much on the choice of the right ownership structure with the proper incentives for each player. The technical assistance must make sure the following measures are taken:

- Clear lines of ownership, responsibility and profitability

- Modular systems designed for high levels of reliability and redundancy (assume 50% failure rates on all components over 2-year periods).

- Maintenance of a large spare parts inventory and rapid responsiveness to equipment failures.

- Strict control over financial processes, operations and maintenance –preventative maintenance, specifically.

- A pool of operating reserve funds that must be replenished.

- A pool of investment capital that is grown organically from general operating revenues.

#### Sustainability of Solar PV Systems

  - Budget has been set to allow the selection of high quality components that should guarantee a sustainable service far beyond the project duration. Those estimated costs include: (i) equipment supply costs (capital, transport and installation), (ii) O&M costs supported either by a private service provider, by local operator or by the ADER itself, and finally (iii) other costs related to the project support, prior and after implementation.

  - As for the services, for instance, the freezer unit will store meat for about 30-40 families. It is assumed that refrigeration can make a butcher save 300’000 ouguiyas/month. Therefore, monthly installments may be set at 150’000 ouguiyas/month to cover O&M costs with a downpayment of 300’000 ouguiyas.

  - The typical waste during the vegetable production peak is around 25%.  A 20 m3 cold room will allow daily loading of 250 kg of fresh vegetables and a total volume of about 1 ton that generates 120’000 ouguiyas compared to 200’000 ouguiyas during the off season. This covers largely the cost of the reimbursement, and the cost of the O&M. But considering the additional fact that the demand for refrigeration is only for 3 to 6 months a year, it must be considered that power system is used for other purposes like water pumping:

  - In addition, the following points will be considered as the management scheme for the new systems being formulated:

- Many users (50%) want to reduce the reimbursement period to less than 2 years. More flexibility in the scheme should be considered.

- Global subsidies should be directed to services in order to limit the bias onto the market.

- Larger SCS systems for community can be proposed with the same scheme as for SIS lighting systems. Both schools and health centers want also to own the systems at the village level. For example, the high school in Tawaz (90 pupils) can pay 5’000 to 10’000 ouguiyas/month for school electrification. Contribution from parents associations is also possible.

- For solar pumping systems (SPS), farming cooperatives are extremely interested in purchasing solar equipment if there are attractive incentives.

### Replicability

  - Replication of the proposed Hybrid component of the project is illustrated by the fact that only 3 villages are being covered out of more than 13 immediate candidates for which all required feasibility studies have already been carried out by the PDF-B resources leading to the current project.  As explained earlier, 25 villages were surveyed during preparation of the hybrid component.  Plus, there are 19 additional villages with similar or equally good wind regimes which fully qualify for the same productive end-use applications of hybrid systems.  Owing to the good wind resource endowments towards the South of Nouadhibou and the Senegal river together with the remaining 19 villages (to which one should add the earlier balance from the 25 villages surveyed), it seems sensible to suggest that a minimum of 41 standing villages are prepared to embark on a similar productive end-use experience based on hybrid (wind/diesel) technology.  It is quite interesting that, like the Nouakchott – Nouadhibou highway’s anticipated positive impact on the project, there is also the “Highway of Hope” (Autoroute de l’Espoir) from Rosso to Kaedi that will most likely drive significant economic activities along the roads once productive end-use power is delivered.

  - With an even much easier illustration, the Solar PV activities are similarly highly replicable but it was important for UNDP-Mauritania and UNDP-GEF to have provided the required impetus to ensure that the lessons learned from local and international experience are put to good use with limited outside assistance in an innovative experience focusing of productive end-uses of RE in desert/harsh environment.

PART III : Management and Implementation Arrangements (1-3 pages)

### Management Arrangements

3.1 Management of the new off grid power supplies to the coastal villages offers an opportunity to strengthen the institutional and operational capability of the ADER through adoption of a private contractor approach.  The north coast villages are suited for implementation of this approach because there will be inherent efficiencies that facilitate management and reduce operating and maintenance costs.  For example, although access to some villages is not easy, they have a cluster-configuration in many areas of the country. Furthermore, most villages have strong cooperatives which can perform important functions such as sales and distribution of prepaid services, cash collection at the household and village level, and interface with the private contractor for operations and maintenance services.

3.2.	Experience with other rural electrification projects suggests that a public-private partnership between local communities and private operators can provide an effective model which involves: (i) local community participation to ensure maximum involvement of end-users in determining service level requirements, promoting productive uses of electricity, and ensuring prompt payment of bills; (ii) private sector participation to bring in management expertise and technical know-how, and to provide better accountability to the local community.

3.3.	The recommended approach is the Delegated Management Model where a private company receives a license to operate a publicly-financed and -owned infrastructure on behalf of a governmental entity (e.g., state agency, local government, etc.). The private operator is responsible for: (i) revenue collection, (ii) operations and maintenance of the electricity mini-grid, and (iii) meeting clearly defined performance targets. To ensure its success, the model must be based on a transparent tendering process that relies on well-prepared tender documents to define clear technical and operational expectations. Another requirement is the availability of private sector operators with the requisite management and technical know-how to operate hybrid (Diesel/wind-Turbine)-based mini-grids.

#### Ownership structure of the Hybrid & PV-based productive end-use systems

3.4	The ownership structure for Solar Community Systems at the end of the lease period will depend on the application: (i) systems for public lighting, classrooms and health clinics will be managed by the public agency responsible for providing the proposed services; (ii) systems for water pumping and refrigeration will be the responsibility of local cooperatives where they exist and have the institutional capacity to manage such systems; otherwise, local administrative entities will need to take on that responsibility and be supported by the ADER and its rural village agents in managing revenue collection.

3.5.	The hybrid mini-grid component: the ADER will retain ownership of the hybrid mini-grid infrastructure, but will rely on private sector enterprises for the following two phases: (i) system design, equipment supply and construction, and (ii) operations and maintenance.

Construction phase: ADER will launch and oversee an RFP for construction of the hybrid mini-grids by private companies using the project funds. The ADER will be in charge of the infrastructure on behalf of the State of Mauritania which owns it.

Operations and maintenance phase: ADER will launch an RFP for administration, operation and maintenance (AO&M) of the mini-grids (see Exhibit 2). ADER monitors performance and enforces contracts. ADER would also retain the responsibility for heavy maintenance of the equipment, such as capital expansions and corrective maintenance for catastrophic system failures determined not to be the fault of the AO&M contractor. ADER will remain the operator of last resort in case of failure by the AO&M to perform. ADER would require an independent annual review of its own oversight and contractor operations, including customer satisfaction surveys.

Exhibit 2 : Proposed Ownership and Management for Hybrid Mini-Grid Systems

3.6.	The basic elements are:

- The Mauritanian government owns (through ADER) the facilities.

- An ADER developed Request for Proposals seeks company bids on the entire scope of operations, maintenance and money collection (using prepayment technology where applicable) for all wind/diesel locations.  The selected company will also participate in, under the supplying contractor’s supervision, the construction, commissioning and testing of the units.

- Bidders propose 1) a one time sign up fee that they would require of all end users, 2) a one time government subsidy for the term of the contract, and 3) a tariff.  Maintenance requirements, initial supply of spare parts, and customer care expectations are predefined by ADER.

- ADER establishes performance incentives, such as equipment availability, that would allow the contractor to win annual bonuses for good performance. The nature and potential amount of these annual bonuses are defined before proposals are requested.

- ADER requires an independent annual review of its own oversight and contractor operations, including customer satisfaction surveys. (Customer satisfaction would carry significant weight in the rate of return the contractor makes.)

3.7.	With this approach, the winning contractor receives payment via:

  - Sign-up fees

  - One time up front government payment

  - Customer tariff

  - Performance bonuses

Exhibit 3: Proposed Execution Arrangements for Hybrid Mini-Grid Systems

3.8.	The Solar PV component: households will sign leases with private distributors selected by the ADER on the basis of a tender. These distributors will be responsible for equipment supply and installation. Ownership of these solar systems will transfer from the ADER to the households at the end of four years upon satisfactory completion of all lease payments. As for community-based solar systems, agricultural cooperatives and/or local administrative entities will be liable with regard to the lease obligations and the management of individual system utilization. Just like the household units, ownership of the community systems will transfer from the ADER to the lease holder at the end of the lease period. The supply and operation/maintenance of PV systems in low market density settings is addressed by this fee-for-service business model.  For the contractual arrangements in connection with the PV-systems, rather than paying subsidies to PV dealers, fees will be paid to concessionaires to provide service.   The business model adopted means that:  (i) the most affordable payment schemes will help reach a larger client base; (ii) clients do not have to invest in systems but only pay for services by operators; (iii) clients do not have to worry about after sales systems maintenance which is centrally provided by operator; and, (iv) product standardization and quality assurance is easier as operators can obtain economies of scale in procurement and in the delivery of services.

### Implementation Arrangements

3.9.	The project will be executed in accordance with UNDP-Mauritania’s national execution modalities (NEX) and applicable DEX modalities for international consultancies for which foreign currency payment of fees is expected.  DEX modalities will also cover selected activities where backstopping from the Dakar UNDP-GEF Regional Coordination Office adds value to the project implementation while strengthening the delivery capacity of UNDP-Mauritania. Within the proposed arrangement, the proceeds of the GEF grant will be disbursed through the UNDP Country Office and the Execution Agency will be the ADER. UNDP-Mauritania will work with the Dakar UNDP-GEF Regional Coordination, together with ADER, to carry out all required acquisitions and ensure timely delivery of project outputs and outcomes. UNDP-Mauritania will also provide administrative and financial oversight of the execution.

3.10.	A Steering Committee will be formed to provide oversight of the UNDP-GEF project and to promote operational coordination among different government agencies and donors working in the sector. Membership in the Steering Committee should include: PNUD-Mauritania, PNUD-FEM, the ADER, and the representatives of the GOM (Electricity Directorate, the ARM, and the APAUS).

  - A Consultative Group of sectoral specialists will also be formed and consulted by the Steering Committee on specific issues. This group should include: the University’s Renewable Energy Development Center, professional trade associations, wind/solar suppliers, energy consultants and technical bureaus. A series of consultative workshops will be organized to promote information sharing between these groups.

  - In order to accord proper acknowledgement to GEF for providing funding, a GEF logo should appear on all relevant GEF project publications, including among others, project hardware and vehicles purchased with GEF funds. Any citation on publications regarding projects funded by GEF should also accord proper acknowledgment to GEF. The UNDP logo should be more prominent -- and separated from the GEF logo if possible, as UN visibility is important for security purposes.

PART IV : Monitoring and Evaluation Plan and Budget

4.1.	Project monitoring and evaluation will be conducted in accordance with established UNDP and GEF procedures and will be provided by the project team and the UNDP Country Office (UNDP-CO) with support from UNDP/GEF.  The Logical Framework Matrix in Annex B of the Executive Summary provides performance and impact indicators for project implementation along with their corresponding means of verification. These will form the basis on which the project's Monitoring and Evaluation system will be built.

4.2 	The following sections outline the principle components of the Monitoring and Evaluation Plan and indicative cost estimates related to M&E activities. The project's Monitoring and Evaluation Plan will be presented and finalized at the Project's Inception Report following a collective fine-tuning of indicators, means of verification, and the full definition of project staff M&E responsibilities.

### Monitoring and Reporting

#### Project Inception Phase

4.3	A Project Inception Workshop will be conducted with the full project team, relevant government counterparts, co-financing partners, the UNDP-CO and representation from the UNDP-GEF Regional Coordinating Unit, as well as UNDP-GEF (HQs) as appropriate.

4.4 	A fundamental objective of this Inception Workshop will be to assist the project team to understand and to take ownership of the project’s goals and objectives, as well as to finalize preparation of the project's first annual work plan on the basis of the project's logical framework matrix. This will include reviewing the logical framework (indicators, means of verification, assumptions), imparting additional detail as needed; and on the basis of this exercise, to finalize the Annual Work Plan (AWP) with precise and measurable performance indicators, and in a manner consistent with the expected outcomes of the project.

4.5	Additionally, the purpose and objective of the Inception Workshop (IW) will be: (i) to introduce project staff to the UNDP-GEF expanded team which will support the project during its implementation, namely the CO and the Regional Coordinating Unit staff; (ii) to detail the roles, support services and complementary responsibilities of UNDP-CO and RCU staff vis-à-vis the project team; (iii) to provide a detailed overview of UNDP-GEF reporting and monitoring and evaluation (M&E) requirements, with specific emphasis on the Annual Project Implementation Reviews (PIRs) and related documentation, the Annual Project Report (APR), Tripartite Review Meetings, as well as mid-term and final evaluations. Equally, the IW will provide an opportunity to inform the project team on UNDP project related budgetary planning, budget reviews, and mandatory budget rephrasing.

4.6	The IW will also provide an opportunity for all parties to understand their roles, functions, and responsibilities within the project's decision-making structures, including reporting and communication lines, and conflict resolution mechanisms. The Terms of Reference for project staff and decision-making structures will be discussed again, as needed, in order to clarify for all, each party’s responsibilities during the project's implementation phase.

#### Monitoring responsibilities and events

4.7	A detailed schedule of project review meetings will be set up by the project management, in consultation with project implementation partners and stakeholder representatives and incorporated in the Project Inception Report. Such a schedule will include: (i) tentative timeframes for Tripartite Reviews, Steering Committee Meetings, (or relevant advisory and/or coordination mechanisms) and (ii) project related Monitoring and Evaluation activities.

4.8	Day to day monitoring of implementation progress will be the responsibility of the Project Coordinator, Director or CTA (depending on the established project structure) based on the project's Annual Work Plan and its indicators. The Project Team will inform the UNDP-CO of any delays or difficulties faced during implementation so that the appropriate support or corrective measures can be adopted in a timely and remedial manner.

4.9	The Project Coordinator and the Project GEF Technical Advisor will fine-tune the progress and performance/impact indicators of the project in consultation with the full project team at the Inception Workshop with support from UNDP-CO and assisted by the UNDP-GEF Regional Coordinating Unit. Specific targets for the first year implementation progress indicators together with their means of verification will be developed at this Workshop. These will be used to assess whether implementation is proceeding at the intended pace and in the right direction and will form part of the Annual Work Plan. The local implementing agencies will also take part in the Inception Workshop in which a common vision of overall project goals will be established. Targets and indicators for subsequent years would be defined annually as part of the internal evaluation and planning processes undertaken by the project team.

4.10	Measurement of impact indicators related to global benefits will occur according to the schedules defined in the Inception Workshop and tentatively outlined in the indicative Impact Measurement Template. The measurement of these will be undertaken through subcontracts or retainers with relevant institutions or through specific studies that are to form part of the projects activities (e.g. measurement carbon benefits) or through surveys for capacity building efforts or periodic sampling.

4.11	Periodic monitoring of implementation progress will be undertaken by the UNDP-CO through quarterly meetings with the project proponent, or more frequently as deemed necessary. This will allow parties to take stock and to troubleshoot any problems pertaining to the project in a timely manner to ensure smooth implementation of project activities.

4.12	UNDP Country Offices and UNDP-GEF RCUs as appropriate, will conduct yearly visits to projects that have field sites, or more often based on an agreed upon scheduled to be detailed in the project's Inception Report / Annual Work Plan to assess first hand project progress. Any other member of the Steering Committee can also accompany, as decided by the SC. A Field Visit Report will be prepared by the CO and circulated no less than one month after the visit to the project team, all SC members, and UNDP-GEF.

4.13	Annual Monitoring will occur through the Tripartite Review (TPR). This is the highest policy-level meeting of the parties directly involved in the implementation of a project. The project will be subject to Tripartite Review (TPR) at least once every year. The first such meeting will be held within the first twelve months of the start of full implementation. The project proponent will prepare an Annual Project Report (APR) and submit it to UNDP-CO and the UNDP-GEF regional office at least two weeks prior to the TPR for review and comments.

4.14	The APR will be used as one of the basic documents for discussions in the TPR meeting. The project proponent will present the APR to the TPR, highlighting policy issues and recommendations for the decision of the TPR participants.  The project proponent also informs the participants of any agreement reached by stakeholders during the APR preparation on how to resolve operational issues. Separate reviews of each project component may also be conducted if necessary.

Terminal Tripartite Review (TTR)

  - The terminal tripartite review is held in the last month of project operations. The project proponent is responsible for preparing the Terminal Report and submitting it to UNDP-CO and LAC-GEF's Regional Coordinating Unit. It shall be prepared in draft at least two months in advance of the TTR in order to allow review, and will serve as the basis for discussions in the TTR. The terminal tripartite review considers the implementation of the project as a whole, paying particular attention to whether the project has achieved its stated objectives and contributed to the broader environmental objective. It decides whether any actions are still necessary, particularly in relation to sustainability of project results, and acts as a vehicle through which lessons learnt can be captured to feed into other projects under implementation of formulation.

  - The TPR has the authority to suspend disbursement if project performance benchmarks are not met. Benchmarks are provided in Annex B of the Executive Summary and will be developed at the Inception Workshop, based on delivery rates, and qualitative assessments of achievements of outputs.

#### Project Monitoring Reporting

4.17	The Project Coordinator in conjunction with the UNDP-GEF extended team will be responsible for the preparation and submission of the following reports that form part of the monitoring process. Items (a) through (f) are mandatory and strictly related to monitoring, while (g) through (h) have a broader function and the frequency and nature is project specific to be defined throughout implementation.

- Inception Report (IR)

4.18	A Project Inception Report will be prepared immediately following the Inception Workshop. It will include a detailed First Year/ Annual Work Plan divided in quarterly timeframes detailing the activities and progress indicators that will guide implementation during the first year of the project. This Work Plan would include the dates of specific field visits, support missions from the UNDP-CO or the Regional Coordinating Unit (RCU) or consultants, as well as milestones for meetings of the project's decision making structures.  The Report will also include the detailed project budget for the first full year of implementation, prepared on the basis of the Annual Work Plan, and including any monitoring and evaluation requirements to effectively measure project performance during the targeted 12 months timeframe.

4.19	The Inception Report will include a more detailed narrative on the institutional roles, responsibilities, coordinating actions and feedback mechanisms of project related partners.  In addition, a section will be included on progress to date of project establishment and start-up activities and an update of any changed external conditions that may effect project implementation.

4.20	When finalized, the report will be circulated to project counterparts who will be given a period of one calendar month in which to respond with comments or queries.  Prior to this circulation of the IR, the UNDP Country Office and UNDP-GEF’s Regional Coordinating Unit will review the document.

- Annual Project Report (APR)

4.21	The APR is a UNDP requirement and part of UNDP’s Country Office central oversight, monitoring and project management. It is a self -assessment report by project management to the CO and provides input to the country office reporting process and the ROAR, as well as forming a key input to the Tripartite Project Review.  An APR will be prepared on an annual basis prior to the Tripartite Project Review, to reflect progress achieved in meeting the project's Annual Work Plan and assess performance of the project in contributing to intended outcomes through outputs and partnership work.

4.22	The format of the APR is flexible but should include the following:

  - An analysis of project performance over the reporting period, including outputs produced and, where possible, information on the status of the outcomes

  - The constraints experienced in the progress towards results and the reasons for these

  - The three (at most) major constraints to achievement of results

  - AWP, CAE and other expenditure reports (ERP generated)

  - Lessons learned

  - Clear recommendations for future orientation in addressing key problems in lack of progress

- Project Implementation Review (PIR)

4.23	The PIR is an annual monitoring process mandated by the GEF. It has become an essential management and monitoring tool for project managers and offers the main vehicle for extracting lessons from ongoing projects. Once the project has been under implementation for a year, a Project Implementation Report must be completed by the CO together with the project team. The PIR can be prepared any time during the year (July-June) and ideally prior to the TPR.  The PIR should then be discussed in the TPR so that the result would be a PIR that has been agreed upon by the project, the executing agency, UNDP CO and the concerned RC.

4.24	The individual PIRs are collected, reviewed and analyzed by the RCs prior to sending them to the focal area clusters at the UNDP/GEF headquarters.  The focal area clusters supported by the UNDP/GEF M&E Unit analyze the PIRs by focal area, theme and region for common issues/results and lessons.  The TAs and PTAs play a key role in this consolidating analysis.

4.25	The focal area PIRs are then discussed within the GEF Interagency Focal Area Task Forces in or around November each year and consolidated reports by focal area are collated by the GEF Independent M&E Unit based on the Task Force findings.

4.26	The GEF M&E Unit provides the scope and content of the PIR. In light of the similarities of both APR and PIR, UNDP/GEF has prepared a harmonized format for reference.

- Quarterly Progress Reports

4.27	Short reports outlining main updates in project progress will be provided quarterly to the local UNDP Country Office and the UNDP-GEF regional office by the project team.

- Periodic Thematic Reports

4.28	As and when called for by UNDP, UNDP-GEF or the Implementing Partner, the project team will prepare Specific Thematic Reports, focusing on specific issues or areas of activity.  The request for a Thematic Report will be provided to the project team in written form by UNDP and will clearly state the issues or activities that need to be reported on.  These reports can be used as a form of lessons learnt exercise, specific oversight in key areas, or as troubleshooting exercises to evaluate and overcome obstacles and difficulties encountered.  UNDP is requested to minimize its requests for Thematic Reports, and when such are necessary will allow reasonable timeframes for their preparation by the project team.

- Project Terminal Report

4.29	During the last three months, the project team will prepare the Project Terminal Report.  This comprehensive report will summarize all activities, achievements and outputs of the Project, lessons learnt, objectives met or not achieved, structures and systems implemented, etc. and will be the definitive statement of the Project’s activities during its lifetime.  It will also lay out recommendations for any further steps that may need to be taken to ensure sustainability and replicability of the Project’s activities.

- Technical Reports

4.30	Technical Reports are detailed documents covering specific areas of analysis or scientific specializations within the overall project.  As part of the Inception Report, the project team will prepare a draft Reports List, detailing the technical reports that are expected to be prepared on key areas of activity during the course of the Project, and tentative due dates.  Where necessary this Reports List will be revised and updated, and included in subsequent APRs.  Technical Reports may also be prepared by external consultants and should be comprehensive, specialized analyses of clearly defined areas of research within the framework of the project and its sites. These technical reports will represent, as appropriate, the project's substantive contribution to specific areas, and will be used in efforts to disseminate relevant information and best practices at local, national and international levels.

- Project Publications

4.31	Project Publications will form a key method of crystallizing and disseminating the results and achievements of the Project.  These publications may be scientific or informational texts on the activities and achievements of the Project, in the form of journal articles, multimedia publications, etc.  These publications can be based on Technical Reports, depending upon the relevance, scientific worth, etc. of these Reports, or may be summaries or compilations of a series of Technical Reports and other research.  The project team will determine if any of the Technical Reports justifies formal publication, and will also (in consultation with UNDP, the government and other relevant stakeholder groups) plan and produce these Publications in a consistent and recognizable format. Project resources will need to be defined and allocated for these activities as appropriate and in a manner commensurate with the project's budget.

### Independent Evaluation

4.32	The project will be subjected to at least two independent external evaluations as follows:

- Mid-term Evaluation

4.33	An independent Mid-Term Evaluation will be undertaken at the end of the second year of implementation. The Mid-Term Evaluation will determine progress being made towards the achievement of outcomes and will identify course correction if needed. It will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management. Findings of this review will be incorporated as recommendations for enhanced implementation during the final half of the project’s term.  The organization, terms of reference and timing of the mid-term evaluation will be decided after consultation between the parties to the project document. The Terms of Reference for this Mid-term evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

- Final Evaluation

4.34	An independent Final Evaluation will take place three months prior to the terminal tripartite review meeting, and will focus on the same issues as the mid-term evaluation.  The final evaluation will also look at impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental goals.  The Final Evaluation should also provide recommendations for follow-up activities. The Terms of Reference for this evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

4.35	The Government will provide the Resident Representative with certified periodic financial statements, and with an annual audit of the financial statements relating to the status of UNDP (including GEF) funds according to the established procedures set out in the Programming and Finance manuals.   The Audit will be conducted by the legally recognized auditor of the Government, or by a commercial auditor engaged by the Government.

### Learning and Knowledge Sharing

4.36	Results from the project will be disseminated within and beyond the project intervention zone through a number of existing information sharing networks and forums.  In addition:

  - The project will participate, as relevant and appropriate, in UNDP/GEF sponsored networks, organized for Senior Personnel working on projects that share common characteristics. UNDP/GEF shall establish a number of networks, such as Integrated Ecosystem Management, eco-tourism, co-management, etc, that will largely function on the basis of an electronic platform.

  - The project will identify and participate, as relevant and appropriate, in scientific, policy-based and/or any other networks, which may be of benefit to project implementation though lessons learned.

4.37	The project will identify, analyze, and share lessons learned that might be beneficial in the design and implementation of similar future projects. Identifying and analyzing lessons learned is an on- going process, and the need to communicate such lessons as one of the project's central contributions is a requirement to be delivered not less frequently than once every 12 months. UNDP/GEF shall provide a format and assist the project team in categorizing, documenting and reporting on lessons learned. To this end a percentage of project resources will need to be allocated for these activities.

    - For each of the six components, a monitoring plan will be prepared during the project’s inception phase. A Project Planning Matrix has been developed and is part of the submission (Annex B of the Executive Summary). Appropriate and specific performance benchmarks will be established to effectively monitor project progress and to make crucial management decisions. An annual reporting cycle will be established for this project that will provide progress reports.

### Monitoring and Evaluation Budget

  - The M&E activities will be funded through GEF and UNDP contributions ($80,000 and $40,000, respectively). Based on the rural nature of the project, an M&E budget of 6% of GEF funding (about 2% of total project funding) was considered appropriate. An additional $50,000, coming from the government, will be used to establish the tracking database.

Exhibit 4 : Detailed M&E Plan and Budget

| Type of M&E activity | Lead responsible party in bold | Budget | Time frame |
| --- | --- | --- | --- |
| Inception Report | Project Implementation Team | None | At the beginning of project implementation |
| APR/PIR | The Government, UNDP Country Office, Executing Agency, Project Team, UNDP/GEF Task Manager | None | Every year, at latest by June of that year |
| Tripartite meeting and report (TPR) | The Government, UNDP Country Office, Executing Agency, Project Team, UNDP/GEF Task Manager | None | Every year , upon receipt of APR |
| Mid-term External Evaluation | Project team, UNDP/GEF headquarters, UNDP/GEF Task Manager, UNDP Country Office, Executing Agency | $30,000 | At the mid-point of project implementation. |
| Thematic Reports | Project team, UNDP/GEF headquarters, UNDP/GEF Task Manager, UNDP Country Office, Executing Agency | None | Upon request |
| Technical Reports | Project team, UNDP/GEF headquarters, UNDP/GEF Task Manager, UNDP Country Office, Executing Agency | $30,000 | Upon request |
| Final External Evaluation | Project team, UNDP/GEF headquarters, UNDP/GEF Task Manager, UNDP Country Office, Executing Agency | $40,000 | At the end of project implementation, Ex-post: about two years following project completion |
| Terminal Report | UNDP Country Office, UNDP/GEF Task Manager, Project Team | None | At least one month before the end of the project |
| Audit | Executing Agency, UNDP Country Office, Project Team | $5,000 | Yearly |
| Visits to field sites | UNDP Country Office, Executing Agency | $5,000 | Yearly |
| Lessons learnt | UNDP-GEF, GEFSEC, Project Team, Executing Agency | $10,000 | Yearly |
| TOTAL COST |  | $120,000 |  |

4.40  The baseline methodologies and monitoring and evaluation plans as they are being used as part of the Clean Development Mechanism project development cycle could be used to further fine-tune the impact monitoring scheme indicated above.

### Monitoring Environmental Impacts

4.41 	Waste generated due to the use of PV systems consists of two elements: discarded PV panels and balance of system components, such as batteries, regulators, lights, etc.

4.42 	Discarded PV panels - Silicon is the basic material for the production of most solar panels. Since silicon is not toxic, there is minimal pollution risk. PV cell materials other than silicon, such as cadmium-telluride or other toxic materials may cause a pollution risk. During normal operation there is no leaking and even if the panel is broken, there is only limited risk to humans from toxic materials. The aluminium used in frames does not cause an environmental hazard, but frames are fairly easy to remove and recycling of aluminium is a well established industry, although not in Mauritania.

4.43 	Balance of system components - Of the balance of system components, batteries are the highest potential risk for pollution since they contain lead and sulphuric acid, or other toxic materials. There are more discarded batteries than solar panels since batteries have to be replaced several times during the lifetime of the panels. The environmental impact of mainly the batteries will be closely monitored under the proposed initiative and measures for collection and recycling will be included in the operation and maintenance procedures that will be designed and implemented under the program.

PART V: Legal Context

5.1.	This Project Document shall be the instrument referred to as such in Article I of the Standard Basic Assistance Agreement between the Government of Mauritania and the United Nations Development Programme, signed by the parties. The host country implementing agency shall, for the purpose of the Standard Basic Assistance Agreement, refer to the government co-operating agency described in that Agreement.

5.2.	The UNDP Resident Representative in Nouakchott is authorized to effect in writing the following types of revision to this Project Document, provided that he/she has verified the agreement thereto by the UNDP-GEF Unit and is assured that the other signatories to the Project Document have no objection to the proposed changes:

- Revision of, or addition to, any of the annexes to the Project Document;

- Revisions which do not involve significant changes in the immediate objectives, outputs or activities of the project, but are caused by the rearrangement of the inputs already agreed to or by cost increases due to inflation;

- Mandatory annual revisions which re-phase the delivery of agreed project inputs or increased expert or other costs due to inflation or take into account agency expenditure flexibility; and

- Inclusion of additional annexes and attachments only as set out here in this Project Document

Pre-requisites

5.3.	All GEF grant disbursements will be contingent upon the evidence to UNDP-GEF/UNDP-Mauritania of the designation of all Project Steering Committee Members and appointment of national project Coordinator within ADER.

Strategic Results Framework, SRF Analysis

| Strategy | Indicators | Baseline (Year 0) | Target | Sources of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- |
| Goal: To reduce Mauritania energy-related CO2 emissions by substituting wind/diesel hybrids and solar PV to fossil fuel (kerosene and diesel) for productive uses to provide basic electricity services to rural communities. | Cumulative amount of GHG reduced in kilotons of CO2. | None | 165,630 tons of CO2 abated over RE systems life cycle. | Field survey/project files. GHG inventories and reports to UNFCCC. Survey of operators and energy service companies. |  |
| Project Objective: To improve people’s livelihoods by promoting the utilization of renewable energy (wind/solar and PV-based productive end-use applications) to provide basic electricity services to the rural areas in Mauritania, thus reducing the country’s dependency on fossil fuels (kerosene/diesel). | Number of hybrid wind/ diesel plants deployed and fully operational along the northern coastal area. Number of SCS Units deployed and operational; Number of SPS deployed and operational; Number of SRS deployed and operational Reduced consumption of kerosene and diesel for electricity generation in the target households and businesses and the resulting tons of CO2 emissions reduction by year 4 of project implementation. Private operators able to manage and maintain mini-grids on contract basis. | No hybrid systems deployed. No community-based/Productive-end use PV systems in operation. Weak institutional and operational capacity of ADER in the RE sector. Government rural electrification plans entirely based on Diesel captive generation. | Deployment and continued operation of 3 hybrid wind/ diesel plants along northern coastal area. SCS: 35 Units deployed and under continued operation SPS: 30 units deployed and under continued operation SRS: 8 units deployed and under continued operation Consumption of fossil fuel for electricity generation reduced by 90% in the target households and businesses, resulting in a 49,768.5 tons of CO2 emissions reduction by year 4 of project implementation. Private operators able to manage and maintain mini-grids on contract basis. In year 5, the number of additional households having electricity services will increase by 1,900 as a spin-off effect of the productive-end use project. | Survey of mini-grid operators. Project files. Project implementation reports. | An institutional and policy framework that is fully supportive of project objectives. Kerosene and diesel prices will not significantly reduce. Strong community involvement/support for wind/solar project will continue. |

| Strategy | Indicators | Baseline (Year 0) | Target | Sources of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- |
| Outcome 1: Deployment and operation of solar systems for productive end-uses and community-based applications in the Adrar and Inchiri regions | Number of Productive uses of solar PV for community applications Number of SCS deployed and operational Number of SPS deployed and operational Number of SRS deployed and operational | Aside from household lighting applications, no productive end-uses recorded with relevant information available. | 35 SCS by year 4 of project implementation 30 SPS by year 4 of project implementation 8 SRS by year 4 of project implementation. | Field surveys. Project files. Project implementation reports | Villagers are willing and able to engage in developing and adopting community-based uses of RE-based power. |
| Output 1.1: RFP preparation for equipment supply, installation and maintenance | Number of RFP issued and tender successfully completed. | None | At least 6 RFPs issued | Project files/responses from bidders. |  |
| Output 1.2: Supply and installation of solar systems for productive end-uses | Number of contracts awarded for all PV-based productive uses. | None | At least 6 contracts awarded. | Project files. Supplier surveys. | ADER willingness to develop public-private partnerships. |
| Output 1.3: Promotion of productive end-uses for community-based solar applications | Number of income generating activities per village Increased levels of bankable project proposals. | None | A minimum of 3 income generating activities per village as a result of the Project A minimum of 3 income generating proposals per village | Report on investment activity in rural electrification sector. | Government willingness to allow a more decentralized decision-making by local authorities. |

| Strategy | Indicators | Baseline (Year 0) | Target | Sources of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- |
| Outcome 2: Deployment and operation of hybrid (wind/diesel) mini-grids in coastal villages | Private sector operators committed to managing & maintaining hybrid wind/diesel mini-grid systems. | None Information not available on a systematic basis | 3 hybrid systems deployed and operational by year 4 of project implementation | Survey of micro hydro operators. End-user surveys. | Private companies acquire the technical, financial and managerial depth to take on operator role. |
| Output 2.1: RFP preparation and contract negotiations for construction phase | RFP issued and tender successfully completed. |  | At least 3 RFP issued and successful | Project files/responses from bidders. |  |
| Output 2.2: Supply and Deployment of 7 Hybrid Mini-Grids | At least 3 coastal village electrified via hybrid wind/diesel technology | None | At least 3 coastal village electrified via hybrid wind/diesel technology At least 3 contracts awarded. | Project files. | Equipment vendor ability to source all materials and equipment to install wind turbines. |
| Output 2.3: RFP preparation and contract negotiations for operations phase | RFP issued and tender successfully completed. Mini-grids under the operational control of contractor. | None | At least 3 RFP issued and successful | Project files/responses from bidders. | Willingness of ADER to succeed in finding private operator for mini-grids. Ability of private company to take on technical, financial and managerial responsibility of becoming an energy service company. |
| Output 2.4: Promotion of Hybrid systems based Productive End-Uses for Coastal Communities | Number of cold storage units, ice making facilities and desalination plants installed and operating | None | Cold storage units, ice making facilities and desalination plants installed and operating. | Project files. Field visits. | Ability of fishermen to organize themselves to freeze fish and ship to Nouakchott. |

| Strategy | Indicators | Baseline (Year 0) | Target | Sources of Verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- |
| Outcome 3: Project Management and Implementation Support |  |  |  |  |  |
| Output 3.1. Overall Project Management Support (both PV & Hybrid systems) | Project disbursement rate Project activity realization rate for all components Project quality / supervision rating | None. | Project actual disbursement schedule to match planned disbursement path | Project implementation reports; Project financial and audit files; | The ADER selected as Executing Agency |
| Output 3.2. M&E system and RE Project tracking database (both PV & Hybrid systems) | Number of sub-activities/ components or sub-projects executed per cost centers Availability of operational project data-based | None. |  | Project implementation reports; Project financial and audit files; Online project website indicating key project statistics UNDP-GEF Supervision reports |  |
| Output 3.3. Integration of RE issues in Rural Electrification Plans. | Number of RE projects generated in non Energy sectors; Number of working partnerships established with other Ministries Number of Staff trained. Number of sponsored legislations to support RE development Reorganization of ADER to included RE as a core business function. Increased capacity of ADER to assist private operators and community groups Private companies willing and able to operate mini-grids on contract basis | None. | At least 2 RE projects in Mauritania by year 4 of Project At least 3 partnership MOUs/Agreements with other line Ministries by year 3 of Project. At least 2 training programs executed per year Legislations supporting RE development drafted and adopted At least 6 private companies willing and able to operate mini-grids on contract basis | Final version of Mauritania PRSP report Official records of Government, AfDB, World Bank or bilateral donor supported approvals in RE Projects or Projects with RE components Company interviews. Project files Draft legislation Interviews with operators | Ministry of Planning and Finance’s interest sustained through the PRSP exercise. Ability of ADER to create favorable institutional framework for RE private operators ADER willingness to accept modified role towards more RE core business activities Technical, managerial and financial ability of energy service companies |

GEF Increment

The project is intended to remove the barriers to the deployment of RETs in rural electrification programmes and increase the managerial and technical capacity of the private sector to operate off-grid systems. The project will: (i) build capacity in the public and private sectors, (ii) promote a supportive institutional and policy framework, and (iii) create a replicable and sustainable model of public-private partnership. It will adopt a market transformation approach to the decentralized electrification program, and is consistent with the stated objectives of GEF Operational Programme 6, which focuses on the adoption of renewable energy by removing barriers and reducing implementation costs. As it is unlikely that RE components would take place in the absence of UNDP and GEF support, the GEF funded activities are incremental in nature. For instance, there has been no sustainable experience with private companies operating wind turbines on a concession contract with the ADER or other government agency. Conversely, while Mauritania has had some successes with household uses of solar PV technology, very few experiments have been done carried out at a community level, looking at group & productive uses such as public lighting, water pumping, desalination or refrigeration through various running electricity delivery mechanisms.

To facilitate the incremental cost calculation, the following estimates of CO2 emissions reductions can be made, assuming a substitution with diesel-based electricity production (see Exhibit 5 for details on Solar PV System GHG emissions reduction):

- Solar Systems :

  - SCS: the 35 Units will reduce CO2 emissions by 42 tons a year, or 840  tons over the 20-year lifetime of the solar PV equipment;

  - SPS: the 30 units will reduce CO2 emissions by 55 tons a year, or 1,100 tons over the 20-year lifetime of the solar PV equipment;

  - SRS: the 8 units will reduce CO2 emissions by 920 tons over the 20-year lifetime.

- Hybrid Mini-Grids: the 3 mini-grids are estimated to reduce CO2 emissions reduction by 974 tons a year, or 24,350 tons over the 25-year lifetime of the equipment;

Total CO2 emission reductions are estimated in the range of 27,210 tons over the lifetime of the equipment without incorporating the potential villages from the replication phase. Taking into account the replication potential for the hybrid component of another set of 14 villages (7 between Nouakchott and Nouadhibou and 7 villages between Nouachott and Rosso towards the south) benefiting from the scheme during the forthcoming 4 years and at least 3 fold more beneficiary villages for the solar PV-based productive end-uses component, the avoided CO2 count yields: 27,210 + 27,210*14/3 + 2,860+2,860*3 = 165,630 tons of CO2. The GEF contribution to this project is US$2 million. Hence, the cost of each avoided ton of CO2 is roughly US$ 12.  The Government, UNDP are co-sharing the incremental cost of the Project with GEF.

Exhibit 5: Estimated CO2 Emissions Reduction for Solar PV Systems

| Solar Kit Type | Number of Units | CO2 emission reductions/unit/yr | Total CO2 emission reductions / yr | Total CO2 emission reductions over 20 yr |
| --- | --- | --- | --- | --- |
| 300 W SCS | 35 | 1.20 tons | 42.00 tons | 840 tons |
| 500-900 W SPS | 30 | 1.82 tons | 55 tons | 1,100 tons |
| 2,200 W SRS | 8 | 5.72 tons | 46 tons | 920 tons |
| Total Community |  |  | 143 tons | 2,860 tons |

| Project Components | Sub-components | Baseline | Alternative | Increment (Alternative-Baseline) |
| --- | --- | --- | --- | --- |
| 1. Deployment of Solar systems in Adrar and Inchiri Regions for individual, productive end-uses and community-based applications | 1.1 RFP for equipment supply, installation and maintenance | ADER is currently deploying only Solar Home Systems, but few community-based systems are introduced and little effort is made to promote full participation by all private stakeholders in rural electrification initiatives. Virtually little emphasis has been placed on productive-end uses of PV-based systems in a manner that promotes local economic activities. Under the baseline scenario, the government would have requested the donors to fund its SHS programme with no community-based or productive end-uses. The government’s baseline support to the SIS is estimated at about US$0.5 million over the 4 years Cost: US$ 500,000 (GOM) Sub-Total Comp: US$ 500,000 | Assistance in deploying Community Solar Systems and providing assistance/ training to villagers and community groups to develop productive end-uses of solar PV technology and promote socio-economic development. Financial support to fund the first demonstration project Cost: US$ 400,000 (GEF) US$ 990,000 (GOM) US$ 0 (UNDP) Sub-Total Comp: US$ 1,390,000 | Community uses of PV technology are better integrated in rural electrification plan. Villagers have sustained practice and better understanding of different options for productive uses of PV-based electricity Active private sector participation in the local PV market Incremental Cost: US$ 400,000 (GEF) US$ 0 (UNDP) US$ 490,000 (GOM) Sub-Total Comp: US$ 890,000 |
|  | 1.2 Supply and installation of Solar systems |  |  |  |
|  | 1.3 Promotion of productive end-uses for community-based solar applications |  |  |  |
| 2. Deployment and operation of hybrid (wind/diesel) mini-grids in coastal villages | 2.1 RFP preparation and contract negotiations for construction phase | ADER is currently deploying diesel-based mini-grids to electricity rural villages, with minimal involvement from private-sector operators and no prior intension to launch a hybrid program. Cost: US$ 300,000 (GOM) Sub-Total Comp: US$ 300,000 | The main point is to build a management scheme implying a strong public-private partnership. Assistance in deploying hybrid wind/ diesel mini-grid solutions, in developing technical capabilities for wind power engineering, and in creating a favorable framework for private sector participation and further replication. Cost: US$ 1,400,000 (GEF) US$ 1,700,000 (GOM) Sub-Total Comp: US$3,100,000 | Wind power technology better integrated in decentralized electrification plan. Private operators have the managerial and technical know-how to assume management of the State-owned mini-grid networks. Incremental Cost: US$ 1,400,000 (GEF) US$ 1,400,000 (GOM) Sub-Total Comp: US$2,800,000 |
|  | 2.2 Supply and Deployment of Hybrid Mini-Grids |  |  |  |
|  | 2.3 RFP preparation and contract negotiations for operational/system management phase |  |  |  |
|  | 2.4 Promotion of Hybrid-based Productive End-Uses for Coastal Communities |  |  |  |
| 3. Project Management and Implementation Support | 3.1. Overall Project Management Support (both PV & Hybrid systems) | ADER is currently deploying diesel-based mini-grids to electricity rural villages, with minimal involvement from private-sector operators and no prior intensions to launch a hybrid program. No training Center for Renewable Energy Design, Implementation and Evaluations Cost: US$ 250,000 (GOM) Sub-Total Comp-3: US$250,000 | Assistance in deploying hybrid wind/ diesel mini-grid solutions, in developing technical capabilities for wind power engineering, capacity strengthening with regard to operations & finance management and business planning, and assistance to support the GOM and significantly upgrade its institutional and operational capacity for RET-based productive end-uses thus creating a conducive framework for the public and the private players for further replication. Cost: US$ 200,000 (GEF) US$ 300,000 (UNDP) US$ 250,000 (GOM) Sub-Total Comp-3: US$ 750,000 | Wind power technology better integrated in decentralized electrification plan. Private operators have the managerial and technical know-how to assume management of ADER-owned mini-grid networks. Incremental Cost: US$ 200,000 (GEF) US$ 0 (GOM) US$ 300,000 (UNDP) Sub-Total Comp3: US$ 500,000 |
|  | 3.2. M&E system and RE Project tracking database (both PV & Hybrid systems) |  |  |  |
|  | 3.3. Integration of RE issues in Rural Electrification Plans |  |  |  |
|  | Total Baseline : US$ 1,050,000 | Total Alternative: US$ 5,240,000 | Total Incremental: US$ 4,190,000 |

| Project name | Components | GEF | Government of Mauritania | UNDP-Nouakchott | Others | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | (Cash, US$) | (In-kind) | (Cash, US$) | (Cash, US$) | (Cash, US$) | (Cash, US$) |
| Solar Adrar PV Systems and Hybrid Systems in the Northern Coastline | I. Solar PV Systems | 400,000 | 0 | 990,000 | 0 | 0 | 1,390,000 |
|  | II. Hybrid Systems | 1,400,000 | 0 | 1,700,000 | 0 | 0 | 3,100,000 |
|  | III. Project Management and Implementation Support | 200,000 | 250,000 | 0 | 300,000 | 0 | 750,000 |
|  | Total | 2,000,000 | 250,000 | 2,690,000 | 300,000 | 0 | 5,240,000 |

| Components | Sub-Component | GEF | Government of Mauritania | UNDP-Nouakchott | Others | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | (Cash, US$) | (In-kind) | (Cash, US$) | (Cash, US$) | (Cash, US$) | (Cash, US$) |
| I. Deployments of Solar systems in Adrar and Inchiri Regions | 1.1 RFP for equipment supply, installation and maintenance | 50,000 |  |  |  |  | 50,000 |
|  | 1.2 Supply and installation of Solar systems | 300,000 |  | 940,000 |  | 0 | 1,240,000 |
|  | 1.3 Promotion of productive end-uses for community-based solar applications | 50,000 |  | 50,000 |  |  | 100,000 |
|  | Sub-Total | 400,000 | 0 | 990,000 |  |  | 1,390,000 |
| II. Deployments of Hybrid Mini-Grid Systems in Coastal villages | 2.1 RFP and contract negotiations for construction phase | 50,000 |  |  |  |  | 50,000 |
|  | 2.2 Supply and Deployment of 3 Hybrid Mini-Grids | 1,250,000 |  | 1,650,000 |  |  | 2,900,000 |
|  | 2.3 RFP and contract negotiations for operational/System management phase | 50,000 |  |  |  |  | 50,000 |
|  | 2.4 Promotion of Hybrid-based Productive End-Uses for Coastal Fishing Communities | 50,000 |  | 50,000 |  |  | 100,000 |
|  | Sub-Total | 1,400,000 | 0 | 1,700,000 | 0 |  | 3,100,000 |
| III. Project Management and Implementation Support | 3.1. Overall Project Management Support (both PV & Hybrid systems) | 50,000 | 200,000 |  | 180,000 |  | 430,000 |
|  | 3.2. M&E system and RE Project tracking database (both PV & Hybrid systems) | 80,000 | 50,000 |  | 40,000 |  | 170,000 |
|  | 3.3. Integration of RE issues in Rural Electrification Plans | 70,000 |  |  | 80,000 |  | 150,000 |
|  | Sub-Total | 200,000 | 250,000 |  | 300,000 | 0 | 750,000 |

| Award ID | 0002386 |  |
| --- | --- | --- |
| Project Title: | PIMS 3086: Adrar Solar Initiative and Decentralized Electrification in the Northern Coastline of Mauritania |  |
| Outcome | Responsible Party | Source of Funds | Donor Name | Atlas Budgetary Account Code | ATLAS Budget Description | Amount (USD Year 1 | Amount (USD) Year 2 | Amount (USD) Year 3 | Total (USD) |  |
| OUTCOME 1: Deployment of Solar systems in Adrar and Inchiri Regions | ADER | 62000 | GEF | 71300 | Local consultant | 40 000,00 | 30 000,00 | 30 000,00 | 100 000,00 |
|  | ADER | 62000 | GEF | 72200 | Equipment & Furniture | 100 000,00 | 100 000,00 | 100 000,00 | 300 000,00 |
|  | ADER | 62000 | GEF | 74500 | Miscellaneous |  |  |  | - |
|  | Sub-total GEF | 140 000,00 | 130 000,00 | 130 000,00 | 400 000,00 |
|  | ADER |  | MAU |  | Local consultant | 30 000,00 | 30 000,00 | 30 000,00 | 90 000,00 |
|  | ADER | 30071 | MAU | 71400 | Equipment & Furniture | 300 000,00 | 300 000,00 | 300 000,00 | 900 000,00 |
|  | Sub-total Gov MAUR | 330 000,00 | 330 000,00 | 330 000,00 | 990 000,00 |
|  | Total Outcome 1 | 470 000,00 | 460 000,00 | 460 000,00 | 1 390 000,00 |
| OUTCOME 2: Deployments of Hybrid Mini-Grid Systems in Coastal villages | ADER | 62000 | GEF | 71300 | Local consultant | 40 000,00 | 30 000,00 | 30 000,00 | 100 000,00 |
|  |  |  |  |  | International Consultant | 20 000,00 | 20 000,00 | 20 000,00 | 60 000,00 |
|  | ADER | 62000 | GEF | 72200 | Equipment & Furniture | 400 000,00 | 400 000,00 | 370 000,00 | 1 170 000,00 |
|  | ADER | 62000 | GEF | 74500 | Miscellaneous | 30 000,00 | 20 000,00 | 20 000,00 | 70 000,00 |
|  | Sub-total GEF | 490 000,00 | 470 000,00 | 440 000,00 | 1 400 000,00 |
|  | ADER |  | MAU |  | Local consultant | 30 000,00 | 30 000,00 | 30 000,00 | 90 000,00 |
|  | ADER | 30071 | MAU | 72100 | Equipment & Furniture | 470 000,00 | 570 000,00 | 570 000,00 | 1 610 000,00 |
|  | Sub-total Gov MAUR | 500 000,00 | 600 000,00 | 600 000,00 | 1 700 000,00 |
|  | Total Outcome 2 | 990 000,00 | 1 070 000,00 | 1 040 000,00 | 3 100 000,00 |
| Outcome 3: Project Management and Implementation Support | ADER | 62000 | GEF | 71300 | Local consultant | 42 000,00 | 42 000,00 | 42 000,00 | 126 000,00 |
|  | ADER | 62000 | GEF |  | International Consultant | 20 000,00 | 20 000,00 | 20 000,00 | 60 000,00 |
|  | ADER | 62000 | GEF | 71600 | Travel | 5 000,00 | 5 000,00 | 4 000,00 | 14 000,00 |
|  | Sub-total GEF | 67 000,00 | 67 000,00 | 66 000,00 | 200 000,00 |
|  | ADER | 62000 | UNDP | 71400 | Contractual Services | 100 000,00 | 100 000,00 | 100 000,00 | 300 000,00 |
|  | Sub-total UNDP | 100 000,00 | 100 000,00 | 100 000,00 | 300 000,00 |
|  | ADER | 30071 | MAU | 71400 | Contractual Services | 75 000,00 | 75 000,00 | 100 000,00 | 250 000,00 |
|  | Sub-total Gov MAUR | 75 000,00 | 75 000,00 | 100 000,00 | 250 000,00 |
|  | Total Outcome 3 | 242 000,00 | 242 000,00 | 266 000,00 | 750 000,00 |
| Total GEF | 697 000,00 | 667 000,00 | 636 000,00 | 2 000 000,00 |
| Total Government Mauritania | 905 000,00 | 1 005 000,00 | 1 030 000,00 | 2 940 000,00 |
| Total UNDP | 100 000,00 | 100 000,00 | 100 000,00 | 300 000,00 |
| TOTAL Project | 1 702 000,00 | 1 772 000,00 | 1 766 000,00 | 5 240 000,00 |

PART I : Other agreements

Copy of letters (ADER, Government…)

PART II :  Stakeholder Involvement Plan

6.1.	During the preparatory assistance phase, the consultants held numerous meetings and discussion with a wide range of stakeholders, including ministries, government agencies, donors, academic institutions, and members of the private sector. At the village level, meetings were held not only with village leaders, but with dozens of villagers who participated in discussions by expressing their needs, preferences and concerns; and learning about the proposed project modalities. Meetings were also held with key government institutions to validate findings and recommendations flowing from the PDF-B phase and to strengthen government ownership of the project. This participatory approach will be continued during project execution.

6.2.	The project will schedule a number of workshops at the start of the project, as well as at critical points during its implementation, to ensure: (i) close coordination with private sector companies representing suppliers, engineering firms, maintenance companies and technical bureaus, and (ii) continued collaboration between ADER and private operators to refine and sustain the concession model for rural mini-grid operations.

6.3.	The project will also contain a sensitization and mobilization campaign to promote the full participation of local communities and end-users via ADER, NGOs and CBOs to ensure that: (i) project objectives are clearly communicated to the beneficiaries, (ii) the productive end-uses of electricity are clearly identified and communicated for each economic category (fishermen, livestock herders, growers, etc.) and community groups (schools, health clinic, desalination), and (iii) a consistent plan for involving villagers and community groups in promoting socio-economic development is well received.

6.4.	The project will reach out to various government Ministries and the stakeholders above including the specific 7 rural communities off the 13 good candidates for which detailed feasibility reports were carried out.  The government suggested that the final selection of the coastal villages be made in collaboration with the African Development which has planned its preparation/field pre-appraisal mission in Mauritania during the month of September 2005.  As a result, only upstream consultations with government agencies, private actors and the necessary interactions with the villagers has taken place in order not to set unduly high expectations from a number of good candidate villages that may (or may) not make it to the final list in this round of hybrid systems for productive end-uses.    Prior to GEF Council Endorsement and in collaboration with the African Development, a comprehensive stakeholder consultation plan will be prepared and executed to the extent possible in preparation for the signing of the joint MOU between the ADER and APAUS.

## ANNEX 1: Detailed Hybrid Wind/Diesel System Costs By Village

## ANNEX 2: Detailed Solar Equipment Cost

SIGNATURE PAGE

[Note : leave blank until preparing for submission for CEO endorsement]

Country: ___________________

UNDAF Outcome(s)/Indicator(s):				_____________________________________

(Link to UNDAF outcome., If no UNDAF, leave blank)

Expected Outcome(s)/Indicator (s):				_____________________________________

(CP outcomes  linked t the SRF/MYFF goal and service line) 	_____________________________________

Expected Output(s)/Indicator(s):					_____________________________________

(CP outcomes  linked t the SRF/MYFF goal and service line)	_____________________________________

Implementing partner:						_________________________

(designated institution/Executing agency)

Other Partners:							_________________________

_________________________

Agreed by (Government): _______________________________________________________

Agreed by (Implementing partner/Executing agency):________________________________

Agreed by (UNDP):______________________________________________________________

# Footnotes

Water cost of energy equivalent  (US$0.29/kWh) x (1.2 kW)/(2000 l/day) x (24 hr/day) = US$0.83 per 200 liters water

Ice cost of energy equivalent (US$0.29/kWh) x (7 kW)/(1000 kg/day) x (24 hr/day) = US$2.44 per 50 kg ice

UNDP/GEF Task Managers is a broad term that includes regional advisors, sub-regional coordinators, and GEF project specialists based in the region or in HQ.

# Text boxes

Brief description

The primary objective of the project is to address the country’s rural energy service delivery needs by increasing electricity access to the rural and low-income settlements in the Adrar desert area and the northern coastline. A secondary objective is to institutionalize the use of renewable energy technologies for productive end-uses in rural areas as a substitute for fossil fuel-based energy sources (paraffin, diesel and LPG). The activities proposed in the project are designed to: (i) remove barriers to the wide-scale utilization of renewable energy; (ii) meet the basic energy needs of community based organizations; (iii) encourage productive uses of energy for income-generating activities (iv) increase community applications of electricity such as water pumping, water desalination and ice-making; and (v) reinforce public-private partnerships in promoting RETs. This project will assist with the initiation of the intended renewable energy program of the Government of the Islamic Republic of Mauritania and will encourage the development of the private sector industry in the provision of renewable energy in the country.

SECTION I: Elaboration of the Narrative

SECTION III : Total Budget and Workplan

SECTION IV : ADDITIONAL INFORMATION

Total budget:		 ____________

Allocated resources:	 ____________

- Government		 ____________

- Regular 		 ____________

- Other:

  - Donor	_________

  - Donor	_________

  - Donor	_________

- In kind contributions  _________

Programme Period:_____________

Programme Component:_________

Project Title:__________________

Project ID: _________________

Project Duration:	______________

Management Arrangement: ______

ADER is in charge of  hybrid mini-grid system, on behalf of the State

SECTION II : STRATEGIC RESULTS FRAMEWORK (SRF) AND GEF INCREMENT

ADER issues tender for AO&M contract

Private company manages, operates and maintains mini-grid systems

ADER

(Government/Regulator)

Private Sector

Design/Construction

Contractor

Private Sector

Operations

Contractor

3

rd

Party

Audit/Certification

ADER

(Government/Regulator)

Private Sector

Design/Construction

Contractor

Private Sector

Operations

Contractor

3

rd

Party

Audit/Certification

Technical Assistance