#### INITIATION PLAN

for a GEF Project Preparation Grant (PPG)

Agreed by UNDP Resident Representative / UNDP Director:

| Simon R. Nhongo, Resident Representative | Signature | Date: |
| --- | --- | --- |

Namibia Energy Efficiency Programme (NEEP)

Brief Description of Initiation Plan

The project preparatory phase aims at preparing proposal documentation for the medium sized GEF project. Among the activities expected to be carried out are a capacity building needs assessment , a review of the status and policy on energy efficiency (including a basic study to find opportunities and needs on energy efficiency technologies and measures) as well as the identification of possible energy efficiency opportunities in collaboration with energy efficiency  industry and commercial participants. In addition, the project will prepare an implementation plan for strengthening the Renewable Energy and Energy Efficiency Institute (REEEI) and Ministry of Mines and Energy (MME) on energy efficiency evaluating the enabling planning. Last but not least, the preparatory phase l results will produce the needed project documentation (UNDP Project Document and GEF CEO Endorsement in consultation with stakeholders.

request for project preparation grant (PPG)

Project Type: Medium-sized project

the GEF Trust Fund

Submission date:  September 2008

Re-submission date:

GEFSEC Project ID: 3793

GEF Agency  Project ID: PIMS 4110

Country(ies): Namibia

Project Title: Namibia Energy Efficiency Programme (NEEP)

GEF Agency(ies): UNDP

Other Executing partners: Ministry of Mines and Energy (MME)

GEF Focal Area: Climate change

GEF-4 Strategic program: CC-SP1

a.   Project preparation Implementation Timeframe:

| Start date | January 2009 |
| --- | --- |
| Completion date | December 2009 |

b.   project preparation activities (US$) (Describe the PPG activities):

| Project Preparation Activities | GEF Grant | Co-financing | Total |
| --- | --- | --- | --- |
| 1. Capacity building needs assessment (government, private sector) and recommendations for project capacity building and awareness creation activities | 13,000 | 2,500 | 15,500 |
| 2. Review of status and policy on energy efficiency (building codes, standards and labelling), including a basic study to find opportunities and needs on EE technologies and measures (to be continued in Component 1) | 12,000 | 2,500 | 14,500 |
| 3. Identification and collaboration with EE industry and commercial participants (EE potential, risks, funding arrangements) and identification of commercial and office buildings for energy auditing | 16,000 | 2,500 | 18,500 |
| 4. Preparation of implementation plan for strengthening of REEEI and MME on EE |  | 5,000 | 5,000 |
| 5. Stakeholder consultation and elaboration of documentation of full-sized project proposal | 9,000 | 10,000 | 19,000 |
| Project Management |  | 37,500 | 37,500 |
| Total project preparation financing | 50,000 | 60,000 | 110,000 |

c.   PPG Budget Requesting Finance by GEF:

| Cost Items | Estimated Person Weeks (pw; GEF+cofin) | GEF | Co-financing ($) | Total ($) |
| --- | --- | --- | --- | --- |
|  |  | ($) | $/pw |  |  |
| Local consultants * | 21 | 28,000 | 1,900 | 12,500 | 40,500 |
| International consultants* | 4 | 12,000 | 3,000 |  | 12,000 |
| Travel |  | 6,000 |  | 5,000 | 11,000 |
| Project Management |  |  |  | 37,500 | 37,500 |
| Misc. (itemize) * |  | 4,000 |  | 5,000 | 9,000 |
| Total PPG Budget |  | 50,000 |  | 60,000 | 110,000 |

*  	Additional information regarding consultants is provided in Annex A. Miscellaneous cost in the GEF budget include cost of stakeholder consultations ($ 2,500) and cost of communications and audits

d.   GEF Agency(ies) Certification

| This request has been prepared in accordance with GEF policies and procedures and meets the GEF criteria for project identification and preparation. |
| --- |
| Yannick Glemarec GEF Agency Coordinator | Johannes (Jan) H.A. van den Akker Project Contact Person |
| Date: (Month, Day, Year) | Tel. and Email: +31 6 2742 4634 / +31 40 2019240 Johannes.vandenakker@undp.org |

Annex A

Consultants Financed by the Project Preparation Grant (PPG)

| Position Titles | $/ person week (PW) | Estimated PWs | Tasks to be performed |
| --- | --- | --- | --- |
| Local |  |  |  |
| Consultant/subcontract | 1,905 | 10 | Assessment of capacity buildings needs and options; review of policy on energy efficiency |
| Consultant/subcontract | 1,905 | 11 | Formulation of framework for guiding the identification and collaboration with EE industry and commercial participants |
| International |  |  |  |
| Consultant | 3,000 | 3 | Overall technical advice and proposal formulation |

Annex A

Consultants Financed by the Project Preparation Grant (PPG)

(only GEF funding)

| Position Titles | $/ Person Week | Estimated PWs | Tasks to be performed |
| --- | --- | --- | --- |
| Local consultants |
| Consultant/subcontract | 1,900 | 10 (19,000$) | Assessment of capacity buildings needs and options; review of policy on energy efficiency |
| Consultant/subcontract | 1,900 | 11 (20,900$) | Formulation of framework for guiding the identification and collaboration with EE industry and commercial participants |
| International consultants |
| Consultant | 3,000 | 4 (12,000$) | Formulation of framework for guiding the identification and collaboration with EE industry and commercial participants |

Total Budget and Work Plan

| Award ID: | 00056959 |
| --- | --- |
| Award Title: | PIMS 4110 CC PPG: NEEP Namibia Energy Efficiency Programme |
| Business Unit: | NAM10 |
| Project Title: | PIMS 4110 CC PPG: NEEP Namibia Energy Efficiency Programme |
| Project ID: | 00070131 |
| Implementing Partner (Executing Agency) | Namibia Ministry of Mines and Energy (MME) - NEX |

| GEF Outcome/Atlas Activity | Responsible Party/ Implementing Agent | Fund ID | Donor Name | Atlas Budgetary Account Code | ATLAS Budget Description | Amount 2009 (US D) | Total (USD) | See Budget Note: (see Annex A) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OUTCOME Project Scope and Strategy defined, and GEF Full Proposal documentation prepared and approved. | MME | 62000 | GEF | 71200 | International Consultants | 28,000 | 28,000 |  |
|  |  |  |  | 71300 | Local Consultants | 12, 000 | 12,000 |  |
|  |  |  |  | 74500 | Miscellaneous | 4,000 | 4,000 |  |
|  |  |  |  | 71600 | Travel | 6,000 | 6,000 |  |
|  |  |  |  |  | Sub-Total GEF | 50, 000 | 50, 000 |  |

| Summary of Funds: |  |  |  |  | 2009 | Total |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | GEF | 50,000 | 50,000 |  |  |  |
|  |  |  |  | Co-financing | 60,000 | 60,000 |  |  |  |
|  |  |  |  | TOTAL | 110,000 | 110,000 |  |  |  |

# Footnotes

Project ID number will be assigned initially by GEFSEC.  If PIF has been submitted earlier, use the same ID number as PIF.

Summary table should include all financing of all kinds: GEF financing, co financing, cash, in-kind, etc.

# Text boxes

Total budget: US $ 110, 000

Allocated resources:

- Co-financing: US $ 60, 000

- GEF: US $ 50, 000

Programme Period: 2006-2010/11

Programme Component: Energy and Environment for sustainable development

PPG Title: Namibia Energy Efficiency Programme (NEEP)

ATLAS Project ID: 00070131

ATLAS Proposal ID: 00056959

PIMS Project ID: 4110

Duration: 12 months (January-December 2009)

Management Arrangement: NEX

## Country: NAMIBIA

UNDAF Outcome(s)/Indicator(s):

OUTCOME 2: By 2010, livelihoods and food security among most vulnerable groups are improved in highly affected locations

Expected Outcome(s)/Indicator (s):

Strengthened capacity of local institutions to manage the environment and expand environment and energy services, especially to the poor

SRF/MYFF: (2008-2011 Strategic plans)

Focus Area: Environment and sustainable development:

Key Result Area: Expanding access to environmental and energy services for the poor

Expected Output(s)/Indicator(s):

- Project Scope and Strategy defined, and GEF Full Proposal documentation prepared and approved.

- Improved regulations and building codes for energy saving in buildings developed

- Provision of auditing and energy marketing services

- Increased institutional capacity and awareness

- Monitoring, feedback and evaluation

- Project management