Reference: 00076892

Narrative Progress Report

“UNDP - Access Coordination and Monitoring Project, Gaza Project”

Executed and Implemented by the

United Nations Development Programme (UNDP)

Programme of Assistance to the Palestinian People (PAPP)

Funded by

The Representative Office of Norway to the Palestinian Authority (NRO)

January 2011 – March 2012

- General Information

1.1 Title of Project:	“UNDP - Access Coordination and Monitoring Project, Gaza”

1.2 Project Code/Number: 	PAL 10-00076892     Award No.  00060907

1.3 Project Manager	Trond Husby

  - Name of Donor:		The Representative Office of Norway to the

Palestinian Authority (NRO)

1.5 Name of Partner:	The Norwegian Partner Institution

1.6 Name of Executive:	UNDP/PAPP

1.7 Project Location(s):	The Gaza Strip

1.8 Total Allocated Budget:	NOK 6,700,000 around USD 1,074,423

1.9 Project Start-up Date:	18 October 2010

1.10 Project Duration:	Ongoing

1.11 Period Covered by the Report: January 2011 – March 2012

- Introduction

This report provides details on the technical and financial progress of the Project “Strengthening Access Coordination and Monitoring Capacity – Gaza Strip”; for the period January 2011 to March 2012. Specifically, the report cites the following:

- The Projects’ achievements gained from the start of November 2010 to end of March 2012,

- The updated financial tables covering the referenced period.

- Background: Establishment of the Project

Since the imposition of the blockade on Gaza in 2006, the projects of the UNDP infrastructure unit were suspended due to access restrictions. Therefore, only limited construction activities were possible. The need for infrastructure projects increased considerably further after the Cast Lead Operation (Dec. 2009 – Jan. 2010), which caused large-scale destruction of socio-economic, public and private infrastructure.

With the Israeli Cabinet decision in June 2010 to relax certain aspects of the closure policy on Gaza, resulting in the likely opening for access of goods and materials through international project, UNDP had to prepare to address considerable access coordination challenges. Accordingly, an access project responsible for the coordination, monitoring and control of materials' movements, storage and handling was created.

- Project Objectives

The Access Coordination and Monitoring Project Team' (ACMT) main goal is to facilitate and account for the access of goods and construction materials into the Gaza Strip for UNDP projects and thus to support the recovery and reconstruction process which are underway. Further the project demonstrates that imported materials are adequately used for the projects they were intended for and ensures effective use of construction materials for better working relationships with associated parties and stakeholders.

- Project Achievement-  January  2011 to 31st March 2012:

From January 2011 to 31st March 2012 the Access Coordination and Monitoring Team (ACTM) has managed to revive new life into 27 construction projects that were frozen due to lack of materials. The value of these projects is over USD 20 million (or 60% of the total Gaza Office delivery, the remaining USD 15 million does not necessarily require imported materials).  The following table illustrates the amounts of materials imported from January 2011 to March 2012.

| Material Type | Unit | Quantity Received | Number of Trucks | Accomplishments of required materials in % |
| --- | --- | --- | --- | --- |
| Cement | Ton | 6,475 | 162 | 81% |
| Steel | Ton | 1,073 | 27 | 84% |
| Aggregate | Ton | 51,930.05 | 1,298 | 93% |
| Miscellaneous | Truck |  | 29 | - |
| Total | Ton | 59,478 |  |  |
| Total | Truck |  | 1,516 |  |

As a result of the above achievements, UNDP/PAPP has increased the volume of project materials in Gaza, injecting new life into projects that had not started, or had stopped, due to lack of materials. The ACMT acts as an essential unit to support projects which involve labour intensive activities and enhance the humanitarian and development needs of the Gaza population. The table below provides a breakdown and summary of the total materials coordinated for the 25 projects during the referenced period:

| Required Amounts According to Bill of Quantities (BOQ) | Received Materials | Received Quantity in % | Remaining Materials | Remaining Quantity in % |
| --- | --- | --- | --- | --- |
| Material Type | Quantity (QTY) | Unit | QTY | % | QTY | % |
| Cement | 8,023.52 | Ton | 6,474.75 | 81% | 1,548.77 | 19% |
| Steel | 1,279.86 | Ton | 1,073.21 | 84% | 206.65 | 16% |
| Aggregate | 55,953.50 | Ton | 51,930.05 | 93% | 4,023.45 | 7% |
| Miscellaneous | Upon request | Truck | 29 |  |  |  |

As seen, nearly 60,000 tons of construction materials, equivalent to 1,500 trucks, have been coordinated up to the end of March 2012. Annex 1 clearly shows how the access of materials moved from zero percent in 2010 to approx 50% during the first five months of 2011 and to 100% from June 2011 to March 2012.

The reasons for successful coordination from June 2011 and onward were the nearly full staffing recruitment including a full time Manager of the team and good cooperation with the Israeli Coordination Liaison Administration (CLA).

- Financial Reporting

During the reporting period, US$ 1,163,797 has been disbursed in total to the project. The payment covers salaries, travel costs, office equipments, General Management Services (GMS), miscellaneous and recurring operational costs. (More information is available in the financial report attached to this report). This is tentative because it is not a certified report.

| Financial Report for Access Coordination Project January 2011 to March 2012 |
| --- |
| Column 1 Activity 1: Management of Access Coordination & Monitoring Team | Column 2 Original budget (according to the Cost Sharing Agreement) | Column 3 Actual expenses 2011-12 |  |
| Contractual Services (Senior Access Coordination Officer + National Coordination Officer (Gaza) + Access Coordination Assistant + Security guard on the Israeli side | 434,389 | 547,806 |  |
| Equipment | 139,842 | 34,754 |  |
| Travel | 53,457 | 25,095 |  |
| Misc. & Recurring operational costs | 13,937 | 21,122 |  |
| GMS 7 % | 44,770 | 44,545 |  |
| Total Activity 1 (USD) | 686,395 | 673,321 |  |
| Activity 2: Warehouse Management | A. Original budget (according to the Cost Sharing Agreement) | Actual expenses from January 2011 to March 2012 |  |
| Contractual Services (Store Manager + store manager assistant + 3 cleaners) | 212,317 | 192,930 |  |
| Equipment | 10,522 | 10,522 |  |
| Travel | 18,442 | 822 |  |
| Services, transportations and utilities for warehouses | 19,928 | 93,196 |  |
| Warehouse rental | 83,503 | 59,757 |  |
| Misc. & Recurring operational costs | 18,478 | 20,914 |  |
| GMS 7 % | 25,389 | 27,595 |  |
| Total Activity 2 (USD) | 388,579 | 405,736 |  |
| Activity 3: Security Support | A. Original budget (according to the Cost Sharing Agreement) | Actual expenses from January 2011 to March 2012 |  |
| Contractual Services (Security Guard) | 45,542 | 68,866 |  |
| Equipment | 9,500 | 5,718 |  |
| Contractual Services (companies) | 22,017 | 2,017 |  |
| Misc. & Recurring operational costs | 8,330 | 2,605 |  |
| GMS 7 % | 5,978 | 5,534 |  |
| Total Activity 3 (USD) | 91,367 | 84,740 |  |
| Total (USD) | 1,166,341 | 1,163,797 |  |

Annex 1:  Summary table which shows the amounts of materials requested and received per month since the start of access team and up to end of April, 2012:

| Item Description | Total Requested Materials for Coordination | Total Received Materials | Percentage of Materials Crossed |
| --- | --- | --- | --- |
|  | Per Month | Per Month | % |
| Year 2010 | N/A | N/A | N/A |
| Year 2011 |  |  |  |
| January to May 2011 |  |  |  |
| Aggregate (ton) | 19,489 | 10,385 | 53% |
| Cement (ton) | 4,397 | 1,996 | 45% |
| Steel (ton) | 789 | 466 | 58% |
| June, 2011 |  |  |  |
| Aggregate (ton) | 9,727 | 9,727 | 100% |
| Cement (ton) | 320 | 320 | 100% |
| Steel (ton) | 68 | 68 | 100% |
| July, 2011 |  |  |  |
| Aggregate (ton) | 4,005 | 4,005 | 100% |
| Cement (ton) | 1,127 | 1,127 | 100% |
| Steel (ton) | 292 | 292 | 100% |
| August, 2011 |  |  |  |
| Aggregate (ton) | 1,328 | 1,328 | 100% |
| Cement (ton) | 400 | 400 | 100% |
| Steel (ton) | 92 | 92 | 100% |
| September, 2011 |  |  |  |
| Aggregate (ton) | 9,948 | 9,948 | 100% |
| Cement (ton) | 1,040 | 1,040 | 100% |
| Steel (ton) | 0 | 0 | - |
| October, 2011 |  |  |  |
| Aggregate (ton) | 1,857 | 1,857 | 100% |
| Cement (ton) | 280 | 280 | 100% |
| Steel (ton) | 40 | 40 | 100% |
| November, 2011 |  |  |  |
| Aggregate (ton) | 5,149 | 5,149 | 100% |
| Cement (ton) | 472 | 472 | 100% |
| Steel (ton) | 0 | 0 | - |
| December, 2011 |  |  |  |
| Aggregate (ton) | 387 | 387 | 100% |
| Cement (ton) | 160 | 160 | 100% |
| Steel (ton) | 0 | 0 | - |
| Totals Received in Year 2011 |  |  |
| Aggregate (ton) | 51,890.08 | 42,786.54 | 82% |
| Cement (ton) | 8,195.75 | 5,794.75 | 71% |
| Steel (ton) | 1,281.23 | 957.83 | 75% |

| Item Description | Total Requested Materials for Coordination | Total Received Materials | Percentage of Materials Crossed |
| --- | --- | --- | --- |
|  | Per Month | Per Month | % |
| Year 2012 |  |  |  |
| January, 2012 |  |  |  |
| Aggregate (ton) | 4,025.84 | 4,025.84 | 100% |
| Cement (ton) | 160.00 | 160.00 | 100% |
| Steel (ton) | 42.94 | 42.94 | 100% |
| February, 2012 |  |  |  |
| Aggregate (ton) | 410.88 | 410.88 | 100% |
| Cement (ton) | 0.00 | 0.00 | - |
| Steel (ton) | 0.00 | 0.00 | - |
| March, 2012 |  |  |  |
| Aggregate (ton) | 3,759.35 | 3,759.35 | 100% |
| Cement (ton) | 320.00 | 320.00 | 100% |
| Steel (ton) | 72.44 | 72.44 | 100% |
| April, 2012 |  |  |  |
| Aggregate (ton) | 947.44 | 947.44 | 100% |
| Cement (ton) | 200.00 | 200.00 | 100% |
| Steel (ton) | 0.00 | 0.00 | - |
| Totals Received in Year 2012 |  |  |  |
| Aggregate (ton) | 9,143.51 | 9,143.51 | 100% |
| Cement (ton) | 680.00 | 680.00 | 100% |
| Steel (ton) | 115.38 | 115.38 | 100% |

| Accumulative Totals |  |  |
| --- | --- | --- |
| Aggregate (ton) | 61,033.59 | 51,930.05 | 85% |
| Cement (ton) | 8,875.75 | 6,474.75 | 73% |
| Steel (ton) | 1,396.61 | 1,073.21 | 77% |