UNDP Romania

PIMS 3458 Improving Energy Efficiency in Low Income Areas and Households of Romania;

ATLAS #77064

Ian-Mar 2014

____________________________________________________________________________

The Final Fuel Poverty Integrated Report (including action plan at national and local levels and EE financing mechanisms) has been prepared, and will be completed by a financial impact study evaluating fuel poverty in Romania. The report will be used by the Ministry of Labor and Social Inclusion in supporting the vulnerable consumers in receiving a basic service for an acceptable thermal comfort.

4 LOAs for thermal rehabilitation works have been finalized, 4 heating units being installed in Dolj and Hunedoara counties.

The Mid-term Evaluation has been finalized; the management response for the report’s recommendations is under preparation.

The 50 main types of design plans (of the blocks of apartments) have been finalized by the company assigned with this task and the documentation will be evaluated by an independent expert in order to confirm its compliance with the requirements of the project.