UNDP Romania

PIMS 3458 Improving Energy Efficiency in Low Income Areas and Households of Romania;

ATLAS #77064

October-December 2014

____________________________________________________________________________

A complementary study to the methodology for fuel poverty assessment has been developed, providing conclusions and recommendations on future technical and social policies for a better use of social aids as to alleviate fuel poverty.

The study was submitted to the Ministry of Labor and in 2015 will be presented to the Inter-institutional Working Group of the project for validation so its recommendations’ will be formulated as policy recommendations as the basis of proposed legal amendments supported by the Ministry of Labor.

An international workshop with focus on ESCO best practices was organized, as a mean to enable a wider access to financing energy efficiency measures.

The inter-municipality EE contest was postponed to be re-launched in 2015, due to lack of applications.

The contracting of design services for technical projects for 5 buildings were finalized with the partner municipalities.

A Specialist in Affordable EE building materials was contracted for the development of information materials on cheap insulation materials.

Steps have been taken so that the implementing partner's contract with the Design Company (Specialist Consulting) to be concluded in January-February 2015.