GEF-7 Project Identification Form (PIF)

Project Type:

Type of Trust Fund:

PART I: Project Information

| Project Title: | Enhancing the Energy Management System to Scale up Energy Efficiency Investments in Public Buildings in Serbia |
| --- | --- |
| Country(ies): | Serbia | GEF Project ID: |  |
| GEF Agency(ies): |  | GEF Agency Project ID: | 6388 |
| Project Executing Entity(s): | Ministry of Mining and Energy | Submission Date: | 19th November 2019 |
| GEF Focal Area(s): |  | Project Duration (Months) | 60 |

A. indicative Focal/non-Focal Area  Elements

| Programming Directions | Trust Fund | (in $) |
| --- | --- | --- |
|  |  | GEF Project Financing | Co-financing |
| Accelerating energy efficiency adoption |  | 1,405,000 | 48,000,000 |
| Total Project Cost |  | 1,405,000 | 48,000,000 |

B. indicative Project description summary

| Project Objective: The objective of the project is to reduce greenhouse gas emissions by improving the energy efficiency and promoting the use of renewable energy sources in public buildings with a particular focus on state owned buildings |
| --- |
| Project Components | Component Type | Project Outcomes | Project Outputs | Trust Fund | (in $) |
|  |  |  |  |  | GEF Project Financing | Co-financing |
| 1. Energy management | Technical Assistance | Outcome 1: Improved energy management with a particular focus on central and provincial government owned buildings and buildings which fall in competence of public service instritutions (such as health justice, education, culture, etc) | Output 1.1 Amended Law on Efficient Use of Energy and related rulebooks. Ouput 1.2 Upgraded EMIS software to include new functionalities to facilitate, among others, automatic data transfer and data analysis. Output 1.3 At least 30 buildings belonging to category B-2 equipped with smart meters and upgrading other required hard- and software. Output 1.4 At least 60 energy managers of buildings within category B-2 trained together with other human capacity building. Output 1.5 At least 80 large public buildings of app 1,000,000 m2 included into EMIS. | GEFTF | 810,000 | 2,500,000 |
| 2. Energy audits and EE/RE project preparation and financing | Technical Assistance | Outcome 2: Official energy audit system and preparing large EE and RE projects with a particular focus on central government owned buildings. | Output 2.1 Finalising missing bylaws related to official energy audit system Output 2.2 Introducing full licensing system for energy auditors. Output 2.3 Building the capacity of other key stakeholders for energy audits. Output 2.4 An analysis and related recommendations for required institutional changes Output 2.5 Implementing at least 28 energy audits in large Government buildings included into EMIS Output 2.6 Preparing draft investment proposals for all audited Government buildings meeting the agreed criteria with related feasibility studies and financial analysis | GEFTF | 400,000 | 44,400,000 |
| 3. Outreach, monitoring and evaluation | Technical Assistance | Outcome 3: Outreach, monitoring and evaluation | Output 3.1: Project mid-term and final evaluations Output 3.2: Final project report, including monitored results of the supported EE and RE investment projects and a study of lessons learnt Output 3.3 Project Website Output 3.4 Final project workshop |  | 70,000 | 100,000 |
| Subtotal |  | 1,280,000 | 47,000,000 |
| Project Management Cost (PMC) |  | 125,000 | 1,000,000 |
| Total Project Cost |  | 1,405,000 | 48,000,000 |

For multi-trust fund projects, provide the total amount of PMC in Table B, and indicate the split of PMC among the different trust funds here: (     )

C. Indicative sources of  Co-financing for the project by name and by type, if available

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Investment Mobilized | Amount ($) |
| --- | --- | --- | --- | --- |
|  | Government of Serbia |  |  | 1,500,000 |
|  | Government of Serbia |  |  | 1,000,000 |
|  | Council of Europe Development Bank |  |  | 44,400,000 |
|  | Council of Europe Development Bank |  |  | 1,000,000 |
|  | UNDP |  |  | 100,000 |
| Total Co-financing |  |  | 48,000,000 |

Describe how any ‘Investment Mobilized’ was identified.

The main source of  cofinancing for the targeted investments will be a 40 million Euro sovereign guarantee loan from the Council of Europe Development Bank (CEB) to finance the rehabilitation 28 buildings with the total floor area of 208,000  m2.

For the preparation of  the required technical documents for the CEB loan appraisal, the CEB will provide grant funding equal to 900,000 EUR. With the USD/EUR exchange rate of 0,901 as of October 28th, 2019, these are equal to USD 44.4 and 1.0 million respectively. These will be complemented by Government’s own budget funding (grant) worth of USD 1.5 million and the UNDP core budget contribution of USD 100,000.

D. Indicative Trust Fund  Resources Requested by Agency(ies),  Country(ies), Focal Area and the Programming of Funds

| GEF Agency | Trust Fund | Country/ Regional/ Global | Focal Area | Programming of Funds | (in $) |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | GEF Project Financing (a) | Agency Fee (b) | Total (c)=a+b |
|  |  | Serbia |  |  | 405,000 | 38,475 | 443,475 |
|  |  | Serbia |  |  | 1,000,000 | 95,000 | 1,095,000 |
| Total GEF Resources | 1,405,000 | 133,475 | 1,538,475 |

E.  Project preparation grant (ppg)

Is Project Preparation Grant requested? Yes    No  If no, skip item E.

PPG  Amount requested by agency(ies), Trust Fund,  country(ies) and the Programming  of funds

| GEF Agency | Trust Fund | Country/ Regional/Global | Focal Area | Programming of Funds | (in $) |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | PPG (a) | Agency Fee (b) | Total c = a + b |
|  |  | Serbia |  |  | 20,000 | 1,900 | 21,900 |
|  |  | Serbia |  |  | 30,000 | 2,850 | 32,850 |
| Total PPG Amount | 50,000 | 4,750 | 54,750 |

F.  Project’s Target Contributions to GEF 7 Core Indicators

Provide the relevant sub-indicator values for this project using the methodologies indicated in the Core Indicator Worksheet provided in Annex B and aggregating them in the table below.  Progress in programming against these targets is updated at the time of CEO endorsement, at midterm evaluation, and at terminal evaluation. Achieved targets will be aggregated and reported at anytime during the replenishment period. There is no need to complete this table for climate adaptation projects financed solely through LDCF and SCCF.

| Project Core Indicators | Expected at PIF |
| --- | --- |
| 1 | Terrestrial protected areas created or under improved management for conservation and sustainable use (Million Hectares) |  |
| 2 | Marine protected areas created or under improved management for conservation and sustainable use (Million Hectares) |  |
| 3 | Area of land restored (Million Hectares) |  |
| 4 | Area of landscapes under improved practices (excluding protected areas)(Million Hectares) |  |
| 5 | Area of marine habitat under improved practices (excluding protected areas) (Million Hectares) |  |
|  | Total area under improved management (Million Hectares) |  |
| 6 | Greenhouse Gas Emissions Mitigated (million metric tons of CO2e) | Direct: 0.146 Indirect: 0.300 |
| 7 | Number of shared water ecosystems (fresh or marine) under new or improved cooperative management |  |
| 8 | Globally over-exploited marine fisheries moved to more sustainable levels (thousand metric tons)(Percent of fisheries, by volume) |  |
| 9 | Reduction, disposal/destruction, phase out, elimination and avoidance of chemicals of global concern and their waste in the environment and in processes, materials and products (thousand metric tons of toxic chemicals reduced) |  |
| 10 | Reduction, avoidance of emissions of POPs to air from point and non-point sources (grams of toxic equivalent gTEQ) |  |
| 11 | Number of direct beneficiaries disaggregated by gender as co-benefit of GEF investment | Female: 5,000 Male: 5,000 Total: 10,000 |

Provide additional explanation on targets, other methodologies used, and other focal area specifics (i.e., Aichi targets in BD) including justification where core indicators targets are not provided.

G. Project Taxonomy

Please fill in the table below for the taxonomic information required of this project. Use the GEF Taxonomy Worksheet provided in Annex C to help you select the most relevant keywords/ topics/themes that best describe this project.

| Level 1 | Level 2 | Level 3 | Level 4 |
| --- | --- | --- | --- |
| Influencing Models |  |  |  |
| Stakeholders |  |  |  |
| Capacity, Knowledge and Research |  |  |  |
| Gender Equality |  |  |  |
| Focal Area/Theme |  |  |  |

part ii:  project JustiFication

1a. Project Description. Briefly describe: 1) the global environmental and/or adaptation problems, root causes and barriers that need to be addressed (systems description); 2) the baseline scenario and any associated baseline projects, 3) the proposed alternative scenario with a brief description of expected outcomes and components of the project; 4) alignment with GEF focal area and/or Impact Program strategies; 5) incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF, and co-financing; 6) global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF); and 7) innovation, sustainability and potential for scaling up.

Global environmental and/or adaptation problems, root causes and barriers that need to be addressed

Inefficient use of energy, originating predominantly from fossil fuels, represents a major development concern in Serbia, as well as a large source of GHG emissions. Consumption of primary energy per every unit of GDP is significantly higher than that in the EU (4.5 times higher than in Germany, 4 times higher than in France, 3 times that in Slovenia and almost twice that of Romania in 2016 ). Energy sector GHG emissions account for 80% of the national GHG emissions and of this 40% comes from energy (mainly heat) consumption in buildings, i.e. 20 mln tCO2/year (2014).

Many studies have pointed out that Serbia has a large potential for energy efficiency improvements and GHG emission reduction in its aging building stock, primarily resulting from the fact that major part of its building stock is  built during the ’70s and the ’80s of the last century, characterized by reinforced concrete frame building structure, brick walls without any thermal insulation, deteriorated wood/metal fenestration and worn-out metalwork. Secondly, there is a large potential to decarbonize fuel mix in the building sector by producing heat from renewable energy sources.

Serbia’s Energy Sector Development Strategy (2016) reference and EE scenarios for heat supply both anticipate continued growth in heat supply/consumption with insignificant share of RES (up to 8% in EE scenario). Against such projections, it is unlikely that Serbia can meet its Intended Nationally Determined Contribution (INDC) to reduce its GHG emissions by 9.8 percent by 2030 compared to 1990 base year emissions.

The Law on Efficient Use of Energy (The Official Gazette of RS, number 25/13), hereinafter the Law, defines the energy management system in the Republic of Serbia. The energy management system is one of the key instruments aimed at achieving the objectives of energy efficiency policy at the national level, among which are:

- increasing the energy security of the country;

- increasing the competitiveness of the economy;

- reducing negative environmental impacts of energy sector; and

- promoting responsible practices with respect to energy, by implementing energy efficiency programmes, plans and measures in the sectors of energy production, transmission, distribution and consumption.

The energy management system includes a broad set of regulatory, organizational, promotional, technical and other measures and activities which are determined and implemented by different actors involved in this system, within their scope of competences. These actors include public administration bodies and so called “designated parties”, as listed in table 1 below.

Table 1: Categories of  designated parties

| Category | Sector | Threshold |
| --- | --- | --- |
| A-1: Industry IEM (energy manager specialized in industrial energy management) AR1 (Annual report – type 1) | Industrial sector | 2,500 toe/year (104,67 TJ or 29,08 GWh) per site |
|  | Sector of energy transformation, transmission, distribution (electricity, heat, refineries) |  |
| A-2: Complex buildings BEM (energy manager specialized in building energy management) AR1 (Annual report – type 1) | Commercial sector, business premises, shopping centers, etc. | 1,000 toe/year per site |
|  | Industrial sector (companies which do not fall in A-1 but have buildings which cumulatively exceeds the threshold) | 1,000 toe/year cumulative |
| B-1: Units of local self governments (LSG) MЕМ (energy manager specialized in municipal energy management) AR2 (Annual report – type 2) | All buildings and services (public lighting, etc.), of any size for which the energy bills are paid by units of LSGs (municipalities and cities) | Population exceeding 20,000 |
| B-2: SA and AP bodies BEM (energy manager specialized in building energy management) AR2 (Annual report – type 2) | All buildings with individual floor area exceeding 2,000 m2, for which energy costs are covered by central government * All buildings in competence of public service instititions and public enterprises (health, justice, education, culture, etc).** | Public buildings, commercial premises |

* Buildings managed by state authorities/bodies (SA) or provincial authorities/bodies (PA) bodies,

** Institutions/enterprises, which fall into public service which by consumption per site exceed the threshold, become individual designated parties

Energy Management has been effectively implemented in Serbia since 2015.  During this period several major problems have been identified that hinder faster adoption of the system. So far, the best results have been achieved by the B-1 group (local self-government units i.e. municipalities and cities with population above 20.000). Significant results have also been achieved within the groups A-1 and A-2, but both are far from satisfactory level. Almost no results have been achieved within the group B-2 (state authority, provincial authority bodies and public services), regardless the fact that the largest buildings with highest energy consumption fall into this group. The key barriers to this are listed and briefly discussed in table 2 below.

Table 2:  Identfied barriers and suggested measure(s) for addressing them

| Identified barrier | Project response |
| --- | --- |
| The B-2 group is not well defined by the Law and the associated Decree, which allows some very big energy consumers of public services to avoid introducing EMS and EMIS. For instance, the Clinical Centre (CC) of Serbia which encompasses some 80 single buildings of different size with the total floor area of 280,000 m2 is neither obliged to have a centralised energy management system nor an energy management system for its buildings, since the energy consumption threshold for a single building is set very high (1000 toe). Only the heat plant of the clinical centre is included in the EMS, but it does not supply all CC buildings. Also, the heat plant falls into A-1 category of designated entities (industry i.e. heat production site) thus leaving the demand side (buildings) completely out of energy management system. As such, regardless the emence consumption in its buildings, the CC s not subject to obligatory energy management. At the same time, the Military Medical Academy with some 180.000 m2 floor area is a designated party falling into group B-2 since it occupies a single large building whose consumption exceeds 1.000 toe; | Amended law and decrees related to the subject (Output 1.1) |
| The B-2 group is not well defined by the Law in terms of encompassing the whole public sector as defined by the Law on Budgetary System. The current definition of the group B-2 applies only to state and provincial bodies, as well as to public services (health, education, culture, etc.). Many public entities which are responsible for final energy consumption in their buildings/facilities, some of which are big consumers, are left out. | Amended law and decrees related to the subject (Output 1.1) |
| The financing responsibilities for public buildings and facilities that fall into group B-2 are detached and incoherent. Usually one public entity provides financing for operational cost, another entity for maintenance cost and the third entity is legally responsible for the building/facility. For instance, each hospital is a legal entity with its own management. One of its responsibilities is to sign contracts for energy supply. The operational and maintenance costs of the building (incl. energy) are, however, paid by the Health Insurance Fund. The maintenance also influences energy consumption. The actual investment costs as it relates, for instance, to reconstruction/refurbishment are covered by a third party, in this case the Ministry of Health. As a result, no co-ordinated decision making process for energy management and cost-effective energy efficiency investments and maintenance exist, which also is a barrier to energy performance contracting. Similar problems exist in education, justice and other sectors; | A report analyzing the situation with recommended changes (Output 2.4) |
| Frequent elections at all levels results in frequent changes in the management of public services. Therefore, public authorities are hesitant in initiating and supporting any long-term activities such as EMS and substantial EE planning; | Not possible to address in the frame of this project. |
| Lack of good quality data and underdeveloped reporting system to different hierarchical levels concerning public sector energy consumption and losses, thereby making it more difficult to identify and justify priority EE measures and investments. In this respect, a particular problem is the poor quality of data in the building cadastre | An upgraded EMIS and other databases with prerequisites for improved data quality (Outputs 1.2 -1.4) |
| Official energy audit system is still not introduced. This prevents quality EE and RE project preparation and implementation | An official energy audit system introduced with related rulebooks (Outputs 2.1-2.3) |
| Lack of human capacity in MME to analyse the reports submitted by designated parties and draw conclusions on the basis of which policy recommendations should be made. | Incresing the resources and building the capacity within MME to analyse the submitted reports and turning the conclusions into related policy actions (Output 1.4). |

Given the fact that public entities falling under B-2 category are major energy consumers in Serbia, enhancing the better adoption of EMS within this category will enable project identification and preparation necessary to trigger large scale energy efficiency investments in the public sector and state owned public buildings in particular.

Baseline scenario and any associated baseline projects

The baseline scenario is that in the absence of the project, the identified legal and other barriers remain and the central government buildings remain without proper energy management and energy performance monitoring sytems in place thereby hindering also the related energy efficiency and renewable energy investments.  While the Law on  Efficient Use of Energy has been in force since 2013, not much progress has been made with central government buildings, provincial buildings and buildings in competence of public service instititions and public enterprises.

The Ministry of Mining and Energy (MME) has the key operational role in implementing the energy management system,  because according to the Law:  i) it drafts and proposes regulations related to energy efficiency and annual energy saving targets for designated parties,  ii) monitors, controls and oversees the system implementation by collecting annual reports, energy efficiency plans and programmes of designated parties, iii) maintains the data base relevant to monitoring the system implementation, iv) issues licenses to energy managers and energy auditors and  maintains the registry of licenses, v) plans and determines the time frame of delivering theoretical and practical training courses for physical persons to become energy managers and energy auditors, vi) regulates the manner of applying of interested persons to attend training, vii) organizes training courses for energy managers and energy auditors, viii) organizes examinations for energy managers and energy auditors and issues certificates of passed examinations, ix) prepares and proposes financial incentives in relation to energy efficiency, x) manages Energy Efficiency Budget Fund, etc. The Ministry exercises its oversight function via energy inspectors. Besides, the MME monitors, verifies and reports to Energy Community of South-East Europe on implementation of National Energy Efficiency Action Plans (NEEAPs).

The Ministry of Mining and Energy has adopted two comprehensive web-based software tools for energy management:

- Energy Management Information System (EMIS or ISEM in Serbian);

- Registry of energy managers, energy auditors, annual reports and energy audit reports (SEMIS).

EMIS and SEMIS are integrated systems via specialised web service that enables automatic data exchange between the systems. Using  both software tools is mandatory for designated parties. Both software tools are owned by the MME, but only one of them is managed by the MME, while the other is temporary hosted and managed by UNDP.

Data entry into EMIS can be performed in three ways:

- Manually, by end users into predefined templates by means of the Web application. Data entry intervals usually correlate to the invoicing intervals for energy, energy raw materials and water consumption, and templates are defined so as to be fully corresponding to invoices by specific suppliers. In addition, more frequent data entry is also possible, based on direct reading of relevant meters and counters;

- Automatically, by suppliers of energy, energy raw materials and water, who provide online invoices electronically (so called electronic billing) in a format where individual items are entered under a certain procedure to the data base, thereby enabling monitoring of invoiced consumption and cost for energy and water;

- Automatically, in real time, by taking over of data from smart-meters which have the remote reading features (water meters, gas meters, calorimeters, electricity counters, etc.), thereby enabling monitoring real time energy and water consumption.

The number of EMIS end-users of some designated party, for instance city, could reach several hundreds. Therefore, organization of data collection and entry into EMIS can be a challenging task. Having this in mind, UNDP has developed a special web service, which enables automatic transfer of invoices from energy/water suppliers’ servers into EMIS. This is significantly reducing the need for manual work and the burden of energy managers to organise and supervise the data entry. Until now, the function has only been taken into use in two cities (Pancevo and Kragujevac), but is foreseen to be a top priority for further development of energy management system for those designated parties that fall under categories B-1 and B-2.

Beside automatic billing, EMIS enables real time monitoring of energy and water consumption in those public facilities, which are equipped with smart-meters.  Monitoring is performed via internet on an hourly basis seven days per week and 24 hours per day.  The system can also be equipped with an alarm to alert the responsible person on excessive energy/water consumption.

Until now, automatic monitoring of electricity, heat and water consumption has been performed in 7 buildings (in Belgrade and Novi Sad). Automatic monitoring of heat and water consumption is performed in 2 buildings in Pancevo.  Heat only monitoring is performed in 11 buildings in Pancevo. It is suggested as a top priority for all those buildings belonging to category B-2, which are proposed for reconstruction and energy rehabilitation.

The UNDP supported and GEF financed project “Removing Barriers to Promote and Support Energy Management Systems in Municipalities throughout Serbia” has been focusing on  municipalities. The implementation of the project was started in December 2015 with an objective to introduce and support the implementation of municipal Energy Management Systems (EMS), including Energy Management Information Systems (EMIS), throughout Serbia in order to increase the EE investments in municipal public buildings and municipal services and to facilitate their more energy efficient operation in general.  A mid-term review of the project was completed in summer 2018 with a conclusion that “the project team has achieved very good results and progress towards meeting all the end-of-project targets”. Some key results in this respect have been:

- 29 municipalities and 2 cities have formally adopted and started the implementation of EMS and EMIS by signing a MoU with UNDP.In addition, 4 municipalities have formally adopted and started the implementation of EMS and EMIS by their own capacity.

- 26 energy managers have been appointed as licensed municipal energy managers.

- Data entry into EMIS has just started in some 45 municipalities out of 90 designated municipalities.

- 123 (71%) out of 174 municipalities have signed the Energy Charter

- EMIS data coverage of at least 80% of the energy consumption and other agreed information from the targeted municipal subsectors has been reached in 16 municipalities.

- Energy efficiency programmes and plans are in progress in about 45 municipalities, including elaboration of mandatory annual energy reports for the baseline year of 2016.

- 101 trainees for energy management in municipalities have been trained, 99 trainees have passed the exam. 66 trainees have got the energy manager license of which 40 male and 26 female, out of which 38 have been appointed.

- 51 trainees for energy management in buildings have been trained, 44 trainees have passed the exam and 37 trainees have got the energy manager license, of which 30 male and 7 female, but only six managers have been appointed, out of which only one manager is responsible for public buildings that fall into category B-2.

- In addition, 340 EMIS end-users have been trained to enter data into EMIS, of which 134 male and 206 female.

By the end of the project, the targets were set as having at least 30 municipalies to formally adopt and start the implementation of EMIS with:  1) appointed energy managers and EE support units established 2)  data coverage of at least 80% of the energy consumption and other agreed information from the targeted municipal subsectors;  3) completed EE strategies and action plans with concrete time-bound EE targets; and 4) monthly/annual energy monitoring reports published using data from EMIS.  Furthermore, it was set as targets that at least 80% of all Serbian municipalities have signed the Energy Charter with a stated intention to adopt the EMIS and that at least  100 municipal energy managers have been trained by the end of the project.

Given the above, it can be concluded that the project is indeed well on track in achieving its end of project targets for Serbian municipalities, but not much has been done with the state owned buildings yet (by keeping in mind that this has not been with the EMIS project strategy either).

As regards other baseline projects, the Government has decided to apply funding for an Energy Efficiency Renovation Programme of 28 Central Government Buildings under the Council of Europe Development Bank (CEB) and its Western Balkans Investment Framework (WBIF). This multiannual programme is aimed at energy efficiency renovation of central government buildings (CGB) as per Article 5 of the Energy Efficiency Directive (2012/27/EU) (EED). The current project status is such that the Government of Serbia has prepared a request for a technical assistance grant of 1.8 million Euros to facilitate further preparation of the project. These preparatory activities will include, among others, detailed energy audits for 28 buildings, their energy certification before the renovation and elaboration of feasibility studies for 10 largest buildings plus the Palace of Serbia, all of which can also contribute to the information of the proposed upgraded EMIS system. The Project will be implemented by the Ministry of Mining and Energy with technical assistance coordinated by the UNDP, and in close cooperation and support of the Administration for Joint Services of the Republic Bodies (UZZPRO).  For the actual renovation of the said 28 buildings with expected start in 2020 and duration of 4-5 years, a EUR 40 million loan from the Council of Europe Development Bank is envisaged. The Loan was included in the Budget Law for 2019 (Off. Gazette of RS 96/2018).

Proposed alternative scenario with a brief description of expected outcomes and components of the project

The objective of the project is to reduce greenhouse gas emissions by improving the energy efficiency and promoting the use of renewable energy sources in public buildings with a particular focus on state owned buildings.  It will do so by improving and scaling up the energy management and related energy management information system (EMIS) in  those building categories, which have until now lacking behind.  In addition, the project will prepare ground for  the actual investments by improved energy performance monitoring,  by supporting energy audits and by closely co-operating otherwise with the CEB and WBIF  Energy Efficiency Renovation Programme of 28 Central Government Buildings mentioned before.

The specific project components with related outcomes and outputs are briefly discussed below.

Outcome 1: Improved  energy management with a particular focus on central government owned buildings

As mentioned before, there are still several legal and regulatory barriers that would need to be addressed in order to effectively advance energy management in  buildings belonging to category B-2.  The most important are to amend the Law on Efficient Use of Energy as it concerns the B-2 group of designated parties and to make the EMS mandatory for all significant energy consumers that fall into this category.

Secondly, there is a need to upgrade the Energy Management Information System (EMIS) with new functionalities such as:

- Full introduction of automatic billing, i.e. connecting all energy/water suppliers to EMIS to automatically transfer invoices for energy and water for all public buildings and facilities;

- Fully connecting all meteorological observatories of hydrometeorological service and agricultural weather forecast service to automatically transfer data on outdoor temperature;

- Developing on-line monitoring systems for large public buildings by automatic data transfer from smart-meters to EMIS;

- Developing new modules in EMIS for analytical interpretation of collected data;

- Developing new module to encompass vehicle fleet of public institutions and services;

- Developing new reporting modules in EMIS for reporting to different levels within the EMIS hierarchical structure;

- Developing analytical tools for identification and prioritization of EE projects in public buildings and facilities;

- Developing reporting system i.e. analytical reports for different levels of EMIS hierarchical structure;

- Developing the database of EE indicators for benchmarking;

- Development of EMIS mobile application.

Thirdly, there is a need to invest in new hardware such as smart meters and other IT technology to allow direct and automatic data transfer from monitored buildings to EMIS database.

Finally, there is a need for human capacity building by training energy managers and other key stakeholders associated with the energy management of targeted buildings.

By building on the above, the specific outputs under outcome 1 include the following:

Output 1.1  Amended Law on Efficient Use of Energy and, as applicable, new or amended rulebooks as it concerns the legal and regulatory provisions to make the EMS mandatory for all significant energy consumers of buildings owned by the central government (group B-2 of designated parties)

Ouput 1.2  Upgraded EMIS software to include new functionalities to facilitate, among others, automatic data transfer and data analysis

Output 1.3  At least 30 buildings belonging to category B-2 with the combined floor area of at least 150,000 m2  equipped with smart meters to measure heat and water consumption and to transfer it automatically to EMIS database and upgrading other required hard- and software to manage the data

Output 1.4  At least 60 energy managers of buildings within category B-2 trained together with other human capacity building of persons responsible for energy management of buildings and facilities within this category and for analysing the submitted reports.

Output 1.5 At least 80 large public buildings of app 1,000,000 m2 included into EMIS.

Outcome 2:  Launching an official energy audit system and preparing large EE and RE projects with a particular focus on central government owned buildings.

Implementing an official energy audit system is one of the key measures to facilitate better identification and preparation of large energy efficiency investment projects for financing.  Furthermore, there is a need to address the institutional barriers, where the responsibilities for energy supply contracts, paying the energy bills and making decisions for energy efficiency investments are divided between several institutions in a way that does not allow coherent and co-ordinated decision making.  In other words, the calculated energy and costs savings for one entity do not benefit and motivate the other entity responsible for related investment decisions to produce those savings.

As it concerns the energy audits for all designated parties, the following priority measures have been identified:

Output 2.1 Finalising missing bylaws related to official energy audit system as defined by the Law, including:

- Rulebook on methodology for conducting energy audits (Article 25, para 2, of the Law)

- Rulebook on contents of energy audits reports (Article 24, para 2, of the Law)

- Rulebook on the manner of conducting training and the contents of training courses for theoretical and practical training for energy auditors, amount and manner of payment of trainings costs (Article 31, para 7, of the Law)

- Rulebook on requirements, programme and manner of taking the examination for energy auditors (Article 32, para 4, of the Law)

- Rulebook on types of data, deadlines, manner and forms used to provide data on conducted energy audit (Article 45, para 2, of the Law)

- Rulebook on Energy Management Information System

Output 2.2  Introducing full licensing system for energy auditors, as envisaged by the Law, which includes the following:

- Introducing specialised training courses for three types of energy auditors which shall be provided by the authorised training institution (official curricula, six-day training (incl. theoretical and practical parts), training manuals and examination);

- Developing and adopting the licensing procedure;

- Creating a registry of licensed energy auditors.

Output 2.3  Building the capacity of other key stakeholders for energy audits

- Supporting public entities and their respective energy managers to organize public procurement of energy audits;

- Supporting engineering companies which intend to deal with energy auditing;

The energy audits are envisaged to be mandatory for designated parties, but high-quality energy audits should also be available for other public and private entities that do not fall under designated parties.

Other essential outputs and measures to reach the stated targets of outcome 2 include the following:

Output 2.4  An analysis and related recommendations for required institutional changes dealing with different energy management related aspects of buildings owned by the central government in order to ensure that co-ordinated decisions on energy efficiency and renewable energy investments can be made based on their envisaged energy and cost savings.

Output 2.5 Implementing at least  28 energy audits in large Government buildings included into EMIS

Output 2.6 By building on the results of the energy audits and other analytical work and considerations, preparing draft investment proposals with related feasibility studies and financial analysis for all audited Government buildings meeting the agreed criteria and which can be considered for financing by the project cofinancing partners.

Outcome 3:  Outreach, monitoring and evaluation

Outcome 3 is about  monitoring, evaluating and disseminating the project results and on sustaining the process of continuing monitoring and analysis of the energy performance of central government owned buildings and turning the conclusions into concrete investment proposals.   The specific outputs under outcome 3 include:

Output 3.1:  Project mid-term and final evaluations

Output 3.2:  Final project report, including monitored results of the supported EE and RE investment projects and a study of lessons learnt

Output 3.3  Project web-site

Output 3.4   Final project workshop

Alignment with GEF focal area and/or Impact Program strategies

The project is contributing to the GEF-7 Focal Area Objective 1: " Promote innovation and technology transfer for sustainable energy breakthroughs”. As outlined by the GEF-7 Replenishment Programming Directions (GEF/R.7/10 April 2, 2018):  “Technology is key area for the UNFCCC and in Article 10 of the Paris Agreement, and is one of the key means to reduce, or slow the growth in GHG emissions, and to stabilize their concentrations”.  Technology innovation through the deployment of advanced energy management information systems working closely with both the public and the private sectors can help create or expand markets for products and services to improve energy efficiency, thereby also generating jobs and supporting economic growth. Supportive policies and strategies are equally improtant to catalyze innovation and technology transfer for mitigation and enhance private sector investment in energy efficiency. Resources from the GEF play a key role in piloting emerging innovative solutions, including technologies, management practices, supportive policies and strategies, and financial tools which foster private sector engagement for technology and innovation.

To take advantage of the GEF’s comparative advantage, programming under this objective does not prioritize direct support for large-scale deployment and diffusion of mitigation options with GEF financing only. Rather, GEF-7 resources should be utilized to reduce risks and enhance enabling environments, so that the results can facilitate additional investments and further support by other international financing institutions, the public and private sector, and/or domestic sources to replicate and scale up in a timely manner.  Having an advanced energy management information system, backed up by a central support unit, to help facilitate larger investment project preparation and later monitoring of their results including energy and cost savings will directly feed into this framework and defined targets.

The project is most closely aligned with the entry point 3 under the focal area objective 1, namely “Accelerating energy efficiency adoption”.  As described in the Programming Directions, “Despite the availability of energy efficiency technology and proven approaches, the adoption and uptake of energy efficiency policies, measures, and technologies has not reached its full potential.”  While the broader adoption of adequate energy management information systems as well as appointed and training energy managers will provide the essential  basis for accelerating the energy efficiency adoption in targeted buildings, the project will also co-operate with and yield benefits from the resources of the SE4ALL Building Efficiency Accelerator and others, as applicable.

Incremental/additional cost reasoning and expected contributions from the baseline, the GEFTF, LDCF, SCCF, and co-financing

While the previous projects have greatly advanced the use of energy management and energy management information systems in Serbian local self governments (municipalities and cities) and the buildings owned by them, the central Government buildings, provincial buildings and buildings in competence of public service instititions and public enterprises.have been largely neglected until now. This is due to the lack of financial resources as well due to the non-supportive legal and regulatory framework. According to a WB study, there are about 27,000,000 m2 of public building space in the need for major retrofit in Serbia, out of which 375,000 m2 are in the competence of the central Government only.

In order to address the situation, the Ministry of Mining and Energy with support from UNDP has initiated an idea of a project platform for energy efficiency renovation of public buildings in Serbia, where the different activities and funding opportunities can be properly co-ordinated.  The Government has already agreed to apply for a 40 million Euro sovereign guarantee loan from the Council of Europe Development Bank (CEB) to finance the rehabilitation 28 buildings with the total floor area of 208,000  m2.  This will be complemented by Government’s own funding worth of about USD 2.5 million. For the preparation of  the required technical documents for the CEB loan appraisal, the CEB will provide grant funding equal to 900,000 EUR.  In total, the envisaged cofinancing will amount USD 48 million with the USD/EUR exchange rate of 0,901 as of October 28th, 2019.

Table 1    Envisaged baseline and cofinancing converted to USD

| Source | EUR (millions) | USD (millions) | Ex.rate USD/EUR |
| --- | --- | --- | --- |
| CEB | 40 | 44.4 | 0.901 |
| Government of Serbia |  | 2.5 | - |
| CEB TA | 0.9 | 1.0 | 0.901 |
| UNDP |  | 0.1 |  |
| Total |  | 48.0 |  |

The initiatives listed above are complemented by the proposed GEF funded project with a focus on further advancing an enabling legal and regulatory framework, better energy management and energy performance monitoring of the public buildings in general, but with a particular focus on central government buildings as well as preparing ground for new investment proposals by energy audits and other measures to adress the retrofit needs of the entire building stock.  When applicable, this will also include increasing use of decentralized renawable energy sources such as solar and geothermal for meeting buildings’ energy needs.

A  more detailed description of the incremental activities proposed for GEF funding was provided in the previous chapter.

Global environmental benefits (GEFTF) and/or adaptation benefits (LDCF/SCCF)

The direct global environmental benefits of the project will primarily result from the renovation of 28 central governmental buildings managed by the Administration for Joint Services of the Republic Bodies (UZZPRO).  According to initial estimates, this should result in at least 30% of reduction in primary energy consumption, 20% reduction in related CO2 emissions and 29% savings in operating costs. In addition, the project will contribute to the protection and preservation of cultural heritage. From the targeted buildings, about 50% are classified as heritage buildings.

Table 2:   Direct greenhouse has reduction impact of the project

By building on the above and a summary presented in table 2 above, the direct greenhouse gas reduction impact of the project has been estimated at over 145 thousand tons of CO2eq over a calculation period of 25 years.

By contributing to the continuing process of improving the energy efficiency and promoting the use decentralized building integrated renewable energy generation (primarily solar and geothermal) in central government owned buildings and thereby moving also closer to near zero emission buildings (NZEB), the indirect GHG impact of the project has been estimated to be at least 300,000  tons of CO2eq  for investments taking place within 10 years after the end of the GEF financed project and calculated over the operating period of 25 years.

Innovation, sustainability and potential for scaling up

Although Energy Management and the related Energy Management Information System (EMIS) was introduced in Serbia already in 2015, it is still being further developed with new innovative features and sub-components, while  targeting also new sectors.  As mentioned before, the best results so far have been achieved with the municipalities and cities with population above 20.000, while with state authority, provincial authority bodies and public services almost no progress has been made yet.  Among the first group 29 municipalities and 2 cities have formally adopted and started the implementation of EMS and EMIS by signing a MoU with UNDP.  In addition, 4 municipalities have formally adopted and started the implementation of EMS and EMIS by their own capacity.  In total there about 100 local self-governments in Serbia with the population of 20,000 or above.

Given the above, a significant potential for scaling up the effort still exist not only in local self-governments, but also in state owned facilities, on which this project will focus. The new advanced features and functionalities to be developed for EMIS have been discussed in greater detail under Outcome 1 in chapter “Proposed alternative scenario with a brief description of expected outcomes and components of the project”.

For project sustainability it is essential that the key stakeholders are convinced by both the long and shorter term “win-win-win” opportunities of the suggested measures and activities, including:

•  environmental benefits by reducing energy consumption and related greenhouse gas emissions;

- budget savings by improved energy efficiency and reduced energy costs;  and

- eventually improved quality of the services concerned.

A number different financing initiatives currently underway in Serbia also support the idea that by enhancing the local capacity to prepare credible EE investment proposals by recognizing their benefits and justifying these initiatives with more accurate data and tools for monitoring their impact, these opportunities can leverage financing and encourage new financing models (such as Energy Supply and/or Energy Service Contracts) to support the actual investments.

1b. Project Map and Coordinates. Please provide geo-referenced information and map where the project interventions will take place.    NA

2. Stakeholders. Select the stakeholders that have participated in consultations during the project identification phase:

Indigenous Peoples and Local Communities;

Civil Society Organizations;

Private Sector Entities;

If None of the above, please explain why.

This initial proposal has been developed in close consultation with the Ministry of Mining and Energy and its underlying departments as well as with the CEB and WBIF teams acting as main project financing partners. In addition, bilateral consultations have been conducted with the stakeholders listed above.

These consultations will be continued through  the project preparation phase in order to reflect the views of the key stakeholders in the final project design. These stakeholders include professional entities dealing with advance data management and different energy efficiency and renewable energy technologies, energy efficiency project preparation, implementation and financing as well as different energy and environment related civil society organizations.

Given the nature of the project, the targeted stakeholders will be primarily engaged through bilater discussions with the entities representing those groups and, as applicable organising at least one project preparation workshop, where the findings of the project preparatory phase and the proposed project strategy can be presented for and discussed with a broader audience.

3. Gender Equality and Women’s Empowerment.  Briefly include below any gender dimensions relevant to the project, and any plans to address gender in project design (e.g. gender analysis). Does the project expect to include any gender-responsive measures to address gender gaps or promote gender equality and women empowerment?  yes  /no  / tbd  ; If possible, indicate in which results area(s) the project is expected to contribute to gender equality:

closing gender gaps in access to and control over natural resources;

improving women’s participation and decision-making; and/or

generating socio-economic benefits or services for women.

Will the project’s results framework or logical framework include gender-sensitive indicators? yes /no  / tbd

The National Gender Equality Strategy for the period 2016-2020 calls for equal participation of women and men in decision making at all levels and in all policy areas. Greater involvement of women in energy policy decision-making processes will be promoted.

Based on the fundamental principles of promoting equality and combating discrimination, participation in the proposed project activities shall be guaranteed regardless of sex, racial or ethnic origin, religion or belief, age or sexual orientation. All contractors shall be requested to provide non-discriminate participation of men and women during the implementation phase of respective tasks. The gender specific dimensions of the project can show up, for instance,  when counting the number of participants benefitting from the training of new energy managers and energy auditors. The project will facilitate and closely monitor that equal opportunities for this training and later employment are available for both men and women and will address the eventual matters of concern, as possible.

A more specific gender strategy and action plan will be developed during the PPG phase of the project and these will be monitored during project implementation by collecting gender specific data on the stakeholders addressed and involved into project activities as well as on the impact of those activities. Gender specific indicators will also be included into the project results framework.  The improved energy efficiency and thermal comfort as a result of better monitoring of the energy performance of central government buildings (CGB) in general is foreseen to directly benefit the women since it is estimated that out of some 6800 employees, 65% are women.

4. Private sector engagement. Will there be private sector engagement in the project? (yes  /no ). Please briefly explain the rationale behind your answer.

The private sector will have a key role in implementing the project – primarily as a service provider for developing new features and functionalities for EMIS data management  as well as for different elements of the actual building renovation, including energy audits, technical and financial feasibility analysis, actual construction work and monitoring of the results of the work done.  Besides, the private sector (e.g. private banks) will have a role in providing project financing, managing the credit lines of international multilateral financing institutions and offering new type of financing instruments and modalities such as ESCO financing.

# 5. Risks. Indicate risks, including climate change, potential social and environmental risks that might prevent the project objectives from being achieved or may be resulting from project implementation, and, if possible, propose measures that address these risks to be further developed during the project design (table format acceptable).

# a)  Political risk due to the lack of political will to effectively support further development and implementation of the EMS and EMIS in Serbia. This risk will be mitigated by developing the project in close consultation with the key stakeholders and beneficiaries, including the Ministry of Mining and Energy, Ministry of Finance and other line ministries. The positive experiences of the Government with the first EMIS project are also likely reduce this risk.

# b) Financial risk that the Government does not have the financial resources to support the proposed EE retrofits or their effective replication.  This risk is mitigated by the fact that the Government has already made a decision to apply for 40 million Euro sovereign guarantee loan to finance the retrofit of the first 28 buildings.

# c) Technology risk: Due to technical problems with the planned EE retrofit investments and technologies used, the trust of the key stakeholders on the proposed measures is lost. This risk is definitely present, but will be mitigated by adequate due diligence and, when applicable, pre-testing of the proposed EE and RE solutions. The risk that EMIS software gets outdated can be mitigated by constantly updating it.

# e) Environmental risk: The proposed measures and retrofit projects may generate waste that is harmful to the environment and human health, if not properly managed and disposed. The project will mitigate this risk by having as an obligatory component for all proposals an environmental impact assessment addressing also the waste issue.

# f) Operational risk concerning inadequate local capacity to effectively implement the proposed measures.   The strong focus of the project on capacity building and coaching is expected to mitigate this risk.

# 6. Coordination. Outline the institutional structure of the project including monitoring and evaluation coordination at the project level. Describe possible coordination with other relevant GEF-financed projects and other initiatives.

# The organizational structure of the project is presented in the graph below.

# Roles and responsibilities of the project’s governance mechanism:

# Implementing Partner: The Implementing Partner for this project is Ministry of Mining and Energy. The Implementing Partner is the entity to which the UNDP Administrator has entrusted the implementation of UNDP assistance specified in this PIF along with the assumption of full responsibility and accountability for the effective use of UNDP resources and the delivery of outputs.

# Responsible Parties: Responsible parties will be determined during the project preparation grant phase.

# UNDP: UNDP will be accountable to the GEF for the implementation of this project. This includes oversight of project execution to ensure that the project is being carried out in accordance with agreed standards and provisions. UNDP will be responsible for delivering GEF project cycle management services comprising project approval and start-up, project supervision and oversight, and project completion and evaluation. UNDP will be responsible for the Project Assurance role of the Project Board/Steering Committee.

# Project Board:  The Project Board (also called Project Steering Committee) will be responsible for taking corrective action as needed to ensure the project achieves the desired results. In order to ensure UNDP’s ultimate accountability, Project Board decisions should be made in accordance with standards that shall ensure management for development results, best value money, fairness, integrity, transparency and effective international competition.

# In case consensus cannot be reached within the Board, the UNDP Resident Representative (or their designate) will mediate to find consensus and, if this cannot be found, will take the final decision to ensure project implementation is not unduly delayed.

# The composition of the Project Board must include the following roles:

# Project Executive: Is an individual who represents ownership of the project and chairs the Project Board. The Executive is normally the national counterpart for nationally implemented projects. The Project Executive will be a senior representative of the Ministry of Mining and Energy of the Republic of Serbia.

# Beneficiary Representative(s): Individuals or groups representing the interests of those who will ultimately benefit from the project. Their primary function within the board is to ensure the realization of project results from the perspective of project beneficiaries. Often civil society representative(s) can fulfil this role. The Beneficiary representative (s) will be determined during the project preparation grant phase.

# Development Partner(s): Individuals or groups representing the interests of the parties concerned that provide funding and/or technical expertise to the project. The Development Partner(s) will be worked out during the project preparation grant (PPG) phase.

# Project Assurance: UNDP performs the quality assurance role and supports the Project Board and Project Management Unit by carrying out objective and independent project oversight and monitoring functions. This role ensures appropriate project management milestones are managed and completed. The Project Board cannot delegate any of its quality assurance responsibilities to the Project Manager. UNDP provides a three – tier oversight services involving the UNDP Country Offices and UNDP at regional and headquarters levels. Project assurance is totally independent of the Project Management function.

# Project Manager: The Project Manager will have the authority to run the project on a day-to-day basis on behalf of the Implementing Partner within the constraints laid down by the Project Board. The Implementing Partner will appoint the Project Manager, who must be different from the Implementing Partner’s representative in the Project Board.

# The Project Manager’s primary responsibility is to ensure that the project produces the results specified in the project document, to the required standard of quality and within the specified constraints of time and cost. The Project Manager will inform the Project Board and the Project Assurance roles of any delays or difficulties as they arise during implementation so that appropriate support and corrective measures can be adopted. The Project Manager will remain on contract until the Terminal Evaluation report and the corresponding management response have been finalized and the required tasks for operational closure and transfer of assets are fully completed.

# Under the project management component, it is expected that support services will be provided during project implementation by UNDP to the Government upon the specific request of the national implementing partner. Types of activities to be supported by the UNDP during project implementation include organization of some international tenders, procurement of equipment, hiring of international consultants, hiring of national consultants, organization and arrangement of study tours. The cost of the support services to be provided by UNDP is currently estimated as USD 25,000; which includes approx. $17,500 technical and $7,500 administrative services. This will be further reviewed in the PPG phase.

7. Consistency with National Priorities. Is the project consistent with the National strategies and plans or reports and assessements under relevant conventions? (yes  /no  ).  If yes, which ones and how:

- National Action Plan for Adaptation (NAPA) under LDCF/UNFCCC

- National Action Program (NAP) under UNCCD

- ASGM NAP (Artisanal and Small-scale Gold Mining) under Mercury

- Minamata Initial Assessment (MIA) under Minamata Convention

- National Biodiversity Strategies and Action Plan (NBSAP) under UNCBD

- National Communications (NC) under UNFCCC

- Technology Needs Assessment (TNA) under UNFCCC

- National Capacity Self-Assessment (NCSA) under UNCBD, UNFCCC, UNCCD

- National Implementation Plan (NIP) under POPs

- Poverty Reduction Strategy Paper (PRSP)

- National Portfolio Formulation Exercise (NPFE) under GEFSEC

- Biennial Update Report (BUR) under UNFCCC

- Others

The project is in line with Energy Sector Development Strategy of the Republic of Serbia until 2025 with projections to 2030 (Off. Gazette of RS 101/15) which envisages measures in improving energy efficiency in all sectors of final energy consumption as a key mean in transition to sustainable energy sector. Besides, the Decree on the establishment of  an Implementation Program for the mentioned strategy from 2017 until 2023 year (POS) (Off. Gazette of RS 104/2017) http://www.mre.gov.rs/dokumenta-efikasnost-izvori.php defines in chapter 3.7 the  implementation of Article 5 of EED among measures to be implemented in the energy efficiency field by 2023.

Energy efficiency is among the priorities set by Sustainable Development Strategy of RS as well as by the Economic Reform Programme for the period of  2019-2021. Following its commitments regarding to decisions of Energy Community, Serbia has adopted three consecutive National Energy Efficiency Action Plans (NEEAP) in the period 2010/2018. As specified in the NEEAPs, building sector is expected to contribute largely to national energy efficiency increase. Serbia’s target by 2020 is set in POS.

Regarding the UNFCCC framework, the Second National Communication to UNFCCC (2017) of the Republic of Serbia points out the significant GHG emission reduction potential in energy sector “as a result of implementation of measures for renovation of public, residential and commercial buildings, as well as private houses”. Moreover, energy efficiency is recognized as a key measure in achieving the Intended Nationally Determined Contribution (INDC) to reduce GHG emissions by 9.8 % by 2030 compared to 1990 base line year emissions.

8. Knowledge Management.  Outline the “Knowledge Management Approach” for the project and how it will contribute to the project’s overall impact, including plans to learn from relevant projects, initiatives and evaluations.

For knowledge management, the project will build on an "Open Knowledge" approach publishing all project related documentation, presentations, training materials and supported new project and business initiatives within a national EMIS knowledge sharing platform, unless there is a specific reason for not doing so. This applies also for project mid-term and final evaluations, which similar to all GEF financed UNDP implemented projects can be downloaded from the public UNDP website:  web.undp.org/gef/evaluation.shtml.

For learning from corresponding initiatives in other countries and for ensuring that the latest global knowledge, best practices and technical developments can be taken into account in implementing the project activities, the project shall link up with other knowledge management networks and platforms dealing with the topic. In particular, the project will closely co-operate with, share its results and yield benefits from the resources of the SE4ALL Building Efficiency Accelerator.

Given the foreseen interest of several UNDP-GEF programme countries to similar activities supporting the adoption and effective implementation of municipal EMIS, the materials developed and the results and lessons learned in this project are expected to be of direct interest also to other countries. Close monitoring and evaluation of project implementation and documenting of the results and lessons learnt will also in this respect be of primary importance.

The project seeks to facilitate continuing contacts and co-operation between the different stakeholder groups at the national and international level by organizing seminars, workshops and other public events, thereby bringing project proponents, policy makers and potential investors / other donors together.  The co-operation between the different Balkan countries, for instance, from which many have been implementing or are initiating activities of similar kind can be seen mutually beneficial.

part iii:  approval/endorsement by gef operational focal point(s)

A. Record of Endorsement of GEF Operational Focal Point (s) on Behalf of the Government(s):  
      (Please attach the Operational Focal Point endorsement letter(s) with this template. For SGP, use this SGP OFP 
      endorsement letter).

| Name | Position | Ministry | Date (MM/dd/yyyy) |
| --- | --- | --- | --- |
| Nikola Maravic | GEF Operational Focal Point | Ministry of Environmental Protection | 09/02/2019 |

Annex A

Program/Project Map And Geographic Coordinates

Not applicable. The project will cover all of Serbia.

Annex B

GEF 7 Core Indicator Worksheet

Please see the annex separately

Annex C

Project Taxonomy Worksheet

Please see the annex separately

# Text boxes

Project Manager (Implementing partners)

Project Board/Steering Committee

Development Partners:

Government of Serbia

Project Executive:

Ministry of Mining and Energy

Beneficiary Representatives:

To be determined at PPG Phase

Project Assurance:

UNDP

Responsible Senior Officer (UNDP)

UNDP RTA

UNDP PTA

Project Support

Project Organisation Structure

Responsible Party A

Responsible Party C

Responsible Party B