###### Project Document

###### Government of Turkey

United Nations Development Programme

Global Environment Facility

Market transformation of energy efficient appliances in Turkey

PIMS 4014

Atlas Award : 00057533

Atlas Project ID: 00071137

# TABLE OF CONTENT

ACRONYMS

SECTION I:   ELABORATION OF THE NARRATIVE

Part I:  Situation Analysis

Part II   Strategy

Part III    Project Management and Implementation  Arrangements

Part IV:  Monitoring and Evaluation Plan

Part V: Legal Context

SECTION II:  STRATEGIC RESULTS FRAMEWORK AND GEF INCREMENT

Part I:   Incremental Cost Analysis

Part II:  Logical Framework Analysis

SECTION III:  TOTAL PROJECT BUDGET, FINANCING AND WORK PLAN

SECTION IV:  ADDITIONAL INFORMATION

Part I: Other agreements

Part II: Organigram of Project

Part III    Stakeholder Involvement Plan

Part III    Stakeholder Involvement Plan

Part IV:   Terms of Reference for Key Project Personnel

Part V:    Greenhouse Gas Emission Reduction Analysis

SIGNATURE PAGE

# ACRONYMS

CEO		GEF Chief Executive Officer

CO		UNDP Country Office

CO2		Carbon dioxide

EE		Energy Efficiency

EU		European Union

GDP		Gross Domestic Product

GEF		Global Environment Facility

GHG		Greenhouse Gas

HQ		UNDP Headquarters

MEPS		Minimum Energy Performance Standards

M&E		Monitoring and Evaluation

NGO		Non-Governmental Organisation

QPR		Quarterly Progress Report

PDF		Project Development Facility

PIR		Project Implementation Review

PMU		Project Management Unit

PMT		Project Management Team

PSC		Project Steering Committee

RCU		UNDP Regional Co-ordination Unit

RTA		Regional Technical Adviser

S&L		Standards and Labels

SRF		Strategic Results Framework

TPR		Tripartite Review

TTR		Terminal Tripartite Review

UEC		Unit Energy Consumption

UNDAF		United Nations Development Assistance Framework

UNDP		United Nations Development Program

UNFCCC		United Nations Framework Convention on Climate Change

# SECTION I:   ELABORATION OF THE NARRATIVE

## Part I:  Situation Analysis

- The total estimated CO2 emissions of Turkey in 2006 were 274 Mtons, compared to 140 Mtons in 1990, with the biggest increase in electricity generation.  Together with the economic growth, the electricity consumption has continued to increase rapidly from 96 TWh in 2000 to 155 TWh in 2007.  In 2006, the power generation industry with gas and coal as primary fuels (with a share of 46% and 26%, respectively) was responsible for about 33% of Turkey’s total CO2 emissions.

- The residential sector accounted for about 25 % of the total electricity consumption in 2007 and together with the industrial sector has been the fastest growing end user segment. This is also evident by observing the rapid increase in the annual sale of new electric household appliances, which has more than doubled during the past 10 years.  Turkish manufacturers are dominating the market with a well-organized dealership system and after-sale service network. Retailers offer long-term installments to the customers.

- Turkey has about 17 million households, which constitutes a significant market for different kind of electric household appliances. Although the current global economic regression as well as the saturation of the market for some, most typical appliances may somewhat slow down the growth rates observed during the past years, still more than 30 million new household appliances will be added to existing national stock during the implementation of this project and close to 100 million by 2020.  In the baseline scenario, these appliances would consume during their lifetime about 145 TWh and 400 TWh of electricity, respectively, equivalent to about 90 Mtons or 250 Mtons of CO2. Thus, even a small improvement of their energy efficiency can produce quite significant energy savings.  For further details, see Section IV, Part V.

- There is also a considerable stock of old inefficient appliances still used by the consumers. A preliminary analysis has been done for refrigerators with an estimate that there are at least  4 million refrigerators, which are older than 10 years and with an average electricity consumption of 80% higher than with the current A class, 140% higher than with the A+ class and close to 240% higher than the A++ class.  By advancing the replacement of these refrigerators/freezers with, for instance, 5 years in average before the end of their expected lifetime with current A+ level products, an additional 10 TWh or 6 Mtons of CO2 could be saved.

- Driven by the EU-Turkey Customs Union Agreement signed in 1995 as well as by the ongoing EU accession negotiations, Turkey has already transposed most EU directives currently in force governing the energy efficiency standards and labels. The basis for this was established by the Law # 4703  on “Preparation and Implementation of the Technical Regulations on Products”, after which the content of the relevant EU directives have been transposed into the national legislation for selected household appliances, including :

- Electric refrigerators, freezers and their combinations (2002 and 2005)

- Washing machines, electric tumble driers and combined washer-driers (2003)

- Dish washers (2003)

- Lamps (2003)

- Air Conditioners (2007)

- The problem is that while the mentioned EU directives mandate the use of labels and define the thresholds for different energy classes, the level of actual implementation support such as public awareness raising, retail chain training, compliance checking and verification have been largely left for the countries themselves to decide. The review of the new EU member states revealed, for instance, that after two years of their EU accession, none of the 10 new member states had performed a verification test on a single appliance and shop inspections had been irregular and unstructured.   The current EU regulations also accept that the countries react only to known incidents without a need for a structured verification and enforcement program that would include yearly sampling of products and shop visits and with a stepwise follow-up to non-compliance.

- During the preparation of the regional S&L project for Bulgaria, Croatia, Romania and Turkey (after the termination of which, the preparation of this project was continued as a stand alone project), there were indications that at least in some countries the reported information on the share of  the different label classes in the market was based on labels that were not in accordance with the actual performance of the products.  Without a well structured and transparently managed compliance checking and verification program, the same problem can obviously occur with the minimum energy performance standards.

- In Turkey, the responsible authority for market surveillance is the General Directorate of Industry under the Ministry of Industry and Trade. While for electric appliances, the primary focus of inspections is on safety issues, the field inspectors are also responsible for making sure that the products in the market comply with the regulations adopted for energy efficiency labeling. At the moment, this work primarily consists of verifying that the labels are appropriately attached to the products in the retails stores. More detailed compliance checking and testing have only been ordered, should there have been specific complaints and/or suspicion about the performance of any particular product. Until now, a testing of energy efficiency has only been made for one product group (CFLs), in which case it was found out that from 5 brands tested, there was one, whose performance was lower than announced in the label. This has provoked the MoIT to consider the need for a more proactive testing of compliance of also other products rather than relying only on the technical documentation released by the manufacturers.

- For ensuring effective implementation and enhancement of the impact of the adopted S&L policies in line with their overall objective, the consultations conducted during the project preparatory phase revealed some key  barriers and constrains, for the removal of which GEF support has been requested. These include:

- Limited availability of reliable market information that would provide up to date information on the sale of different appliances as per their energy classes and sources of origin;

- Insufficient procedures, guidelines and efficient division of institutional responsibilities for effective compliance checking that would include systematic and proactive testing of random samples taken from the market;

- Insufficient procedures to alert the consumers and/or promptly remove the non-complying products from the market together with other sanctions that would effectively encourage the manufacturers and importers to make sure that their products are in full compliance with the adopted labels and/or minimum energy performance standards before releasing them into the market; and

- Limited knowledge and experience of the public authorities in charge (including inspectors in the field) on market monitoring and compliance checking schemes that have proven to be effective in other countries, on adapting them into the Turkish conditions and on effectively implementing them.

- By being the world’s second largest producer of household appliances to the European market, the leading Turkish manufacturers are well prepared to comply with all relevant EU and local regulations, and are already now producing good quality and high energy efficient appliances competing among the world’s best energy performing products. Turkey is also producing lower quality appliances, however,  that are exported to other parts of the world and sold domestically. Due to the still relatively low purchasing power of the majority of the population in Turkey compared to many EU countries, the initial purchasing price continues to have a bigger influence on consumers’ decisions than the life cycle costs or environmental considerations.

- It is also to be noted that although more than 90% of all appliances currently sold in Turkey are domestically produced, the market is increasingly open for low costs imports that are competing with the local manufacturers. For air-conditioners, for instance, the share of import is already over 50%. As such, the importance of a well structured and transparent compliance checking and enforcement program is further highlighted so as not to provide an unjustified competitive advantage for products, whose actual performance is not in accordance with their claimed one.

- Finally, and as concluded also by the IEA’s energy policy country review of Turkey in 2005, the EU directives currently in force have not been updated for a considerable time and no longer represent world best practices.  EU itself is currently in the process of updating and upgrading its legislative framework for appliance standards and labels, and it can be anticipated that by building on the suggested extension of the EuP Framework Directive of “Eco Design of Energy Using Products” (2005/32/EC), the role of minimum energy performance standards and other environmental criteria (based on a life-cycle approach) will be considerably strengthened. Currently in progress are  25 pieces of regulations covering 23 product types and 2 horizontal measures (standby consumption and electric motors). Extending the scope of the Ecodesign directive would influence also the labeling schemes by preventing the lower class appliances that would not meet the new EE minimum energy performance standards to even enter the market.

- Furthermore, it has been suggested (a proposal of the Commission dated 13.11.2008) that the current labeling directive restricted to household appliances would be extended to allow for the labeling of all energy-related products, including the household, commercial and industrial sectors and some non-energy using products such as windows, which have a significant potential to save energy once in use or installed.  New provisions are also proposed for public procurement, for compliance checking and for co-operation and exchange of information between Member States, including a requirement for each Member State to submit a report to the Commission detailing their enforcement activities and the level of compliance in their territory.

General Energy Policy

- The stated goal of the Turkish energy policy is to ensure adequate, reliable and cost-effective energy supply to support the targeted economic growth and social developments, while also  protecting the environment and public health from pollution arising from energy production and consumption.

- The Energy Efficiency Law entered into the force in Turkey in May 2007. This law aims to create an adequate institutional framework for supporting energy efficiency measures, including an EE Coordination Board, authorized institutions and energy efficiency consulting companies (EECCs).  Training, audits, consultancy and monitoring activities + other specific support and incentives for energy efficiency projects are regulated by this law as well. The main entity assigned to have the responsibility for the implementation of the law is the “General Directorate of Electrical Power Resources Survey and Development  Administration (EIE), which later in the excerpts below is referred as the “General Directorate”

- The provisions of the EE law addressing specifically the appliance energy efficiency and the standards and labels associated with them include:

- Article 6-c-3: “Producers and importers shall include a separate section for efficient use of appliance in terms of energy consumption in the user guide of appliances which must be sold accompanied by a user guide in Turkish as determined and announced by the Ministry of Industry and Commerce. The enforcement of this provision shall be supervised by the Ministry of Industry and Commerce”.

- Article 7-h: “Permission shall not be granted for the sale of those boilers and burners in the burning facilities, apartment heaters and combination boilers which do not meet the minimum efficiency thresholds specified by the regulation to be jointly prepared with the General Directorate and issued by the Ministry of Industry and Commerce.”

- Article 7-i: “Principles and procedures for the classification and minimum efficiency specification of electric motors, air-conditioners, electrical home appliances and light bulbs shall be laid down in a regulation to be jointly prepared with the General Directorate and issued by the Ministry of Industry and Commerce, and those not meeting the minimum thresholds shall not be allowed to sell”.

- The  secondary legislation for the EE Law (“Regulation on Increasing Efficiency in the Use of Energy Resources and Energy”) was adopted in October, 2008. The provisions that relate to energy performance standards and labels include, among others:

- Article 21-1: “Energy efficiency (ENVER) labels shall be issued, within the framework of the following principles and procedures, to the legal entities that apply to the  General Directorate on a voluntary basis with documents evidencing that energy label category is minimum B for refrigerators, air-conditioners and bulbs and that the efficiency value determined as a result of the test conducted on electrical motors according to TS 3206 EN 60034-2 is above the value specified in Annex-6 of this Regulation.”

- Article 21-1-a: “The format and fee of ENVER label shall be determined by the General Directorate and shall be publicized on the internet.”

- Article 21-1-b:  “ENVER labels shall be issued exclusively for import batch in case of imported products, and as limited to the planned production quantity in case of products manufactured in Turkey.”

- Article 21-1-c:  “The General Directorate may test samples selected from the ENVER labeled product group, or have such samples tested at an accredited laboratory. In case non-compliance is detected in these tests or it is determined that the ENVER labels are used inappropriately, the ENVER label practice shall be stopped and this fact shall be publicized by the General Directorate on the internet.”

- Article 21-2: “The manufacturers and importers of electrical home appliances and boilers used for heating buildings shall notify to the General Directorate, in January every year, the amount of products they sold in the country, on the basis of energy label categories”.

- Article 22: “Retail sale licensees operating in the electricity market and the organized industrial zone directorates shall exert the following efforts to reduce the electric energy and power demands of their subscribers: ….  b) organize campaigns for promoting the use highly energy-efficient electrical home appliances and tools present in the market, primarily including air-conditioners, refrigerators, lamps and bulbs, in cooperation with manufacturing companies or their associations or unions.”

- In addition to the above, the following regulations apply for public sector procurement:

- Article 32-1-b: “In new procurements, the air-conditioners shall be selected from amongst those with label category of minimum A. Cooling systems and air-conditioners shall not be run for cooling purposes when the outdoor ambient temperature is below 30 oC , and shall be adjusted such that indoor ambient temperature will not fall below 24 oC.”

- Article 32-2-a: “ For enlightening, compact fluorescent lamps shall be used in place of existing incandescent lamps, and fluorescent or led lamps with electronic ballast and high efficiency shall be used in place of fluorescent lamps with magnetic ballast.”

- Article 32-2-d: “In the purchase of computers, printers, photocopy machines and similar office equipment consuming electricity, the “Energy Star” mark shall be required and/or the minimum efficiency criteria specified in the applicable legislation shall be satisfied.”

- Article 32-3-f: “In electrical systems; ensuring power compensation at the central and/or local levels, using variable speed drivers in electrical motors at places where the load is variable, choosing electrical motors with appropriate capacity, prioritizing electrical motors with high energy efficiency category in case of new purchases…”

Stakeholders Analysis

- The Ministry of Energy and Natural Resources (MENR) is the main organization responsible for formulation and implementation of general energy policies. The General Directorate of Electrical Power Resources Survey and Development Administration (EİE), one of the major organizations under the auspices of MENR, has been involved in energy efficiency policy and programs, including energy audits, trainings and public awareness activities in early 1980’s and is the main government entity responsible for the implementation of the EE law and by-laws, in the context of concerted/integrated collaboration mechanism with the related institutions.  Additionally, EIE has been conducting energy efficiency and renewable energy projects in Turkey in cooperation with international donor organizations such as the World Bank, EU and Japan International Cooperation Agency (JICA).

- As per the provisions of Article 4 of the Energy Efficiency Law, an Energy Efficiency Coordination Board shall be established. Among its other responsibilities, the Board is to “prepare national energy efficiency strategies, plans and programs, assess their effectiveness, coordinate their revision as necessary and taking and implementing new measures”. Furthermore, it can “establish ad hoc specialty commissions by the participation from the relevant public agencies and institutions, universities, private sector and civil society organizations, with expenses covered from the General Directorate's (EIE) budget, under the functions assigned to the Board and where it deems necessary”.  The General Directorate shall also monitor the implementation of the decisions made by the Board and provide secretariat services.

- The General Directorate of Industry within the Ministry of Industry and Trade (MoIT) is the organization in charge of transposing the S&L related EU regulations to Turkish legislation as well as of related market surveillance to check compliance with the adopted regulations, while the General Directorate for Consumer Protection within the MoIT is involved in public awareness raising and training for energy efficient use of appliances (as per the provisions of the EE Law).  The rules and institutional responsibilities for market surveillance is established by the Law No: 4703 on “Preparation and Implementation of the Technical Regulations on Products”.  In general, the focus of past activities has been more on safety issues than on energy efficiency.

- Turkish Standard Institute (TSE) is the designated Government agency to obtain and translate performance test procedures required for appliance labeling. In addition, it is responsible for maintaining these standards and their translations up to date, for distributing the translated documents and for coordinating technical committee meetings to check the correctness of translations and to obtain feedback from other related stakeholders like, industry sector, NGO’s, test labs and universities. TSE has been an affiliate member of CEN (European Committee for Standardization) and CENELEC (European Committee for Electrotechnical Standardization) since 1991 and more than 90% of the existing CEN and GENELEC standards have already been adopted as Turkish standards. To ISO (International Organisation for Standardization), TSE was enrolled in 1955 and to IEC (International Electrotechnical Commission) in 1956.

- TSE has two laboratories: one in Ankara and one in Istanbul. While the  focus has been on safety issues, TSE also has accredited facilities for energy efficiency performance testing of some appliances such as refrigerators,  lamps, ovens (status in February, 2009). Until now, however, most testing has been done by the manufacturers themselves, in which case the engineers of TSE have just been invited for monitoring and quality control. As per the request of the MoIT, one larger energy efficiency compliance checking test was made by TSE for different brands of CFL. Otherwise, according to the TSE, no real demand by the MoIT for this kind of testing in the TSE yet exists.

- Turkish Accreditation Agency (TÜRKAK) was established by the law No: 4457 on “Establishment and tasks of Turkish Accreditation Agency” issued on October 27, 1999.  According to the law, the main functions of  the agency are:

- to accredit the local and international bodies rendering laboratory, certification and inspection services;

- to ensure them to operate in accordance with established national and international standards (TS EN ISO / IEC 17025), thereby ensuring international recognition of product / service, system, personnel and laboratory certificates.

- As a part of the above, the agency is to assess, at regular intervals, the competence of the accredited laboratories and whether their operation continues to be in accordance with the international standards.  TÜRKAK is an associate member of the International Laboratory Accreditation Co-operation (ILAC) and a full member of the European Co-operation for Accreditation.

- The Ministry of Environment and Forestry (MoEF) was established in 2003 by merging the Ministry of Environment and the Ministry of Forestry.   The alliance of the two ministries unites the powers of the two former ministries to protect and improve the environment and forestlands in the country.  Moreover, the alliance is also anticipated to establish the essential links among the socio-economic aspects of forestry and its nature conservation dimensions in the framework of sustainable livelihoods in forest areas, national parks, conservation areas, etc.

- Association of White Goods Manufacturers (BESD): Main manufacturers such as Arçelik, BSHG and Vestel are members of this association and are also providing BESD with data about their production and sale.  The project has been developed in close consultation with the BESD representatives, thereby reflecting the interest of the appliance industry. The role of BESD in further project implementation is also envisaged to be quite important providing a channel for continuing communication with the appliance industry and for elaborating activities of common interest.

- The manufacturers are recognizing the need to take environmental issues increasingly into account and are committed to collaboratively develop the market for high-efficiency appliances, while also preventing unfair competition by products, whose performance is not in compliance with what it is announced to be.  Beside more effective compliance checking, a specific need was seen for increased public awareness and for offering longer term financing options and/or upfront financial incentives.

- In general, the leading manufacturers are well organized in Turkey, with an extensive dealership and after-sale service network. White goods are typically sold in brand specific stores. On the basis of a quick survey of retail stores in Ankara, the main manufacturers seem to follow the current S&L regulations in force in Turkey, and labels (with a few exceptions) seem to be well presented. All interviewed retailers also expressed their support for the introduction of energy efficient products, especially in the home appliances segment, but identified the higher price of energy efficient products as the biggest barrier for increasing their sale.

- On the other hand, in none of the retail shops special training had been provided for the salesmen either on energy efficiency labels or how the energy related issues should be discussed with the customers in general, although some of them had already recognized the need for such training. Besides, effective market surveillance to study the attitude to and preferences of the customers for EE products in general is not applied enough by the market actors.

- Association of Consumer Rights and Association for Protection of Consumer Rights with more than 40 000 members and 108 branches are expected to support the project in public awareness raising.  Among other activities, both associations could inform the consumers about the test results of different appliances and brands, distribute brochures and booklets guiding the purchase of energy efficient appliances and assist the consumers to defend their rights in the case of products that are not in compliance with their claimed specifications and performance.

## Part II   Strategy

- The project strategy is presented by a logical framework approach. The essence of this approach is that outputs are clustered by outcomes, which together will achieve the project objective. The main components are briefly discussed below, with further details in the Logframe Matrix in section II, “Strategic Results Framework and GEF Increment”.

Project Objective

- The objective of the project is to reduce the household electricity consumption and the associated greenhouse gas emissions of Turkey by accelerating the market transformation of less energy consuming building appliances. This will be facilitated by a) strengthening the local institutional capacity to develop, adopt and implement effective appliance EE policies; b) developing and implementing a structured compliance checking and enforcement program for appliance energy perfomance labels and standards;  c) increasing consumer and the supply chain awareness and capacity to purchase / deliver energy efficient appliances in the Turkish market; and d) analysing and reporting the results of the project for further learning, adaptive management and, as applicable, replication in other countries.

- As a part of the above, the project is also seeking to elaborate and leverage additional financing for specific promotional programs to (i) encourage the consumers to select energy efficient appliances that go beyond the adopted minimum energy performance standards (if any); (ii) use the appliances in an energy efficient way during their operation; and (iii) expedite the replacement of old inefficient appliances with the age equal or more than 10-15 years.

- While the initial focus of the project will be on facilitating effective implementation of minimum energy performance standards and labeling programs for those appliances that are already subject to mandatory energy labels in Turkey, the project will also prepare ground for the adoption and effective implementation of corresponding regulations for new appliance groups that are currently being discussed, for instance, in EU.

- For new product groups without any MEPS or labeling schemes yet in force in Turkey, the project will support the public authorities to analyze the impacts of adopting new implementing measures and, as applicable, to expedite the transposition of those that are perceived to yield the biggest energy saving benefits. At a later stage, this can be complemented, to the extent possible and depending on the available resources, by strengthening the local implementation, compliance checking and enforcement capacity for the selected priority appliances and measures also for this second group. From the typical household appliances, especially TV sets and their accessories are expected to get specific attention already during the implementation of this project, since as a result of the recent technology developments with large LCD and plasma screens, their energy consumption has rapidly increased .

- On non-residential (industrial) and “non-movable” building appliances (such as electric motors, circulating pumps, boilers, central air-conditioning devices etc.), the project is expected to collaborate with the parallel UNDP/UNIDO/GEF industrial EE and the UNDP/GEF building EE projects currently under development.

Project Outcomes and Outputs

Outcome 1:  Enhanced institutional capacities in Turkey to develop and implement effective appliance EE policies.

- While in general the public authorities in Turkey are well aware of the benefits of energy efficiency standards and labels, they are still lacking the capacity in designing and implementing effective compliance checking, enforcement and outreach programs, engage in joint activities with the key market parties and analyze, monitor or evaluate the impact of the adopted measures – all of which are required to turn the adopted legal provisions into effective appliance S&L programs.

- The experience so far shows that policy makers often underestimate the development work, the need to develop linkages with various institutions in the country and the other requirements of the implementation process, leading to a failure to seize the full potential and benefits of energy efficiency standards and labels for the country and the global environment..

- The project will build the required capacity within government institutions by:

- training the public authorities to develop and efficiently implement adopted S&L policies and programs;

- supporting the development of a more comprehensive and informative market monitoring system, collecting data about the annual sales and stock of different appliances by their type and energy efficiency classes to serve the design and implementation of different policies and promotional programs and to estimate their impact on national energy consumption and CO2 emissions;

- strengthening the Government’s capacity to assess the impact, applicability and required implementation support of the suggested new regulations and policy tools that are currently being discussed and developed in other countries and the EU, in particular; and

- as applicable, facilitating the discussions with the key market parties for the development and adoption of voluntary agreement(s) and/or specific promotional programs and incentive schemes (such as for accelerating the replacement of old, inefficient appliances) to extend the impact of the mandatory acts.

Outcome 2   A structured enforcement and verification program with adequately trained staff and other resources

- Verification and enforcement of appliance energy declarations and of label presence in shops is essential for credible implementation and sustained CO2 impact of appliance standards and labels. The result of an unstructured verification and enforcement is less effective market transformation, loss of consumer confidence in the scheme, waste of public resources and a lower energy efficiency and CO2 reduction impact. The experiences from other projects like the UNDP/GEF S&L project implemented in Tunisia has demonstrated that the additional financial resources invested at the beginning of the program to set up a coherent and efficient verification and enforcement scheme ensures that market parties take stock and make sure that their products comply with the regulations.

- While some mechanisms and activities for market surveillance and inspection of products have already been established and implemented in Turkey, they can not yet be considered as adequate for ensuring the compliance of the products available in the market with adopted regulations. The project is seeking to address this barrier by:

- providing a platform for consultations with the key public and private sector stakeholders for the development of a structured, more comprehensive and proactive energy efficiency compliance checking and enforcement system for appliances;

- facilitating the access of public authorities to international information on best practices and lessons learnt on compliance checking and enforcement of appliance EE standards and labels in other countries;

- conducting a quality and capacity assessment of the local testing laboratories;

- developing a verification and enforcement plan, including provisions for the testing itself, organization of the collection of random samples and identification of products requiring specific attention, and follow-up on non-compliance;

- supporting the implementation of the plan by strengthening the existing testing facilities or initiating the establishment of a new national testing center for appliance energy efficiency with related capacity building of the staff;

- training the state inspectors in MoIT’s regional offices as well as other public authorities in change of implementing the adopted verification and enforcement plan; and

- clarifying possible arrangements and developing procedures for comparative testing of different brands and for passing this information to the consumers (e.g. by an obligation to display the results of the comparative tests in all retail stores), thereby promoting further the best performing products within each energy class.

- The implementation of a full-fledged verification and enforcement program is expected to start with covering 2-3 appliances in some selected areas (e.g. Ankara), after which the  program can be gradually expanded with the aim of a 100% coverage of the country.  This will send a signal to the manufacturers and importers that energy declarations will be checked and that there will be consequences for non-compliance.

## Outcome 3  Raised awareness of the end-users and the supply chain and strengthened capacity of the local manufacturers to develop and implement specific promotional activities to enhance the sale of energy efficient appliances.

- The manufacturers and other suppliers of appliances and equipment have a crucial role to play in transforming the market for energy efficiency products. Firstly, without adequate supply, markets for more efficient products cannot be developed. Secondly, suppliers must see it as their interest to deliver more efficient technologies to industrial, commercial and/or residential customers, for example via an increased profit margin of better performing products. Thirdly, suppliers have, via their marketing efforts, a huge impact on customer perceptions of products, and can thus act as important supporters of or as a barrier to market transformation, depending on their take on energy efficiency improvements.

- The project will address the issues above by:

- regularly providing consumers and retailers with targeted information on appliance energy efficiency characteristics, costs and benefits of energy efficient products and easy-to-use comparison tools;

- training the retail store staff in appliance energy efficiency issues and sales arguments;

- in collaboration with the local manufacturers, importers and retailers, developing and implementing specific promotional campaigns to boost the sale of energy efficient appliances and expedite the phase-out of old, inefficient ones;  and

- as applicable, exploring the opportunities for the development and implementation of a utility driven DSM programme to reduce the higher upfront costs of energy efficient appliances and/or to provide an alternative or complementary financing scheme for the targeted customers.

- Various international studies have concluded that in-store information has the biggest impact on consumer decisions, meaning that it is important that consumers are presented with energy performance information (via labels) and that sales staff are able to clearly explain energy efficiency and promote efficient products. In this respect, specific training is sought to be organized for the sales personnel in co-operation with the equipment manufacturers and their associations such as BESD. .

- For broader public awareness raising campaigns, the project will collaborate with and seek cost-sharing also from other parties such as consumer and environmental NGOs, public media and broadcasting channels etc, after which the project’s communication strategy and the messages to be delivered will be fine-tuned for the information channels available.

- Beside general awareness raising, the project will engage and closely cooperate with domestic manufacturers and other supply chain partners in the implementation of other components of the project, particularly on the regulatory framework (making sure that there is an even balance of obligations on each party), the timing of measures (to allow for a reasonable return on investment within normal product cycles), the threshold values and definitions of standards (to prevent an undue discrimination against local or foreign technology).

## Outcome 4   Institutionalization of the support provided by the project, including monitoring, learning, adaptive feedback and evaluation.

- By building on the outcomes, outputs and lessons learnt from the activities implemented under components 1, 2, 3 and on the identified further support needs identified during the implementation of the project, the purpose of this component is to ensure adequate feedback for project’s adaptive management and that the required further support can be institutionalized and made available to support sustainable growth of the EE appliance market also after the project.   Furthermore, by compilation and dissemination of the project results and lessons learnt, it will serve the replication of the activities that have demonstrated success not only in Turkey, but also in other countries.

- The specific outputs under this component include:

- an updated baseline study, against which the impact of the project can be measured;

- surveys of customers’ attitudes to measure the efficiency of the awareness and the information dissemination campaigns (including a gender consideration in the appliances purchasing decisions) as well as to collect progress indicators for project evaluation;

- appliance energy efficiency issues increasingly included into the curricula of the relevant academic and other educational institutions;

- as applicable, further elaboration, resource mobilization for and continuation of the   required financial support mechanisms, including, as applicable, carbon financing;

- final project report and associated promotional material and events, including dissemination and presenting project results not only in Turkey, but also in other countries through participation in seminars, workshops and other possible channels;

- project mid-term and final evaluation and other required reviews, including annual reports from continuing  monitoring and  evaluation  of all the investment projects facilitated by the project;

Project Indicators, Risks and Assumptions

- The main indicator of the project’s success is the change in annual sale and in estimated stock towards more energy efficient appliances, as measured by the share of different label classes and their average, annual unit energy consumption (UEC). Another indicator is the number of products (taken as random samples or among suspected products from the market) that are found to be in non-compliance with the adopted minimum energy performance standards or label class thresholds.  As a result of project activities, the number of non-complying products should show a decreasing trend or remain at an equally low level compared to other countries that are considered to have an already advanced and strictly controlled verification and enforcement system in place.   From these indicators, the annual energy savings and the GHG reduction compared to the projected baseline development can be calculated.

- The identified key risk  are summarized in the table below.

| Risk | Rating | Mitigation |
| --- | --- | --- |
| Appliance S&L are not cost-effective | L | The initial analysis shows that there are sufficient cost-effective energy-efficient appliances (corresponding to the price of those appliances and applicable energy tariffs) in the market to allow a rational choice by the consumers for these products. |
| Lack of interest or insufficient funding by the key Gov’t entities to develop and implement an effective verification and enforcement scheme and/or to proceed with other promotional activities. | M | The high emphasis given in Turkey for energy efficiency standards and labels (as demonstrated, among others, by the provisions of the EE law and bylaws) is lowering this risk and it is sought to be further mitigated by enhancing the awareness of the key Government stakeholders on the macroeconomic benefits of strong verification and compliance checking programs. The longer term funding requirements will be elaborated and addressed along with the further development of the verification and enforcement schemes and other promotional activities |
| Local manufacturers are not willing to be engaged in the project activities | L | By being already quite strong market players also in the European context with a capacity to produce a broad range of energy efficient products, the local manufacturers have also emphasized the importance of a strong verification and enforcement scheme to prevent unfair competition and market entry for low quality products that do not comply with their published specifications. Based on consultations conducted so far, the local manufacturers have also expressed their interest in participating in other promotional activities as long as they are likely to have a positive impact on the overall market development. |
| Retailers are not willing to commit staff time to appliance S&L training | L | The project will be build on working with a limited number of retailers to demonstrate the impact of the training and to gradually raise the interest among other retailers. The training programs will be tailored to the needs of retailers (short, to the point and delivered in or close to their shops). The retail chain, which is closely connected to the specific manufacturers, will also help the organization of training and dissemination of information by using the already established communication channels between the manufacturers and the retail stores associated to them. |
| Lack of adequate market data | L | Close co-operation with the equipment manufacturers and their association (BESD) already compiling this kind of data by label classes will significantly reduce this risk. For required additional data, specific surveys and/or other expanded data collection activities should be possible to work out with the supply chain as well as with the relevant public entities. |

- A typical risk for different training and capacity building activities is that after the completion of the training, there will be no real demand for the services of the trained experts.  The integrated approach adopted by the project is expected to mitigate this risk by combining the training with concrete possibilities to apply the new skills in practice by the adopted verification and enforcement scheme and the new responsibilities and work associated with that.

Expected global, national and local benefits

- The global, GHG reduction benefits of the project will be indirect by their nature, influenced by the project’s technical assistance activities . The main assumptions used for the calculations include:

- by accelerated adoption of new regulations and the various promotional activities implemented under the project, the share of higher energy efficiency classes for different appliances will grow faster in the sale of new products than in the baseline case and this trend will continue also after the project;

- by a stricter verification and enforcement program, the appliances sold in the market are in good compliance with their announced performance specifications; and

- the change of old, inefficient appliances to new, high energy efficient ones can be  expedited by specific promotional campaigns.

- The targeted incremental GHG reduction resulting from the project activities has been estimated at over 20 Mtons of CO2 resulting from the purchase of more energy efficient appliances.  For further details, please see section IV, Part V.

- The main national and local benefits are expected to be:

- direct cost savings to the consumer by reduced electricity bills;

- reduced need for new power generation capacity with related cost savings corresponding to the often relatively high marginal costs;

- economic cost savings at the national level and reduced dependency and expenditures on imported energy;

- reduced local pollution produced by conventional energy sources; and

- new job and business opportunities

### Project Rationale and GEF Policy Conformity

- On the basis of the “Focal Area Strategies and Strategic Programming for GEF-4”, dated July 25, 2007, the project is in compliance with GEF’s strategic program # 1 to “Promoting Energy-Efficient Buildings and Appliances”

- Minimum energy performance standards and energy efficiency labeling are proven instruments to achieve the transformation of markets of energy consuming appliances and equipment. Because of their potential to affect market transformation for a range of products that represent the major part of electricity consumption in various sectors (including the residential, terciary and industrial sector), and because they require the intervention of a relatively small number of actors and thus result in limited transaction costs, EE S&L are among the most cost-effective policy instruments to mitigate global climate change. This under the assumption that beside the formal adoption of the S&L related regulations, they are also effectively implemented and enforced as well as updated at adequate intervals to reflect the changing market environment.

Country Ownership: Country eligibility and country drivenness

- According to the Instrument for the Establishment of the Restructured Global Environment Facility, Turkey qualifies for GEF financing on the following grounds:

- It has ratified the United Nations Framework Convention on Climate Change on May 2004; and

- It receives development assistance from UNDP’s core resources.

- The proposed project is in line with the stated energy policy of Turkey to ensure adequate, reliable and cost-effective energy supply to support the targeted economic growth and social developments, while also protecting the environment and public health from pollution arising from energy production and consumption. It also complements the specific provisions of the recently adopted Law on Energy Efficiency and its bylaws to promote the market for more energy efficient appliances.

Sustainability(including financial sustainability)

- In order to facilitate sustainable market transformation, there is a need for parallel, mutually supporting measures that can create a sustainable demand through an enabling policy framework and other promotional measures and, on the other side, meeting this demand by ensuring that the products offered to the customers are in compliance with their announced performance. As described before, the project is working at both of these fronts.

- While minimum energy performance standards are regulating the products that can enter the market, energy labeling is seeking to influence consumers’ voluntary choice for more energy efficient appliances with a goal that the information presented in the labels would become one of the key drivers for selecting between different brands and models. For this to happen, labels need to be consistently and continuously displayed along with products. The consumers need to find the labels credible and understandable and to understand the connection to life-cycle costs, product quality and environmental implications.  Once the majority of customers learn to demand and interpret the information presented in the labels as a part of their purchasing negotiations and can trust the information presented there (backed up by adequate compliance checking schemes) the project results can be viewed as sustainable and largely irreversible in a mature appliance market with adequate competition between the different brands.

- Any financial incentives are sought to be made available only for a limited time with a main purpose to expedite the phase-out of old, inefficient appliances. Their period of availability needs to be  predictable, however, and backed up by adequate financial resources to prevent a damaging stop-and-go dynamics.       .

Replicability

- Given the current interest of several UNDP/GEF programme countries to develop and implement energy efficiency standards and labeling programs, the materials developed and the results and lessons learnt in this project are expected to be of direct interest also to other countries. Close monitoring and evaluation of the project implementation and results also in this respect will be of primary importance.

- The project seeks to facilitate continuing contacts and co-operation between the different stakeholder groups at the national and international level by organizing seminars, workshops and other public events, thereby bringing the project proponents, the policy makers and the potential investors / other donors together.

## Part III    Project Management and Implementation  Arrangements

- The project will be executed by the General Directorate of Electrical Power Resources Survey and Development Administration (EIE), following UNDP guidelines for nationally executed projects. The executing agency will sign a grant agreement with UNDP and will be accountable to UNDP for the disbursement of funds and the achievement of the project goals, according to the approved work plan.  The executing agency will assign a senior officer as the Project Director to (i) coordinate the project activities with other activities of EIE and other Government entities; (ii) certify the expenditures in line with approved budgets and work-plans; (iii) facilitate, monitor and report on the procurement of inputs and delivery of outputs; (iv) approve the Terms of Reference for consultants and tender documents for sub-contracted inputs; and (v) report to UNDP on project delivery and impact. For further details, please see the draft Terms of Reference presented as an Annex to this project document.

- A Project Steering Committee will be established at the inception of the project to monitor the project progress, to guide its implementation and to support the project otherwise in achieving its listed outputs and outcomes. It will be composed of the EIE,  Ministry of Energy and Natural Resources (MoENR), Ministry of Industry and Trade (MoIT), UNDP-Turkey and the Association of White Goods Manufacturers (BESD). Other members can be invited by the decision of the PSC on as needed basis, however, by taking care that the PSC remains operational by its size.  The final list of the PSC members will be completed at the outset of project operations and presented in the Inception Report. The project manager will participate as a non-voting member in the PSC meetings and will also be responsible for compiling a summary report of the discussions and conclusions of each meeting. The PSC will be chaired by the Project Director. For further details about the role and functions of the PSC, please see the draft Terms of Reference presented as an Annex to this project document.

- The day-to-day management of the project will be carried out by a Project Management Unit (PMU) under the overall guidance of the Project Steering Committee. The PMU will be based in Ankara and will report to the executing agency and the PSC. The PMU will be composed of a project manager and a project assistant/financial officer, whose Terms of Reference are presented as annexes to this project document. The project manager will be selected jointly by the executing agency and UNDP, in consultation with the UNDP/GEF Regional Co-ordination Unit in Bratislava.

- The project manager will be supported by project’s international technical adviser(s)  as well by the national experts taking the lead in the implementation of the specific technical assistance components of the project. Contacts with experts and institutions in other countries that have already gained more experience in implementing S&L programs are also to be established.

- The Ministry of Industry and Trade (MoIT) will participate in the implementation of the project through the General Directorate of Industry. Specifically, the MoIT will be responsible for: (i) appointing a senior programme officer to act as the main MoIT contact for the project to facilitate co-ordination, implementation and, as applicable, hosting of joint activities; (ii) participating in the Steering Committee meetings; and (iii) appointing/seconding adequate staff from the MoIT to support those project activities that are associated with the areas of MoIT’s responsibility.

- The Association of White Goods Manufacturers (BESD) is representing the views of the local white goods manufacturing industry in the PSC and it is expected to assign senior staff to support the implementation of the project activities in the areas of its interest. Among other activities, BESD is expected to (i) support the establishment and management of a data collection system for adequate market monitoring of products associated with BESD; (ii) participate in the development and implementation of public awareness raising and other promotional campaigns and trainings nationwide; and (iii) elaborate and present the views of the local industry and, as applicable, participate in the further development of the legal and regulatory framework and organization of its implementation.

- UNDP Turkey will maintain the oversight on and manage the overall project budget. It will be responsible for monitoring the project implementation, timely reporting of the progress to UNDP Regional Co-ordination Unit and GEF as well as organizing mandatory and non-mandatory evaluations. It will also support the executing agency in the procurement of the required expert services and other project inputs and administer the required contracts.  Furthermore, it will support the co-ordination and networking with other related initiatives and institutions in the country.

- For successfully reaching the stated objective and outcomes of the project, it is essential that the progress of different project components will be closely monitored both by the key local stakeholders and authorities as well as by project’s international technical advisors, starting with the finalization of the detailed, component specific work plans and implementation arrangements and continuing through the project’s implementation phase. The purpose of this is to facilitate early identification of possible risks to successful completion of the project together with adaptive management and early corrective action, when needed.

- In order to accord proper acknowledgement to GEF for providing funding, a GEF logo should appear on all relevant GEF project publications, including any hardware purchased with GEF funds. Any citation on publications regarding projects funded by GEF should also accord proper acknowledgement to GEF. The UNDP logo should be more prominent-and separated from GEF logo, if possible, as UN visibility is important, among others, for security purposes.

## Part IV:  Monitoring and Evaluation Plan

- Project monitoring and evaluation will be conducted in accordance with established UNDP and GEF procedures.  The Logical Framework Matrix in Section II provides performance and impact indicators for project implementation along with their corresponding means of verification. These will form the basis, on which the project's Monitoring and Evaluation Plan will be built.

- The following sections outline the principle components of the Monitoring and Evaluation Plan and indicative cost estimates related to M&E activities. The project's Monitoring and Evaluation Plan will be presented and finalized at the Project's Inception Report following a collective fine-tuning of indicators, means of verification, and the full definition of project staff’s M&E responsibilities.

Monitoring and Reporting

Project Inception Phase

- A project inception workshop (IW) will be conducted with the full project team, relevant government counterparts, co-financing partners, the UNDP-CO and representation from the UNDP-GEF Regional Coordinating Unit, as appropriate.

- The inception workshop is to assist the project team to understand and take ownership of the project’s goals and objectives, as well as finalize preparation of the project's first annual work plan on the basis of the project's logframe matrix. This will include reviewing the logframe (indicators, means of verification, assumptions), imparting additional detail as needed, and on the basis of this exercise finalize the Annual Work Plan (AWP) with precise and measurable performance indicators consistent with the expected outcomes of the project.

- In addition, the inception workshop is to: (i) introduce project staff with the UNDP-GEF expanded team, which will support the project during its implementation, namely the CO and responsible Regional Coordinating Unit staff; (ii) detail the roles, support services and complementary responsibilities of UNDP-CO and RCU staff vis a vis the project team; (iii) provide a detailed overview of UNDP-GEF reporting and monitoring and evaluation (M&E) requirements, with particular emphasis on the Annual Project Implementation Reviews (PIRs) and related documentation, Tripartite Review Meetings, as well as mid-term and final evaluations. Equally, the IW will provide an opportunity to inform the project team on UNDP project related budgetary planning, budget reviews, and mandatory budget rephasings.

- The IW will also provide an opportunity for all parties to understand their roles, functions, and responsibilities within the project's decision-making structures, including reporting and communication lines, and conflict resolution mechanisms. The Terms of Reference for project staff and decision-making structures will be discussed again, as needed, in order to clarify  each party’s responsibilities during the project's implementation phase.

Monitoring responsibilities and events

- A detailed schedule of project review meetings will be developed by the project management, in consultation with project implementation partners and stakeholder representatives, and incorporated in the project inception report. Such a schedule will include: (i) tentative time frames for Tripartite Reviews, Steering Committee Meetings, (or relevant advisory and/or coordination mechanisms) and (ii) project related Monitoring and Evaluation activities.

- Day to day monitoring of implementation progress will be the responsibility of the project manager based on the project's Annual Workplan and its indicators. The Project Team will inform the UNDP-CO of any delays or difficulties faced during implementation so that  appropriate support or corrective measures can be adopted in a timely and remedial fashion.

- Periodic monitoring of implementation progress will be undertaken by the Project Steering Committee and/or UNDP-CO through quarterly meetings with the project team or more frequently as deemed necessary. This will allow parties to take stock and to troubleshoot any problems pertaining to the project in a timely fashion to ensure smooth implementation of project activities.

- UNDP Country Offices and UNDP-GEF RCUs, as appropriate, will conduct yearly visits to projects that have field sites, or more often based on an agreed upon scheduled to be detailed in the project's Inception Report / Annual Workplan to assess project progress. Any other member of the Steering Committee can also accompany, as decided by the PSC. A Field Visit Report will be prepared by the CO and circulated no less than one month after the visit to the project team, all PSC members, and UNDP-GEF.

- Annual Monitoring will occur through the Tripartite Review (TPR). This is the highest policy-level meeting of the parties directly involved in the implementation of the project. The project will be subject to Tripartite Review (TPR) at least once every year. The first such meeting will be held within the first twelve months from the start of full implementation. The project proponent will prepare an Annual Project Report/Project Implementation Review  (APR/PIR) and submit it to UNDP-CO and the UNDP-GEF regional office at least two weeks prior to the TPR for review and comments.

- The APR/PIR will be used as one of the basic documents for discussions in the TPR meeting. The project proponent will present the APR/PIR to the TPR, highlighting policy issues and recommendations for the decision of the TPR participants.  The project proponent also informs the participants of any agreement reached by stakeholders during the APR/PIR preparation on how to resolve operational issues. Separate reviews of each project component may also be conducted if necessary.

- The Terminal Tripartite Review (TPR) is held in the last month of project operations. The project proponent is responsible for preparing the Terminal Report and submitting it to UNDP-CO and UNDP/GEF's Regional Coordinating Unit. It shall be prepared in draft at least two months in advance of the TTR in order to allow review, and will serve as the basis for discussions in the TTR. The terminal tripartite review considers the implementation of the project as a whole, paying particular attention to whether the project has achieved its stated objectives and contributed to the broader environmental objective. It decides whether any actions are still necessary, particularly in relation to sustainability of project results, and acts as a vehicle through which lessons learnt can be captured to feed into other projects under implementation or formulation.

- Measurement of impact indicators related to global benefits will occur according to the schedules defined in the Inception Workshop. The measurement of these will be facilitated by subcontracts or retainers with relevant institutions or through specific studies that are to form part of the projects activities (e.g. measurement of carbon benefits or through surveys for capacity building efforts).

- The TPR has the authority to suspend disbursement if project performance benchmarks are not met. Benchmarks will be developed at the Inception Workshop, based on the performance and impact indicators defined in the projects logical framework matrix.

Project Monitoring Reporting

- The Project Coordinator, in conjunction with the UNDP-GEF extended team, will be responsible for the preparation and submission of the following reports that form part of the monitoring process. Items (a) through (e) are mandatory standard requirements, while (f) through (h) need to  be considered on a project by project basis.  .

(a)	Inception Report (IR)

- A Project Inception Report will be prepared immediately following the Inception Workshop. It will include a detailed First Year/ Annual Work Plan divided in quarterly time-frames detailing the activities and progress indicators that will guide implementation during the first year of the project. This Work Plan would include the dates of specific field visits, support missions from the UNDP-CO or the Regional Coordinating Unit (RCU) or consultants, as well as time-frames for meetings of the project's decision making structures.  The Report will also include a detailed project budget for the first full year of implementation, prepared on the basis of the Annual Work Plan, and including any monitoring and evaluation requirements to effectively measure project performance during the targeted 12 months time-frame.

- The Inception Report will include a more detailed narrative on the institutional roles, responsibilities, coordinating actions and feedback mechanisms of project related partners.  In addition, a section will be included on progress to date on project establishment and start-up activities and an update of any changed external conditions that may effect project implementation.

- After finalized, the report will be circulated to the project counterparts who will be given a period of one calendar month in which to respond with comments or queries.  Prior to this circulation of the IR, the UNDP Country Office and UNDP-GEF’s Regional Coordinating Unit will review the document.

- Annual Project Report (APR)

- The APR is a UNDP requirement and part of UNDP’s Country Office central oversight, monitoring and project management. It is a self -assessment report by project management to the CO and provides input to the country office reporting process and the ROAR, as well as forming a key input to the Tripartite Project Review.  An APR will be prepared on an annual basis prior to the Tripartite Project Review, to reflect progress achieved in meeting the project's Annual Work Plan and assess performance of the project in contributing to intended outcomes through outputs and partnership work.

- The format of the APR is flexible but should include the following:

- An analysis of project performance over the reporting period, including outputs produced and, where possible, information on the status of the outcome;

- The constraints experienced in the progress towards results and the reasons for these;

- The three (at most) major constraints to achievement of results;

- AWP, CAE and other expenditure reports (ERP generated);

- Lessons learned;

- Clear recommendations for future orientation in addressing key problems in lack of progress

- Project Implementation Review (PIR)

- The PIR is an annual monitoring process mandated by the GEF. It has become an essential management and monitoring tool for project managers and offers the main vehicle for extracting lessons from ongoing projects. Once the project has been under implementation for a year, a Project Implementation Report must be completed by the CO together with the project team. The PIR is typically prepared immediately after the end of the GEF’s financial year (June) and ideally prior to the TPR.  The PIR should then be discussed in the TPR so that the result would be a PIR that has been agreed upon by the project, the executing agency, UNDP CO and the concerned RTA.

- The individual PIRs are collected, reviewed and analyzed by the RTAs prior to sending them to the focal area clusters at the UNDP/GEF headquarters.  The focal area clusters supported by the UNDP/GEF M&E Unit analyze the PIRs by focal area, theme and region for common issues/results and lessons.  The TAs and PTAs play a key role in this consolidating analysis.

- The focal area PIRs are then discussed in the GEF Interagency Focal Area Task Forces in or around November each year and consolidated reports by focal area are collated by the GEF Independent M&E Unit based on the Task Force findings.

- The GEF M&E Unit provides the scope and content of the PIR. In light of the similarities of both APR and PIR, UNDP/GEF has prepared a harmonized format for reference, which is available from UNDP/GEF’s M&E Unit.

(d) Quarterly Progress Reports

- Short reports outlining main updates in project progress will be provided quarterly to the local UNDP Country Office and the UNDP-GEF regional office by the project team..

(e)   Project Terminal Report

- During the last three months of the project the project team will prepare the Project Terminal Report.  This comprehensive report will summarize all activities, achievements and outputs of the Project, lessons learnt, objectives met, or not achieved, structures and systems implemented, etc. and will be the definitive statement of the Project’s activities during its lifetime.  It will also lay out recommendations for any further steps that may need to be taken to ensure sustainability and replicability of the Project’s activities.

(f) Periodic Thematic Reports (project specific – optional)

- As and when called for by UNDP, UNDP-GEF or the Implementing Partner, the project team will prepare Specific Thematic Reports, focusing on specific issues or areas of activity.  The request for a Thematic Report will be provided to the project team in written form by UNDP and will clearly state the issue or activities that need to be reported on.  These reports can be used as a form of lessons learnt exercise, specific oversight in key areas, or as troubleshooting exercises to evaluate and overcome obstacles and difficulties encountered.  UNDP is requested to minimize its requests for Thematic Reports, and when such are necessary will allow reasonable timeframes for their preparation by the project team

(g) Technical Reports (project specific- optional)

- Technical Reports are detailed documents covering specific areas of analysis or scientific specializations within the overall project.  As part of the Inception Report, the project team will prepare a draft Reports List, detailing the technical reports that are expected to be prepared on key areas of activity during the course of the Project, and tentative due dates.  Where necessary this Reports List will be revised and updated, and included in subsequent APRs.  Technical Reports may also be prepared by external consultants and should be comprehensive, specialized analyses of clearly defined areas of research within the framework of the project and its sites. These technical reports will represent, as appropriate, the project's substantive contribution to specific areas, and will be used in efforts to disseminate relevant information and best practices at local, national and international levels.

(h) Project publications (project specific- optional)

- Project publications will form a key method of crystallizing and disseminating the results and achievements of the Project.  These publications may be scientific or informational texts on the activities and achievements of the Project, in the form of journal articles, multimedia publications, etc.  These publications can be based on Technical Reports, depending upon the relevance, scientific worth, etc. of these Reports, or may be summaries or compilations of a series of Technical Reports and other research.  The project team will determine if any of the Technical Reports merit formal publication, and will also (in consultation with UNDP, the government and other relevant stakeholder groups) plan and produce these Publications in a consistent and recognizable format. Project resources will need to be defined and allocated for these activities as appropriate and in a manner commensurate with the project's budget.

Independent Evaluations

- The project is subject to at least two independent external evaluations as follows:

Mid-term Evaluation

- An independent Mid-Term Evaluation will be undertaken at the end of the second year of implementation. The Mid-Term Evaluation will determine progress being made towards the achievement of outcomes and will identify course correction if needed. It will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management. Findings of this review will be incorporated as recommendations for enhanced implementation during the final half of the project’s term.  The organization, terms of reference and timing of the mid-term evaluation will be decided after consultation between the parties to the project document. The Terms of Reference for this Mid-term evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

Final Evaluation

- An independent Final Evaluation will take place three months prior to the terminal tripartite review meeting, and will focus on the same issues as the mid-term evaluation.  The final evaluation will also look at impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental goals.  The Final Evaluation should also provide recommendations for follow-up activities. The Terms of Reference for this evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

###### Audit Clause

- The Government will provide the Resident Representative with certified periodic financial statements, and with an annual audit of the financial statements relating to the status of UNDP (including GEF) funds according to the established procedures set out in the Programming and Finance manuals.   The Audit will be conducted by a legally recognized independent auditor.

Learning and Knowledge Sharing

- Results from the project will be disseminated within and beyond the project intervention zone through a number of existing information sharing networks and forums.  In addition:

- The project will participate, as relevant and appropriate, in UNDP/GEF sponsored networks, organized for senior personnel working on projects that share common characteristics.

- The project will identify and participate, as relevant and appropriate, in scientific, policy-based and/or any other networks, which may be of benefit to project implementation though lessons learned.

- The project will identify, analyze, and share lessons learned that might be beneficial in the design and implementation of similar future projects. Identifying and analyzing lessons learned is an on-going process and the need to communicate such lessons as one of the project's central contributions is a requirement to be delivered not less frequently than once every 12 months. UNDP/GEF shall provide a format and assist the project team in categorizing, documenting and reporting the lessons learned. To this end a percentage of project resources will also need to be allocated for these activities.

Table G-1 : Indicative Monitoring and Evaluation Work plan and Budget

| Type of M&E activity | Responsible Parties | Budget US$ Excluding PMU staff time | Time frame |
| --- | --- | --- | --- |
| Inception Workshop | EIE, Project Manager (PM) UNDP CO and RCU Int. Project Adviser (IPA) | 8,000 | Within first two months of project start up |
| Inception Report | EIE, Project Manager UNDP CO and RCU Int. Project Adviser (IPA) | 2,000 | Immediately following IW |
| Measurement of Means of Verification for Project Purpose Indicators (incl. an updated baseline study) | Project Manager will be responsible for engaging the required experts to conduct the studies | Indicative cost: 30,000 | To be finalized at the outset of project operations |
| Measurement of Means of Verification for Project Progress and Performance ( measured on an annual basis ) | Project Manager will be responsible for engaging the required experts to conduct the studies. Oversight by UNDP CO and RCU | To be determined as part of the Annual Work Plan's preparation. Indicative cost: 15,000 per year for four years | Annually prior to APR/PIR and to the definition of annual work plans |
| APR and PIR | Project Manager UNDP CO and RCU UNDP-GEF | None | Annually |
| Annual meetings | EIE UNDP CO Project Manager | None | Every year, upon receipt of APR |
| Project Steering Committee Meetings | EIE, UNDP CO Project Manager | None | Biannually, following the inception workshop |
| Periodic status reports | Project team | None | To be determined by Project team and UNDP CO at the outset project operations |
| Technical reports | Project team Hired consultants as needed | t.b.d | To be determined by Project Team and UNDP-CO during implementation |
| Mid-term External Evaluation and other interim evaluations | External evaluation team supported by the EIE, PMU and UNDP- CO | 34,000 | At the mid-point of project implementation. Additional component specific evaluations on as needed basis |
| Final External Evaluation | External evaluation team supported by the EIE, PMU and UNDP- CO | 34,000 | At the end of project implementation |
| Terminal Report | Project team UNDP-CO | None | At least one month before the end of the project |
| Lessons learned | Project team | None | Yearly |
| Audit | UNDP-CO Project team | 4,000 | Yearly |
| Visits to field sites (UNDP staff travel costs to be charged to IA fees) | UNDP Country Office UNDP-GEF RCU (as appl.) Government representatives |  | Yearly |
| TOTAL indicative COST (excluding project team staff time and UNDP staff and travel expenses | US$ 172,000 |  |

## Part V: Legal Context

The UNDP Resident Representative in Turkey is authorized to effect in writing the following types of revision to this Project Document, provided that he/she has verified the agreement thereto by the UNDP-GEF Unit and is assured that the other signatories to the Project Document have no objection to the proposed changes:

- Revision of, or addition to, any of the annexes to the Project Document;

- Revisions which do not involve significant changes in the immediate objectives, outputs or activities of the project, but are caused by the rearrangement of the inputs already agreed to or by cost increases due to inflation;

- Mandatory annual revisions which re-phase the delivery of agreed project inputs or increased expert or other costs due to inflation or take into account agency expenditure flexibility; and

- Inclusion of additional annexes and attachments only as set out here in the Project Document.

# SECTION II:  STRATEGIC RESULTS FRAMEWORK AND GEF INCREMENT

## Part I:   Incremental Cost Analysis

Global Environmental Objective

The global environmental objective of the project is the reduction of GHG emissions by accelerating the market transformation towards more energy efficient appliances.

Baseline

The baseline scenario is that the average energy consumption of the appliances sold and in use will continue to decrease at some speed, but is overweighted by the total number of  appliances in use. Due to an insufficient verification and enforcement regime, uncertainties also remain whether all the appliances sold in the market comply with their stated performance. The replacement of old appliances typically happens only at the point they broke up.

Alternative (Project) Case

In the alternative scenario, the reduction of the average energy consumption of the new appliances sold in Turkey is accelerated by encouraging the purchase of  more efficient A, A+ and A++ (or comparable level) appliances in prior to any new minimum energy performance standards entering into force in Turkey or which after their adoption will surpass those minimum standards. The anticipated baseline and the targeted alternative development of the unit energy consumption of selected appliances are summarized in section IV, part V.  These figures have been further used to calculate the achievable lifetime energy savings and GHG reduction potential of the products to be sold during the period of 2010 – 2020. By a strengthened verification and enforcement regime, the certainty about the compliance of appliances sold in the market with adopted minimum energy performance standards and/or label information is significantly increased. The replacement of old, inefficient appliances with new, energy efficient ones is accelerated by specific promotional campaigns.

## Systems Boundary

While some direct GHG benefits could be accounted for  specific promotional campaigns (e.g. by providing specific financial incentives for the replacement of old, inefficient appliances), most GHG reduction benefits will be indirect by their nature.

The analysis has been conducted for the total country market of typical household appliances that are already subject to mandatory energy performance labels in Turkey + TVs as an additional product group.  For further details, please section IV, Part V (GHG Emission Reduction Analysis)

Table II-1  Summary of the Incremental Cost Analysis

| Outcome 1: Enhanced institutional capacities in Turkey to develop and implement effective appliance EE policies. | Baseline: Insufficient capacity of the key public authorities in designing and implementing effective compliance checking, enforcement and outreach programs. | Alternative: Strengthened institutional capacity in designing and implementing effective compliance checking, enforcement and outreach programs. | GEF Increment: Technical assistance. Estimated GEF costs: USD 350,000 Estimated global benefits: Indirect resulting from the combined impact of the project outcomes. |
| --- | --- | --- | --- |
| Outcome 2: A structured enforcement and verification program with adequately trained staff and other resources | Baseline: An insufficient verification and enforcement scheme in place to ensure compliance. | Alternative: Increased security that the energy performance of the products available in the market comply with their stated performance. | GEF Increment: Technical assistance. Estimated GEF costs: USD 434,000 Estimated global benefits: Indirect resulting from the combined impact of the project outcomes. |
| Outcome 3: Raised awareness of the end-users and the supply chain and strengthened capacity of the local manufacturers to develop and implement specific promotional activities to enhance the sale of energy efficient appliances. | Baseline: Less emphasis among the consumers and sales personnel on energy efficiency aspects and life cycle costs when purchasing and marketing new appliances. No specific promotional campaigns implemented highlighting the energy efficiency issues. | Alternative: Beside the initial purchasing price, energy efficiency and life-cycle costs have become main criteria for purchasing decisions thereby driving, together with specific promotional campaigns, the market towards more energy efficient appliances | GEF Increment: Technical assistance: Estimated GEF costs: USD 1,450,000 Estimated global benefits: Indirect resulting from the combined impact of the project outcomes. |
| Outcome 4: Institutionalisation of the support provided by the project, including monitoring, learning, adaptive feedback and evaluation. | Baseline: Insufficient information for adaptive management. Project’s final results and lessons learnt not enough captured and institutionalised for further market promotion. | Alternative: Adequate information for adaptive management. Project’s final results and lessons learnt captured and institutionalised for further market promotion. | GEF Increment: Technical assistance. Estimated GEF costs: USD 276,000 Estimated global benefits: Indirect resulting from the combined impact of the project outcomes. |
| Project management | N/A | N/A | GEF Increment: Estimated GEF costs: USD 200,000 |
| Total: | Baseline: The average energy consumption of the appliances will continue to decrease at some speed, but is overweighted by the total number of appliances in use. Due to an insufficient verification and enforcement regime, uncertainties also remain whether all the appliances sold in the market comply with their stated performance. The replacement of old appliances typically happens only at the point they broke up. | Alternative: The average energy consumption of the new appliances sold is accelerated by encouraging the purchase of more efficient appliances that go beyond the minimum energy performance requirements. By a strengthened V&E regime, the certainty about the compliance of appliances is increased. The replacement of old, inefficient appliances with new, energy efficient ones is accelerated by specific promotional campaigns. | GEF Increment: Technical assistance. Estimated GEF costs: USD 2,710,000 Estimated global benefits: Over 20 million tons of CO2eq (indirect) |

## Part II:  Logical Framework Analysis

| Project Strategy | Indicator | Baseline | Target | Sources of verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- |
| Objective of the project: Reduction of houshold electricity consumption and related greenhouse gas emissions of Turkey by accelerating and ensuring the market transformation towards more energy efficient appliances. | The estimated stock and annual sale of different energy classes of the appliances selected for monitoring. Amount of household electricity consumption Amount of reduced CO2 emissions compared to the projected baseline. | Depending on the product category, an estimated 17 % reduction or 89 % increase of the average UEC by 2013 compared to the 2007 level Continuing increase of the total electrity consumption of the targeted appliances | Depending on the product category, 2 -28% reduction of the average UEC by 2013 compared to the estimated baseline development Stabilizing or reduding the total electricity consumption of the targeted appliances Estimated min. 3 Mtons of incremental reduction of CO2 by the appliances sold during the project | The market monitoring system and reports produced in the frame of the project. Calculations on the basis of the available market data and assumed baseline development Official energy statistics | Adequate data will be available from the market See above |
| Outcome 1: Enhanced institutional capacities in Turkey to develop and implement effective appliance EE policies. | The content and status of new policies and programs supporting their implementation | Insufficient implementation of policies and programs to support enhancement of appliance energy efficiency | New legal and regulatory provisions and supporting compliance checking, enforcement and outreach programs adopted that reflect international “best practices” | Official publications and project’s mid term and final evaluations | Continuing commitment of the key public authorities and government entities to develop and implement effective appliance S&L policies. |
| Output 1.1 Enhanced capacity of public authorities to implement and monitor the impact of the adopted S&L related laws and regulations, and assess the impact, applicability and required implementation support of possible new regulations and policies. | The status and type of capacity building provided. | Insufficient awareness and supporting studies to assess the applicability and required implementation support of new regulations and policies, and monitor and assess the impact of the existing ones | Trained staff and supporting studies to assess the applicability and required implementation support of new regulations and policies, and to monitor and assess the impact of the existing ones. Specific sub-targets include, among others: - an assessment report combining a GHG emission reduction and cost benefit analysis; - review of the existing EE appliance program; - finalized training curricula and modules/ materials; - delivered training on adopted policies (At least 5 trainings for 20 participants per training); - delivered training on eco-design (at least 5 trainings for 20 participants per training); - participation in international and national workshops, meetings and study tours (at least 10 technical persons per year). | Project progress report | Willingness of the targeted public authorities to benefit from the training and the supporting studies. |
| Output 1.2 A structured market monitoring system | Availability of required data | No accurate market information available for public use. | Regularly updated data on annual sale of different appliances per energy classes available for public use (with finalized market monitoring methodology and established system with Association of Manufacturers) | Project progress reports | Concluded agreements with the manufacturers and the retail chain to submit the required data |
| Output 1.3 Agreements with the private sector on the implementation of voluntary agreements and/or specific promotional campaigns and incentives schemes, for instance, for the accelerated replacement of old inefficient appliances. | Status of complementary promotional measures | No specific promotional campaigns or incentive schemes to accelerate the phase out of old or otherwise inefficient appliances. | At least 2 consultation workshops and concluded agreements for specific promotional campaigns and/or incentive schemes for at least two appliances. | Project progress reports | Willingness of the key stakeholders to support the proposed measures, incl. the availability of adequate financial resources. |
| Outcome 2: A structured enforcement and verification program with adequately trained staff and other resources | The rate of compliance checked by random samples taken from the market and random visits to the retail stores. | An inadequate verification and enforcement scheme in place to ensure compliance. | Over 90% compliance of the random product samples and visits to the retail stores. | Specific market surveillance reports | Continued commitment of the key public authorities to implement such program. |
| Output 2.1 A finalized proposal for a strengthened compliance checking and enforcement scheme both for products and the retailers. | Status of the proposal | A need to develop a well elaborated and comprehensive proposal for a strengthened compliance checking and enforcement program. | Finalized proposal for a strengthened compliance checking and enforcement scheme both for products and the retailers. | Project progress report | See above |
| Output 2.2 Agreed and upgraded procedures and organizational arrangements for testing of products | Status of the agreement | No agreed procedures and organizational arrangements at the national level for testing of products | Agreed and upgraded procedures and organizational arrangements for testing of products | Project progress report | See above |
| Output 2.3 Testing the agreed compliance checking and enforcement scheme for 2 pilot appliances in selected locations. | Status of the pilot project | The agreed programs, procedures and organizational arrangements not tested before their adoption | The agreed programs, procedures and organizational arrangements tested by pilot project(s) for at least 2 appliances before their broader adoption | Project progress report and a separate evaluation report of the pilot(s) | See above |
| Output 2.4 Trained staff of both the selected testing laboratories and MoIT’s branch offices to implement the compliance checking program. | The amount and type of training provided | No training available | Specific training courses and/or on-the-job training delivered as per the annual work plans, including training the state inspectors on compliance (estimated 10 trainings for 20 participants per training event) and training on testing of products (estimated 2 trainings for 30 participants per training event). | Project progress reports | Willingness of the targeted stakeholders to benefit from the training. |
| Outcome 3: Raised awareness of the end-users and the supply chain and strengthened capacity of the local manufacturers to develop and implement specific promotional activities to enhance the sale of energy efficient appliances. | The priority of different criteria used by the targeted clients in their purchasing decisions | Less emphasis among the consumers and sales personnel on energy efficiency aspects and life cycle costs when purchasing and marketing new appliances. | Beside the initial purchasing price, energy efficiency and life-cycle costs have become a key criteria for purchasing decisions. | Consumer surveys | Pay-back of the higher EE appliances attractive enough for the consumers or supported by other product characteristics such as higher overall quality, more attractive design etc. |
| Output 3.1 Completed surveys to assess the level of awareness and key “drivers” of the consumers for the purchase of different products in prior and after the campaign | Status of surveys | Insufficient information on the level of awareness and preferences of the consumers in their purchasing decisions (as it relates to EE aspects) for effectively designing and monitoring the impact of the marketing campaigns | Completed consumer surveys with at least 1500 questionaries per survey. | Project progress reports |  |
| Output 3.2 Joint marketing campaigns with the manufacturers and retail chain (with related material for advertising and in-store use) highlighting the energy efficiency aspects and the life-cycle costs approach. | Delivery and availability of the marketing material | Insufficient focus and material on energy efficiency aspects in marketing | Delivery of joint marketing campaigns with the manufacturers and retail chain highlighting the EE aspects and the life-cycle costs approach, including specific awareness raising materials such as booklets (expected at least 2 booklets with 1000 copies each), billboards, half page newspaper advertisements, 45 seconds TV spots, flyers etc. | Project progress reports | Continuing interest of the manufacturers and retail chain to co-operate with and cost-share such marketing campaigns |
| Output 3.3 A web site to support consumer’s choice with test results and other product information, pricing, easy to use calculation tools etc. with an emphasis on energy efficiency | Impact of the content of the website in consumers purchasing decisions | No website with regularly updated content on product information and its comparison available | Over 20 % of the interviewed consumers in stores considering the purchase of a new appliance are aware of and have found the content of the website useful. | Project progress reports In-store surveys | Interest of the manufacturers and retail chain to co-operate in the development and assessment of the impact of the website. |
| Output 3.4 Trained sales staff in the retail chain (complemented, as applicable, by specific incentives such as premiums for the sales personnel for the sale of EE products) to market the products on the basis of their energy performance and related life-cycle costs beside other characteristics. | Emphasis on EE aspects in the marketing strategy of the retail chain. As applicable, disbursement rate of the incentives for the sales personnel to market EE products. | Relatively low emphasis on energy efficiency aspects in the marketing strategy of the retail chain. | Energy efficiency and life-cycle cost reduction aspects highlighted in the marketing strategy of the retail chain | Review of the in-store marketing material Test visits in the retail stores | Interest of the managers and sales staff of the retail chain to benefit from the training. |
| Output 3.5 Specific promotional campaigns to expedite phase-out of old inefficient appliances, including, as applicable, specific financial incentives and/or utility (DSM) driven delivery and financing models. | Status and the delivery rate of the campaigns | No specific promotional campaigns to expedite phase-out of old inefficient appliances | Reaching at least 50% of the stated target of the campaigns, as measured by the delivery rate of the promotional measure used. | Monitoring reports and final evaluation of the impact of the campaigns initiated. | Interest of the Gov’t, manufacturers and retail chain to co-operate in the development, organization and financing of the campaign. |
| Outcome 4: Institutionalization of the support provided by the project, including monitoring, learning, adaptive feedback and evaluation. | The status of recommendations contributing to institutional sustainability. The level of information available for adaptive management and for measuring the impact of the project. | Insufficient institutional mechanisms in place to ensure sustainability of project results. Insufficient information for adaptive management and for measuring the impact of the project. | Project recommendations to ensure institutional sustainability adopted and implemented. Adequate information available for adaptive management and measuring the impact. | Project final evaluation Annual project reports | Successful completion of the prior project activities |
| Output 4.1 An updated baseline study, against which the impact of the project can be measured. | Status of the report. | Insufficient or outdated baseline information. | An updated baseline study finalized. | Project reports | Adequate data will be available from the market |
| Output 4.2 Energy efficiency aspects increasingly included into the curricula of relevant educational institutions. | The level of inclusion of appliance energy efficiency aspects into the curricula of relevant educational institutions. | Appliance energy efficiency aspects insufficiently covered by the current curriculas | Appliance energy efficiency aspects increasingly included into the curricula of the relevant educational institutions, with a specific course on appliance energy efficiency in at least one university. Research studies related to the topic of the project started and completed in Turkish universities | Project reports and final evaluation | Interest of the identified educational institutions to co-operate with the project. |
| Output 4.3 Further elaboration of the possible financial support mechanisms to accelerate the market shift towards more energy efficient appliances, including, as applicable, carbon financing | The type of financing available for covering the incremental investment costs of energy efficient appliances | No particular financing mechanisms available to reduce the eventual incremental investment cost barrier in purchasing energy efficient appliances. | Identified or established financial support mechanisms continue to promote the purchase of energy efficient appliances at and after the end of the project. Organized stakeholder meetings to discuss the possible financial instruments and mechanisms (at least 5 meetings with banks and other financial instititutions). | Final evaluation | Interest of the identified key stakeholders on financing to co-operate and invest in the promotion of energy efficient appliances. |
| Output 4.4 Final project report consolidating the results and lesson learnt from the implementation of the different project components and recommendations for the required next steps. | Status of the final report | No consolidation of the results and lessons learnt. | Final project report consolidating the results and lesson learnt from the implementation of the project. | Project progress reports and final evaluation | Ongoing monitoring and recording of the impact of the project and barriers faced. |
| Output 4.5 Project mid-term and final evaluations and other required reviews. | Status of the mid-term and final evaluation | Inadequate information for adaptive management. | Finalized mid-term and final evaluations | Project progress reports | Adequate monitoring, reporting and filing of the key documents during implementation to facilitate external reviews and evaluations. |

# SECTION III:  TOTAL PROJECT BUDGET, FINANCING AND WORK PLAN

The total costs of the proposed project have been estimated at USD 5,636,600 (without the envisaged additional, but still unconfirmed cofinancing), of which the GEF is requested to cover the incremental costs of USD 2,710,000.

The committed cofinancing amounts to USD 2,926,600, out which about 50 % by the Government of Turkey (cash and in-kind) and the rest by the private sector.  A more detailed component specific budget is presented below.

Table III-1,  Project Financing

| Outcome | Total USD | GEF USD | Cofinancing USD |
| --- | --- | --- | --- |
| Outcome 1: Enhanced institutional capacities in Turkey to develop and implement effective appliance EE policies. | 605,000 | 350,000 | 255,000 |
| Outcome 2: A structured enforcement and verification program with adequately trained staff and other resources | 1,348,200 | 434,000 | 914,200 |
| Outcome 3: Raised awareness of the end-users and the supply chain and strengthened capacity of the local manufacturers to develop and implement specific promotional activities to enhance the sale of energy efficient appliances. | 2,900,000 | 1,450,000 | 1,450,000 |
| Outcome 4: Institutionalization of the support provided by the project, including monitoring, learning, adaptive feedback and evaluation. | 376,000 | 276,000 | 100,000 |
| Project management | 407,400 | 200,000 | 207,400 |
| Grand Total (with confirmed cofinancing) | 5,636,600 | 2,710,000 | 2,926,600 |

Table III-2  Cofinancing by Outcomes

| Name of Co-financier (source) | Classification | Type | Amount USD | Description | Status* |
| --- | --- | --- | --- | --- | --- |
| Outcome 1: |
| EIE | Government | Cash | 5,000 | International travel | Confirmed by letter |
| EIE | Government | In-kind | 150,000 | EIE staff time and provision of training facilities | Confirmed by letter |
| MoIT | Government | In-kind | 50,000 | MoIT staff time | Confirmed by letter |
| BESD | Private | In-kind | 50,000 | Market data collection | Confirmed by letter |
| Subtotal |  |  | 255,000 |  |  |
| Outcome 2: |
| EIE | Government | In-kind | 100,000 | EIE staff time and provision of training facilities | Confirmed by letter |
| MoIT | Government | Cash | 434,200 | Development and implementation of the verification and enforcement program (incl. training and testing costs) | Confirmed by letter |
| MoIT | Government | In-kind | 380,000 | MoIT staff time and other in-kind contributions | Confirmed by letter |
| Subtotal |  |  | 914,200 |  |  |
| Outcome 3: |
| Arcelik | Private | Cash | 1,200,000 | Public awareness raising and training of retailers | Confirmed by letter |
|  |  | In-kind | 100,000 | Public awareness raising and training of retailers | Confirmed by letter |
| BESD | Private | In-kind | 50,000 | Public awareness raising and training of retailers | Confirmed by letter |
| EIE | Government | Cash | 100,000 | Public awareness raising |  |
| Subtotal |  |  | 1,450,000 |  |  |
| Outcome 4: |
| EIE | Government | In-kind | 50,000 | EIE staff time and other in-kind contributions | Confirmed by letter |
| MoIT | Government | In-kind | 50,000 | MoIT staff time and other in-kind contributions | Confirmed by letter |
| Subtotal |  |  | 100,000 |  |  |
| Project Management |  |  |  |  |
| EIE | Government | Cash | 100,250 | Office facilities, stationary, local transport (Ankara) and international travel |  |
| EIE | Government | In-kind | 72,400 | EIE staff time |  |
| MoIT | Government | In-kind | 34,750 | MoIT staff time |  |
| Subtotal |  |  | 207,400 |  |  |
| Total Co-financing | 2,926,600 |  |  |

Table III-3  Summary of cofinancing by sources

| Source | Cash | In-kind | Total |
| --- | --- | --- | --- |
| EIE | 205,250 | 372,400 | 577,650 |
| MoIT | 434,200 | 514,750 | 948,950 |
| Local manufacturers | 1,200,000 | 100,000 | 1,300,000 |
| BESD |  | 100,000 | 100,000 |
| Total | 1,839,450 | 1,087,150 | 2,926,600 |

Table III-3  Total Project Workplan and Budget in Atlas

| Award ID: | 00057533 |
| --- | --- |
| Award Title: | PIMS 4014 – Market transformation of energy efficient appliances in Turkey |
| Business Unit: | 00071137 |
| Project Title: | Market transformation of energy efficient appliances in Turkey |
| Implementing Partner (Executing Agency) | General Directorate of Electrical Power Resources Survey and Development Administration (EİE) |

| GEF Outcome/ Atlas Activity | Responsible Party/ Implementing Agent | Fund ID | Donor Name | Atlas Budgetary Account Code | ATLAS Budget Description | Amount Year 1 (USD) | Amount Year 2 (USD) | Amount Year 3 (USD) | Amount Year 4 (USD) | Total (USD) | See Budget Note: |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Outcome 1 | EIE | 62000 | GEF | 71200 | International consultants – shrt term | 14,000 | 21,000 | 7,000 |  | 42,000 |  |
|  |  |  |  | 71300 | Local consultants – shrt term | 7,000 | 7,000 | 7,000 | 7,000 | 28,000 |  |
|  |  |  |  | 71400 | Contractual services – individuals | 42,200 | 48,600 | 47,600 | 47,600 | 186,000 |  |
|  |  |  |  | 71600 | Travel | 2,800 | 2,900 | 1,400 | 900 | 8,000 | 1) |
|  |  |  |  | 72100 | Contractual services – companies | 26,000 | 18,000 | 18,000 | 18,000 | 80,000 | 2) |
|  |  |  |  | 74200 | Printing and publication costs |  | 1,000 |  | 1,000 | 2,000 | 3) |
|  |  |  |  | 74500 | Miscellaneous | 1,000 | 1,000 | 1,000 | 1,000 | 4,000 | 4) |
|  |  |  |  |  | sub-total GEF | 93,000 | 99,500 | 82,000 | 75,500 | 350,000 |  |
|  |  |  |  |  | Total Outcome 1 | 93,000 | 99,500 | 82,000 | 75,500 | 350,000 |  |
| Outcome 2 | EEAA | 62000 | GEF | 71200 | International consultants - shrt term | 28,000 | 42,000 | 21,000 | 14,000 | 105,000 |  |
|  |  |  |  | 71400 | Contractual services – individuals | 41,200 | 47,600 | 47,600 | 47,600 | 184,000 |  |
|  |  |  |  | 71600 | Travel | 3,800 | 5,400 | 3,400 | 3,400 | 16,000 | 1) |
|  |  |  |  | 72200 | Equipment |  | 120,000 |  |  | 120,000 | 5) |
|  |  |  |  | 74200 | Printing and publication costs |  | 1,000 | 1,000 | 1,000 | 3,000 | 3) |
|  |  |  |  | 74500 | Miscellaneous | 1,000 | 3,000 | 1,000 | 1,000 | 6,000 | 4) |
|  |  |  |  |  | sub-total GEF | 74,000 | 219,000 | 74,000 | 67,000 | 434,000 |  |
|  |  |  |  |  | Total Outcome 2 | 74,000 | 219,000 | 74,000 | 67,000 | 434,000 |  |
| Outcome 3 | EEAA | 62000 | GEF | 71200 | International consultants – shrt term | 14,000 | 21,000 | 7,000 |  | 42,000 |  |
|  |  |  |  | 71300 | Local consultants – shrt term | 0 | 0 | 0 | 0 | 0 |  |
|  |  |  |  | 71400 | Contractual services – individuals | 37,000 | 37,000 | 37,000 | 37,000 | 148,000 |  |
|  |  |  |  | 71600 | Travel | 2,500 | 2,500 |  |  | 5,000 | 1) |
|  |  |  |  | 72100 | Contractual services – companies | 40,000 | 40,000 | 100,000 | 100,000 | 280,000 | 2) |
|  |  |  |  | 72600 | Grants |  |  | 500,000 | 450,000 | 950,000 | 6) |
|  |  |  |  | 74200 | Printing and publication costs | 1,000 | 1,000 | 10,000 | 9,000 | 21,000 |  |
|  |  |  |  | 74500 | Miscellaneous | 1,000 | 1,000 | 1,000 | 1,000 | 4,000 | 4) |
|  |  |  |  |  | sub-total GEF | 95,500 | 102,500 | 655,000 | 597,000 | 1,450,000 |  |
|  |  |  |  |  | Total Outcome 3 | 95,500 | 102,500 | 655,000 | 597,000 | 1,450,000 |  |
| Outcome 4 | EEAA | 62000 | GEF | 71200 | International consultants - shrt term | 21,000 | 21,000 | 49,000 | 49,000 | 140,000 |  |
|  |  |  |  | 71300 | Local consultants | 20,000 | 20,000 | 26,000 | 26,000 | 92,000 |  |
|  |  |  |  | 71400 | Contractual services – individual | 6,000 | 6,000 | 7,000 | 7,000 | 26,000 |  |
|  |  |  |  | 71600 | Travel | 1,000 | 1,000 | 3,000 | 3,000 | 8,000 | 1) |
|  |  |  |  | 74100 | Professional Services | 1,000 | 1,000 | 1,000 | 1,000 | 4,000 | 7) |
|  |  |  |  | 74200 | Printing and publication costs |  |  | 1,000 | 1,000 | 2,000 | 3) |
|  |  |  |  | 74500 | Miscellaneous | 1,000 | 1,000 | 1,000 | 1,000 | 4,000 | 4) |
|  |  |  |  |  | sub-total GEF | 50,000 | 50,000 | 88,000 | 88,000 | 276,000 |  |
|  |  |  |  |  | Total Outcome 4 | 50,000 | 50,000 | 88,000 | 88,000 | 276,000 |  |
| Project Management | EEAA | 62000 | GEF | 71400 | Contractual services – individual. | 46,800 | 46,800 | 46,800 | 46,800 | 187,200 |  |
|  |  |  |  | 71600 | Travel | 1,000 | 1,000 | 1,000 | 1,000 | 4,000 |  |
|  |  |  |  | 72400 | Communication | 500 | 500 | 500 | 500 | 2,000 |  |
|  |  |  |  | 72500 | Office supplies | 1,000 | 1,000 | 1,000 | 1,000 | 4,000 |  |
|  |  |  |  | 74500 | Miscellaneous | 700 | 700 | 700 | 700 | 2,800 |  |
|  |  |  |  |  | sub-total GEF | 50,000 | 50,000 | 50,000 | 50,000 | 200,000 |  |
|  |  |  |  |  | Total Project Management | 50,000 | 50,000 | 50,000 | 50,000 | 200,000 |  |
| Total |  | 62000 | GEF |  |  | 362,500 | 521,000 | 949,000 | 877,500 | 2,710,000 |  |
| Project Total |  |  |  |  |  | 362,500 | 521,000 | 949,000 | 877,500 | 2,710,000 |  |

Budget Notes:

| Number | Note |
| --- | --- |
| 1 | Including both local travel and the travel costs of the contracted international experts to Turkey |
| 2 | Can cover the costs of both international and national consulting firms/institutions and provision of other services such as advertising and marketing |
| 3 | Including awareness raising and training materials |
| 4 | Miscellaneous expenses, including also the costs of training workshops and stakeholder consultations meetings |
| 5 | Cost-sharing of testing and other compliance checking hardware |
| 6 | Cost-sharing of specific incentives to promote the sale of EE appliances (including, as applicable, accelerated replacement of old appliances) |
| 7 | Professional services to cover costs of annual external financial audit fees, independent mid term and final evaluations by international and national evaluators |

| Summary of Funds: |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | GEF |  | $362,500 | $521,000 | $949,000 | $877,500 | $2,710,000 |
|  |  |  |  | EIE |  | $ | $ | $ | $ | $577,650 |
|  |  |  |  | MoIT |  | $ | $ | $ | $ | $948,950 |
|  |  |  |  | Local manufacturers |  | $ | $ | $ | $ | $1,300,000 |
|  |  |  |  | BESD |  | $ | $ | $ | $ | $100,000 |
|  |  |  |  | TOTAL |  | $ | $ | $ | $ | $5,636,600 |

Table III-4   Draft timeline of the outputs

| Outcome | Output | Year 1 | Year 2 | Year 3 | Year 4 |
| --- | --- | --- | --- | --- | --- |
| Outcome 1: Enhanced institutional capacities in Turkey to develop and implement effective appliance EE policies. | Output 1.1 Enhanced capacity of public authorities to implement and monitor the impact of the adopted S&L related laws and regulations, and assess the impact, applicability and required implementation support of new regulations and policy tools currently discussed, for instance, in EU. | X | X | X | X |
|  | Output 1.2 A structured market monitoring system | X |  |  |  |
|  | Output 1.3 Agreements with the private sector on the implementation of voluntary agreements and/or specific promotional campaigns and incentives schemes, for instance, for the accelerated phase out of old and/or otherwise inefficient appliances. |  | X |  |  |
| Outcome 2: A structured enforcement and verification program with adequately trained staff and other resources | Output 2.1 A finalized proposal for a strengthened compliance checking and enforcement program both for products and the retailers. | X |  |  |  |
|  | Output 2.2 Agreed and upgraded procedures and organizational arrangements for testing of products |  | X |  |  |
|  | Output 2.3 Testing the agreed compliance checking and enforcement program for 1 or 2 pilot appliances in selected locations. |  |  | X |  |
|  | Output 2.4 Trained staff of both the selected testing laboratories and MoIT’s branch offices to implement the compliance checking program. |  |  | X | X |
| Outcome 3: Raised awareness of the end-users and the supply chain and strengthened capacity of the local manufacturers to develop and implement specific promotional activities to enhance the sale of energy efficient appliances. | Output 3.1 Joint marketing campaigns with the manufacturers and retail chain (with related material for advertising and in-store use) highlighting the EE aspects and the life-cycle costs approach. |  | X | X | X |
|  | Output 3.2 A web site to support consumer’s choice with test results and other product information, pricing, easy to use calculation tools etc. with an emphasis on energy efficiency |  | X | X | X |
|  | Output 3.3 Trained sales staff in the retail chain (complemented, as applicable, by specific incentives such as premiums for the sales personnel for the sale of EE products) to market the products on the basis of their energy performance and related life-cycle costs beside other characteristics. |  |  | X | X |
|  | Output 3.4 Specific promotional campaigns to expedite phase-out of old inefficient appliances, including, as applicable, specific financial incentives and/or utility (DSM) driven delivery and financing models. |  |  | X | X |
| Outcome 4: Institutionalization of the support provided by the project, including monitoring, learning, adaptive feedback and evaluation. | Output 4.1 An updated baseline study, against which the impact of the project can be measured. | X |  |  |  |
|  | Output 4.2 Energy efficiency aspects increasingly included into the curricula of relevant educational institutions. |  |  | X | X |
|  | Output 4.3 Further elaboration of the possible financial support mechanisms to accelerate the market shift towards more energy efficient appliances, including, as applicable, carbon financing |  |  | X | X |
|  | Output 4.4 Final project report consolidating the results and lesson learnt from the implementation of the different project components and recommendations for the required next steps. |  |  |  | X |
|  | Output 4.5 Project mid-term and final evaluations and other required reviews. |  | X | X |

# SECTION IV:  ADDITIONAL INFORMATION

## Part I: Other agreements

The endorsement and cofinancing letters presented as a separate Annex.

## Part II: Organigram of Project

## Part III    Stakeholder Involvement Plan

The list of the key stakeholders sought to be involved are summarized in the table below, together with the description of their envisaged role and way of involvement.  Several of these organizations have been already consulted in different elements of the project.

Depending on their contribution expected, some of the above-mentioned stakeholders can  be asked to join the PSC, while others can continue to serve as project advisors, contractors or other implementing partners.

Table IV-I   Stakeholder Involvement Plan

| Stakeholder | Envisaged Role in the Project |
| --- | --- |
| Government Institutions |  |
| General Directorate of Electrical Power Resources Survey and Development Administration (EİE) under the Ministry of Energy and Natural Resources (MENR) | Executing Agency and Chair of the Project Steering Committee Coordinating the project with the implementation of the overall energy efficiency policy of Turkey, in particular the EE law and its by-laws Facilitating contacts and consultations with different project stakeholders Providing and leveraging Government cofinancing |
| General Directorate of Industry within the Ministry of Industry and Trade (MoIT) | Main counterpart to discuss appliance specific legislation as it relates, for instance, to transposing EU regulations to Turkish legislation Main counterpart to discuss and implement activities that relate to compliance checking and enforcement of regulations dealing with appliance EE standards and labels |
| General Directorate for Consumer Protection within the MoIT | An important key Gov’t stakeholder to discuss the Gov’t participation in the consumer awareness raising and protection |
| Turkish Standard Institute (TSE) | The main Gov’t counterpart for activities dealing with testing standards and procedures and supervision and quality control of testing; With own, existing testing facilities, a possible candidate for a main national appliance EE testing laboratory, A local counterpart and a member to international and European Standardization Committees and organisations |
| Turkish Accreditation Agency (TÜRKAK) | The main Gov’t counterpart dealing with the accreditation of laboratories that can serve as testing centers for appliance energy efficiency |
| The Ministry of Environment and Forestry (MoEF) | The environmental and GEF operational focal point of Turkey |
| The Ministry of Finance | An eventual counterpart to discuss specific financial and/or fiscal incentives for energy efficient appliances |
| Private Sector / NGOs |  |
| Association of White Goods Manufacturers (BESD): | Main project partner representing the local white goods manufacturers A member of Project Steering Committee Expected to participate in one role or another in most project activities; Providing and leveraging private sector cofinancing Sources of market data |
| Individual manufacturers and retail stores | Recipients of training and/or participation in joint public awareness raising and other promotional activities: Sources of market data |
| Professional marketing companies | Envisaged project partners / service providers for designing and implementing specific public awareness raising and promotional campaigns and/or market surveys |
| Public media | Channel and possible source cofinancing (by free advertisement space and broadcasting time) for public awareness raising and marketing activities |

## Part IV:   Terms of Reference for Key Project Personnel

Project Steering Committee (PSC)

### Duties and responsibilities

The Project Steering Committee (PSC)  is the main body to supervise the project implementation in accordance with UNDP rules and regulations and referring to the specific objectives and the outcomes of the project with their agreed performance indicators;

The main functions of the PSC are:

- General monitoring of the project progress in meeting of its objectives and outcomes and ensuring that they continue to be in line with the national development objectives;

- Facilitating the co-operation between the different Government entities, whose inputs are required for successful implementation of the project, ensuring access to the required information and resolving eventual conflict situations raising during the project implementation when trying to meet its outcomes and stated targets;

- Supporting the elaboration, processing and adoption of the required institutional, legal and regulatory changes to support the project objectives and overcoming of  related barriers;

- Facilitating and supporting other measures to minimize the identified risks to project success,  remove bottlenecks and resolve eventual conflicts;

- Approval of the annual work plans and progress reports, the first plan being prepared at the outset of project implementation;

- Approval of the project project management arrangements; and

- Approval of any amendments to be made in the project strategy that may arise due to changing circumstances, after the careful analysis and discussion of the ways to solve problems.

### PSC Structure and Reimbursement of Costs

The PSC will be chaired by the Project Director or other person assigned by the executing agency. The PSC  will include a representative from the key Ministries and Agencies involved in the project, a representative of UNDP and, as applicable, representatives of project’s other cofinancing partners. Other members can be invited by the decision of the PSC, however by taking care that the PSC still remains operational by its size.  The project manager will participate as a non-voting member in the PSC meetings.  When and as needed, the meetings of the PSC can be extended to Technical Advisory Group meetings  A draft list of the permanent members of the Project Steering Committee is provided under section III of the project document: “Project Management and Implementation Arrangements”.

The costs of the PSC’s work shall be considered as the Government’s or other project partners’ voluntary in-kind contribution to the project and shall not be paid separately by the project. Members of the PSC are also not eligible to receive any monetary compensation from their work as experts or advisers to the project.

### Meetings

It is suggested that the PSC will meet at least twice a year, including the annual TPR meeting. A tentative schedule of the PSC meetings will be agreed as a part of the annual work plans, and all representatives of the PSC should be notified again in writing 14 days prior to the agreed date of the meeting.  The meeting will be organized provided that the executing agency, UNDP and at least 2/3 of the other members of the PSC can confirm their attendance.  The project manager shall distribute all materials associated with the meeting agenda at least 5 working days in prior to the meeting .

National Project Director

As a representative the Government and project’s executing agency, the National Project Director is having the main responsibility to ensure that the project is executed in accordance with the project document and the UNDP guidelines for nationally executed projects.

His/her main duties and responsibilities include:

- Supervising the work of the Project Manager through meetings at regular intervals to receive project progress reports and provide guidance on policy issues;

- Certifying the annual and, as applicable, quarterly work plans, financial reports and requests for advance of funds, ensuring their accuracy and consistency with the project document and its agreed amendments;

- Authorizing the project contracts, following the approval of UNDP;

- Unless otherwise agreed, chairing the Project Steering Committee and representing the project in other required meetings;

- Taking the lead in developing linkages with the relevant authorities at national, provincial and governmental level and supporting the project in resolving any institutional or policy related conflicts that may emerge during its implementation;

Project Manager  (full time)

Duties and responsibilities:

Operational project management in accordance with the project document and the UNDP guidelines and procedures for nationally executed projects, including:

- General coordination, management and supervision of project implementation;

- Managing the procurement and the project budget under the supervision of the Executing Agency and with support from UNDP to assure timely involvement of local and international experts, organisation of training and public outreach, purchase of required equipment etc. in accordance with UNDP rules and procedures;

- Submission of annual Project Implementation Reviews and other required progress reports (such QPRs) to the PSC, Executing Agency and the UNDP in accordance with the section  “Monitoring and Evaluation”of the project document;

- Ensuring effective dissemination of and access to information on project activities and results, (including an regularly updated project website);

- Supervising and coordinating the contracts of the experts working for the project;

- As applicable, communicating with project’s international partners and attracting additional financing in order to fulfill the project objectives; and

- Ensuring otherwise successful completion of the project in accordance with the stated outcomes and performance indicators summarized in the project’s logframe matrix and within the planned schedule and budget.

Expected Qualifications:

- Advance university degree and at least 10 years of professional experience in the specific areas the project is dealing with, including good knowledge of the international experiences, state of the art approaches and best practices in appliance energy efficiency standards and labels and their sustainable promotion (by applying different policy measures, new financing mechanisms etc.)

- Experience in managing projects of similar complexity and nature, including demonstrated capacity to actively explore new, innovative  implementation and financing mechanisms to achieve the project objective;

- Demonstrated experience and success in the engagement of and working with the private sector and NGOs, creating partnerships and leveraging financing for activities of common interest;

- Good analytical and problem solving skills and the related ability to adaptive management with prompt action on the conclusion and recommendations coming out from the project’s regular monitoring and self-assessment activities as well as from periodical external evaluations;

- Ability and demonstrated success to work in a team, to effectively organise it works and to motivate its members and other project counterparts to effectively work  towards the project’s objective and expected outcomes;.

- Good communication skills and competence in handling project’s external relations at all levels; and

- Good knowledge of English and fluency in Turkish language

- Familiarity and prior experience with the specific UNDP and GEF requirements and procedures are considered as an asset

Project Assistant (full time)

Duties and responsibilities:

Supporting the project manager in the implementation of the project, including:

- Responsibility for logistics and administrative support of the project implementation, including administrative management of the project budget, required procurement support etc.

- Maintaining the business and financial documentation up to date, in accordance with UNDP and other project reporting requirements;

- Organizing meetings, business correspondence and other communication with the project partners;

- Supporting the project outreach and PR activities in general, including keeping of the project web-site up to date;

- Managing the projects files and supporting the project manager in preparing the required financial and other reports required for monitoring and supervision of the project progress;

- Supporting the project manager in managing the contracts, in organizing correspondence and in ensuring effective implementation of the project otherwise

Expected Qualifications:

- Fluent in English and Turkish languages

- Demonstrated experience and success of work in a similar position

- Good administration and interpersonal skills

- Ability to work effectively under pressure

- Good computer skills

# International Project Adviser and Energy Efficiency Appliance Policy Expert  (part time)

# Duties and Responsibilities:

Support UNDP and the project management to monitor the progress of the project and its different subcomponents, and, as needed, build the capacity of the local experts working for the project to successfully implement the project activities ensuring that they comply with the agreed benchmarks and success indicators of the project as well as international best practices and lessons learnt.

The specific responsibilities include, among others, to:

- support the local project team in organising the implementation of the different sub-components of the project at the inception phase and after that, including support to the project manager in the preparation of the project inception report and the annual work plans, drafting of Terms of Reference for the national and, as needed, additional international experts and subcontractors, required tender documents etc;

- review the existing appliance policies and identify gaps and propose changes by taking into account the most recent international developments in this field;

- support the local expert(s) in drafting recommended policy changes and in organizing training to build the capacity of the local stakeholders for designing, analysing the impact and implementing effective EE appliance policies;

- propose methodologies and specific software models for market monitoring and for assessing the impact of the project and the adopted policies in terms of energy savings and GHG reduction.

- support the project manager in supervising the work of the contracted individual experts and companies, including review of the feasibility studies and the technical design, financing and implementation arrangements of the planned pilot projects;

- support the project manager in arranging co-operation with the current project partners and, as applicable, in establishing new, additional national and/or international partnerships to support the project goals and objectives;

- support the local project team in monitoring and evaluating the performance and outcome of the pilot projects under implementation;

- monitor the  progress of the project and participate in the development of periodic progress reviews and, as applicable, the annual Project Implementation Reviews;

- train personally or, as needed, organize other training for the local stakeholders to successfully implement the project and to meet its capacity building objectives; and

- provide other advice on the required institutional, legal and regulatory changes to support the reaching of the stated outcomes of the project and provide other required advice on the successful implementation of the specific project subcomponents and activities by drawing from the international lessons learnt and best practices.

# Expected Qualifications:

- a university degree in the area the project is dealing with;

- demonstrated experience and success in supporting similar projects (or its subcomponents) in other GEF programme countries;

- good knowledge of the international experiences, state of the art approaches and best practices in the specific areas the project and its subcomponents are dealing with;

- good analytical skills and effective communication and training skills and competence in handling external relations at all levels;

- ability to work in a team and to motivate other team members and counterparts;

- fluency in English, including the ability to draft and edit required project documentation

- familiarity with the specific UNDP and GEF requirements is considered as an asset.

# Other local experts and their envisaged main tasks

# EE appliance policy and training expert (part/full time)

# monitor, report and organize training to the local stakeholders on the international EE appliance policies and on the lessons learnt and best practices as regards their implementation;

# review and analyze the current EE appliance policies in Turkey together with the existing institutional and other arrangements for their implementation, and identify the gaps and improvement needs;

# analyze the technical and financial feasibility of different internationally adopted or suggested EE appliance policies in Turkish market environment;

# draft proposals for recommended legal and regulatory changes in Turkey and elaborate mechanisms for their effective implementation, including, as applicable, voluntary agreements and/or specific promotional campaigns or incentive schemes to be implemented in co-operation with the private sector;

# in collaboration with the experts working for outcome 2, elaborate and draft recommendations for required policy changes to improve the existing compliance checking and enforcement mechanisms and procedures;

# establish contacts with and engage the key local stakeholders into consultations to facilitate adoption and effective implementation of the recommended EE policies and provide/organize related training and other capacity building; and

# monitor and analyze the impact of the adopted policies and identify their further development needs.

## Market analysis and monitoring expert (part/full time)﷡

# collect and analyze the already available information that can be used for quantifying and characterizing the current state and forecasted market development of the targeted appliances in Turkey, including type, categories and market share of key products, producers, consumers, distribution networks and energy consumption characteristics;

# in consultation with the key stakeholders, develop and support the adoption of an improved market monitoring system to collect, store and present information about the existing stock and sale of new products for different targeted appliances by their type and energy performance and facilitate agreements with the key stakeholders to regularly collect and supply the required data for public use;

# design and facilitate the implementation of specific market surveys, as neededAnalyze the received information (incl. an assessment of the reliability of the collected data);

# further develop the methodology for an extended baseline and project impact assessment on the basis of an  improved market monitoring system;

# analyze the energy efficiency and GHG reduction impact of the project and the adopted policies in general for the different, targeted appliances; and

# elaborate the institutional arrangements and implementation mechanisms for sustaining the market monitoring systems also after the project.

# Compliance checking and testing expert (part/full time):

# compile and summarize information on the availability and capacity of the existing testing labs in Turkey (government, private sector and/or manufacturer in-house) to be used for enhanced product testing and compliance checking;

# in co-operation with the international experts, conduct a capacity assessment of the most promising labs and identify the gaps and further improvement needs;

# in consultation with the key stakeholders and with support from international expert(s), draft proposals for a strengthened compliance checking and enforcement scheme both for selected products and the retail chain, including organisation of testing, suggested procedures in the case of non-compliance, proposed pilot projects etc.

# organize and provide training to the key stakeholders to further develop and implement the adopted schemes;

# elaborate possible arrangements and partners for better informing the targeted consumer on the results of product testing, including, as applicable, comparative tests between the different brands on their overall performance that go beyond strict compliance checking.

# Public awareness raising and marketing expert(part/full time)

# identify key stakeholder (among private, NGO and government stakeholders), assessing their current and potential role in the project’s outreach and marketing activities and facilitate agreements with them to support and participate in these activities, incl. cost-sharing;

# propose methods (with related questionnaires) for undertaking specific consumer surveys for collecting information about the current stock and key drivers in the purchasing decisions of new appliances as well as about the impact of the public awareness raising and marketing activities supported by the project;

# in consultation with the identified key stakeholders, develop product and client group specific outreach and marketing strategies to support the project goals;

# develop and/or facilitate the development and implementation (by project partners and/or subcontractors) the specific public outreach and marketing materials and campaigns;

# provide and/or organize training of  the sales personnel with a specific emphasis on energy efficiency aspects and elaborate possible incentive schemes and other complementary promotional activities, delivery models and/or financing mechanisms to boost the sale of more energy efficient appliances and to accelerate the replacement of old, inefficient ones;

# initiate discussions with different financial institutions and utilities and assess possibilities for introduction of specific demand side management programs to promote energy efficient appliances;

# facilitate the establishment and further development of the project web-site and keeping it updated and relevant to the targeted customers and project partners

# Other international experts and their envisaged main tasks

Compliance checking/testing and enforcement expert (part time)

- conduct a capacity assessment of the existing testing facilities in Turkey;

- elaborate the strategy, institutional arrangements and other implementation modalities for a strengthened compliance checking and enforcement scheme both for product and the retailers;

- identify the existing gaps and further improvement needs of the existing testing facilities (both in terms of hardware and capacity of the staff) to effectively implement the proposed compliance checking program;

- as applicable, develop training programs and prepare technical specifications for the new hardware to be purchased for testing, together with initial budget estimates;

- provide or facilitate the organisation of the required training of the field inspectors and, as applicable, the other Gov’t staff

Public awareness raising and marketing expert

- support the finalization of the stakeholder involvement plan;

- provide information on international lessons learnt in organizing consumer surveys and public awareness raising campaigns;

- provide information on possible new financial support schemes and delivery models and analyse and assess possibilities of introduction of such schemes in Turkey;

- in co-operation with the local expert(s), finalize the product and client group specific outreach and marketing strategies and the related marketing and training materials.Support the planned project activities under outcome 3 otherwise

## Part V:    Greenhouse Gas Emission Reduction Analysis

The greenhouse gas reduction analysis of the project is based on the following assumptions:

# Baseline scenario (“business-as-usual)

The average unit energy consumption (UEC) of the new appliances sold in Turkey will continue to decrease, which appliances will gradually replace and thereby reduce also the average energy consumption of the existing stock.  The new implementing measures of the EU Ecodesign Directive, which are currently discussed in the EU and which in a due course are expected to be transposed also to Turkish legislation, will also contribute to this.

On the other hand, the growth in the total number of appliances will overweight the reduction of the average unit energy consumption of new appliances, thereby contributing to the increase of the total residential electricity consumption.  Due to an inadequate verification and enforcement regime, uncertainties also remain whether all the new appliances sold in the market will be in compliance with their stated performance. The replacement of old, inefficient appliances typically happens only at the point they broke up. Considerable time gaps can also be observed in the transposition of the new EU regulations into the Turkish legislation with a related risk that the lower energy efficiency appliances not meeting the proposed new EU minimum energy performance standards will end up in markets not having similar standards in force yet, including Turkey.

### Figure V-1   Expected baseline development of the electricity consumption of selected  appliances that are already subject to mandatory energy performance labeling in Turkey

## Alternative scenario

In the alternative scenario, the reduction of the average energy consumption of the new appliances sold in Turkey is accelerated by encouraging the purchase of  more efficient A, A+ and A++ (or comparable level) appliances in prior to any new minimum energy performance standards  entering into force in Turkey or which after their adoption will surpass those minimum standards. The anticipated baseline and the targeted alternative development of the unit energy consumption of selected appliances are summarized in table V-2 below. These figures have been further used to calculate the achievable lifetime energy savings and GHG reduction potential of the products to be sold during the period of 2010 – 2020.   Additional energy savings and GHG reduction can be obtained from i) adding new product categories for the EE S&L schemes and ii) accelerated replacement of old, inefficient appliances.

Table V-1  The share of different EU energy classes in 2007 in the sale of new appliances for selected products in Turkey (source: BESD).

|  | A++ | A+ | A | B | C | D | E |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Refrigerators |  | 1 % | 60 % | 32 % | 6 % | 0 % | 1 % |
| Washing Machines |  | 36 % | 49 % | 15 % |  |  |  |
| Dish Washers |  |  | 83 % | 17 % |  |  |  |
| Ovens |  |  | 53 % | 24 % | 23 % |  |  |
| Air-conditioning Devices |  |  | 35 % | 26 % | 32 % | 7 % | 0 % |

Table V-2  The anticipated baseline and the targeted alternative development of the average unit energy consumption of new appliances sold in Turkey (compared to the average 2007 level) for selected products

|  | by 2013 (end of the project) | by 2020 |
| --- | --- | --- |
|  | Baseline | Alternative | Baseline | Alternative |
| Refrigerators and Freezers | -17 % | -22 % | -33 % | -41 % |
| Washing machines | -10 % | -13 % | -17 % | -28 % |
| Dish Washers | -3 % | -5 % | -8 % | -17 % |
| Ovens | -5 % | -12 % | -14 % | -26 % |
| Air-Conditioning Devices | -5 % | -7 % | -8 % | -18 % |
| TV sets | +87 % | +59 % | +88 % | +52 % |

Incremental Energy Savings and GHG Reductrion

The difference in the anticipated baseline and alternative development of the average unit energy consumption of new appliances sold in Turkey during the project lifetime (2010-2013) and until 2020 has been used for calculating the incremental energy saving and GHG reduction benefits of the project. For the average product lifetime, the assumptions presented in table V-3 have been used.

Table V-3   Assumed average lifetime of different new products

|  | Average lifetime |
| --- | --- |
| Refrigerators | 15 years |
| Washing machines | 15 years |
| Dish washers | 15 years |
| Ovens | 15 years |
| Air conditioners | 12 years |
| TVs | 10 years |

As the incremental impact of the project has already been taken into account in defining the baseline and alternative scenario,  causality factor 5 (100%) is suggested.  For the GHG emission factor, an average CO2 emission factor of grid electricity has been used equal to  626 tons of CO2 per GWh (calculated on the basis of the data from Turkey Statistical Yearbook, 2008), which at this stage is expected to provide accurate enough estimate also for the other years.  In project monitoring reports, this figure will be updated  annually on the basis of the most recent statistical data.

Table V-4  Calculated energy saving and GHG reduction potential for selected products

|  | Estimated incremental, cumulative energy savings and GHG reduction over the anticipated lifetime of new products sold during: | Potential complementary savings from the accelerated replacement of old, inefficient refrigrators/freezers and air-conditioning devices |
| --- | --- | --- |
|  | 2010- 2013 | 2010-2020 | GWh | tons of CO2 |
|  | GWh | tons of CO2 | GWh | tons of CO2 |  |  |
| Refrig. & Freezers | 2 369 | 1 481 994 | 12 328 | 7 713 502 | 1 000 | 626 000 |
| Washing machine | 248 | 155 223 | 2 470 | 1 545 243 |  |  |
| Dish Washer | 99 | 62 209 | 1 623 | 1 015 711 |  |  |
| Oven | 229 | 143 507 | 1 259 | 787 992 |  |  |
| Air-Cond. | 457 | 286 184 | 5 052 | 3 160 855 | 100 | 62 600 |
| TVs | 1 802 | 1 127 717 | 12 840 | 8 033 921 |  |  |
| TOTAL | 5 205 | 3 256 834 | 35 571 | 22 257 224 | 1 100 | 688 600 |

## Part VI:  Estimated impact of the implementing measures of the Ecodesign directive adopted or submitted for the consideration of the EU Regulatory Committee (as of April, 2009) in EU countries.

The table below is summarizing the projected, annual energy savings in 2020 of those implementing measures under the EU eco-design and labeling framework directives that have already been adopted or submitted as drafts for the consideration of the EU Regulatory Committee. Although not applicable in absolute terms in Turkey, the relative impact of different measures, when compared to each other and to the estimated total electricity consumption in 2020 can be considered as a a starting point for further analysis also in Turkey (without taking into account the possible additional measures to expedite the replacement of old appliances). These figures will be further analyzed in the Turkish context together with the possible implementation barriers at the outset of project operations.

| Measure | Estimated energy savings (TWh) in current EU countries in 2020 | Share of projected savings of each proposed implementing measure among those formally submitted for EU consideration | Draft submitted to EU Regulatory Committee | Adopted by the EU Commision | Expected entry into force in EU countries |
| --- | --- | --- | --- | --- | --- |
| 1. New MEPS and labels for residential lighting (phasing out incandescent lighting in non-directional applications) | 40 | 12% |  | March 18, 2008 | gradually 2009-2012 |
| 2. New MEPS and labels for office, industrial and street lighting | 32 | 10% |  | March 18, 2008 | gradually 2009-2012 |
| 3. New MEPS for stand-by power | 37 | 11% |  | Dec. 18, 2008 | gradually 2010-2013 |
| 4. Simple set-top boxes (for TVs) | 9 (in 2014) | 3% | Sept. 26, 2008 | February 4, 2009 | gradually 2010-2012 |
| 5. New MEPS for external power supply | 9 | 3% |  | April 6, 2009 | gradually 2010-2011 |
| 6. New MEPS and labels for electric motors | 135 | 40% | March 11, 2009 | Expected in June 2009 | gradually 2011-2017 |
| 7. New MEPS and labels for circulation pumps | 23 | 7% | March 27, 2009 | Expected in July 2009 | gradually 2013-2015 |
| 8. Upgraded MEPS and labels for refrigerators and freezers | 6 | 2% | March 31, 2009 | t.b.d | gradually 2010-2014 |
| 9. Upgraded MEPS and labels for washing machines | 2 | 1% | March 31, 2009 | t.b.d | gradually 2010-2013 |
| 10. New MEPS and labels for TVs | 43 | 13% | March 31, 2009 | t.b.d | gradually 2010-2012 |
| Total | 336 | 100% |  |  |  |
| …out of estimated total baseline EU electricity consumption in 2020 | 3407 | 10% |  |  |  |
| Still in working groups: Dish washers, Room air-conditioning devices, Commercial refrigerators, Electric pumps, Domestic Fans, Industrial fans, Water heaters, Commercial refrigerators, Electric pumps, Domestic Fans, Industrial fans, Water heaters, Boilers, Computers and monitors, Copiers and printers, Complex set-top boxes, Laundry driers, Vacuum cleaners, Domestic lighting products II (reflector lamps and luminaires), Solid Fuel Boilers |

# SIGNATURE PAGE

Country:  Turkey

UNDAF Outcome(s)/Indicator(s): By 2010, strengthen individual and institutional capacity for both democratic and environmental governance at local and central levels. Outcome 1.3. Strengthen management and protection of ecosystems for sustainable development (UNDP, UNIDO, FAO)/Indicator(s): capacity of National Sustainable Development Committee functions to prepare the policy papers; strategy papers developed (forestry, fisheries and others).

(Link to UNDAF outcome. If no UNDAF, leave blank)

Expected Outcome(s)/Indicator (s): Increase access to sustainable energy services/GHG emissions reduction.    (CP outcomes linked to the SRF/MYFF goal and service line)

Expected Output(s)/Indicator(s):  2.1 Supporting efforts to strengthen capacity – building for the removal of barriers to the cost-effective development and implementation of energy efficient standards and labeling./GHG emission reduction.  .

(CP outcomes linked t the SRF/MYFF goal and service line)

Implementing partner:  General Directorate of Electrical Power Resources Survey and Development Administration (EIE)   (Designated institution/Executing agency)

Other Partners:							Ministry of Industry and Trade

Association of White Good Manufacturers (BESD)

NAME                          SIGNATURE                                    DATE

Agreed by (Government): _______________________________________________________

Agreed by (Implementing partner/Executing agency): ________________________________

Agreed by (UNDP): _____________________________________________________________

# Footnotes

Eurostat Yearly Energy Statistics 2005 and Turkey Statistical Yearbook 2008

including refrigerators and freezers, washing machines, dish washers, air-conditioning   devices, ovens and TV sets, but excluding the lighting, from which remarkable additional savings by reducing or phasing out the use of incandescent lighting can be obtained

Yunus Çengel, Esra Akgün, Salih Arslantaş:  “Verimsiz Eski Buzdolaplarinin Yüksek Verimli Yenileriyle Değiştirilmesi”, Proceedings of the 1st National Energy Efficiency Forum, January 15-16, 2009

The EU regulatory framework concerning labelling of energy-related products is set in the Council Framework Directive 92/75/EEC “On the Indication by Labelling and Standard Product Information of the Consumption of Energy and Other Resources by Household Appliances”, under which the particular implementing measures for selected appliances are introduced in the so-called "daughter directives".   The more recent Ecodesign Framework Directive 2005/32/EC, providing a basis, among others, for setting stricter minimum environmental standards, the Energy Star Regulation 2422/2001/EC (voluntary energy labelling of office equipment) and the Eco-label Regulation (voluntary label for environmental excellence covering all environmental aspects of products throughout their life cycle) were at the time of writing this project document (April 2009) still in the process of being transposed.

The year of adoption in Turkey in brackets

For addressing these additional support needs, specific projects have been initiated such as the CEECAP project   financed by the IEA and Holland’s NOVEM supporting the transposition and implementation of the EU labelling directives in 3 new member countries and 3 candidate countries.  Turkey has not been among the countries to receive this kind of support yet, however.

For further details, see section IV, Annex VI.

This is currently implemented by the General Directorate for Protection of Consumers and Competition of the Ministry of Industry and Commerce;

Further determination of these standards still pending.

For this purpose, specific stock models are proposed to be used showing in a transparent way the past and projected sale of different energy classes, their impact on the energy consumption and the GHG emissions of the stock in use as well as demonstrating  the impact of the natural and/or accelerated replacement of the old stock.

See section IV, part V for further details

Summary table should include all financing of all kinds: GEF financing, cofinancing, cash, in-kind, etc.  etc

For mid-term and final evaluations, see the specific UNDP/GEF evaluation guidelines

without lighting and electric tumble driers and without taking into account the possible incompliance of certain products with their annouced performance.

the adoption of the new EU proposal for labelling would change the current A+ and A++  labels at least for some appliances for A-X% type of labels, where X would mark the average energy consumption compared to an A level. For refrigerators, for instance,  new energy classes of A-20% and A-40% have been proposed.

comparable to the currently discussed Ecodesign implementing measures in EU

as an example,  the energy consumption of TVs and related accessories included into the table have been in a strong increase over the past several years – yet no S&L sceheme for them yet exist.

Source:  CLASP: Global Potential of Energy Efficiency Standards and Labeling Programs, November 2008

Assuming a program, with a target of 100 000 units per year over 4 years, accelerating the replacement of  old  D category level refrigerators with an A+ product by 5 years in average.

# Text boxes

The objective of the project is to reduce the household electricity consumption and the associated greenhouse gas emissions of Turkey by accelerating the market transformation of less energy consuming building appliances. This will be facilitated by a) strengthening the local institutional capacity to develop, adopt and implement effective appliance EE policies; b) developing and implementing a structured compliance checking and enforcement program for appliance energy perfomance labels and standards;  c) increasing consumer and the supply chain awareness and capacity to purchase / deliver energy efficient appliances in the Turkish market; and d) analysing and reporting the results of the project for further learning, adaptive management and, as applicable, replication in other countries..

Project Director

Project Steering Committee

FINAL BENEFICIARIES

Consultants and subcontractors

PMU

UNDP

CO

UNDP/GEF

## RCU

CO

Total budget:  		USD 5,636,600

Total budget (UNDP managed): USD 2,710,000

Allocated resources:

- Government in kind:        	 USD 887,150

- Government cash: 	USD 639,450

- GEF:  		USD 2,710,000

- Private Sector in-kind:       	USD 200,000

- Private Sector cash: 	USD 1,200,000

Programme Period: 2009-2013

Programme Component: Energy and Environment

Project Title: Market transformation of energy efficient appliances in Turkey

PIMS: 4014

Project ID:  00071137

Project Award: 00057533

Project Duration: 4 years

Management Arrangement: NIM (NEX)