Government of the socialist Republic of Viet Nam

United Nations Development Programme

Viet Nam Energy Efficient Public Lighting Project

(VEEPL)

Signature Page

Country _______Vietnam_______

| UNDAF Outcome: |  | Outcome # 1: Government economic policies support growth that is more equitable, inclusive and sustainable |
| --- | --- | --- |
| Expected CP (2006-2010)Outcome/Indicator (s): |  | Outcome # 3: Economic growth takes into account environmental protection and rational use of natural resources for poverty reduction. |
| Expected CP Output(s): |  | Local initiatives identified to promote systematic approaches to efficient use of energy sources |
| Implementing partner: |  | Vietnam Academy of Science and Technology (VAST) |

Other Partners:	Ministry of Construction (MOC);  Institute of Materials Science (IMS-VAST); Hanoi University of Technology; Institute of Environment Technology -IET; Vietnam Television; QUATEST 1, People’s Committee of Ho Chi Minh city; People’s Committee of Quy Nhon;  HAPULICO Co.; Vietnam SCHREDER Co.; Viettronics Dong Da Co.; Dien Quang Lamp Co.; VINAKIP Co.

| Budget: US$ 15,318,000 GMS fee: N/A |
| --- |
| Total Budget: US$ 15,318,000 Allocated resources: US$ 15,318,000 |
| Allocated resource managed by UNDP | Allocated resources managed by other partners (Co-financing) |
| Regular: N/A GEF: US$ 3,000,000 | Total Co-Financing: 12,318,000 Government Contribution : 118.000 Central Government Agencies: 1,290,000 MoC 90,000 IMS 250,000 HUT 130,000 IET 100,000 VTV-2 600,000 QUATEST1 120,000 Local Governments 8,120,000 HCM city 7,820,000 Quy Nhon city 300,000 Private Sector 2,790,000 Hapulico Co. 650,000 Vietnam Schreder 640,000 Viettronics DD Co. 600,000 Dien Quang Lamp Co. 600,000 Vinakip Co. 300,000 |

Agreed by Government: 		_____________________________________________

Agreed by Implementing Partner:	_____________________________________________

Agreed by (UNDP): ____________________________________________  _____________

Table of Content

SECTION I:	Elaboration of the Narrative	1

Part I:	Situation Analysis	1

Part II:	Strategy	2

Part III:	Management Arrangements	5

Part IV:	Monitoring and Evaluation	9

Part V:	Legal Context	15

SECTION II:	RESULTS AND RESOURCES FRAMEWORK	16

SECTION III:	Total Budget AND Work Plan	18

Part I:	The GEF Total Budget and Workplan (GEF Funding)	19

Part II:	GEF Total Budget and Work Plan (Co-Financing)	26

Part III:	GEF/ATLAS Total Budget and Workplan	30

Part IV:	First Year Budget and Workplan (GEF)	33

Part V:	First Year Budget and Workplan (Co-Financers)	35

SECTION IV:	Other Agreements	37

SECTION V:	Project Brief & Executive Summary	37

SECTION VI:	Annexes	38

Annex I. VEEPL Project Implementation Arrangement	38

Annex II: Terms of References	42

Annex III: Duration of Assignment and Budget Allocation for PMU Personnel and Sub-contractors	114

Annex IV.	 Indicative Monitoring and Evaluation Work Plan and Budget	116

Annex V. Annual Targets	118

Annex VI.	List of Equipment	119

Annex VII. CO2 Emissions Reduction Estimates	120

Annex VIII: Project Logical Framework	122

List of Acronyms

| Acronym | Meaning |
| --- | --- |
| ADB | Asian Development Bank |
| APR | Annual Project Review |
| AWP | Annual Work Plan |
| BAU | Business-as-usual |
| CECP | China Center for Energy Conservation Product |
| CFL | Compact Fluorescent Lamp |
| CIE | Commission International d’Eclairage |
| DAUPM | Departments of Architecture, Urban Planning and Public work Management |
| DITM | Departments of Industrial Technology Management (Ministry of Science and Technology) |
| DoA | Department of Administration (Ministry of Finance) |
| DoC | Department of Construction |
| DoF | Department of Finance |
| DoI | Department of Industry |
| DoP | Department of Policy (Ministry of Finance) |
| DoPIs | Department of Planning and Investment (Localities) |
| DoT | Department of Transport |
| DoST | Department of Science and Technology (Ministry of Construction) |
| DPQM | Department of Product Quality Management (Ministry of Industry) |
| DSM | Demand Side Management |
| EC&EE | Energy Conservation and Energy Efficiency |
| ECF | Energy Conservation Fund |
| EE | Energy Efficiency |
| EEL | Energy Efficiency Lighting |
| EEPL | Energy Efficient Public Lighting |
| ELI | Efficient Lighting Initiative |
| ESCO | Energy Service Company |
| EVN | Electricity of Vietnam |
| GDP | Gross Domestic Product |
| GEF | Global Environmental Facility |
| GEF SEC | GEF Secretariat |
| GHG | Green House Gases |
| GoV | Government of Vietnam |
| HID | High Intensity Discharge |
| HPS | High Pressure Sodium |
| HQ | Head Quarter |
| HUA | Hanoi University of Architecture |
| HUC | Hanoi University of Construction |
| HUT | Hanoi University of Technology |
| IA | Implementing Agency |
| ICE | Institute of Construction Economics (Ministry of Construction) |
| IDA | International Development Association |
| IE | International Expert |
| IFC | International Finance Corporation |
| IMS | Institute of Materials Science |
| IRRs | Implementing Rules and Regulations |
| LoE | Letter of Endorsement |
| LPMU | Local Project Management Unit |
| M&E | Monitoring and Evaluation |
| MEPS | Minimum Energy Performance Standard |
| MARD | Ministry of Agriculture and Rural Development |
| MOC | Ministry of Construction |
| MOET | Ministry of Education and Training |
| MOF | Ministry of Finance |
| MOH | Ministry of Health |
| MOI | Ministry of Industry |
| MONRE | Ministry of Natural Resources and Environment |
| MOT | Ministry of Transport |
| MOST | Ministry of Science and Technology |
| NEA | National Environment Agency |
| NEX | National Execution |
| NIRUP | National Institute of Rural and Urban Planning |
| NGOs | Non-Governmental Organizations |
| NLAC | National Lighting Advisory Committee |
| NPD | National Project Director |
| PM | Project Manager |
| NTE | National Technical Expert |
| NY | New York |
| ODA | Official Development Assistance |
| OP | Operational Program |
| PDF-B | Project Development Fund - Block B |
| PC | People's Committee |
| PECSME | Promoting Energy Conservation in Small and Medium-Scale Enterprises |
| PELP | Poland Efficient Lighting Project |
| PIR | Project Implementation Review |
| PL | Public Lighting |
| PLERCM | Public Lighting Energy Consumption Reporting and Monitoring |
| PLIC | Public Lighting Information Center |
| PMU | Project Management Unit |
| PO | Post Office |
| QPR | Quarterly Progress Report |
| PSC | Project Steering Committee |
| QUATEST1 | Quality Assurance and Testing Center 1 |
| R&D | Research and Development |
| RCU | Regional Coordination Unit (GEF) |
| SBA | Standard Basis Assistance |
| SIDA | Swedish International Development Cooperation Agency |
| SMEs | Small and Medium-Scale Enterprises |
| SEIER | Systems Efficiency Improvement Equitization and Renewables |
| Svc Co | Service Company |
| TA | Technical Assistance |
| TPR | Terminal Project Review |
| TTG | Technology Transfer Group |
| TTR | Terminal Tripartite Review |
| TWG | Technical Working Group |
| UNDAF | United Nations Development Assistance Framework |
| UNDP | United Nations Development Programme |
| UNDP CO | United Nation Development Programme Vietnam Country Office |
| VAST | Vietnamese Academy of Science and Technology |
| VEEA | Vietnam Electricity Engineering Association |
| VEEPL | Vietnam Energy Efficient Public Lighting |
| VEPF | Vietnam Environment Protection Fund |
| VSC | Vietnam Standards Center (Ministry of Science and Technology) |
| VCCPA | Vietnam Standard and Consumer Protection Association |
| VTV-2 | Vietnam Television - Channel 2 |
| VULA | Vietnam Urban Lighting Association |
| WB | World Bank |

# Elaboration of the Narrative

## Situation Analysis

Since the adoption of the policy of Doi Moi (renovation) in 1986 the Government of Viet Nam long-term economic objective has been to industrialize and modernize so to move from an economy dominated by agriculture toward becoming a newly industrialized economy. Viet Nam experienced strong economic growth during the early and mid – 1990’s, but growth slowed significantly at the end of last decade. However, more recently GDP growth has again begun to increase, to 6.8%, in 2001 and 7.04% in 2002, straining the national infrastructure in general and energy supply in particular.

Viet Nam has one of lowest per capita levels of energy consumption in the world. However, current demand for electricity is only just being met, particularly at peak, and supply remains unstable. Electricity is currently available to about 80% of the population, with an additional 15% to be connected to the grid within 5 years. As the economy expands, the consumption of modern energy in Viet Nam is expected to grow 70% faster than GDP. By 2010, the consumption of electricity in Viet Nam will be 5.5 times 1995 levels (77,406 GWh in 2010 compared with 14,636 GWh in 1995). The challenge for the government of Viet Nam is to meet the exploding demand for electricity, relieve the shortages that currently pose significant barriers to economic development, and honor international commitments to greenhouse gas emission reductions.

UNDP aims to help the Government of Viet Nam to meet this challenge by helping to build GOV capacity to effectively manage trust funds and to fulfill its obligations as a signatory to global multilateral environmental conventions agreements (MEAs). UNDP responds to the objective to promote more sustainable use of energy and to reduce greenhouse gas emissions.

Through this project, UNDP will assist the GOV to promote the sustainable management of natural resources. This will contribute to the 2006-2010 UNDAF’s intended outcome that “Government economic policies support growth that is more equitable, inclusive, and sustainable”, the MYFF 2004-2007 goal of “energy and environment for sustainable development” and its service lines (3.3) of  “Access to sustainable energy services”.

Current Consumption and Growth Levels

Public lighting in Viet Nam tends to come on in the early evening, which means that its use coincides with daily peak electricity demand and further stretches generation and distribution capacities, particularly in the rural areas. Only 23% of roads in Viet Nam are currently lit with Hanoi having the highest level of street lighting at 58%. Given recent increases in the number of motorized vehicles in Viet Nam, the need for street lighting is expected to grow strongly. Without intervention, need for electricity to light urban, rural roads, hospitals and schools is projected to reach 1,624 GWh by 2013, which is more than 5.6 times the consumption of this sector in 2001. Successful implementation of the VEEPL project will result in a 20% reduction (about 324 GWh) in projected 2013 consumption.

The market for public lighting in Viet Nam suffers from the classic market failures of insufficient information and insufficient capital. As a result, communities tend to make sub -optima l public lighting technology choices. The lifecycle cost benefits of energy efficient public lighting are not well understood by either purchasers, or financial organizations and communities tend to choose lighting options with the lowest initial capital cost. Finally, current low market volumes and the lack of significant local production also tends to drive up prices for energy efficient public lighting products, further exacerbating the market failure.

The current lack of national policies related to public lighting in Viet Nam tends to discourage appropriate consideration of operation and maintenance costs during the selection and purchase of public lighting equipment. Unfortunately, the failure to appropriately consider complete life-cycle costs for public lighting is by no means peculiar to Viet Nam. However, the projected growth in the Vietnamese public lighting sector in the near future makes the local situation particularly compelling. If investments in public lighting continue as they have, Viet Nam could be burdened for a generation or more with a public lighting infrastructure that will waste electricity, cost more to operate than necessary, and contribute disproportionately to the national inventory of green house gas emissions.

Current Legal and Institutional Framework for Public Lighting

On September 3, 2003 the Government of Viet Nam issued a Decree on Energy Conservation and

Efficiency that recognizes the potential benefits from effective implementation of policies to encourage end-use energy efficiency. The scope and intentions of the Energy Decree are very broad, and Viet Nam lacks the managerial and technical skills needed to successfully implement all aspects of it. Therefore, it is unlikely that the decree, by itself, will have a broad impact upon public lighting energy use during the proposed timeframe of the VEEPL project. VEEPL, however, may help the government of Viet Nam better realize some of the potential benefits of the Energy Decree with regards to energy efficient public lighting.

Intended Project Beneficiaries

By reducing the demand for electricity from public lighting, particularly during the peak load period, the VEEPL project will help meet electricity needs for economic development. The project will improve capacity within Viet Nam to more efficiently allocate national resources to the public lighting system. Better design, implementation and operation of public lighting will free funds to make additional public lighting investments, particularly in rural areas. Technical transfer activities will support Vietnamese lighting industry expansion to meet these new markets, eventually replacing imports and creating new jobs. Improved lighting equipment quality, design and installation will provide a better, and more consistent standard of illumination for roads and public facilities. The project will also be a significant contribution to the National Government’s international commitments related to the greenhouse gas emission reduction.

## Strategy

VEEPL is designed to stimulate and accelerate transformation of the market for energy efficient public lighting in Viet Nam by providing high quality technical information to relevant stakeholders, and by helping to build the capacity of Vietnamese institutions, organizations and businesses. To achieve this, the project focuses on addressing the issue of lack of capacity and institutional reform in the local governments in order to facilitate the realization of the expected outcomes of the project, particularly the estimated CO2 emissions reduction. These strategies primarily address the Environment focus area identified in the UNDAF for UN development assistance, but also the Governance and Rural Development areas.

The critical barriers that prevent Vietnamese consumers, organizations and government agencies from choosing economically and environmentally optimal public lighting, are:

- The lack of effective public policies to support and standardize public lighting;

- An absence of regular energy consumption reporting and monitoring for public lighting;

- A low level of awareness about energy efficient public lighting options and their benefits;

- The lack of a national professional academic and technical network on lighting;

- Insufficient or obsolete information materials on energy efficient lighting;

- The lack of appropriate training and skills for personnel in the public lighting sector;

- The limited availability of some energy efficient lighting products;

- The lack of financing for energy efficient public lighting systems; and

- There is generally a lack of funds for public lighting systems.

VEEPL Program Components

The VEEPL project is designed to overcome these barriers with a comprehensive and coordinated array of technical, policy and informational resources. The project components have been tailored for use by targeted public lighting stakeholders, and designed to be both sustainable and replicable.

            - PUBLIC LIGHTING POLICY DEVELOPMENT – activities that strengthen and improve the local and national policy and regulatory framework and encourage feasible energy efficient public lighting projects in Viet Nam.

            - PUBLIC LIGHTING TECHNICAL SUPPORT PROGRAM – activities that strengthen the capacity of relevant GOV agencies on energy efficient public lighting product testing, market monitoring and enforcement of standards with consumers.

            - PUBLIC LIGHTING FINANCING PROGRAM – activities to encourage the government, financial/banking and private sectors, to provide financial assistance for the development and implementation of energy efficient public lighting system projects.

            - PUBLIC LIGHTING SYSTEM DEMONSTRATION PROGRAM – activities to provide Vietnamese stakeholders with direct experience with the design, development, financing and implementation of cost -effective, energy-efficient public lighting system projects.

            - INFORMATION DISSEMINATION – establishment of a network of technical expertise in energy efficient public lighting in Viet Nam and the production of high quality, affordable, accessible and up-to- date information services, continuing education, and awareness improvement on the application of energy efficient public lighting systems.

All of the above components consist of a set of activities that the project stakeholders and partners will carry out to promote energy efficient lighting applications in Viet Nam ’s public sector.

VEEPL Project Sustainability

With currently available technology, it is in the financial best interest of Vietnamese cities and towns to specify and install energy-efficient public lighting. The fact that the se existing market forces have not resulted in a high penetration of energy-efficient public lighting in Viet Nam shows that significant market barriers do exist. VEEPL will work with the Government of Viet Nam and local governments to develop public lighting policies to support the market forces that bring cities and towns to more efficient public lighting options. However, VEEPL is truly a market transformation program and it is market forces, rather than action by the Government of Viet Nam, will ensure sustainability and institutionalize energy-efficient public lighting.

The VEEPL components will remove the relevant market barriers by:

- Establishing technical specifications and standards that define energy-efficient public lighting, and building policies around these specifications and standards;

- Improving the EE lighting equipment production capabilities of the local manufacturers; and enhancing the testing capabilities of the local lighting testing laboratories;

- Demonstrating energy efficient public lighting in applications in Vietnamese cities and towns;

- Educating purchasers about the benefits of energy efficient public lighting;

- Providing accurate and current product performance information to purchasers; and

- Helping to make project financing available.

If VEEPL is able to successfully achieve these objectives, change in the public lighting market in Vietnam should be largely self -sustaining, driven by the opportunities for financial savings for cities and towns, and greater profits for lighting manufacturers.

Public Lighting Policy Implementation

Public and private sector entities will play very important roles in VEEPL. The Government of Vietnam will bring the various stakeholders in the Vietnamese public lighting market to the table to establish the threshold technical requirements that lighting manufacturers and their products must meet in order to participate in VEEPL. The Government will also have an ongoing responsibility to oversee the process and ensure its integrity. Eventually, this function may be taken over by the Vietnamese lighting industry itself.

However, it is not necessary for the Government of Vietnam to significantly improve its ability to enforce standards or public lighting policies for VEEPL to be successful. VEEPL is based on voluntary initiatives that will create financial benefits for participants. Product counterfeiting is a serious concern, but is a relatively small threat to VEEPL due to the focus on public lighting as opposed to mass- market consumer lighting products (such as compact fluorescent lamps). Cities and town and other customers will purchase public lighting in bulk from distributors and have access to current lists of qualifying manufacturers and products maintained by VEEPL. The public policies to be developed for the project will include protocols that participating cities and town can follow to ensure that they are purchasing authentic VEEPL qualified products.

Eventually, the qualification of energy efficient public lighting products and projects under VEEPL will be the point around which the continuing transformation of the public lighting market in Vietnam will revolve. Vietnamese municipalities that have participated in the demonstration component or have received project materials will specify VEEPL qualified lighting products both to ensure the lowest possible lifecycle costs, and to gain access to project financing. Lenders will make this financing available for projects that use VEEPL qualified products because of the increased confidence that these products will provide the energy savings that will support repayment. Manufacturers will make products to the VEEPL technical requirements in order to be eligible for inclusion in these projects. Product counterfeiting and fraud will still be possible, but it should be easier to identify than in a program oriented towards consumer products. Manufacturers or distributors who attempt to sell non-complying lighting equipment through VEEPL should be excluded from future participation in the program.

VEEPL Alternative Funding Contingencies

Local funding for VEEPL will come through three main channels. The largest part of this funding will be in the form of expenditures that Vietnamese municipalities will make on public lighting through VEEPL. This means funds spent on public lighting products that have been qualified by VEEPL, and installed in public lighting systems that have been planned using tools developed by VEEPL. VEEPL has letters from seven municipalities expressing their intent to commit such funds, but there is risk that changing economic conditions could cause the municipalities to curtail their spending on public lighting, or that for some other reason they will fail to honor their commitments to VEEPL. It is impossible to forecast the economic situation of Vietnamese municipalities over the timeframe of the VEEPL project. But, an economic downturn will likely delay, rather than reduce, spending on public lighting.

The second largest part of local funding for VEEPL comes in the form of Vietnamese lighting manufacturer investment in production capacity for energy efficient products. VEEPL will also make some government technical resources available through various institutes and laboratories to assist manufacturers to improve their production. Vietnam participates in the international market for lighting products and must respond to demand. If for some reason Vietnamese manufacturers choose not to invest in new capacity to meet the demand created by VEEPL (even with VEEPL technical assistance), there are manufacturers in other countries (particularly China) that will. As local demand for VEEPL-qualified public lighting products grows, production capacity should expand to meet it.

The final, much smaller, part of local funding is primarily in the form of in-kind contributions from various agencies of the Government of Vietnam. The availability of skilled government staff is critical to the success of VEEPL.

## Management Arrangements

The Project will be implemented in accordance with UNDP’s National Execution (NEX) modality. The following sections describe the project management arrangement in details

Counterpart Capacity Assessment

The nature of the Project requires a great effort to coordinate numerous project activities across a wide range of national partners, from business to local government and sectoral agencies. Thus, it is appropriate that the project will be nationally executed in accordance with National Execution Project Manual (NEX). Given a highly technical demand of the project, the Vietnam Academy of Science and Technology (VAST), a leading national institution for scientific and technological research with vast of experience in implementing R & D projects in many disciplines, is capable of managing the project successfully.

To manage the project successfully, it is expected that the Vice President of VAST will be appointed as the National Project Director (NPD). The NPD is responsible for project management and implementation, and accountable to the Government of Vietnam and UNDP. However, that high level of representation of VAST in project management suggests a limited amount of time that NPD would provide to the actual management of the project. Therefore, the NPD is expected to delegate some of his responsibilities to a deputy National Project Director (DNPD).

VAST, however, has not had much experience in project management in accordance with NEX Modality. Therefore, a full assessment of the capacity of the new Project Management Unit, should be conducted during the Inception Phase and necessary training on NEX should be conducted for the new Project team during the first quarter of the project.

Management Arrangements

Implementing partner

The Vietnamese Academy of Science and Technology (VAST) will assume all duties assigned to the implementing partner, which is referred to as “National Executing Agency” in the NEX Manual. VAST is accountable to the Government of Vietnam and UNDP for ensuring:

- The effective use of both international and national resources allocated to the project;

- The production of the results expected from it as well as their substantive quality;

- The availability and timeliness of national contribution to support project implementation; and

- The proper coordination among all project stakeholders, particularly national parties.

As implementing partner, VAST will ensure that all project activities are coordinated with related initiatives and complementary to activities already undertaken in the country. VAST will take responsibility for the delivery of the project outputs and the judicious use of the project resources.  VAST will coordinate with UNDP CO in the implementation of the project activities and project monitoring and evaluation.

The Vice President of VAST will be appointed to the position of the National Project Director (NPD), who embodies the VAST’s responsibility for achieving project objectives and its accountability to UNDP and Government for the use of the project resources. The NPD holds the ultimate authority to expend funds from the UNDP managed project budget and acts as the approving officer for the project. The salary cost of the NPD will be borne by the government as in-kind contribution. Job description of NPD is included in Annex II.F.

Project Management Unit

VAST will establish a Project Management Unit (PMU) to undertake the day-to-day operations of the project and the overall operational and financial management and reporting of the UNDP funds in accordance with NEX Modality.

The PMU will be responsible for the staffing, planning and implementation of project activities, will provide mechanisms and technical inputs necessary to integrate the results of various activities, will ensure satisfactory performance of the project members and contractors, and will provide official reports to the PSC as needed. The PMU is headed by the NPD. A list of PMU staff and detailed Terms of Reference and Job Descriptions are provided in Annex II.

According to the requirements of the project work, PMU may hire short-term contracted personnel, in addition to its full time staff, as and when needed to accomplish the designated work.

Other partners

There are a number of other agencies that will be involved in the promotion, development and implementation of VEEPL projects. These are also co-financiers of the project (see Work Plan and Budget), namely:

- Ministry of Construction (MoC)

- Institute of Material Science (IMS – VAST)

- Hanoi University of Technology (HUT)

- Institute of Environment Technology (IET-VAST)

- Vietnam Television (VTV-2)

- Quality Assurance and Testing Center 1 (QUATEST 1)

- People’s Committees of Ho Chi Minh city (PPC of HCM city)

- People’s Committee of Quy Nhon

- HAPULICO Co.

- Vietnam SCHEDER Co..

- Viettronics Dong Da Co.

- VINAKIP Co.

- Dien Quang Lamp Co.

These project partners, based on the specific issues and terms of the partnership agreements with VAST (See Section IV) will jointly implement five different components of the VEEPL project. The collaborative work plan and communication mechanism will be detailed in the Inception Report and reflected in the annual work plan of the project.

Project Steering Committee

As the nature of the project involved various government agencies and local authorities and private sectors, it is essential that all project activities are well coordinated among partners, and that project’s resources are made available timely and adequately to ensure that the outputs produced meet the requirement of all beneficiaries and government. Thus, a Project Steering Committee (PSC) will be created to ensure unified guidance of project implementation and effective coordination among the project partners. Ideally, PSC will be chaired by President of VAST and consists of senior representatives from MPI, VAST, UNDP, GEF Vietnam and other project partners. Proposed functions and modality of work of PSC is shown in Annex II.F. However, the membership of PSC will be identified based on the consultation with all partners during the Inception Phase.

The PSC will meet twice a year, once in June and once in December, to establish overall coordination of the project and management and integration of its components and activities. PSC will also provide a formal forum for key stakeholders to discuss the progress of the project. The December meeting will be the Annual Project Review (APR).

Technical Working Group (TWG)

Since the nature of project requires complex technical inputs, it is necessary to provide more technical support for NPD and his/her Deputy, PMU, and project partners. For that reason, a Project Technical Working Group is formed (TWG). The overall function of TWG is to provide technical advice on specific and ad-hoc issues. Specific responsibilities of TWG are shown in Annex II.G1. The membership of TWG may consist of senior specialists and experts on technical areas relevant to the Project’s five components, mobilized from relevant government agencies, VAST, UNDP CO, the public lighting companies, lighting R&D institutions and the lighting industry associations. The TWG members will be officially and part-time released from their normal duties to take part in regular meetings of the TWG. Membership of the TWG and its meeting frequency can be adjusted in accordance with technical requirement of different components of the project.

Public Information and Advocacy

In accordance with the provisions in the Standard Basic Assistance Agreement (SBAA) signed by the two parties in 1978, UNDP has the obligation to inform its stakeholders of the benefits and impacts of UNDP-funded projects and to play an advocacy role for the cause of development cooperation and related social, technical or institutional issues. UNDP will undertake this task through enabling public information and advocacy activities. This includes: prepare and disseminate additional reports, papers and other publications on the activities and achievements of the project and, where appropriate, address wider audiences through national or international mass media.

The project will participate, as relevant and appropriate, in UNDP/GEF sponsored networks, organized for Senior Personnel working on projects that share common characteristics. UNDP/GEF shall establish a number of networks, such as Integrated Ecosystem Management, eco-tourism, co-management, etc, that will largely function on the basis of an electronic platform.

The project will identify, analyze, and share lessons learned that might be beneficial in the design and implementation of similar future projects. Identification and analyses of lessons learned is an on- going process, and the need to communicate such lessons, as one of the project's central contributions is a requirement to be delivered not less frequently than once every 12 months. UNDP/GEF shall provide a format and assist the project team in categorizing, documenting and reporting on lessons learned. To this end, a percentage of project resources is allocated for these activities.

UNDP Country Office and UNDP-GEF Regional Office

Upon the designation of the UNDP Resident Representative, the UNDP Programme officer acts as a focal point of UNDP CO in facilitating and monitoring the project implementation. He/she maintains a continuous partnership with the project team and participates in all project reviews, work/budget planning meetings, monitoring visits and evaluations.

She/he will appraise and clear, prior to UNDP Resident Representative’s approval, the TORs/specifications, annual and quarterly workplan/budgets/progress reports, as well as proposed use of unspecified budget within the annual budget already approved for the project.

In addition, UNDP CO also provides a range of Implementation Support Services (ISS) to the national partners in undertaking specific project activities, (e.g. recruitment of the project personnel, overseas travel, procurement of equipments…). When need arises, the project partners should state request for support services (see Annex II.3.5, Vol. 2, NEX), together with specific TORs, specifications and/or other instructions. UNDP will recover the costs for its ISS to these activities as well as other routine project support transactions (e.g. processing contracts, payments, visas, reserving hotels, air-tickets,..) based on actual costs or on a Universal Pricing List (UPL) established by its Headquarters in consultation with Country Offices worldwide. These costs will be charged to the same charts of account as the project inputs themselves, therefore, no separate activities need to be created in the project budget payment.

## Monitoring and Evaluation

Project Inception Phase

VAST will hold a Project Inception Workshop with the full project team, relevant government counterparts, co-financing partners, UNDP CO and representation from the UNDP- GEF RCU (Asia -Pacific), as well as UNDP-GEF (HQs) as appropriate. The Project Inception Workshop should take place during the first month of the project’ commencement.

A fundamental objective of the Inception Workshop will be to assist the project team to understand and take ownership of the project’s goals and objectives, as well as finalize preparation of the project's first annual work plan on the basis of the project's log frame matrix. This will include reviewing the log frame (indicators, means of verification, assumptions), imparting additional detail as needed, and on the basis of this exercise finalize the Annual Work Plan (AWP) with precise and measurable performance indicators, and in a manner consistent with the expected outcomes for the project. Additional purposes and objectives of the Inception Workshop will be to introduce project staff to the UNDP- GEF expanded team which will support the project during its implementation namely the Hanoi office and responsible RCU (Asia -Pacific) staff, and to detail the roles, support services and complementary responsibilities of UNDP CO and RCU staff vis à vis the project team.

VEEPL will be monitored and evaluated following UNDP- GEF rules and procedures. At the Inception Workshop all parties will review a detailed overview of UNDP- GEF reporting and monitoring and evaluation (M&E) requirements, with particular emphasis on the Annual Project Implementation Reviews (PIRs) and related documentation, the Annual Project Report , APR Meetings, as well as mid-term and final evaluations. Equally, the inception workshop will provide an opportunity to inform the project team on UNDP project related budgetary planning, budget reviews, and mandatory budget rephrasings.

Monitoring Responsibilities and Events

A detailed schedule of project reviews meetings will be developed by the project management, in consultation with project implementation partners and stakeholder representatives and incorporated in the Project Inception Report. Such a schedule will include: (i) tentative time frames for APR meeting, Project Steering Committee Meetings, and (ii) project related Monitoring and Evaluation activities.

Continuous self - monitoring of implementation progress will be the responsibility of the VEEPL PMU based on the Annual Work Plan and its indicators. The PMU will inform UNDP CO of any delays or difficulties faced during implementation so that the appropriate support or corrective measures can be adopted in a timely fashion.

The Project Manager will fine - tune the progress and performance/impact indicators of the project in consultation with the full project team at the Inception Workshop with support from UNDP CO and assisted by the UNDP- GEF RCU (Asia- Pacific). Specific targets for the first year implementation progress indicators together with their means of verification will be developed at this Workshop. These will be used to assess whether implementation is proceeding at the intended pace and in the right direction and will form part of the Annual Work Plan. The local implementing agencies will also take part in the Inception Workshop in which a common vision of overall project goals will be established. Targets and indicators for subsequent years would be defined annually as part of the internal evaluation and planning processes undertaken by the project team.

Measurement of impact indicators related to global benefits will occur according to the schedules defined in the Inception Workshop. The measurement of these will be undertaken through subcontracts or retainers with relevant institutions or through specific studies that are to form part of the projects or periodic market surveying.

Periodic monitoring of implementation progress will be undertaken by the UNDP CO through quarterly meetings with VAST and the PMU, or more frequently as deemed necessary. This will allow parties to take stock and to troubleshoot any problems pertaining to the project in a timely fashion to ensure smooth implementation of project activities

UNDP CO and UNDP- GEF RCU (Asia -Pacific) staff (i.e., Regional Coordinator for Climate Change) will conduct yearly visits to VEEPL activities in the field as appropriate, or more often based on an agreed upon scheduled to be detailed in the project's Inception Report/Annual Work Plan to assess first hand project progress. A Field Visit Report will be prepared by UNDP- Hanoi and circulated no less than one month after the visit to the project team, all Project Steering Committee members, and UNDP- GEF.

Annual Monitoring      will occur through the Annual Project Review (APR), which is conducted during the fourth quarter each year. This is a policy- level meeting of the parties directly involved in the project and all key stakeholders, who come together to review the project progress during the past year and agree on the next year’s work plan and budget, and any other actions that need to be taken. The PMU will prepare an Annual Project Report and submit it to UNDP CO and the UNDP- GEF RCU (Asia -Pacific) at least two weeks prior to the APR for review and comments.

The Annual Project Report will be used as one of the basic documents for discussions in the APR meeting. VAST will present the reports to the APR meeting, highlighting policy issues and recommendations for the decision of the APR participants. VAST also informs the participants of any agreement reached by stakeholders during the Annual Project Report /PIR report preparation on how to resolve operational issues. Separate reviews of each project component may also be conducted if necessary.

Terminal Project Review (TPR)

The Terminal Project Review meeting is held in the last month of project operations. VAST is responsible for preparing the Terminal Report and submitting it to UNDP CO and UNDP- GEF RCU (Asia - Pacific). It shall be prepared in draft at least two months in advance of the TPR in order to allow review, and will serve as the basis for discussions in the TPR. The TPR considers the implementation of the project as a whole, paying particular attention to whether the project has achieved its stated objectives and contributed to the broader environmental objective. It decides whether any actions are still necessary, particularly in relation to sustainability of project results, and acts as a vehicle through which lessons learnt can be captured to feed into other projects under implementation of formulation.

The APR meeting has the authority to suspend disbursement if project performance benchmarks are not met. Benchmarks will be developed at the Inception Workshop, based on delivery rates, and qualitative assessments of achievements of outputs.

Project Monitoring Reporting

The Project Manager in conjunction with the UNDP- GEF extended team will be responsible for the preparation and submission of the following reports that form part of the monitoring process. Items (a) through (g) are mandatory and strictly related to monitoring, while (h) through (j) have a broader function and the frequency and nature is project specific to be defined throughout implementation.

##### a. Inception Report (IR)

A Project Inception Report will be finalized immediately following the Inception Workshop. It will include a detailed First Year/ Annual Work Plan divided in quarterly time frames detailing the activities and progress indicators that will guide implementation during the first year of the project. This Work Plan would include the dates of specific field visits, support missions from the UNDP- Hanoi or the RCU (Asia -Pacific) or consultants, as well as time frames for meetings of the project's decision- making structures. The Report will also include the detailed project budget for the first full year of implementation, prepared on the basis of the Annual Work Plan, and including any monitoring and evaluation requirements to effectively measure project performance during the targeted 12 months time -frame.

The Inception Report will include a more detailed narrative on the institutional roles, responsibilities, coordinating actions and feedback mechanisms of project related partners. In addition, a section will be included on progress to date on project establishment and start- up activities and an update of any changed external conditions that may effect project implementation.

When finalized the report will be circulated to project counterparts who will be given a period of one calendar month in which to respond with comments or queries. Prior to this circulation of the IR, UNDP CO and UNDP- GEF RCU (Asia -Pacific) will review the document.

##### b. Annual Project Report /Project Implementation Review PIR Report

The Annual Project Report /PIR report, in a prescribed format will be prepared and submitted annually by the PMU as per set guidelines. This report serves as the basis for both UNDP and GEF annual reporting requirements. The Annual Project Report /PIR will inform the APR meeting and should therefore be circulated to APR participants well in advance. Since it is used as an input to the APR, it must be ready two weeks prior to the APR meeting. It may be completed and submitted via UNDP CO to the UNDP-GEF Regional Coordinator at any time, so long as it covers the June -July GEF reporting period. Normally, it is submitted to the UNDP- GEF RCU at the same time as it is prepared for the APR meeting, with revisions made taking into consideration APR outcomes.

The NPD will present the report at the APR meeting. UNDP CO is responsible for submitting the report to the UNDP-GEF Regional Coordinator in order to meet GEF reporting requirements. It should be noted that the UNDP-GEF Regional Coordinator is responsible for submitting the Annual Project Report /PIR Report for GEF purposes and therefore must be satisfied with the content.

##### c. Quarterly Progress Reports

The PM is required to provide a summary of the status of input procurement and output delivery, explain variances from the work plan, and present work-plans for each successive quarter for review and endorsement. These quarterly reports will include financial statements and the work plan for the subsequent quarter. These short reports, which outline the main updates in project progress, will be provided to UNDP CO and the UNDP- GEF RCU (Asia -Pacific) by the project team.

##### d. Quarterly Operational Reports

Each quarter, the PM is required to pre pare a 100-word summary of the project’s substantive and technical progress towards achieving its objectives. The quarterly summaries are reviewed and cleared by UNDP CO before being sent to the UNDP-GEF Regional Coordinator.

##### e. Budget Revisions

The designated national executing agency (VAST) and the UNDP-Vietnam Resident Representative sign revisions to the Project Budget. Other budget revisions may be undertaken as necessary during the course of the project. It is expected that significant revisions will be cleared with the UNDP- GEF Regional Coordinator for consistency with the GEF principle of incremental cost and GEF eligibility criteria before being approved.

##### f. Substantive Project Revisions

Substantive revisions are defined as set out in the UNDP Programming Manual and allow for substantive changes in the project’s objectives, immediate objectives, duration, scope of intervention, or project sites. Such revisions are undertaken in accordance with the UNDP Programming Manual and should be endorsed by the Project Steering Committee.  In addition, if the substantive project revision includes changes to the agreed use of GEF funds, it must be cleared by the Executive Coordinator UNDP-GEF before being signed.

##### g. Periodic Thematic Reports

As and when called for by UNDP, UNDP- GEF or the Implementing Partner, the project team will prepare Specific Thematic Reports, focusing on specific issues or areas of activity. The request for a Thematic Report will be provided to the project team in written form by UNDP and will clearly state the issue or activities that need to be reported on. These reports can be used as a form of lessons learnt exercise, specific oversight in key areas, or as troubleshooting exercises to evaluate and overcome obstacles and difficulties encountered. UNDP is requested to minimize its requests for Thematic Reports, and when such are necessary will allow reasonable timeframes for their preparation by the project team.

h. Project Terminal Report

During the last three months of the project the project team will prepare the Project Terminal Report. This comprehensive report will summarize all activities, achievements and outputs of the VEEPL project, lessons learnt, objectives met, or not achieved, structures and systems implemented, etc. and will be the definitive statement of VEEPL’s activities during its lifetime. It will also lay out recommendations for any further steps that may need to be taken to ensure sustainability and replicability of the VEEPL’s positive impacts on the availability and application of energy efficient public lighting in Vietnam.

i. Technical Reports (project specific - optional)

Technical Reports are detailed documents covering specific areas of analysis or scientific specializations within the overall project. As part of the Inception Report, the project team will prepare a draft Reports List, detailing the technical reports that are expected to be prepared on key areas of activity during the course of the Project, and tentative due dates. Where necessary this Reports List will be revised and updated, and included in subsequent Annual Project Report. Technical Reports may also be prepared by external consultants and should be comprehensive, specialized analyses of clearly defined areas of research within the framework of the project and its sites. These technical reports will represent, as appropriate, the project's substantive contribution to specific areas, and will be used in efforts to disseminate relevant information and best practices at local, national and international levels.

##### j. Project Publications (project specific - optional)

Project Publications will form a key method of crystallizing and disseminating the results and achievements of the Project. These publications may be scientific or informational texts on the activities and achievements of the Project, in the form of journal articles, multimedia publications, etc. These publications can be based on Technical Reports, depending upon the relevance, scientific worth, etc. of these Reports, or may be summaries or compilations of a series of Technical Reports and other research. The project team will determine if any of the Technical Re ports merit formal publication, and will also (in consultation with UNDP, the government and other relevant stakeholder groups) plan and produce these Publications in a consistent and recognizable format. Project Resources will need to be defined and allocated for these activities as appropriate and in a manner commensurate with the project's budget.

Independent Evaluation

The project will be subject to interim and final independent evaluations, to be carried out by an evaluation contractor chosen by UNDP CO. UNDP may at its discretion, schedule additional independent evaluations as necessary. Upon completion of each evaluation, the PMU will organize a Project Steering Committee meeting to discuss the results of the evaluation and to determine ways to implement suggestions presented by the evaluation.

##### Interim Evaluation

The interim evaluation (mid term evaluation) will be conducted during the third quarter of year three to measure progress being made towards the achievement of outcomes and will identify course correction if needed. The interim evaluation will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management. Findings of this review will be incorporated as recommendations for enhanced implementation during the rest of the project’s term. The Terms of Reference for this interim Evaluation will be prepared by UNDP CO based on guidance from the RCU (Asia -Pacific) and UNDP- GEF.

##### Final Evaluation

An independent final evaluation will take place three months prior to the APR  meeting, and will focus on the same issues as the mid-term evaluation. The final evaluation will also look at impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental goals. The final evaluation should also provide recommendations for follow- up activities. The Terms of Reference for this interim Evaluation will be prepared by UNDP CO based on guidance from the RCU (Asia -Pacific) and UNDP-GEF.

UNDP-GEF’s contribution to these evaluations will include:

- Review and provide comments on draft terms of reference

- Agree on timing and scope of evaluation mission

- Agree to final terms of reference

- Organize GEFSEC arrangements and requirements, if the evaluation has been identified for a

- GEFSEC Managed Project Review.

- Provide nominations for international consultants

- Review short- list candidates for both international and national consultants

- Agree with UNDP CO on final candidates

- Participate in evaluation mission if necessary

- Provide input to the evaluation mission and respond to evaluation consultant’s questions

- Review and provide comments on draft evaluation report

- Support UNDP CO, the PMU and VAST in addressing recommendations and applying lessons.

Audit Clause

The Government Aid Coordinating Agencies (GACA) and UNDP CO will provide the overall guidance on project evaluation and audits in accordance with NEX manual. The audit is normally carrried out at the level where the original documentation is held. UNDP CO, in consultation with GACA, will draw up the annual audit plan by November. The UNDP CO, thereafter, arranges for a professional auditing firm to undertake an external audit of the project. For this purpose, it is authorized upon signature of the Project Document to incur expenditures on the budget lines dedicated to the project audit.

## Legal Context

This project document shall be the instrument referred to as such in Article 1 of the Standard Basis Assistance (SBAA) between the Government of Vietnam and the United Nations Development Programme (UNDP), signed by the parties on 21 March 1978. The host country executing agency shall, for the purpose of this Agreement, refer to the Government Cooperating Agency described in that agreement.

Project Revisions

The following types of revisions may be made to this project document with the signature of the UNDP Resident Representative only, provided. S/he is assured that the other signatories of the project document have no objections to the proposed changes:

- Revisions in, or addition of, any of the Annexes of the project document;

- Revisions, which do not involve significant changes in the outputs or activities of the project, but are caused by the rearrangements of inputs already agreed to or by cost increases due to inflation;

- Mandatory annual revisions, which rephrase the delivery of the agreed project outputs, or reflect increased expert or other costs due to inflation, or take into account agency expenditure flexibility.

National Professional Project Personnel

The Government agrees to the recruitment of nationally recruited project professional personnel (NPPP) required for the implementation of this project, in accordance with UNDP policies and procedures established within the United Nations system for this purpose.  These services constitute an addition to the regular personnel resources to be provided by the Government and will be available for the duration of UNDP participation in the project.  The remuneration of NPPP will be determined on a case-by-case basis in accordance with the policies and procedures of UNDP; it should exceed neither the prevailing compensation for comparable functions in the host country nor remuneration levels applicable within the United Nations system.

# RESULTS AND RESOURCES FRAMEWORK

| Intended Outcome as stated in the Country Programme’s Results and Resources Framework: Outcome # 2 (CPD 2006-2010). Economic growth takes into account environmental protection and rational use of natural resource for poverty reduction |
| --- |
| Outcome indicators as stated in the Country Programme’s Results and Resources Framework, including baseline and targets. |
| Applicable MYFF 2004-2007 Service Line: (3.3): Access to sustainable energy services, |
| Partnership Strategy: The Project will be nationally executed by VAST and co-implemented by other partners defined in sub-section: Management Arrangement. Other project partners will be responsible for implementing different components of the Project with substantial inputs provided by VAST. |
| Project title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting Project ID: |
| Intended Outputs/Key activities in ATLAS | Output Targets for (years) | Indicative Activities | Responsible parties | Inputs |
| 1. Existing Public Lighting system policies and accompanied regulations are enhanced and new ones are developed | Government policy and accompanying implementing rules and regulations on the utilization of EE public lighting systems is established by the end of the project | Activities 1.1 – 1.10, of which: 1.4. Development of economic and technical tools to support rational public lighting investments 1.5. Development and assistance in the enforcement of public lighting regulations 1.6. Integration of public lighting into local development plans 1.7. Development of local public lighting policy | VAST MoC PPCs | GEF: $319,000 MoC: $90,000 |
| 2: Potentials and requirements for the application of EE public lighting systems, as well as the support provisions for such initiatives established (Component 2: Public Lighting Technical Support Programme) | Assessment of the needs and potentials for EE public lighting system applications are completed and provisions for support are in place by MoC by the end of the project. Local lighting product manufacturers and suppliers commit 5% of their gross revenues each year to support EE public lighting technology development starting Year 3 | Activities 2.1- 2.9, of which: 2.1. Technical capacity building for lighting energy standards and labelling. 2.2. Provision of technical assistance to Vietnamese lighting manufacturers 2.3. EEL Technology Transfer 2.5. Upgrading of national lighting product testing capabilities 2.7. Technical capacity building on the design, operation and maintenance of EE public lighting systems 2.8. Public lighting sustainable technical development program | VAST MoST MoI Vinakip, Viettronics DD, Vietnam Schreder, Dien quang, Hapulico,IMS, QUATEST-1, HUT, IET | GEF: $727,520 Manufacturers: $2,790,000 (Vinakip, Viettronics DD, Vietnam Schreder, Dien quang, Hapulico) Others: $600,000 (IMS, QUATEST-1, HUT, IET) |
| 3: Government, financial/banking and private sectors, are providing financial assistance to the development and implementation of EE public lighting system projects (Component 3: Public Lighting Financing Program) | Financing assistance programs for EE public lighting system projects are established and availed of by project developers, and the financing & banking sectors are providing financing to such projects by Year 3 | Activities 3.1 – 3.5, of which: 3.2. Capacity building EE/EC for financial sector 3.3. Comprehensive study of public lighting financing schemes 3.4. Technical assistance in the establishment of energy conservation fund | VAST MoF | GEF: $141,300 |
| 4: Promotion and support for the development and application of EE public lighting systems continued and developed (Component 4: EE Public Lighting Demonstration Program) | - Annual CO2 Emission reduction - Cumulative Energy saving - % of EE lighting newly installed and replaced in urban area - % of EE lighting newly installed and replaced in rural area - % of EE lighting newly installed and replaced in schools and hospitals (See Annex V for detailed) The government commits 15% of the annual tax revenues from local lighting product manufacturers/suppliers for lighting products and systems technology development starting Year 3. | Activities 4.1- 4.7, of which 4.4. Implementation of demonstration schemes 4.5. Monitoring and performance review of demonstration projects 4.5. Monitoring and performance review of demonstration projects. | VAST PPC of HCM city PPC of Quy Nhon city | GEF: $434,250 PPCs: $8,120,000 |
| 5: Adequate, affordable, accessible and up-to-date information services, continuing education, and awareness improvement on the application of EE public lighting system (Component 5: Information dissemination and awareness raising) | A sustainable and continuously evolving program of providing EE public lighting technology information services, continuing education, and awareness enhancement, covering the design and applications of EE lighting systems is established & implemented by the MoC and cities/towns by Year 3. | 5.1. Establishment of a public lighting database facility 5.2. VEEPL identity and branding 5.3. Efficient public lighting promotional campaign 5.6. Establishment of a Public Lighting Information Centre (PLIC) | VAST VTV-2 | GEF: $299,250 VTV2: $600,000 |
| 6. Successful Inception phase and overall project management |  |  | VAST | GEF: $1,078,680 VAST: $118,000 |

# Total Budget AND Work Plan

The total cost of implementing VEEPL is US$ 15,318,000. About one-fifth (19.6%) of this is the contribution from the GEF at US$ 3,000,000 (See Total Budget and Work Plan below). The GOV, local governments and local lighting product manufacturers provide the remaining US$ 12,318,0001 . The project budget will be used as follows: US$319,000 for enhancement of EEL policy development; US$4,727,520 for institutional and technical support; US$141,300 for public lighting project assistance; US$8,434,250 for EE public lighting demonstrations; and US$299,250 for consumer education and information dissemination.

_______________________________________________

1  According to  in the project design, the project co-financing contribution consists of two parts:

- The Vietnam Government' contribution of an amount of US$118,000 (in cash), which partly covers the project execution and management. The VAST is responsible for managing the contribution according to Vietnam Government Regulations.

- The remaining co-financing  of an amount of US$12,200,000 (in cash and in kind) is from central government's agencies, local governments, and private sector.

The in -cash contribution come from a part of mentioned institutions' annual budget plans to do baseline activities related to energy conservation and energy efficiency in Public Lighting (even in case without the VEEPL). This funding will not be transferred to the project account. The in-kind contribution is in forms  of  consultants, facilities, and infrastructures.  Each co-financial institution will be responsible for managing its contribution in accordance with the collaboration workplan and reporting the contribution progress to PMU regularly

.

## The GEF Total Budget and Workplan (GEF Funding)

|  | United Nations Development Programme GEF Total budget and workplan (GEF) Award ID: tbd Award Title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting Project ID: 00046820 Project title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting |
| --- | --- |

| Expected Outputs | Activities | Timeframe | Resp. Party | Source of Fund | Planned Budget |
| --- | --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Fund Code | Donor | Account | Budget Description | Amount (US$) |
| 1. Public Lighting Policy Development |  |  |  |  |  |  |  |  |  |  |  |
| Existing Public Lighting system policies and accompanied regulations are enhanced and new ones are developed | 1.1. Creation of National Lighting Advisory Committee (NLAC) |  |  |  |  |  | VAST | 62000 | GEF | 74500 | Miscellaneous Expenses | 4,000 |
|  | 1.2. Conduct of a comprehensive national policy study on public lighting |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel | 3,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Comprehensive national policy study on public lighting | 20,000 |
|  | 1.3. Evaluation of opportunities for energy efficiency improvements in public lighting |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel | 3,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Evaluation of opportunities for energy efficiency improvement in public lighting | 23,000 |
|  | 1.4. Development of economic and technical tools to support rational public lighting investments |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel | 3,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development of economic and technical tools for EE public lighting investments | 32,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses-Printing | 8,700 |
|  | 1.5. Development and assistance in the enforcement of public lighting regulations |  |  |  |  |  | VAST | 62000 | GEF | 71200 | ISTA - EEPL Policy Development | 39,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 3,500 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Technical assistance package for public lighting regulations enforcement | 23,000 |
|  | 1.6. Integration of public lighting into local development plans |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 5,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Integration of public lighting into local development planning | 31,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses - Training Courses | 8,000 |
|  | 1.7. Development of local public lighting policy |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 5,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development of local lighting policy | 35,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses - WS | 8,000 |
|  | 1.8. Public lighting regulations monitoring and evaluation |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 5,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - EEPL Policy Enforcement M&E Expert | 18,000 |
|  | 1.9. Review of public lighting policy |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 4,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - EEPL Policy Expert | 18,000 |
|  | 1.10. Component Monitoring and Management |  |  |  |  |  | VAST | 62000 | GEF | 71400 | PMU: Coordinator on Public Lighting Policy & Finance | 19,800 |
|  | SUB-TOTAL | 319,000 |
| 2. Public Lighting Technical Support Program |  |  |  |  |  |  |  |  |  |  |  |
| Potentials and requirements for the application of EE public lighting systems, as well as the support provisions for such initiatives established. | 2.1. Technical capacity building for lighting energy standards and labeling |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - EE Lighting Product Standards Expert | 13,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 7,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - EEPL Technology Expert | 6,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development of EE Standards for EE Lighting Products | 42,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Upgrading Lighting Standards for Streets, Hospitals and Schools | 20,000 |
|  | 2.2. Provision of technical assistance to Vietnamese lighting manufacturers |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - EE Lighting Technology Expert | 39,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission and Study tour | 9,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Technical assistance to local lighting manufacturers (5) | 145,000 |
|  | 2.3. EEL Technology Transfer |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission and Study tour | 9,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development of Software on EE Lighting Design & EE Lighting Product Design | 36,000 |
|  | 2.4. Networking with the international lighting industry |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 2,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - Public Lighting Industry Expert | 6,000 |
|  | 2.5. Upgrading of national lighting product testing capabilities |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - EE Product Testing, Certification and Labeling Expert | 13,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 7,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Upgrading of national lighting product testing capabilities (3) | 85,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development of a proposal for national lighting product quality certification and testing center | 44,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72200 | Equipment - EE lighting product testing equipment | 60,000 |
|  | 2.6. Assessment of the capabilities of local lighting system service providers |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 3,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Assessment of capabilities of existing lighting system service providers | 14,000 |
|  | 2.7. Technical capacity building on the design, operation and maintenance of EE public lighting systems |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - EE Lighting System Training Expert | 26,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Study tours | 6,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development of Training Program on Design, Installation, Operation, Maintenance and Management of Public Lighting Systems | 12,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co- Development of a Certification Program for Lighting System Service Providers | 10,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses -Training courses - WS | 35,720 |
|  | 2.8. Public lighting sustainable technical development program |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Study tours | 5,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Public lighting sustainable research and development program | 20,000 |
|  | 2.9. Component Monitoring and Management |  |  |  |  |  | VAST | 62000 | GEF | 71400 | PMU: Coordinator on Lighting Technology | 52,800 |
|  | SUB-TOTAL | 727,520 |
| 3. Public Lighting Financing Program |  |  |  |  |  |  |  |  |  |  |  |
| Government, financial/banking and private sectors, are providing financial assistance to the development and implementation of EE public lighting system projects. | 3.1. Promotion of EE public lighting to the financial sector |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Study tours | 10,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses - WS and Brochure Printing | 16,500 |
|  | 3.2. Capacity building EE/EC for financial sector |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Study tours | 15,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses - Training Courses | 17,000 |
|  | 3.3. Comprehensive VAST study of public lighting financing schemes |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Study tours | 10,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Comprehensive study of public lighting financing schemes | 20,000 |
|  | 3.4. Technical assistance in the establishment of energy conservation fund |  |  |  |  |  | VAST | 62000 | GEF | 72100 | ISTA - International Financing Schemes for VEEPL | 13,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 6,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - EEPL Financing Expert | 14,000 |
|  | 3.5. Component Monitoring and Management |  |  |  |  |  | VAST | 62000 | GEF | 71400 | PMU: Coordinator on Public Lighting Policy and Finance | 19,800 |
|  | SUB-TOTAL | 141,300 |
| 4. EE Public Lighting Demonstration Program |  |  |  |  |  |  |  |  |  |  |  |
| Promotion and support for the development and application of EEPL systems continued and developed. | 4.1. Review of technical and economic feasibility of demonstration schemes |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 7,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Review of technical and economic feasibility of demonstration schemes | 16,000 |
|  | 4.2. Baseline data information on the demonstration sites |  |  |  |  |  | VAST |  |  |  | Collection and processing of baseline data information on the demonstration sites | 0 |
|  | 4.3. Specific demonstration scheme implementation barrier removal activities |  |  |  |  |  | VAST |  |  |  | Implementation of the specific demonstration scheme implementation barrier removal activities | 0 |
|  | 4.4. Implementation of demonstration schemes |  |  |  |  |  | VAST | 62000 | GEF | 71200 | ISTA - EEPL System Design | 26,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission and study tours | 4,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Implementation of demonstration programs | 300,000 |
|  | 4.5. Monitoring and performance review of demonstration projects |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 6,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - EE Public Lighting M&E Expert | 18,000 |
|  | 4.6. Action plan for dissemination of demonstration results |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission and study tours | 7,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development and implementation of Action Plan for dissemination of demonstration results | 20,000 |
|  | 4.7. Component Monitoring and Management |  |  |  |  |  | VAST | 62000 | GEF | 71400 | PMU: Coordinator on Public Lighting Demonstration & Information Dissemination | 30,250 |
|  | Sub-total | 434,250 |
| 5. Information Dissemination and Awareness Raising |  |  |  |  |  |  |  |  |  |  |
| Adequate, affordable, accessible and upto-date information services, continuing education, and awareness improvement on the application of EE public lighting systems. | 5.1. Establishment of a public lighting database facility |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 7,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Establishment of Public lighting data facility | 23,000 |
|  | 5.2. VEEPL identity and branding |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Study tour | 4,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - Consumer Products Branding and Promotions Expert | 10,000 |
|  | 5.3. Efficient public lighting promotional campaign |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - EEPL Information Dissemination & Education Program Expert | 13,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 11,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Development and implementation of efficient public lighting promotional campaign package | 29,000 |
|  | 5.4. Public lighting performance rating and recognition |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - EEPL Project Implementation M&E Expert | 20,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 9,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Public lighting performance rating and recognition scheme | 23,000 |
|  | 5.5. Provision of information to the Vietnamese lighting industry |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 4,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71300 | NTE - EEPL Awareness Raising Program Expert | 18,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses-Training courses | 10,000 |
|  | 5.6. Establishment of a Public Lighting Information Center (PLIC) |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Study tours | 5,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Establishment of a Public Lighting Information Center (PLIC) | 27,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses-Printing half yearly newsletters | 10,000 |
|  | 5.7. VEEPL Project outputs distribution |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 6,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72100 | Svc Co - Preparation and distribution of VEEPL program component | 30,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses-WS | 10,000 |
|  | 5.8. Component Monitoring and Management |  |  |  |  |  | VAST | 62000 | GEF | 71400 | PMU: Coordinator on Public Lighting Demonstration & Information Dissemination | 30,250 |
|  | SUB-TOTAL | 299,250 |
| 6. Project Management and Monitoring and Evaluation |  |  |  |  |  |  |  |  |  |  |
| VEEPL Project successfully implemented during the five year period | 6.1. Project Management |  |  |  |  |  | VAST | 62000 | GEF | 71400 | PMU - Project Manager | 90,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71400 | PMU - Project Technical Advisor | 90,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71400 | PMU: Support Staff - Administrative Officer | 102,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 72200 | Equipment and furniture | 53,158 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Operating Expenses | 60,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 30,000 |
|  | 6.2. Monitoring and Evaluation |  |  |  |  |  | VAST | 62000 | GEF | 71200 | International Senior Technical Advisor | 468,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 40,000 |
|  |  |  |  |  |  |  | UNDP | 62000 | GEF | 71600 | M&E Mission | 10,000 |
|  |  |  |  |  |  |  | VAST | 62000 | GEF | 74500 | Miscellaneous Operating Expenses - WS & printing | 46,022 |
|  |  |  |  |  |  |  | UNDP | 62000 | GEF | 74500 | Public Information | 10,000 |
|  |  |  |  |  |  |  | UNDP | 62000 | GEF | 74100 | Professional Services - External Evaluation | 50,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74100 | Professional Services - Financial and management audits | 10,000 |
|  | SUB-TOTAL | 1,059,180 |
| 7. Inception Phase |  |  |  |  |  |  |  |  |  |  |  |
| All project implementation arrangements successfully completed | 7.1. Establish PMU, PAG, TWG for the Project |  |  |  |  |  | VAST | 62000 | GEF | 74500 | Miscellaneous Expenses | 400 |
|  | 7.2. Finalize all project implementation schemes |  |  |  |  |  | VAST | 62000 | GEF | 71200 | IE - International Project Implementation Adviser | 13,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 71600 | Travel - Mission | 2,000 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses | 400 |
|  | 7.3. Inception Workshop |  |  |  |  |  | VAST | 62000 | GEF | 71600 | Travel - Mission | 800 |
|  |  |  |  |  |  |  |  | 62000 | GEF | 74500 | Miscellaneous Expenses - WS | 2,700 |
|  | 7.4. Prepare Inception report |  |  |  |  |  | VAST | 62000 | GEF | 74500 | Miscellaneous Expenses | 200 |
|  | SUB-TOTAL | 19,500 |
| GRAND TOTAL | 3,000,000 |

## GEF Total Budget and Work Plan (Co-Financing)

|  | United Nations Development Programme GEF Total budget and workplan (GEF) Award ID: tbd Award Title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting Project ID: 00046820 Project title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting |
| --- | --- |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| Component 1. Public Lighting Policy Development |
| Existing PL system policies and accompanied regulations are enhanced and new ones are developed | 1.1. Creation of National Lighting Advisory Committee (NLAC) |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.2. Conduct of a comprehensive national policy study on public lighting |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.3. Evaluation of opportunities for energy efficiency improvements in public lighting |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.4. Development of economic and technical tools to support rational public lighting investments |  |  |  |  |  | VAST | MOC | Local consultants | 90,000 |
|  | 1.5. Development and assistance in the enforcement of public lighting regulations |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.6. Integration of public lighting into local development plans |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.7. Development of local public lighting policy |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.8. Public lighting regulations monitoring and evaluation |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.9. Review of public lighting policy |  |  |  |  |  | VAST |  |  | 0 |
|  | 1.10. Component Monitoring and Management |  |  |  |  |  | VAST |  |  | 0 |
|  | SUB-TOTAL | 90,000 |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| 2. Public Lighting Technical Support Program |
| Potentials and requirements for the application of EE public lighting systems, as well as the support provisions for such initiatives established. | 2.1. Technical capacity building for lighting energy standards and labeling |  |  |  |  |  | VAST |  |  | 0 |
|  | 2.2. Provision of technical assistance to Vietnamese lighting manufacturers |  |  |  |  |  | VAST | Vinakip, Viettronics, Schereder, Dien Quang, Hapulico | Materials and Goods (Investment) | 2,790,000 |
|  | 2.3. EEL Technology Transfer |  |  |  |  |  | VAST |  |  | 0 |
|  | 2.4. Networking with the international lighting industry |  |  |  |  |  | VAST |  |  | 0 |
|  | 2.5. Upgrading of national lighting product testing capabilities |  |  |  |  |  | VAST | IMS, QUATEST1 HUT, IET | Equipment | 600,000 |
|  | 2.6. Assessment of the capabilities of local lighting system service providers |  |  |  |  |  | VAST |  |  | 0 |
|  | 2.7. Technical capacity building on the design, operation and maintenance of EE public lighting systems |  |  |  |  |  | VAST |  |  | 0 |
|  | 2.8. Public lighting sustainable technical development program |  |  |  |  |  | VAST |  |  | 0 |
|  | 2.9. Component Monitoring and Management |  |  |  |  |  | VAST |  |  | 0 |
|  | SUB-TOTAL | 3,390,000 |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| 3. Public Lighting Financing Program |
| Government, financial/banking and private sectors, are providing financial assistance to the development and implementation of EE public lighting system projects. | 3.1. Promotion of EE public lighting to the financial sector |  |  |  |  |  | VAST |  |  | 0 |
|  | 3.2. Capacity building EE/EC for financial sector |  |  |  |  |  | VAST |  |  | 0 |
|  | 3.3. Comprehensive study of public lighting financing schemes |  |  |  |  |  | VAST |  |  | 0 |
|  | 3.4. Technical assistance in the establishment of energy conservation fund |  |  |  |  |  | VAST |  |  | 0 |
|  | 3.5. Component Monitoring and Management |  |  |  |  |  | VAST |  |  | 0 |
|  | SUB-TOTAL | 0 |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| 4. EE Public Lighting Demonstration Program |
| Promotion and support for the development and application of EE public lighting systems continued and developed. | 4.1. Review of technical and economic feasibility of demonstration schemes |  |  |  |  |  | VAST |  |  | 0 |
|  | 4.2. Baseline data information on the demonstration sites |  |  |  |  |  | VAST |  |  | 0 |
|  | 4.3. Specific demonstration scheme implementation barrier removal activities |  |  |  |  |  | VAST |  |  | 0 |
|  | 4.4. Implementation of demonstration schemes |  |  |  |  |  | VAST | Cities: HCMC & others | Equipment (investment) | 8,120,000 |
|  | 4.5. Monitoring and performance review of demonstration projects |  |  |  |  |  | VAST |  |  | 0 |
|  | 4.6. Action plan for dissemination of demonstration results |  |  |  |  |  | VAST |  |  | 0 |
|  | 4.7. Component Monitoring and Management |  |  |  |  |  | VAST |  |  | 0 |
|  | SUB-TOTAL | 8,120,000 |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| 5. Information Dissemination and Awareness Raising |
| Adequate, affordable, accessible and up-to-date information services, continuing education, and awareness improvement on the application of EE public lighting systems. | 5.1. Establishment of a public lighting database facility |  |  |  |  |  | VAST |  |  | 0 |
|  | 5.2. VEEPL identity and branding |  |  |  |  |  | VAST |  |  | 0 |
|  | 5.3. Efficient public lighting promotional campaign |  |  |  |  |  | VAST | VTV2 | EEPL TV Programs | 600,000 |
|  | 5.4. Public lighting performance rating and recognition |  |  |  |  |  | VAST |  |  | 0 |
|  | 5.5. Provision of information to the Vietnamese lighting industry |  |  |  |  |  | VAST |  |  | 0 |
|  | 5.6. Establishment of a National Public Lighting Information Center (PLIC) |  |  |  |  |  | VAST |  |  | 0 |
|  | 5.7. VEEPL Project outputs distribution |  |  |  |  |  | VAST |  |  | 0 |
|  | 5.8. Component Monitoring and Management |  |  |  |  |  | VAST |  |  | 0 |
|  | SUB-TOTAL | 600,000 |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| 6. Project Management and Monitoring and Evaluation |
| VEEPL Project successfully implemented during the five-year period | Project Management and Monitoring and Evaluation |  |  |  |  |  | VAST | VAST | Contract Services- Indivd | 26,000 |
|  |  |  |  |  |  |  |  |  | Rental & Maintenance - Premises & Furniture | 40,000 |
|  |  |  |  |  |  |  |  |  | Miscellaneous Expenses | 42,000 |
|  | SUB-TOTAL | 108,000 |

| Expected Outputs | Activities | Timeframe | Resp. Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Y1 | Y2 | Y3 | Y4 | Y5 |  | Source of Fund | Budget Description | Amount (US$) |
| 7. Inception Phase |
| All project implementation arrangements successfully completed | 7.1. Establish PMU, PAG, TWG for the Project |  |  |  |  |  | VAST | VAST | Miscellaneous Expenses | 10,000 |
|  | 7.2. Finalize all project implementation schemes |  |  |  |  |  | VAST | VAST |  |  |
|  | 7.3. Inception Workshop |  |  |  |  |  | VAST | VAST |  |  |
|  | 7.4. Prepare Inception report |  |  |  |  |  | VAST | VAST |  |  |
|  | SUB-TOTAL | 10,000 |

GRAND TOTAL								US$ 12,318,000

## GEF/ATLAS Total Budget and Workplan

|  | United Nations Development Programme GEF/ATLAS Total budget and workplan (GEF) Award ID: tbd Award Title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting Project ID: 00046820 Project title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting |
| --- | --- |

| GEF Objective ATLAS Outputs | GEF Outcome ATLAS Activities | Timeframe | Resp. Party | Budget Description | Multiple Year Budget |
| --- | --- | --- | --- | --- | --- |
|  |  | Start | End |  | Fund | Account | Planned Budget | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 | Amount |
| Application of Energy Efficiency In Public Lighting Systems in Vietnam | 1. Public lighting policy development | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | 13,000 | 13,000 | 13,000 | - | - | - | 39,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71300 | Local Consultant | 6,000 | 6,000 | 6,000 | 4,000 | 10,000 | 4,000 | 36,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71400 | Contractural Service Individual | 3,300 | 6,600 | 6,600 | 3,300 | - | - | 19,800 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 7,000 | 15,500 | 5,000 | 1,000 | 2,000 | 1,000 | 31,500 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72100 | Contractual service CO | 40,000 | 106,000 | 18,000 | - | - | - | 164,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 10,200 | 15,500 | 3,000 | - | - | - | 28,700 |
|  | Sub-total Output 1 | 79,500 | 162,600 | 51,600 | 8,300 | 12,000 | 5,000 | 319,000 |
|  | 2. Public Lighting Technical Support Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | 9,000 | 49,500 | 32,500 | - | - | - | 91,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71300 | Local Consultant | 2,000 | 10,000 | - | - | - | - | 12,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71400 | Contractural Service Individual | 6,600 | 13,200 | 13,200 | 13,200 | 6,600 | - | 52,800 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 10,500 | 22,500 | 10,000 | 1,500 | 2,000 | 1,500 | 48,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72100 | Contractual service CO | 77,000 | 222,000 | 109,000 | 5,000 | 10,000 | 5,000 | 428,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72200 | Equipment & Furniture | - | 60,000 | - | - | - | - | 60,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 10,480 | 14,200 | 11,040 | - | - | - | 35,720 |
|  | Sub-total Output 2 | 115,580 | 391,400 | 175,740 | 19,700 | 18,600 | 6,500 | 727,520 |
|  | 3. EE Public Lighting Financing Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | - | 6,500 | 6,500 | - | - | - | 13,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71300 | Local Consultant | 2,000 | 5,000 | 5,000 | 2,000 | - | - | 14,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71400 | Contractural Service Individual | 3,300 | 6,600 | 6,600 | 3,300 | - | - | 19,800 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 5,500 | 23,500 | 10,500 | 1,500 | - | - | 41,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72100 | Contractual service CO | - | 12,000 | 8,000 | - | - | - | 20,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 6,980 | 21,500 | 5,020 | - | - | - | 33,500 |
|  | Sub-total Output3 | 17,780 | 75,100 | 41,620 | 6,800 | - | - | 141,300 |
|  | 4. EE Public Lighting System Demonstration Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | - | 13,000 | 13,000 | - | - | - | 26,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71300 | Local Consultant | - | - | 9,000 | 9,000 | - | - | 18,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71400 | Contractural Service Individual | 550 | 6,600 | 6,600 | 6,600 | 6,600 | 3,300 | 30,250 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 4,000 | 5,500 | 8,500 | 6,000 | - | - | 24,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72100 | Contractual service CO | 11,000 | 195,000 | 122,000 | 8,000 | - | - | 336,000 |
|  | Sub-total Output4 | 15,550 | 220,100 | 159,100 | 29,600 | 6,600 | 3,300 | 434,250 |
|  | 5. Information Dissemination and Awareness Raising Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | - | 20,000 | 6,500 | 6,500 | - | - | 33,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71300 | Local Consultant | 3,000 | 16,000 | 9,000 | - | - | - | 28,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71400 | Contractural Service Individual | 550 | 6,600 | 6,600 | 6,600 | 6,600 | 3,300 | 30,250 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 5,000 | 11,750 | 9,750 | 7,750 | 9,250 | 2,500 | 46,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72100 | Contractual service CO | 14,000 | 20,500 | 23,500 | 23,500 | 38,500 | 12,000 | 132,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 4,000 | 6,500 | 6,500 | 1,500 | 8,500 | 3,000 | 30,000 |
|  | Sub-total Ouput5 | 26,550 | 81,350 | 61,850 | 45,850 | 62,850 | 20,800 | 299,250 |
|  | 6. Project Management and Monitoring & Evaluation | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | 65,000 | 123,500 | 45,500 | 78,000 | 78,000 | 78,000 | 468,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71400 | Contractural Service Individual | 28,200 | 56,400 | 56,400 | 56,400 | 56,400 | 28,200 | 282,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 8,000 | 13,500 | 13,500 | 13,500 | 13,500 | 8,000 | 70,000 |
|  |  |  |  | UNDP | 62000-GEF Prog. Resources | 71600 | Travel | 1,000 | 2,000 | 2,000 | 2,000 | 2,000 | 1,000 | 10,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 72200 | Equipment & Furniture | 53,158 | - | - | - | - | - | 53,158 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74100 | Audit & Professional Service | 1,000 | 14,000 | 14,000 | 14,000 | 14,000 | 3,000 | 60,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 11,000 | 21,000 | 21,000 | 21,000 | 21,000 | 11,022 | 106,022 |
|  |  |  |  | UNDP | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 1,000 | 2,000 | 2,000 | 2,000 | 2,000 | 1,000 | 10,000 |
|  | Sub-total Ouput6 | 168,358 | 232,400 | 154,400 | 186,900 | 186,900 | 130,222 | 1,059,180 |
|  | 7. Inception Phase | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 71200 | International Consultant | 13,000 | - | - | - | - | - | 13,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 71600 | Travel | 2,800 | - | - | - | - | - | 2,800 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 74500 | Miscellaneous Expenses | 3,700 | - | - | - | - | - | 3,700 |
|  | Sub-total Ouput7 | 19,500 | - | - | - | - | - | 19,500 |
|  | GRAND TOTAL | 442,818 | 1,162,950 | 644,310 | 297,150 | 286,950 | 165,822 | 3,000,000 |

## First Year Budget and Workplan (GEF)

|  | United Nations Development Programme Vietnam Project period: 2005 – 2010 Project ID: 00046820 Project title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting |
| --- | --- |

| Expected OUTPUTS | Key ACTIVITIES | Timeframe | Responsible Party | Budget Description | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  | Start | End |  | Fund | Donor | Account | Planned Budget |  |
| Application of Energy Efficiency In Public Lighting Systems in Vietnam | 1. Public lighting policy development | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 19,500 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71300 | Local Consultant | 9,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71400 | Contractual Service Individual | 6,600 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 14,750 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72100 | Contractual service CO | 93,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 17,950 |
|  | Sub-total Output 1 | 160,800 |
|  | 2. Public Lighting Technical Support Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 33,750 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71300 | Local Consultant | 7,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71400 | Contractual Service Individual | 13,200 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 21,750 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72100 | Contractual service CO | 188,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72200 | Equipment & Furniture | 30,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 17,580 |
|  | Sub-total Output 2 | 311,280 |
|  | 3. EE Public Lighting Financing Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 3,250 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71300 | Local Consultant | 4,500 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71400 | Contractual Service Individual | 6,600 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 17,250 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72100 | Contractual service CO | 6,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 17,730 |
|  | Sub-total Output3 | 55,330 |
|  | 4. EE Public Lighting System Demonstration Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 6,500 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71400 | Contractual Service Individual | 3,850 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 6,750 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72100 | Contractual service CO | 108,500 |
|  | Sub-total Output4 | 125,600 |
|  | 5. Information Dissemination and Awareness Raising Program | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 10,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71300 | Local Consultant | 11,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71400 | Contractual Service Individual | 3,850 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 10,875 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72100 | Contractual service CO | 24,250 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 7,250 |
|  | Sub-total Ouput5 | 67,225 |
|  | 6. Project Management and Monitoring & Evaluation | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 126,750 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71400 | Contractual Service Individual | 56,400 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 14,750 |
|  |  |  |  | UNDP | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 2,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 72200 | Equipment & Furniture | 53,158 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74100 | Audit & Professional Service | 8,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 21,500 |
|  |  |  |  | UNDP | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 2,000 |
|  | Sub-total Ouput6 | 284,558 |
|  | 7. Inception Phase | 1/7/2005 | 30/6/2010 | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71200 | International Consultant | 13,000 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 71600 | Travel | 2,800 |
|  |  |  |  | VAST | 62000-GEF Prog. Resources | 10003-GEF Trustee | 74500 | Miscellaneous Expenses | 3,700 |
|  | Sub-total Ouput7 | 19,500 |
|  | GRAND TOTAL | 1,024,293 |

## First Year Budget and Workplan (Co-Financers)

|  | United Nations Development Programme Vietnam Project period: 2005 – 2010 Project ID: 00046820 Project title: PIMS 2031 CC FSP: Vietnam Energy Efficient Public Lighting |
| --- | --- |

| Project ID Expected OUTPUTS | Key Activities | Timeframe | Responsible Party | Planned Budget |
| --- | --- | --- | --- | --- |
|  |  | Start | End |  | Donor | Budget Description | Amount (US$) |
| Application of Energy Efficiency In Public Lighting Systems in Vietnam | 1. Public lighting policy development | 1/8/2005 | 31/7/2006 | VAST | VAST, MoC | 71300 | Local Consultants | 25,000 |
|  |  |  |  |  |  | 72200 | Facilities-Equipment | 5,000 |
|  |  |  |  |  |  | 74500 | Miscellaneous Expenses | 15,000 |
|  |  |  |  |  |  |  | Sub-total Activity 1 | 45,000 |
|  | 2. Public Lighting Technical Support Program | 1/8/2005 | 31/7/2006 | VAST | IMS, HUT, IET, QUATEST 1, 05 manufacturers | 71300 | Local Consultants | 100,000 |
|  |  |  |  |  |  | 72200 | Equipment, materials and goods | 1,029,000 |
|  |  |  |  |  |  | 74500 | Miscellaneous Expenses | 70,000 |
|  |  |  |  |  |  |  | Sub-total Activity 2 | 1,199,000 |
|  | 3. EE Public Lighting Financing Program | 1/8/2005 | 31/7/2006 | VAST |  |  |  | 0 |
|  |  |  |  |  |  |  | Sub-total Activity 3 | 0 |
|  | 4. EE Public Lighting System Demonstration Program | 1/8/2005 | 31/7/2006 | VAST | Ho Chi Minh City, Quy Nhon City | 72200 | Equipment | 1,600,000 |
|  |  |  |  |  |  |  | Sub-total Activity 4 | 1,600,000 |
|  | 5. Information Dissemination and Awareness Raising Program | 1/8/2005 | 31/7/2006 | VAST | VTV-2 | 71300 | Local Consultants | 70,000 |
|  |  |  |  |  |  | 72200 | Equipment | 20,000 |
|  |  |  |  |  |  | 74500 | Miscellaneous Expenses | 30,000 |
|  |  |  |  |  |  |  | Sub-total Activity 5 | 120,000 |
|  | 6. Project Management and Monitoring & Evaluation | 1/8/2005 | 31/7/2006 | VAST | VAST | 71400 | Contractual Service Individual | 3,800 |
|  |  |  |  |  |  | 72200 | Furniture & Equipment | 11,300 |
|  |  |  |  |  |  | 72200 | Rental & Maintenance Premises | 6,100 |
|  |  |  |  |  |  | 74500 | Miscellaneous Expenses | 11,400 |
|  |  |  |  |  |  |  | Sub-total Activity 6 | 32,600 |
|  | 7. Inception Phase | 1/7/2005 | 31/7/2005 | VAST | VAST | 72200 | Rental & Maintenance Premises | 1,000 |
|  |  |  |  |  |  | 74500 | Miscellaneous Expenses | 9,000 |
|  |  |  |  |  |  |  | Sub-total Activity 7 | 10,000 |
|  |  |  |  |  |  |  | Total | 3,006,600 |

# Other Agreements

(Co-financing Letters annexed as separate documents)

# Project Brief & Executive Summary

Attached as separate document

(Notes, some part of the GEF Project Brief and Executive Summary might be different from the main body of the Project document due to the update made to the project document in accordance with the update UNDP format and other information. Thus, to the difference, the content of the Project document should be read. Content of these documents remains unchanged only for the sake of keeping the origin)

# Annexes

## Annex I. VEEPL Project Implementation Arrangement

Implementation Arrangements: Components 1 and 3

Implementation Arrangements: Components 2

Implementation arrangement: Components 4 & 5

## Annex II: TERMS OF REFERENCE

A. Component 1 - Energy Efficient Public Lighting Policy Development

- NTE- EEPL Policy Enforcement M&E Expert

- NTE- EEPL Policy Expert (2)

- Svc Co - Comprehensive national policy study on public lighting

- Svc Co – Evaluation of opportunities for energy efficiency improvement in public lighting

- Svc Co – Development of economic and technical tools for EE public lighting investments

- Svc Co - Assistance package for public lighting regulations enforcement

- Svc Co – Integration of public lighting into local development planning

- Svc Co – Development of local lighting policy

B. Component 2 - EE Lighting Technical Support Program

- IE – EEL Product Standards Expert

- IE - EE Lighting Technology Expert

- IE- EL Testing, Certification and Labeling Expert

- IE - EE Lighting System Training Expert

- NTE- EEPL Technology Expert

- NTE- Public Lighting Industry Expert

- Svc Co - Development of EE standards for EE lighting products

- Svc Co - Upgrading of lighting standards for streets, hospitals, schools

- Svc Co - Technical assistance to local lighting manufacturers (5)

- Svc Co - Development of software on EE lighting design and EE lighting product design (3)

- Svc Co – Upgrading of national lighting product testing capabilities (3)

- Svc Co – Development of a proposal on national lighting product quality certification and testing laboratory

- Svc Co – Assessment of capabilities of existing lighting system service providers

- Svc Co - Development of Training Program on product certification and labeling, on design, installation, operation, maintenance and management of public lighting systems

- Svc Co - Development of a Certification Program for Lighting System Service Providers

- Svc Co - Public lighting sustainable research and development

C. Component 3 - Energy Efficient Public Lighting Financing Program

- NTE- EEPL Financing Expert

- Svc Co - Comprehensive study of public lighting financing schemes

D. Component 4 - Energy Efficient Public Lighting System Demonstration Program

- NTE- EEPL System M&E Expert

- Svc Co - Review of technical and economic feasibility of demonstration schemes

- Svc Co - Implement demonstration programs (2)

- Svc Co - Development and implementation of Action Plan for dissemination of demonstration results

E. Component 5 - Information Dissemination and Awareness Raising Program

- IE - EEPL Information Dissemination and Education Program Expert

- IE - EEPL Project Implementation M&E Expert

- NTE- Consumer Product Branding and Promotions Expert

- NTE- EEPL Awareness Raising Program Expert

- Svc Co – Establishment of Public lighting data facility

- Svc Co - Development and implementation of efficient public lighting promotional campaign package

- Svc Co - Public lighting performance rating and recognition scheme

- Svc Co – Establishment of Public Lighting Information Center (PLIC)

- Svc Co - Preparation and distribution of VEEPL program component outputs.

F. Project Management Unit

- National Project Director

- Project Manager

- National Senior Technical Adviser

- International Senior Technical Adviser

- Interpreter cum Administrative Officer

- Accountant

- Administrative Assistant

- EE Lighting Policy and Finance Coordinator

- EE Lighting Technology Coordinator

- EE Lighting Demonstration & Information Dissemination Coordinator

G. Others

- Project Technical Working Group

- Project Steering Committee

- Inception Phase

- International Project Implementation Adviser

A. Component 1

JOB DESCRIPTION (A.1)

Title:				National Expert on EE Public Lighting Policy Enforcement M&E

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	18 man-month output-based contract spread out during the Quarter 3 of Year 2 to Quarter 4 Year 3 of VEEPL.

Direct Supervisor:		EE Lighting Policy and Finance Coordinator

Duties and Responsibilities

The task of the National Experts on EE Public Lighting Policy Enforcement M&E is the completion of the monitoring and evaluation of the implementation of public lighting regulations. The specific tasks of the experts are as follows:

- Design regulations monitoring and evaluation protocols; and

- Prepare the finding and evaluation reports on enforcement of new lighting policies, pricing and regulatory measures in the cities/towns; including recommendations on the regulation revisions.

Deliverables

- Protocols on regulations monitoring and evaluation;

- Mission reports; and

- Final monitoring and evaluation report with recommendation

Qualification and Experience

- Bachelors or Masters degree in economics, engineering or applied sciences;

- At least ten years of diverse experience in local government policymaking and enforcement;

- Extensive experience with public lighting policies and programs;

- Familiarity with public lighting policy enforcement evaluation, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written

JOB DESCRIPTION (A.2)

Title:				National Expert on EE Public Lighting Policy Expert

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	18 man-month output-based contract spread out during the Quarter 3 of Year 4 to Quarter 2 Year 5 of VEEPL

Direct Supervisor::	Project Manager

Duties and Responsibilities

The National Expert on EE Public Lighting Policy Expert is tasked with the review of public lighting policy. The specific tasks of the expert are as follows:

- Review and evaluate the national and local Public Lighting policy recommendations; and

- Revise Public Lighting policy and implementing guidelines covering pricing, incentives, etc. and recommend them to the MoC for approval.

Deliverables

- Mission reports; and

- Revised Public Lighting policy and recommendation

Qualification and Experience

- Bachelors or Masters degree in economics, engineering or applied sciences;

- At least ten years of diverse experience in local government policymaking and enforcement;

- Extensive experience with lighting policies and programs;

- Familiarity with lighting equipment testing standards, certification, labeling, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (A.3)

Subcontract Title:	Comprehensive National Policy Study on Public Lighting

Task Location:		Hanoi with domestic travel as required

Duration:		Nine (9) months starting 2nd Quarter of Year 1 of VEEPL.

Task Manager:		EE Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Comprehensive National Policy Study on Public Lighting is the evaluation of the existing national policies relating to the public lighting; identification of policy support activities for promoting EE in lighting, in general, and in public lighting, in particular; and provision of recommendations on the improvement/development of pertinent policies. The study findings and recommendations will be submitted to relevant policymaking agencies such as MoC, MoST, MPI, MoF for consideration when preparing the new or upgrading the existing public lighting policies.

Scope of Work

- Review and assess all existing national policies relating to public lighting such as science-technology policy, investment and finance policy to identify gaps;

- Review the same policies in other countries, in particular ASEAN countries. Draw experiences and lessons learned from the review;

- Survey and evaluate current status of public lighting management and operation at national and local level;

- Review and assess the activities supporting the policies on EEPL and find appropriate incentive measures for private sector to participate in investment to public lighting;

- Develop the proposal/recommendations on improving/ developing comprehensive policies on EEPL; and

- Finalize the proposal/recommendations and submit them to MoC, MoST, MPI, MoF for approval.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- A report on the review and assess existing comprehensive national policies relating to public lighting and review the same policies of in other countries with the lessons learned from; and

- Proposal based on recommendations on improvement/development of the EEPL policies submitted to and approved by TWG.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

The minimum requirements for the sub-contractor are the following:

- Knowledgeable and familiar with the EE lighting technology, financial industry and the process of formulating policies and guidelines in the EC&EE issue;

- Team to be fielded by sub-contractor must be composed of senior experts with at least a master degree in technology, finance, management, bachelor of laws, or related fields; and

- Previous experience(s) in evaluating and recommending policies for public work.

TERMS OF REFERENCE (A.4)

Subcontract Title:	Evaluation of Opportunities for EE Improvement in Public Lighting

Task Location:		Hanoi with domestic travel as required

Duration:	Eighteen (18) months starting 3rd Quarter of Year 1 of VEEPL.

Task Manager:		EE Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of the sub-contract on Evaluation of Opportunities for EE Improvement in Public Lighting is the definition and verification of the potential of energy savings from improvement/upgrading of the public lighting systems towards EE; and the conduct of case studies at some specific cities. The evaluation will come up with recommendations for the improvement/development of public lighting systems towards EE. These findings and recommendations will be submitted to relevant government agencies such as MoC, MoST, MPI, MoF for consideration.

Scope of Work

- Review and assess all existing public lighting management and operation in Vietnam to identify gaps;

- Review the public lighting management and operation in other countries, in particular ASEAN countries. Draw experiences and lessons learned from the review;

- Determine and verify potential of energy savings from improving public lighting systems towards EE;

- Definition of the most realistic and optimal EE options for the public lighting systems;

- Conduct case studies on improvement of the public lighting systems in some typical cities; and

- Prepare recommendations on improvement of the public lighting systems towards the EE and submit them to MoC, MoST, MPI, MoF for considerations.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter.

- A evaluation report on existing public lighting management and operation in Vietnam and in other countries with the lessons learned from;

- A report on potential of energy savings and optimal ties in Vietnam public lighting systems with presentation of case study results;

- Recommendations on improvement/development of the EEPL systems submitted to relevant government agencies;

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

The following are the minimum requirements for the sub-contractor:

- Knowledgeable and familiar with EE lighting technology, energy and financial industries and the process of formulating policies and guidelines in the EC&EE issue;

- The team that will be fielded must also be composed of senior experts with at least a master degree in technology, finance, management, or related fields; and

- Previous experience(s) in evaluating policies for public work.

TERMS OF REFERENCE (A.5)

Subcontract Title:	Development of Economic and Technical Tools for EE Public Lighting Investment

Task Location:		Hanoi with domestic travel as required

Duration:	Eighteen (18) months starting 3rd Quarter of Year 1 of VEEPL.

Task Manager:		EE Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Development of Economic and Technical Tools for EE Public Lighting Investment is the preparation of the economic and technical tools (economic and technical norms for design and appraisal, economic and technical norms for the EEPL system constructions and installations, and technical - economic norms for the EEPL system operation and management) for the aim of improving efficiency in EEPL system operation -installation-investment process. The drafted economic and technical tools will be submitted to relevant institutions for comments and to MoC for approval.

Scope of Work

- Review and evaluate the policies/regulations relating to public lighting electricity price tariff, norms, unit price, cost price, and expenses for public lighting (with comparison with those in other world and regional countries);

- Put forwards a solution on developing technical - economic tools for effective management of energy efficient public lighting system operation - installation - investment process in Viet Nam;

- Develop technical - economic tools for energy efficient public lighting system operation, installation and investment, including:

- Develop technical - economic norms for design and appraisal of the energy efficient public lighting investment projects (investment rate norms for EEPL constructions; the methods of evaluating the socio-economic effectiveness for investment in EEPL projects);

- Develop technical - economic norms for the EEPL system constructions and installations (norms for processing and manufacturing EEPL products; the methods of setting up prices of EEPL products for manufacturers; norms for cost estimates of EEPL system construction and installation);

- Develop technical - economic norms for the EEPL system operation and management (technical processes of EEPL system operation and management; norms for estimates of EEPL system maintenance and management);

- Meeting with the relevant stakeholders for getting their comments on the above-developed technical - economic tools;

- Revise the developed technical - economic tools and submit to MoC for approval;

- Prepare and publish a Handbook on "Energy Efficient Public Lighting in Vietnam";

- Provide training on the use of the Handbook; and

- Conduct summary and evaluation workshops on implementation results.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- An evaluation report on the policies/regulations relating to public lighting electricity price tariff, norms, unit price, cost price, and expenses for public lighting, and recommendations on improvement of these tools;

- Final proposal on all mentioned economic and technical norms submitted to MoC for approval;

- A handbook on "Energy Efficient Public Lighting in Vietnam" prepared and published; and

- Report on training courses on use of the handbook;

All communications and reporting must be both in Vietnamese and English.

Qualification and Experience

The following are the minimum requirements for the sub-contractor:

- Knowledgeable and familiar with the technology, financial industry and the process of developing technical - economic tools and guidelines in public works;

- Team to be fielded must be composed of senior experts with at least a master degree in economic, technology, finance, management, bachelor of laws, or related fields; and

- Previous experience(s) in developing norms and regulations for public lighting.

TERMS OF REFERENCE (A.6)

Subcontract Title:	Technical Assistance Package for Public Lighting Regulations Enforcement

Task Location:		Hanoi with domestic travel as required

Duration:	Twenty-one (21) months starting 4th Quarter of Year 1 of VEEPL.

Task Manager:		EE Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Technical Assistance Package for Public Lighting Regulations Enforcement is the setting up of the public lighting implementing rules and regulations (IRRs) on lighting standards, lighting design, lighting energy, monitoring of and reporting on the public lighting systems, best practices, finance for public lighting including lighting fee collection. The proposed IRRs will be commented on by relevant institutions and after revising be submitted to MoC and MoF for approval.

Scope of Work

- Review and evaluate the existing IRRs relating to public lighting (with comparison with those in other world and regional countries) and find the gaps;

- Put forwards a solution on developing IRRs relating to EE public lighting;

- Develop IRRs on lighting standards, lighting design, lighting energy, monitoring of and reporting on the public lighting systems, finance for public lighting including lighting fee collection;

- Organize the workshops for getting the comments on developed IRRs;

- Submit the revised IRRs to the MoC and MoF for approval;  and

- Conduct training courses on developed IRRs including IRRs for the finance policy.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – 2 months after submission of Inception Report and every 3 months thereafter.

- An evaluation report on the existing IRRs relating to public lighting with recommendations on development of new IRRs;  and

- Final proposal of developed IRRs submitted to MoC and MoF.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the lighting technology, financial industry and the process of developing IRRs and guidelines in the public work;

- Sub-contractor team must be composed of senior experts with at least a master degree in economic, technology, finance, management, bachelor of laws, or related fields; and

- Previous experience(s) in developing rules and regulations for public lighting

TERMS OF REFERENCE (A.7)

Subcontract Title:	Integration of Public Lighting into Local Development Planning

Task Location:		Hanoi with domestic travel as required

Duration:	Twenty-four (24) months starting 1st Quarter of Year 2 of VEEPL.

Task Manager:		EE Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Integration of Public Lighting into Local Development Planning is the development of the local relevant institutional capacity in integrating EE Public Lighting into Local Development Planning, in application of IRRs, and in monitoring and reporting public lighting energy consumption; and the implementation of the integration in some typical cities.

Scope of Work

- Conduct training courses on enforcement of IRRs in urban public lighting, on monitoring and reporting public lighting energy consumption;

- Conduct training courses on integration of Public Lighting into Local Development Planning;

- Implement integration of Public Lighting into Local Development Planning in some typical cities;

- Get approvals of the Integrated Plan from local governments and  MOC.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter.

- Reports on the training courses on enforcement of IRRs, on monitoring and reporting energy consumption, and on integration of the Public Lighting into Local Development Planning;  and

- Integrated Plans for some typical cities accepted by local authorities and submitted to MOC for approval.

All communications and reporting must be in the Vietnamese and English languages.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the lighting technology, financial industry and the process of planning and development of IRRs guidelines in public works;

- Sub-contractor Team that will be fielded must be composed of senior experts with at least a master degree in economic, technology, finance, management, bachelor of planning, or related fields; and

- Previous experience(s) in developing urban plans, rules and regulations for public lighting.

TERMS OF REFERENCE (A.8)

Subcontract Title:	Development of Local Public Lighting Policy

Task Location:		Hanoi with domestic travel as required

Duration:	Eighteen (18) months starting 3rd Quarter of Year 1 of VEEPL.

Task Manager:		EE Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Development of Local Public Lighting Policy is the provision of technical advice to selected cities and towns to develop Local Policies on management, operation and finance for public lighting. These policies will be commented by consultation meetings, are revised and submitted to local governments and MoC, MoF for approval.

Scope of Work

- Provide technical advice and guidance on developing the local policies on management, operation and finance for public lighting to at least 10 cities;

- Conduct stakeholder consultation meetings on developed local policies;

- Evaluate the impacts of the developed local policies on the other related EE&EC policies in Vietnam; and

- Revise the developed local policies and submit to the local governments and MoC for approval.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- Reports on the developed local policies;

- Reports on stakeholder consultation meetings;

- Evaluation report on the impacts of the developed local policies; and

- Report on approved local policies.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the lighting technology, financial industry and the process of planning and development of IRRs guidelines in public works;

- Sub-contractor Team that will be fielded must be composed of senior experts with at least a master degree in economic, technology, finance, management, bachelor of planning, or related fields; and

- Previous experience(s) in developing urban plans, rules and regulations for public lighting.

B. Component 2

TERMS OF REFERENCE (B.1)

Title:				International Expert on EE Lighting Product Standards

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	One man-month output-based contract spread out during the 3rd Quarter of Year 1 to 3rd Quarter of Year 2 of VEEPL.

Direct Supervisor:		EE Lighting Technology Coordinator

Duties and Responsibilities

The International Expert on Product EE Lighting Standards will assist in the work on the Development of Energy Efficiency Standards for EE Lighting Products. The specific tasks of the expert are as follows:

- Review relevant current Vietnamese product EE lighting standards with Vietnamese counterparts;

- Compile relevant international standards, review these and provide copies to Vietnamese counterparts;

- Work with Vietnamese counterparts in the review and analysis of data on current Vietnamese EEL products;

- Advise and assist Vietnamese counterparts in developing draft EE standards for compact fluorescent lamps, ballasts (electronic and electromagnetic);

- Attend meetings with Vietnamese lighting product manufacturers and experts to discuss each proposed standard (one meeting per lighting product);

- Assist Vietnamese counterparts in preparing revised draft standards; and,

- Answer other questions about the standard and standard development process posed by Vietnamese counterparts and other Vietnamese officials and experts.

Deliverables

- Report on International Product EE Lighting Standard Development experience;

- Report on the technical assistance and capacity building provided; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in engineering, marketing, or applied sciences;

- At least ten years of diverse experience in the field of EE lighting products application and manufacturing;

- Extensive experience with EE lighting equipment standards, testing, certification, labeling in several regions of the world;

- Familiarity with training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (B.2)

Title:				International Expert on EE Lighting Technology

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	Three man-month output-based contract spread out during the Quarter 4 of Year 1 to Quarter 4 of Year 3 of VEEPL.

Direct Supervisor:		EE Lighting Technology Coordinator

Duties and Responsibilities

The International Expert on EE Lighting Technology will provide assistance to local lighting product manufacturers in the upgrading of the design and production line of lighting products. The specific tasks of the expert are as follows:

- Review current Vietnamese EE lighting product quality and reassess the manufacturer capacity in design and production, find the gaps;

- Recommend international EE lighting technologies that are more applicable and suitable to Vietnam manufacturers to implement;

- Provide advice and technical assistance in defining effective solutions for improving their product quality and outputs;

- Provide advice and technical assistance to the subcontractors in the process of upgrading the design and production lines; and

- Provide advice and technical assistance in implementation process M&E.

Deliverables

- Evaluation report on local lighting products manufacturing capabilities and performance;

- Report on the technical assistance and capacity building provided; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in engineering, marketing, or applied sciences;

- At least ten years of diverse experience in the field of EE lighting products application and manufacturing;

- Extensive experience with EE lighting equipment standards, testing, certification, labeling in several regions of the world;

- Familiarity with training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (B.3)

Title:	International Expert on EE Product Testing, Certification & Labeling

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	One man-month output-based contract spread out during the Quarter 1 of Year 2 to Quarter 4 of Year 2 of VEEPL.

Direct Supervisor:		EE Lighting Technology Coordinator

Duties and Responsibilities

The International Expert on EE Product Testing, Certification and Labeling will provide technical assistance in the upgrading of national lighting product testing capabilities. The specific tasks of the expert are as follows:

- Reassess EE lighting product quality testing, certification and labeling capability of the local lighting laboratories, and determine gaps as compared to international practice;

- Provide advice and technical assistance to the subcontractors in defining effective solutions on improvement their capacities;

- Provide advice and technical assistance to the subcontractors in the process of improving the existing product testing laboratories; and

- Provide advice and technical assistance in implementation process M&E.

Deliverables

- Evaluation report on local lighting product testing, certification and labeling capacity;

- Report on the technical assistance and capacity building provided; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in engineering, marketing, or applied sciences;

- At least ten years of diverse experience in the field of EE lighting products application and manufacturing;

- Extensive experience with EE lighting equipment standards, testing, certification, labeling in several regions of the world;

- Familiarity with training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (B.4)

Title:				International Expert on EE Lighting System Training

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	Two man-month output-based contract spread out during the Quarter 2 of Year 1 to Quarter 1 of Year 3 of VEEPL.

Direct Supervisor:		EE Lighting Technology Coordinator

Duties and Responsibilities

The International Expert on EE Lighting System Consultation and Training will provide technical assistance in the Development of Training Program on design, installation, operation, maintenance and management of public lighting systems. The specific tasks of the expert are as follows:

- Work with the relevant subcontractor to develop teaching materials for the following areas:

  - Awareness of benefits of EE Lighting Technology and Systems Application;

  - International experiences in the areas of design, installation, operation, maintenance and management of EEPL systems;

  - Detailed lighting energy audit for selected cities; and,

  - EEPL system management and operation requirements.

- Provide some training lectures for trainees; and

- Support the subcontractor for the Development of a Certification Program for Lighting System Service Providers in designing the program and review their works.

Deliverables

- Final version of training module materials;

- Report on lectures delivered in training courses for trainees; and

- Report on recommendation on the outputs of the Subcontractor Development of a Certification Program for Lighting System Service Providers.

Qualification and Experience

- PhD degree related to energy efficiency technology, particularly on EE Lighting;

- Five (5) years of professional experience in public lighting systems;

- Practical experience of working with EC&EE programs, preferably in the ASEAN Region on EC&EE technical capacity building;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (B.5)

Title:				National Expert on Public Lighting Industry

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	6 man-month output-based contract spread out during the Quarter 3 of Year 1 to Quarter 2 of Year 2 of VEEPL.

Direct Supervisor:		EE Lighting Technology Coordinator

Duties and Responsibilities

The National Expert on Public Lighting Industry will provide technical assistance in the establishment of effective communications with the lighting industry. The specific tasks of the expert are as follows:

- Establish an International Industry Forum for VEEPL and for maintaining communications with the international lighting industry; and,

- Provide technical assistance to the Local Lighting Industry in effective use the International Industry Forum for the aim of developing the international corporation in the field of EEPL

Deliverables

- Documentation on the established Forum; and

- Report on implementation results.

Qualification and Experience

- Bachelors or Masters degree in engineering or applied sciences;

- At least ten years of diverse experience in the public lighting industry;

- Extensive experience with lighting technology and technology transfer;

- Familiarity with EE lighting equipment testing standards, certification, labeling, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (B.6)

Title:				National Expert on EE Lighting Technology (2)

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	6 man-month output-based contract spread out during the Quarter 2 of Year 1 to Quarter 1 of Year 2 of VEEPL.

Direct Supervisor:		EE Lighting Technology Coordinator

Duties and Responsibilities

The National Expert on EE Lighting Technology will carry out the Review and Assessment on Standardization of the Lighting Device Production, Supply and Purchase Processes. The specific tasks of the expert are as follows:

- Review and assess existing processes of production, supply and purchase of the public lighting system components;

- Review the processes of production, supply and purchase of the public lighting system components in other countries, in particular ASEAN countries. Draw experiences and lessons learned from the review;

- Prepare recommendations on requirements for standardizing the processes in Vietnam; and

- Prepare evaluation report on possibility of big volume purchases of public lighting components and proposal on MEPS development.

Deliverables

- Evaluation report on the existing processes of production, supply and purchase of the public lighting system components in comparison with the processes in other countries; and possibility of big volume purchases; and

- Proposal on recommendations on and requirements for standardizing the processes, and on MEPS development.

Qualification and Experience

- Bachelors or Masters degree in engineering or applied sciences;

- At least ten years of diverse experience in the area of lighting technology;

- Extensive experience with lighting technology and technology transfer;

- Familiarity with lighting equipment testing standards, certification, labeling, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (B.7)

Subcontract Title:	Development of Energy Efficiency Standards for EE Lighting Products

Task Location:		Hanoi with domestic travel as required

Duration:		Twelve (12) months starting Quarter 3 of Year 1 of VEEPL.

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Development of Energy Efficiency Standards for EE Lighting Products is the provision of technical assistance to VAST and MOST in updating existing lighting product standards and formulating new ones for effective implementation and promotion of EEPL systems in the country. The targeted lighting products include energy efficient version of linear fluorescent lamps (i.e., slim tube T8 triphosphor coated), CFLs, high intensity discharge (HID) lamps, ballasts (low loss electromagnetic and electronic), energy efficient luminaires, and automatic lighting controlling devices. The standards development process is aimed at introducing and/or upgrading standards on energy performance (e.g., lumens/watt) and other product performance parameters (e.g., average initial light output, power output, operating hours, power factor, lumen maintenance, etc) that the prevailing conditions of the Vietnam lighting market, from both the supply and demand side, can reasonably sustain. The minimum energy performance standards (MEPS) will be tailor - made for Vietnam conditions. The final developed efficiency standards will be submitted to MOST for approval.

Scope of Work

- Assist/work with the International Expert on Lighting Systems Standard in the review and assessment of existing lighting systems standards in the country to identify gaps and provide recommendations to update Vietnam National Standards (VNS) on EEPLs considering the presently available and applicable lighting technologies and products;

- Assist/work with the International Expert on Lighting Systems Standard in the review and assessment of existing lighting systems standards in the country to identify gaps and provide recommendations to update Vietnam National Standards (VNS) on EEPLs considering the presently available and applicable lighting technologies and products;

- Consolidate EEPL product performance standards based on relevant codes/ standards in other countries and information gathered from consultations with the local lighting industry;

- Update existing VNS on lighting systems and formulate new ones, including MEPS;

- Assist/facilitate the approval of the VNS and MEPS for EEPL systems;

- Assist VAST in developing at least one voluntary agreement scheme with lighting manufacturers and distributors to manufacture/distribute lighting products with performance standards way above the MEPS;  and

- Prepare a monitoring and evaluation system to track the progress of the standards compliance, as well as difficulties encountered and assistance needed to be provided to the local lighting products manufacturers/distributors by VEEPL to assist them in meeting the MEPS.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- Updated and new VNS, including MEPs submitted to MOST;

- One voluntary agreement scheme with lighting manufacturers and distributors by the end of the contract period;

- Monitoring and evaluation system to be submitted and presented to the TWG for approval; and

- Draft final report for presentation subject to final acceptance by the TWG.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum requirements for the sub-contractor are as follows:

- Knowledgeable and familiar with the lighting industry and the process of formulating Vietnam National Standards;

- Sub-contractor team that will be fielded must be composed of individuals with at least an education degree in Engineering, Bachelor of Laws, Public Administration, Business Management, or related fields; and

- Previous experience(s) in developing policies, institutional frameworks and energy efficiency standards, preferably lighting standards.

TERMS OF REFERENCE (B.8)

Subcontract Title:	Upgrading of Lighting Standards for Streets, Hospitals and Schools

Task Location:		Hanoi with domestic travel as required

Duration:	Twelve (12) months starting 3rd Quarter 3 of Year 1 of VEEPL

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Upgrading Lighting Standards for Streets, Hospitals and Schools is the provision of technical assistance to VAST and MOC in updating existing lighting standards for streets of all categories and in formulating new ones for effective implementation and promotion of EEPL systems in the country. The EEPL systems included are: energy efficient version of linear fluorescent lamps (i.e., slim tube T8 triphosphor coated), CFLs, high intensity discharge (HID) lamps, ballasts (low loss electromagnetic and electronic), energy efficient luminaires, and automatic lighting controlling devices. The standards development process is aimed at introducing and/or upgrading standards on minimum energy performance (e.g., watt/m2 and lumens/watt), and other product performance parameters (e.g., average initial light output, power output, operating hours, power factor, lumen maintenance, etc) that the prevailing conditions of the Vietnam lighting market, from both the supply and demand side, can reasonably sustain. The minimum energy performance standards (MEPS) will be tailor-made for Vietnam conditions. The final developed lighting efficiency standards will be submitted to MOC for approval.

Scope of Work

- Work with the International Expert on Lighting Systems Standard in the review and assessment of existing lighting standards in the country to identify gaps and provide recommendations to update Vietnam Branch Standards (VBS) on lighting considering the presently available and applicable lighting technologies and products;

- Consolidate EEPL performance standards based on relevant codes/standards in other countries and information gathered from consultations with the local lighting industry;

- Update existing VBS on lighting and formulate new ones, including MEPS;

- Assist/facilitate the approval of the VBS and MEPS for EEPL; and

- Develop a monitoring and evaluation system to track the progress of the standards compliance, as well as difficulties encountered and assistance needed to be provided to the local lighting management companies by VEEPL Poject to assist them in meeting the MEPS.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter.

- Updated and new VBS, including MEPs submitted to MOC;

- Monitoring and evaluation system to be submitted and presented to the TWG for approval; and

- Draft final report for presentation subject to final acceptance by the TWG.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the lighting industry and the process of formulating Vietnam Branch Standards;

- Sub-contractor team to be fielded must be composed of individuals with at least an education degree in Engineering, Bachelor of Laws, Public Administration, Business Management, or related fields; and

- Previous experience(s) in developing policies, institutional frameworks and energy efficiency standards, preferably lighting standards.

TERMS OF REFERENCE (B.9)

Subcontract Title:	Technical Assistance to the Local Lighting Manufacturers (5)

Task Location:		Hanoi with domestic travel as required

Duration:		Twenty seven (27) months starting 4th Quarter of Year 1 of VEEPL

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Technical Assistance to the Local Lighting Manufacturers is the provision of technical assistance to the Local Lighting Manufacturers in updating their existing design and production of EE lighting products (T8 lamps and CFLs, electronic and magnetic ballasts, small road luminaires) and for improving their quality to meet Vietnamese and regional standards.

Scope of Work

- Evaluate the current production situation of the products of the Companies;

- Provision of recommendations for improving the EE lighting product quality and outputs;

- Provide technical advice on designs and production lines for EE lighting products;

- Test the quality of EE lighting products pursuant to International and National Standards;

- Label energy efficiency for upgraded products;

- Enhance the capacity of technical staff members of selected local lighting product manufacturers;

- Conduct evaluation workshops on upgraded lighting products and manufacturing processes; and

- Prepare annual and five-year reports on implementation results.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress reports – 2 months after submission of Inception Report and every 3 months thereafter;

- Solutions for improving the lighting products quality and outputs submitted/approved by TWG;

- Designs and production lines for these products upgraded, tested pursuant to the International and National Standards, and labeled;

- Monitoring and evaluation system to be submitted and presented to the TWG for approval; and

- Draft final report for upgrading implementation accepted by the TWG.

All communications and reporting must be in Vietnamese and English language.

Qualification and Experience

Minimum requirements for the sub-contractor are as follows:

- A local lighting product manufacturer and have produced the EE lighting products;

- Knowledgeable and familiar with international and national lighting system standards and label;

- Sub-contractor team must be composed of individuals with at least a degree in Engineering, Business Management, or related fields; and

- Previous experience(s) in lighting product designs, manufacture, and production.

TERMS OF REFERENCE (B.10)

Subcontract Title:	Development of Software on Lighting Design, Ballast Design and Luminaire Design (3)

Task Location:			Hanoi with domestic travel as required

Duration:	Twenty-seven (27) months starting 4th Quarter of Year 1 of VEEPL

Task Manager:			EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on the Development of Software in Vietnamese of Lighting Design, Ballast Design and Luminaire Design is the provision of technical assistance to Local Lighting Manufacturers in updating existing designs of their products, and to Local Lighting Experts in the effective application of lighting design software. The guidebook on use of the developed software will be prepared and published. Training for the software users will be conducted.

Scope of Work

- Establish Technology Transfer Consultative Group;

- Conduct overseas study tours on development of the lighting design software;

- Develop the software in Vietnamese;

- Prepare the user handbook on the use of the design software;

- Conduct training courses for the relevant lighting manufacturers and lighting/design consultative companies; and

- Provide technical consultation on lighting design and EE lighting products designs.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – 2 months after submission of Inception Report and every 3 months thereafter;

- Overseas mission reports;

- Draft of the software in Vietnamese; and

- Completed and published user handbook on the use of the lighting design software.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the development of EC&EE technology transfer process in Vietnam;

- Sub-contractor team that will be fielded must be composed of individuals with at least a degree in Engineering, Information Technology, Business Management, or related fields; and

- Previous experience(s) in developing Vietnamese software, in training and consultative services, preferably for use in the lighting industry.

TERMS OF REFERENCE (B.11)

Subcontract Title:		Upgrading of National Lighting Product Testing Capabilities (3)

Task Location:			Hanoi with domestic travel as required

Duration:			Fifteen (15) months starting 1st Quarter of Year 2 of VEEPL.

Task Manager:			EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the sub-contract on Upgrading National Lighting Product Testing Capabilities is the development of the capacity of 3 local lighting laboratories for comprehensive testing of lighting equipment. These improved lighting laboratories, in their turn, will provide lighting product testing and research services to local lighting product manufacturers and/or importers in product quality testing, and for new EE PL product design.

Scope of Work

- Review the current situation of the lighting product quality testing capabilities of the existing local lighting testing laboratories;

- Provide useful recommendations and solutions for improving the EE lighting product quality testing capabilities of the existing local testing laboratories;

- Improve EE lighting product quality testing capabilities;

- Test the quality of the EE lighting products made by local manufacturers and sold in the local markets pursuant to the International and National Standards; and

- Conduct summary and evaluation workshops on implementation results.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- Evaluation reports on situation of the labs;

- Proposals on improving the lab capabilities; and

- Quarterly reports on lighting product testing results of the improved labs;

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor includes:

- Knowledgeable and familiar with the lighting product testing procedures and equipment;

- Sub-contractor team to be fielded must also be composed of individuals with at least a degree in Engineering, Lighting Technology, Electronic Measurements, Information Technology, Public Administration, Business Management, or related fields; and

- Previous experience(s) in developing Vietnamese software, in training and consultative services, preferably for use in the lighting industry.

TERMS OF REFERENCE (B.12)

Subcontract Title:	Development of a Proposal on National Lighting Product Quality Certification and Testing Laboratory

Task Location:		Hanoi with local travel

Duration:		Twenty-Four (24) months starting 1st Quarter of Year 2 of VEEPL

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the sub-contract is the formulation of a proposal on development of the national laboratory for lighting product quality certification and testing. The completed proposal will be submitted to relevant national and local government agencies for consideration and approval.

Scope of Work

- Conduct overseas study tours to some regional lighting product quality testing laboratories to learn about procedures on all matters pertaining to development of the laboratory (organization, personnel, working places, general activities and self-maintenance activities, technical infrastructure, facilities, training, and all other certification and testing issues, etc.);

- Work with the local upgraded laboratories to evaluate their capabilities in meeting the requirements on consultations for the national lab in lighting certification and testing;

- Conduct local mission to some biggest potential lighting labs representative from three regions of Vietnam (Ho Chi Minh, Hanoi, Da Nang Cities) to define the demand and capacities of these institutions in setting up the national laboratory;

- With technical assistance of International Experts on Testing, Certification and Labeling, develop the proposal on the national lighting product quality certification and testing laboratory;

- Organize and conduct a consultation workshop on the proposal; and

- Submit a completed proposal to the relevant national and local government agencies for consideration and approval.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – 2 months after submission of Inception Report and every 3 months thereafter;

- Evaluation reports on situation of the local lighting labs and international experience; and

- Proposal on developing the national laboratory.

Qualification and Experience

Minimum qualifications for the sub-contractor includes:

- Knowledgeable and familiar with the lighting product testing procedures and equipment;

- Sub-contractor team to be fielded must also be composed of individuals with at least a degree in Engineering, Lighting Technology, Electronic Measurements, Information Technology, Public Administration, Business Management, or related fields; and

- Previous experience(s) in developing Vietnamese software, in training and consultative services, preferably for use in the lighting industry.

TERMS OF REFERENCE (B.13)

Subcontract Title:	Assessment of the Capabilities of Local Lighting System Service Providers

Task Location:		Hanoi with in-country travel

Duration:		Twelve (12) months starting 1st Quarter of Year 2 of VEEPL

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on the Assessment of the Capabilities of Local Lighting System Service Providers is the establishment of the present capacities of local lighting consultants to perform appropriate technical and maintenance services (including lighting energy audits) for public lighting systems. Based on this evaluation the recommendations on improving the capacities of the local lighting system service providers will be completed and submitted to MOC.

Scope of Work

- Survey and review the current situation and technical capacities of 20 of the biggest local lighting system service providers in supplying technical and maintenance services;

- Provide recommendations and appropriate solutions for improving their capabilities; and

- Prepare report on findings and recommendations on improving their capabilities.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- Evaluation reports on situation and capabilities of 20 biggest local lighting system service providers;

- Provide recommendations for improving capacities of the local lighting system service providers; and

- Report on findings and recommendations on improving their capabilities.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the EE lighting technology and lighting system services;

- Sub-contractor team must be composed of individuals with at least an education degree in Engineering, Lighting Technology, Energy Audit, Information Technology, Public Administration, Business Management, or related fields; and

- Previous experience(s) in working on public lighting systems.

TERMS OF REFERENCE (B.14)

Subcontract Title:	Development of Training Program on Design, Installation, Operation, Maintenance and Management of Public Lighting Systems

Task Location:		Hanoi with in-country travel

Duration:		Twelve (12) months starting Quarter 2 of Year 1 of VEEPL.

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Development of Training Program on Design, Installation, Operation, Maintenance and Management of Public Lighting Systems is the enhancement of the capacities of relevant stakeholders of lighting industry (technical personnel in cities/towns, lighting manufacturers and suppliers, ESCOs, engineering firms and architects, and the MOC) in order to ensure energy efficient and cost-effective operation of public lighting systems.

Scope of Work

- Review and assess training needs on product certification and labeling, on design, installation, operation, maintenance and management of public lighting systems by relevant public lighting stakeholders;

- In cooperation with the PMU, select national experts to develop the training curriculum;

- Coordinate the curriculum development by international and national experts; and

- Organize and conduct a workshop for gathering comments from different experts and relevant agencies.

Deliverables

- Draft training curricula to be presented to the workshop; and

- Final version of curricula submitted at the end of the contract, subject to acceptance by PMU.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Familiarity with EC&EE systems, in general, and EE lighting systems, in particular, and their applications;

- Broad experience in developing training modules and in conducting trainings on energy efficiency applications, in general, and EE lighting systems, in particular; and

- Sub-contractor team must be composed of individuals with at least a Bachelors Degree in Engineering, Lighting Technology, Communications, Education, or any other relevant fields.

TERMS OF REFERENCE (B.15)

Subcontract Title:	Development of a Certification Program for Lighting System Service Providers

Task Location:		Hanoi with domestic travel as required

Duration:		Twelve (12) months starting 4th Quarter of Year 1 of VEEPL

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of Sub-contractor of Development of a Certification Program for Lighting System Service Providers is the provision of technical assistance to VAST and MOC in the formulation and administration of a Certification Program for EE lighting system service providers.

Scope of Work

- Review and assess the impact of certification program for EE lighting service providers in other countries;

- In close cooperation with VAST, formulate a certification program for EE lighting service providers;

- Organize and conduct workshops with relevant state agencies; and

- Work with VAST in facilitating the approvals of the certification program through consultations with stakeholders.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report on the 3rd month and 5th month from issuance of Notice to Proceed; and

- Draft final report on Certification Program.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the EC&EE in lighting industry;

- Previous experience(s) in developing certifications/guidelines, institutional frameworks and energy efficiency standards; and

- Sub-contractor team to be fielded must be composed of individuals with at least a Bachelors Degree in Engineering, EE Lighting Technology, Law, Public Administration, Business Management, or any other relevant field.

TERMS OF REFERENCE (B.16)

Subcontract Title:	Public Lighting Sustainable Research and Development

Task Location:		Hanoi with domestic travel as required

Duration:		Fifteen (15) months starting 1st Quarter of Year 4 of VEEPL

Task Manager:		EE Lighting Technology Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Public Lighting Sustainable Research and Development is the development of a sustainable EE lighting R&D program and facilitation of the support for implementation of the R&D program by government agencies; local governments and local lighting product manufacturers.

Scope of Work

- Assess and identify R&D needs of local lighting equipment manufacturing;

- Review and assess capacity of participating local manufacturers and relevant R&D institutes to carry out R&D work;

- Formulate a Sustainable EE Lighting Research & Development program specifically for the public sector;

- Facilitate meetings/discussions with local and foreign financing institutions for supporting the proposed R&D program; and

- Assist MOST in facilitating the approval of the R&D program through consultation with stakeholders.

Deliverables

- Progress report – Two months after issuance of Notice to Proceed and disbursement of mobilization fee;

- Draft version of the R&D program; and

- Final version of the R&D program, subject to final acceptance by PMU.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications of the sub-contractor are as follows:

- Knowledgeable and familiar with EE lighting systems applications and manufacturing;

- Sub-contractor team to be fielded must be composed of individuals with at least a Bachelors Degree in Lighting Technology, Engineering, Communications, Economics or related fields, preferably with practical experience in working with energy efficient equipment manufacturing plants; and

- Substantial experience in assessment of manufacturing facilities, training capabilities, and knowledgeable on quality control/assurance procedures/methodologies in lighting product manufacturing industry.

C. Component 3

JOB DESCRIPTION (C.1)

Title:				National Expert on EE Public Lighting Financing

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	14 man-month output-based contract spread out during Quarter 2 of Year 2 to Quarter 4 of Year 3 of VEEPL.

Direct Supervisor:		Public Lighting Policy and Finance Coordinator

Duties and Responsibilities

The National Expert on EE Public Lighting Financing Consultation will provide technical assistance in the establishment of energy conservation fund. The specific tasks of the expert are as follows:

- Provide VAST with guidance, information and support on how to access the development assistance for use EC&EE projects, such as those on EEPLs; and,

- Prepare and provide advice and recommendations on the appropriate and applicable financing schemes to assist the local manufacturers and cities in investing in EEPL projects.

Deliverables

- Report on technical assistance and capacity building provided; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in economics/finance, engineering or other related fields;

- At least ten years of diverse experience in the area of economics and project financing;

- Extensive experience with international financing for public work including public lighting in several regions of the world;

- Familiarity with financing training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (C.2)

Subcontract Title:	Comprehensive Study on Public Lighting Financing Schemes

Task Location:		Hanoi with domestic travel as required

Duration:		Fifteen (15) months starting 2nd Quarter of Year 2 of VEEPL.

Task Manager:		Public Lighting Policy and Finance Coordinator

Purpose of Sub-Contract

The purpose of this Sub-contract is to study of applicable financing schemes to support EEPL systems in Vietnam. This study will come up with recommendations for appropriate financial schemes for cities and towns.

Scope of Work

- Review and assess all the latest international literature and experience on financial mechanisms for public services;

- Assess potential community or beneficiary cost sharing in public lighting projects;

- Provide technical assistance in the design of appropriate financing schemes and accompanied mechanics for public lighting improvement projects; and

- Complete the designed financing schemes and submit to MOF for approval.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- An evaluation report on the latest international literature and experience on financial mechanisms for public services;

- An evaluation report on potential community or beneficiary cost sharing in public lighting projects;

- A design of appropriate financing schemes and accompanied mechanics for public lighting improvement projects;  and

- Final appropriate financing schemes and accompanied mechanics approved by PMU and submitted to MOF.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with the EE technology, financial mechanisms and the process of designing financing schemes for the EC&EE projects;

- Sub-contractor team must be composed of senior experts with at least a master degree in finance, management, law, lighting technology or related fields; and

- Previous experience(s) in preparing financial schemes for public works.

D. Component 4

JOB DESCRIPTION  (D.1)

Title:				National Expert on EE Public Lighting M&E

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	18 man-month output-based contract spread out during Quarter 3 of Year 3 to Quarter 1 of Year 5 of VEEPL.

Direct Supervisor:		Demonstration, Information Dissemination &

Awareness Raising Coordinator.

Duties and Responsibilities

The task of National Expert on EE Public Lighting M&E is the monitoring and performance review of demonstration projects that will be carried out under the VEEPL. The specific tasks of the expert are as follows:

- Monitor the performance of the installed public lighting systems in the demo cities before, during and after implementation to review energy saved, policies implemented, satisfaction with the demo implementation process and other lessons learned; and,

- Prepare quarterly monitoring and evaluation reports and submit them to MOC.

Deliverables

- Completed M&E procedures and protocols;

- Quarterly monitoring and evaluation reports, including recommendations; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in engineering or applied sciences;

- At least ten years of diverse experience in the area of lighting system technology and applications;

- Extensive experience with lighting equipment standards, testing, certification, labeling in several regions of the world;

- Familiarity with lighting technology training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (D.2)

Subcontract Title:	Review of Technical and Economic Feasibility of Demonstration Schemes

Task Location:		Hanoi with domestic travel as required

Duration:		Six (06) months starting 3rd Quarter of Year 1 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator.

Purpose of Sub-Contract

The purpose of this Sub-contract is to review the pre-feasibility analyses conducted during PDF-B phase of the VEEPL to determine and verify the baseline data and implementation requirements for each demonstration scheme that will be carried out.

Scope of Work

- Review PDF-B phase techno-economic pre-feasibility analyses to determine and verify the demo scheme implementation requirements. Conduct further feasibility assessments (if necessary);

- Carry out the existing site studies for the demo forward to detailed technical design and engineering, cost calculation, cost-benefit analysis, design of operation and maintenance concept, assessment of financing aspects (finance mix, cash flow, tariff collection, loan repayment); and,

- Prepare evaluation reports on mentioned issues and submit to PMU, PCs of the demo cities/towns for approval.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- A report on the review PDF-B phase techno-economic pre-feasibility analyses;

- A report on the study findings of the demo sites; and

- A final report with recommendations submitted to PMU.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications of the sub-contractor are as follows:

- Knowledgeable and familiar with lighting technology, financing/banking industry, evaluating the techno-economic feasibility of EC&EE projects, and the development of feasible EC&EE projects;

- Sub-contractor team that will be fielded must be composed of senior experts with at least a master degree in technology, finance, economic, management, laws or related fields; and

- Previous experience(s) in demonstration projects for public works.

TERMS OF REFERENCE (D.3)

Subcontract Title:	Implementation of Demonstration Schemes

Task Location:		Hanoi with domestic travel as required

Duration:		Eighteen (18) months starting 1st Quarter of Year 2 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Purpose of Sub-Contract

The purpose of this Sub-contract is to undertake the implementation of the identified demonstration projects in each demo site starting from conceptual design, to feasibility study, engineering design, installation, operation, monitoring and evaluation.

Scope of Work

- Investigate, survey, and assess current status of public lighting of the demo site;

- Develop a detailed project on improving/upgrading public lighting systems of the demo site;

- Install/upgrade public lighting system;

- Periodically monitor and evaluate implementation results;

- Organize and conduct presentation workshops;

- Disseminate and facilitate the replication of the demonstration results; and

- Prepare annual report on implementation results.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter.

- Reports on conceptual design, feasibility study, and engineering design;

- Periodic M&E reports; and

- Report on promotional workshop.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications of the sub-contractor are as follows:

- Knowledgeable and familiar with lighting technology, financing/banking industry, evaluating the techno-economic feasibility of EC&EE projects, and the development of feasible EC&EE projects;

- Sub-contractor team that will be fielded must be composed of senior experts with at least a master degree in technology, finance, economic, management, laws or related fields; and

- Previous experience(s) in demonstration projects for public works.

TERMS OF REFERENCE (D.4)

Subcontract Title:	Development of Action Plan for Dissemination of Demonstration Results

Task Location:		Hanoi with domestic travel as required

Duration:		Twelve (12) months starting 3rd Quarter of Year 3 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator.

Purpose of Sub-Contract

The purpose of the Sub-contract is the documentation and dissemination of the results (and lessons learned) from the public lighting system demonstration schemes implementation.

Scope of Work

- Define the data to be gathered form participant in the VEEPL demo projects, and set a schedule for data collection;

- Produce a demonstration project summary report and individual case studies showcasing project costs, benefits and lessons learned;

- Establish benchmarks for comparison with the future public lighting projects;

- Define the role of the Project Steering Committee’s members and other stakeholders in reviewing the demo projects;

- Develop the ways for the VEEPL participants to easily use demo results information;

- Develop replication plan for other sites; and,

- Organize and conduct consultative workshop on drafted Action Plan.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report – Two months after submission of Inception Report and every three months thereafter;

- Draft of Action Plan shall be presented to the PMU a month after the issuance of the Notice to Proceed. Substantial comments, if there are any, from the national expert must be incorporated in the final draft; and

- A report on consultative workshop shall be presented to the PMU three months before the end of the subcontract.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Familiarity with the lighting industry and public lighting policymaking agencies in the country both at the local and national levels;

- Sub-contractor team to be fielded must be composed of individuals with at least an education degree in Engineering, Statistics, Communications, Business Management, and knowledgeable in the areas of energy management, energy audits, and EE lighting system applications; and

- Previous experience(s) in monitoring and evaluation.

E. Component 5

TERMS OF REFERENCE (E.1)

Title:	International Expert on EEPL Information Dissemination &Education

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	3 man-month output-based contract spread out during the Quarter 3 of Year 1 to Quarter 3 of Year 4 of VEEPL.

Direct Supervisor:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Duties and Responsibilities

The International Expert on EE Public Lighting Information Dissemination and Education will provide technical assistance in the Development and Implementation of EEPL Promotional Campaign. The specific tasks of the expert are as follows:

- Assist and guide the sub-contractors in developing program of awareness raising and promotion of EE lighting;

- Assist and guide the sub-contractors in design campaign articles and publishing them in trade and industry publications; and

- Assist and guide the sub-contractors in coordinating with the other programs in delivering the similar promotional activities, in particular the VN-DSM project

Deliverables

- Report on International EEPL Information Dissemination and Education Program Development experiences from other countries;

- Report on the technical assistance and capacity building provided; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in engineering, applied sciences or mass communications;

- At least ten years of diverse experience in the mass communication industry, with particular experience in the promotion of consumer products, like EE lighting products;

- Extensive experience with EEL policies and programs in several regions of the world;

- Familiarity with lighting equipment testing, standards, certification, labeling, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (E.2)

Title:				International Expert on EEPL Project Implementation M&E

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	3 man-month output-based contract spread out during Quarter 1 to 4 of Year 2 of VEEPL.

Direct Supervisor:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Duties and Responsibilities

The International Expert on VEEPL Project Implementation M&E will provide technical assistance in the Design and Implementation of EEPL Performance Rating Scheme. The specific tasks of the expert are as follows:

- Assist and guide the subcontractor in design and development of performance rating scheme including implementation of guidelines, rules and regulations; and

- Assist and guide the subcontractor in coordination with local government, lighting manufacturers, and suppliers annually implement performance rating scheme.

Deliverables

- Report on International EEPL performance rating scheme development experience;

- Report on the technical assistance and capacity building provided; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in engineering, applied sciences or mass communications;

- At least ten years of diverse experience in the mass communication industry, with particular experience in the promotion of consumer products, like EE lighting products;

- Extensive experience with EEL policies and programs in several regions of the world;

- Familiarity with lighting equipment testing, standards, certification, labeling, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (E.3)

Title:				National Expert on Consumer Product Branding and Promotions

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	10 man-month output-based contract spread out during Quarter 3 of Year 1 to Quarter 3 of Year 2 of VEEPL.

Direct Supervisor:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Duties and Responsibilities

The National Expert on Consumer Product Branding and Promotions will provide technical assistance to the VEEPL PMU in the implementation of the EEPL Information Dissemination and Awareness Raising Program. The specific tasks of the expert are as follows:

- Develop a VEEPL logo and label, publications format, and other VEEPL brand and promotional materials;

- Prepare and produce the VEEPL brand and promotional materials;

- Promote and disseminate the VEEPL brand and promotional materials; and

- Carry out surveys to determine impacts of the VEEPL brand and recommend actions/measures to be taken to sustain and/or enhance the VEEPL brand.

Deliverables

- Completed VEEPL logo and label, publications format, and other VEEPL brand and promotional materials;

- Progress reports on the required tasks; and

- Report on survey results (implementation and impacts), including recommendations.

Qualification and Experience

- Bachelors or Masters degree in mass communications, business management, advertising and related fields;

- At least ten years of diverse experience in mass communication, and business promotions (with particular emphasis on consumer products like EE lighting products);

- Extensive experience with promotional programs;

- Familiarity with lighting equipment testing standards, certification, labeling, training, education, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

JOB DESCRIPTION (E.4)

Title:				National Expert on EEPL Awareness Raising Program

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	18 man-month output-based contract spread out during Quarter 2 of Year 2 to Quarter 4 of Year 3 of VEEPL.

Direct Supervisor:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Duties and Responsibilities

The National Expert on EEPL Awareness Raising Program will work on the provision of information to the Vietnamese lighting industry. The specific tasks of the expert are as follows:

- Design and produce appropriate public lighting information materials;

- Develop long term training program on lighting engineering and energy consulting for relevant stakeholders;

- Conduct the long term training program on lighting engineering and energy consulting for relevant stakeholders; and

- Assist and coordinate with relevant experts on the definition of institutional and regulatory requirements for the lighting industry.

Deliverables

- Completed design of the awareness raising program;

- Training course reports including comments and suggestions of trainees, as well as of the trainers; and

- Mission reports.

Qualification and Experience

- Bachelors or Masters degree in mass communications, education, and other related fields;

- At least ten years of diverse experience in the field of education-training, and/or mass communications;

- Extensive experience with the design and conduct of training courses and promotional programs;

- Familiarity with lighting equipment testing standards, certification, labeling, and promotion activities;

- Ability to function effectively in an international, multi-cultural environment; and

- Fluency in English, both spoken and written.

TERMS OF REFERENCE (E.5)

Subcontract Title:	Development of Public Lighting Data Facility

Task Location:		Hanoi with domestic travel as required

Duration:		Twenty-one (21) months starting Quarter 2 of Year 1 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on the Development of Public Lighting Data Facility is the consolidation of all information on energy use from the lighting industry to facilitate information exchange among the stakeholders and for use by policy makers, regulation and circular developers and enforcement agencies, industry association, public lighting companies, trainers, monitoring and evaluation consultants, suppliers and academic researchers.

Scope of Work

- Collect and consolidate lighting industry data/information from lighting companies, producers, suppliers, government agencies, non-government organizations, professional organizations, and academy as well as project surveys;

- Design energy-use database systems to facilitate information exchange on the following: EE lighting technology, energy consumption in lighting and public lighting, and results of activities of the VEEPL project and all other relevant information;

- Organize and conduct a workshop to collect and consolidate comments from national experts; and,

- Develop database system for lighting energy-use, testing, and operation of the system.

Deliverables

- Design of the database system submitted and presented to the PMU and MOI three (3) months after the issuance of the Notice to Proceed. Substantial comments, if there are any, from the national experts must be incorporated in the design; and

- Energy-use database system that can be readily used by lighting companies, manufacturers, suppliers and researchers, subject to acceptance by PMU.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with energy management, accounting and reporting monitoring and evaluation;

- Have extensive experience(s) in information technology, database management, and development of promotional materials; and

- Sub-contractor team that will be fielded must be composed of individuals with at least a Bachelors Degree in Engineering, Statistic, Information Technology, Business Management, or any other relevant fields.

TERMS OF REFERENCE (E.6)

Subcontract Title:	Design and Implementation of EEPL Promotional Campaign Package

Task Location:		Hanoi with domestic travel as required

Duration:		Forty-eight (48) months starting Quarter 3 of Year 1 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Design and Implementation of EEPL Promotional Campaign Package is the implementation of a campaign to raise the general awareness of EE public lighting issues with policy makers, appropriate officials in cities and towns, the lighting industry and the general public.

Scope of Work

- Develop a communications and dissemination strategy;

- In cooperation with VAST, VTV2 collect needed information on EE public lighting consultancy availability and specialization, available EE lighting technologies, contact points, financial assistance and regulations on promoting EE in public lighting;

- In coordination with the International Expert on Communication and Awareness set up work plan for dissemination of EEPL information to community through the network;

- Conduct training courses for participating organizations in the information network;

- In coordination with public lighting companies in the provinces design and circulate information dissemination packages comprising advertisements, newsletters, small-sized stickers, posters, training books, radio and TV programs in their provinces; and

- Work with VCCI to design Internet page on EEPL information based VEEPL net.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report on the 3rd month and 5th month from issuance of Notice to Proceed; and

- All produced information materials and Final report.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Proven track record of experience (at least 5 years) in public relations and marketing related to energy conservation and energy efficiency (EC&EE) and lighting industry;

- Good working experience in designing, organizing and producing mass media campaign; and

- Sub-contractor team to be fielded must be composed of individuals with at least an education degree in Communication, Advertising Design, or related fields.

TERMS OF REFERENCE (E.7)

Subcontract Title:	Design and Implementation of EEPL Performance Rating Scheme

Task Location:		Hanoi with domestic travel as required

Duration:		Thirty-six (36) months starting Quarter 1 of Year 2 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract on Design and Implementation of EEPL Performance Rating Scheme is the design and implementation of a performance rating scheme that will encourage competition between cities and towns in Vietnam to improve EC&EE in public lighting.

Scope of Work

- Review the existing performance rating schemes in public work (including public lighting) in Vietnam and those in other countries;

- Provide recommendations on design of public lighting performance rating scheme;

- Design and develop performance rating scheme including implementation of guidelines, rules and regulations;

- Conduct consultative workshop on designed rating scheme; and

- Prepare a report on the performance rating design

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report on the 3rd month and 5th month from issuance of Notice to Proceed;

- Draft of the design to be submitted to the PMU; and

- Completed design to be submitted to the MOC and PMU for approval.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Proven track record of experience (at least 5 years) in public relations and marketing related to energy conservation and energy efficiency (EC&EE) and lighting industry;

- Good working experience in designing, organizing and producing mass media campaign; and

- Sub-contractor team to be fielded must be composed of individuals with at least an education degree in Communication, Advertising Design, or related fields.

TERMS OF REFERENCE (E.8)

Subcontract Title:	Establishment of Public Lighting Information Center (PLIC)

Task Location:		Hanoi with domestic travel as required

Duration:		Twenty-four (24) months starting 3rd Quarter of Year 1 of VEEPL.

Task Manager:	Demonstration, Information Dissemination & Awareness Raising Coordinator

Purpose of Sub-Contract

The purpose of the Sub-contract is the setting up of a Public Lighting Information Center that will cater to the information needs of the citizenry (government and city/town population) regarding EC&EE in general, and public lighting EC&EE in particular. The PLIC will help to disseminate VEEPL project output information, and will facilitate exchange of information on public lighting EC&EE among the various cities and towns in the country. Cities and towns will be encouraged to set up individual or regional information centers with the assistance provided by the PLIC.

Scope of Work

- Determine all the relevant requirements for the setting up of the PLIC

- Establish the PLIC;

- Develop appropriate mechanism for the information exchanges;

- Design half yearly newsletters for public lighting information exchange; and

- Serve request for information by other organizations (local and abroad).

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report on the 3rd month and 5th month from issuance of Notice to Proceed;

- Documentation on PLIC establishment;

- Proposed mechanism for the information exchanges to be submitted to the MOC and PMU for approval;

- Half yearly newsletters to be submitted to the MOC and PMU for approval and publishing; and

- Final report on operation and maintenance of the PLIC.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Knowledgeable and familiar with energy management, accounting and reporting monitoring and evaluation;

- Have extensive experience(s) in information technology, database management, and development of promotional materials; and

- Sub-contractor team that will be fielded must be composed of individuals with at least a Bachelors Degree in Engineering, Statistic, Information Technology, Business Management, or any other relevant fields.

TERMS OF REFERENCE (E.9)

Subcontract Title:	Preparation and Distribution of VEEPL Program Component Outputs

Task Location:		Hanoi with domestic travel as required

Duration:		Six (24) months starting Quarter 3 of Year 5 of VEEPL.

Task Manager:	Coordinator on Demonstration, Information Dissemination and

Awareness Raising

Purpose of Sub-Contract

The purpose of the Sub-contract on Preparation and Distribution of VEEPL Program Component Outputs is the documentation and dissemination of the results of the various activities of VEEPL Project.

Scope of Work

- Develop a communications and dissemination strategy;

- In cooperation with PMU collect information of the project results, document and process them into forms appropriate for broader dissemination; and

- In coordination with the International Expert on Communication and Awareness set up work plan for dissemination of VEEPL project outputs information to community through the network.

Deliverables

- Inception Report – one (1) month after issuance of Notice to Proceed and disbursement of mobilization fee;

- Progress report on the 3rd month and 5th month from issuance of Notice to Proceed;

- Documentation of VEEPL project outputs information;

- Final work plan for dissemination of VEEPL project outputs information approved by PMU;  and

- Final report on implementation results.

All communications and reporting must be in Vietnamese and English.

Qualification and Experience

Minimum qualifications for the sub-contractor are as follows:

- Proven track record of experience (at least 5 years) in public relations and marketing related to energy conservation and energy efficiency (EC&EE) and lighting industry;

- Good working experience in designing, organizing and producing mass media campaign;

- Sub-contractor team to be fielded must be composed of individuals with at least an education degree in Communication, Advertising Design, or related fields; and

- Previous experiences on information collection and classification, specifically information on EE lighting technology and producing of mass media products and advertisement.

F. Project Management Unit

JOB DESCRIPTION (F.1)

Title:				National Project Director (NPD)

Duty Station:			Hanoi, Vietnam

Duration of Assignment:	5 years (part-time)

Background

The National Project Director is the focal point for responsibility and accountability in the national Implementing Partner for UNDP-funded project. The NPD should be an officer of the Implementing Partner at the director or deputy director level for most projects and may be at a higher level for large or cross-sectoral projects. The NDP assumes overall responsibility for the successful execution and implementation of the project toward achieving project objectives, and accountability to UNDP and the Government for the proper and effective use of the project resources. NPD is expected to serve a focal point for coordination of the project with VAST, UNDP and other Government agencies.

The NPD position will usually require only a part of his/her regular work time and cost of salary and his/her time is regarded as government contribution to the Project resources.

Duties and Responsibilities

Specific responsibilities and tasks of NPD include:

- Ensures that the expected results of the project are of satisfactory substantive quality and that they contribute to the achievement of the intended outcome identified in the UNDP Country Program Document (CPD) and their successor from 2006 on. This will be discharged through the (i) approval of project workplans, TORs, reports, (ii) follow-up on the implementation of recommendations made by annual project reviews and external evaluations, and (iii) conduct of internal reviews and evaluations as/if needed;

- Ensures that project resources, national as well as international, are effectively utilized for their intended purposes through the (i) verification of project budgets and payments, (ii) approval of budget revisions within the agency flexibility limit, (iii) follow-up on the implementation of recommendations made by external audits and (iv) conduct of internal audits as/if needed;

- Ensures that all Government inputs committed to the project are made available in sufficient quantities and in a timely manner to support project implementation;

- Ensures that project parties, particularly national parties (including the Implementing Partner and other Parties) fully participate in project implementation, effectively collaborate in project activities and duly benefit from project results;

- Selects and arranges for the appointment of the International Senior Technical Advisor, in consultation with UNDP, to make sure that the ISTA and other international project personnel contribute expert inputs with the highest quality to the expected outputs of the project;

- Supervises the work of the PM and national project staff and ensure PM is empowered to effectively manage the project, and the other project staff to perform their duties effectively;

- Ensures that required project work plans are prepared and updated, in consultation with and with agreement by UNDP, and distributed to MPI and other relevant agencies;

- Open and operate as separate project bank account in the name of the VAST, and serve as Approving Officer for recruitment, procurement, training, sub-contracting and financial operations of the project; and

- Represents the VAST and the project at major project reviews, evaluations, audits and other important events.

JOB DESCRIPTION (F.2)

Title:				Project Manager (PM)

Duty Station: 			Hanoi with national travel as required

Duration of assignment: 	60 working months (full-time)

Direct Supervisor:		National Project Director

Responsibilities and Duties:

The primary task of the Project Manager is to plan, organize and implement the VEEPL project under the direction of the NPD. He/she will be responsible for in management of input mobilization and day-to-day project operations including timely resolution of issues, problems or bottlenecks. He/she will report directly to the Project Director, representing the VAST. He/she will manage the technical and administrative staff under the PMU with multidisciplinary capabilities in EC&EE policy and institutional support development, communication and awareness; technical capacity development; energy efficiency services provision support; financing; and demonstration.

To assume this overall responsibility, the specific tasks of the Project Manager are as follows:

- Prepare, update, and submit the required workplan and reports to NPD and UNDP CO for clearance timely and with satisfactory quality, including: Annual workplan, quarterly workplan, Annual Project Reports, GEF Project Implementation Review Report, the Quarterly Progress Reports, and the Final Project Reports as scheduled;

- Finalize detailed TORs for key outputs (i.e. personnel, sub-contractors, training, and procurements), within assistance from the International Senior Technical Adviser and other Project Advisers, and submit to NDP and UNDP CO for clearance and approval;

- Take responsibility for monitoring the overall progress and use of the resources of all outputs and initiative corrective actions if necessary;

- Assume direct responsibility for managing the project budget on behalf of the NPD, ensuring that:

  - Project funds are made available when needed, and are disbursed properly;

  - Accounting records and supporting documents are kept;

  - Required financial reports are prepared;

  - Financial operations are transparent and financial procedures/regulations for NEX project are applied;

  - PM is ready to stand up audit at any time.

- Assume direct responsibility for managing the physical resources (e.g. vehicles, office, equipment, furniture, stationary...) provided to the project by UNDP;

- Keep record and update the Project issues and risks and recommend necessary actions to NPD to effectively cope with identified risks, and coordinate the implementation of the approved risk mitigation actions;

- Liaison and coordinate the implementation of all project partnership agreements to ensure that partners implement the project components in a collaborative manner with the Project quarterly and annual workplan;

- Liaison with UNDP CO or designated quality assurance personnel on the project quality management issues;

- Supervise the project staff and local or international experts/consultants working for the project;

- Provide back-stopping support for administrative work of the Project Management Unit if necessary; and

11. Organize the Inception Workshop, APR and SPC meetings as well as evaluation missions in coordination with UNDP.

Qualifications:

- Minimum of Master's Degree in management, administration,  economics, or any other relevant fields with engineering background.

- At least 5 years of proven track record on national or international project management experience, and at least three years experience in energy project;

- Track record of, or proven experience in successful contract management, supervision and reporting skills;

- Excellent English proficiency, both in written and spoken,

- Knowledgeable about Vietnam’s energy policies, lighting industries and administrative structures; and

- Familiar with technical assistance projects and GEF/UNDP projects in Vietnam;

- Highly self-motivated, with good leadership skills.

JOB DESCRIPTION (F.3)

Title:				National Senior Technical Adviser (NSTA)

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	60 working months (full-time).

Direct Supervisor:		National Project Director

Duties and Responsibilities

The National Senior Technical Adviser will work in close collaboration with I-STA in providing advice to the National Project Director and Project Manager, on issues related to project execution including participatory design, legal and regulatory frameworks, policy development, technical and institutional capacity development. The National Senior Technical Adviser will ensure the effective transfer and adaptability of the international expertise, lessons and best practices to production of the quality project outputs

The specific tasks of the National Senior Technical Adviser are as follows:

A. Overall Project Management

- Provide strategic policy advice in the areas of programming, technical and financial planning and management in collaboration with I-STA;

- Assist PM to take the responsibility of communication and coordination with other project partners to ensure their participation and co-financing for implementing all project activities as scheduled in the Project Work Plan;

- Provide substantive inputs to all project implementation activities in close collaboration with ITSA and advice on the preparation of a detailed project workplan and the monitoring and evaluation plan;

B. Provision of technical inputs to key project outputs

- Assist PM to maintain the collaboration with MOC and VAST to select cities for developing their local policy on EEPL and replicating demonstration results;

- Appraise and develop efforts to mainstream VEEPL components with other energy efficiency activities in the private and public sector in the country, particularly the National Energy Conservation Program;

- Identify, assess and provide recommendations on how to integrate international programs/projects on EC&EE and DSM into the VEEPL Project;

- In collaboration with ISTA to identify, assess and recommend strategic partnerships with financing institutions, including bilateral and multilateral institutions, as well as centers of excellence in both developing and developed countries bridging the public and private sectors to leverage resources;

- Verify and provide technical comments on reports prepared by national and international experts and subcontractors as required by NDP/PM;

- Assist PM in finalizing TORs and job descriptions for PMU staff, national and international consultants as well as subcontractors;

- Review all reports required under the Monitoring and Evaluation Plan, give comments and recommendations;

- Provide advise on quality control and technical inputs to all reports/products submitted by component coordinators and consultants, give comments and recommendations;

- Review project training program including training courses, study tours, workshops, give comments and recommendations;

- Attend the meetings of the Project Steering Committee as directed by PM; and

- Participate in a project recruitment panel, and TWG as directed by NPD.

- Participate/facilitate the project workshops, seminars, forums as required by NPD;

Qualification and Experience

- Minimum of Master Degree in engineering or business management; a PhD Degree in the same or any other relevant fields is an advantage;

- At least 10 years of experience in the energy research and development including specialized experience in energy efficient lighting, policy development, and institutional capacity building;

- Excellent communication skills, full proficiency in English both written and verbal.

- Experienced in initiating project development, implementation, monitoring and evaluation;

- Proven experience in resource mobilization from governments, non-government organizations and the private sector;

- Multidisciplinary professional experience preferred; and

- With good appreciation of, and strong links with relevant international organizations.

JOB DESCRIPTION (F.4)

Title:				International Senior Technical Adviser (ISTA)

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	42 man-month output-based contract spread out during the Second Quarter of Year 1 to the End of VEEPL.

Direct Supervisor:		National Project Director

Duties and Responsibilities

The overall responsibility of the International Senior Technical Advisor (ISTA) is to provide technical advice and substantive support to the National Project Director and Project Manager, on overall implementation and in particular on the project quality issues.

Specific responsibilities and tasks of ISTA are as follows:

A. Project management planning

- Provide strategic advice on the overall implementation of the projects by i) facilitating the project annual and quarterly planning; ii) advising the PM on integrating risk management, quality management plan, and monitoring and evaluation plan in the annual workplan; iii) providing advice on development and implementation of the collaborative workplan with other partners.

- Assist PM in the managing an implementation of all international and national sub-contractors and consultants by i) drafting detailed TORs; ii) attending the selection and appraisal panel for sub-contractors and consultants; iii) assist PM to supervise other consultancy and sub-contracts as directed by NPD; iv) assist PM to verify and provide technical comments on reports prepared by consultants and subcontractors.

- Assist PM in preparing all major Project reports (quarterly report, annual report, Project Implementation Review report, and other technical reports).

4.   Identify opportunities to multiplying the impacts of the projects, to be integrated in the project

overall implementation.

5.  Prepare  a system of measuring/tracking impacts of PECSME activities carried out under

the project.

B. Provision of technical inputs for key project outputs

- Provide technical guidance to the sub-contractors to develop public lighting regulations (under component 1) including international best practice and experience in Implementing Rules and Regulations (IRRs) on lighting standards, lighting design practices, lighting energy accounting, reporting and monitoring, Implementing Rules and Regulations (IRRs) on lighting fee and fee collection; and train national sub-contractors on developed tools and techniques for IRR development,

- Provide advice and technical assistance in the design of appropriate financing schemes for PL improvement projects; design of proposal on mechanisms of the innovative financing schemes.

8.    Provide advice and technical assistance in completion of EEPL basic designs for demo sites;

9.    Provide advice and technical assistance in completion of comprehensive technical and

economic feasibility evaluation;

10.  Provide advice and technical assistance in completion of detailed engineering designs; and

11.  Provide advice and technical assistance in completion of installation, operation, monitoring

and evaluation of EEPL systems.

C.  Project Quality Monitoring and Evaluation

The ISTA ensures that the effective implementation of the quality management plan throughout the project period by undertaking the following tasks:

12.  Formulate and facilitate the implementation of the Project Monitoring and Evaluation Plan

that links to project outcome indicators, progress indicators and the Logical Framework;

13.  Formulate a quality management plan for key outputs, in consultation with PMU, UNDP CO,

for approval of NPD. Essentially, the quality plan should include output quality criteria,

guidelines and procedures for quality control, responsibility of PMU personnel, and

schedules;

14.  Assist NPD and PM to supervise the implementation of the project quality management plan.

15.  Review the products of sub-contracts and consultants as directed by NPD, and provide

advice to NPD and PM on the quality of the final products;

16.  Facilitate Project quality control, M&E meeting involving other Coordinators.

D. Risk management

17.  Assist PM in implementing risk management plan by i) identifying critical issues, barriers, or

risks (external risks in particular); ii) advise NPD and UNDP CO on solutions

to effectively manage risks and other emerging barrier; iii) facilitating the implementation of

risk management plan approved by NPD.

E. Other tasks

18.  Identify, assess and recommend strategic partnerships with financing institutions, including

bilateral and multilateral institutions, as well as centers of excellence in both developing and

developed countries bridging the public and private sectors to leverage resources;

19.  Attend/facilitate key events of the project including consultation workshops, formulation of

collaborative workplan with partners, APR meetings;

20.  Communicate with UNDP CO on quality and substantive issues.

### Qualification and Experience

- Master Degree in business administration, economics, public administration, engineering; preferably with PhD. Degree in the same or any other relevant field;

- At least 10 years of experience in the field of energy efficiency including specialized experience in industrial energy efficiency, policy development, and institutional capacity building;

- Excellent communication skills, full proficiency in English both written and verbal. Skilled presenter of ideas in one on one situations and in symposia;

- Experienced in initiating project development, implementation, monitoring and evaluation;

- Proven experience in resource mobilization from governments, non-government organizations and the private sector;

- Multidisciplinary professional experience preferred; and

- With good appreciation of, and strong links with relevant international organizations

JOB DESCRIPTION (F.5)

Title:				Interpreter cum Administrative Officer

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	60 working months (full-time)

Direct Supervisor:		Project Manager

Duties and Responsibilities

The Administrative Officer shall be responsible in providing administrative support to the operations of PMU, supervising administrative staff and ensuring the smooth functioning of administrative systems under the project. Specifically, the Administrative Officer shall be responsible for the following tasks:

- Establishes the administrative system and procedures consistent with UNDP’s national execution mode, in the form of a Manual, for the guidance of project staff, consultants and subcontractors;

- Establishes a record of management system for the project both in paper and electronic;

- Maintains files of all personnel, consultants and subcontractors actively engaged in the project;

- Prepares and arranges travel plans and procurement plans for the project;

- Supervises the procurement of equipment, supplies and sundries as may be needed in the Project, in accordance with UNDP guidelines;

- Maintains an updated inventory of all supplies and equipment and prepares guidelines for the proper use and maintenance of office equipment and properties;

- Supervises the overall administrative activities related to project implementation; and

- Prepares annual and quarterly work plan of activities for approval by PMU.

- Undertake necessary translation/interpretation tasks assigned by the PM

- Assistance to the technical operations of PMU;

- Secretariat support to workshops, seminars and trainings; and

Qualification and Experience

- Bachelors Degree in public administration, business management, social sciences, and economics, preferably with Masters Degree in business management or any other relevant field;

- Good command of both written and spoken English and at least 3 years of working experience as a interpreter/secretary or administrative officer.

- Strongly skilled in communication and diplomacy;

- Good organizational capacity;

- Good secretarial skills, knowledge in administrative procedures of the Government and other foreign organizations and at least 3 year experience related to project and administrative support activities

- With satisfactory skills on the use of office software packages such as MS Word, Excel and Power Point; and

JOB DESCRIPTION (F.6 )

Title:				Project Accountant

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	60 working months (full-time)

Direct Supervisor:	Project Manager

Duties and Responsibilities

The Project accountant shall be responsible for the accurate and appropriate recording of disbursements of Project funds; maintaining the set of books required according to UNDP accounting procedures, classifying and summarizing financial transactions of the project and the generation of required financial reports.  He/She will also be responsible in updating all other books of accounts such as subsidiary ledgers and special registers. Specifically, he/she will be responsible for the following tasks:

- Installation and implementation of a GEF financial system that records transactions that utilize GEF Funds in accordance with UNDP’s existing guidelines on national execution;

- Orientation of staff on the use of the project’s financial systems and procedures;

- Proper recording of financial transactions and submit a regular report on the project’s financial status;

- Certifying correctness of journals, vouchers, bills, statement of accounts, trial balance, budget estimates and other financial statement and records;

- Preparation of certification of the availability of funds and/or allotment of expenses, vouchers and requisition for supplies, materials, etc.;

- Preparation of annual and quarterly budgets including the necessary budget revisions based on the corresponding line-item-budgets approved by VAST;

- Establishment of a project account and ensure appropriateness and proper record keeping of transactions;

- Supervision of the preparation of payroll and general voucher of salaries, and other documentary requirements for disbursements;

- Preparation of updated reports on disbursements made by the project, and advise the Project Team on the overall financial status of the project;

- Preparation of a system of accounts those records all the in-cash and in-kind contributions of co-financing entities to the Project.

Qualification and Experience

- Bachelors Degree in accounting or financing, preferably Masters Degree in the same or any other relevant field;

- At least 5 years experience as accountant, preferably with UNDP/GEF project;

- Proven track record in project management such as in meeting deadlines, timely submission of acceptable deliverables, etc.;

- Excellent English communication skills, both written and verbal;

- Knowledge of the Atlas or any systems similar to PeopleSoft;

- With satisfactory skills on the use of office software packages such as MS Word, Excel and Power Point; and

- Good interpersonal skills.

JOB DESCRIPTION (F.7)

Title:				Administrative Assistant

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	60 working months (full-time)

Direct Supervisor:	Project Manager

Duties and Responsibilities

The Administrative Assistant shall be responsible for providing administrative support to the operations of the PMU to ensure the smooth functioning of administrative systems under the Project. His/her specific responsibilities are as follows:

- Assists the Administrative Officer in establishing the administrative systems and procedures consistent with UNDP’s national execution mode, in the form of a Manual, for the guidance of project staff, consultants and subcontractors;

- Assists the Administrative Officer in carrying out various administrative activities; reviews and controls procurement processes;

- Assists in developing and maintaining a records filing and retrieval system, arranging visas for project staff and international experts;

- Maintains an active file of all personnel, consultants and subcontractors under the project;

- Prepares and consolidates the travel plan, and procurement plan for the project;

- Prepares procurement requirements of the project, in accordance with UNDP guidelines;

- Prepares and maintains an updated inventory of all supplies and equipment;

- Makes arrangements for the logistical requirements in training, workshops, and other Project activities;

- Act as back-up interpreter; and

- Assists the project staff, consultants and other project players in various administrative matters, whenever necessary.

Qualification and Experience

- Bachelor Degree in business management or any relevant field;

- At least two years experience as administrative staff in any developmental project;

- Knowledgeable in modern office administration specifically in management of office documents and papers;

- Knowledgeable in inventory control and procurement procedures;

- With satisfactory skills on the use of office software packages such as MS Word and MS Excel; and,

- Good interpersonal and communication skills.

- Good English communication skills, both written and verbal;

JOB DESCRIPTION (F.8 )

Title:				EE Public Lighting Policy and Finance Coordinator

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	12 months full-time with possibility for extension of 24 months

Direct Supervisor:		Project Manager

Duties and Responsibilities

The major role of the EE Public Lighting Policy and Finance Coordinator is to assist NPD and PM to effectively deliver the project outputs specified under the following components of the Project:

Component 1:	EEPL Policy Development Program

Component 3:	EEPL Financing Program

S/he is accountable to NPD and PM for the completion of project activities to an appropriate quality, in a timescale and budget specified in the approved workplan of the project. The Coordinator on Public Lighting Policy and Finance reports to and takes direction from the PM.

He/she shall be responsible in coordinating the provision of technical inputs, as well as administrative, to the PMU on various activities of the project specifically on the aspects of policies and financing support specified under the two components.

Specific responsibilities of the Coordinator on Public Lighting Policy and Finance include:

A. Managing the works under the two components

- Facilitate the completion of the detailed TORs of subcontractors and consultancy and submit results to PM for approval;

- Participate in the recruitment/procurement of the consultants and subcontractors, as directed by PM;

- Take responsibilities for the progress of the work under the respective components through planning, directing, and monitoring the progress of the implementation of the work assigned under the respective components;

- Coordinate the appraisal of the deliverables submitted by subcontractors and consultants;

- Assist PMU to organize national seminars, specialized training courses, and study tours for relevant government bodies, partners and stakeholders with consultations from ISTA and the NSTA;

B. Assist PM in overall project management

- Collaborate with technical staff of PMU to develop annually and quarterly workplan, as directed by PM;

- Inform the PM of any deviation from plan, recommend corrective actions to PM;

- Identify and advise the PM of any risks or issues associated with the component’s outputs;

- Manage specific risks as directed by the PM;

- Assist PM in collaborating the project workplan and the project partners workplan;

- Attend the meetings of the Project Steering Committees as directed by PM;

- Monitoring the progress of the collaborative workplan with project partners, as directed by PM

- Attend project’s annual and quarterly planning meetings as directed by the PM.

Qualification and Experience

- Bachelors Degree in engineering, financing and business management, environmental science and economics; a Master Degree in the same or any other relevant field is an advantage;

- At least 5 years experience in energy policy-making, planning, and financing  (including environmental management) and energy efficient technologies, particularly efficient lighting systems;

- Good knowledge on development of technical economic tools for effective public lighting project investment;

- Experienced in initiating project development, implementation, monitoring and evaluation

- Proven experience in resource mobilization from governments, non-government organizations and the private sector;

- Proven track record in project management such as in meeting deadlines, timely submission of acceptable deliverables, etc.;

- Good  English communication skills, both written and verbal;

- Good appreciation of and strong links with the lighting sector; and

Satisfactory skills on the use of office software packages such as MS Word, Excel and Power Point.

- JOB DESCRIPTION (F.9 )

Title:				EEL Technology Coordinator

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	12 months full-time with possibility for extension of 36 months

Direct Supervisor:		Project Manager

Duties and Responsibilities

The major role of the Coordinator on EEL Technology is to assist NPD and PM to effectively deliver the project outputs specified under the project component:  EEL Technology Support Program (Component 2).

She/he is accountable to NPD and PM for the completion of project activities to an appropriate quality, in a timescale and budget specified in the approved workplan of the project. The Coordinator on EEL Technology reports to and takes direction from the PM.

He/she shall be responsible in coordinating the provision of technical inputs, as well as administrative, to the PMU on various activities of the project specifically on the aspects of EEL Technological support specified under the component.

Specific responsibilities of the EEL Technology Coordinator include:

A. Managing the works under the mentioned component

- Facilitate the completion of the detailed TORs of subcontractors and consultancy and submit results to PM for approval;

- Participate in the recruitment/procurement of the consultants and subcontractors, as directed by PM;

- Take responsibilities for the progress of the work under the respective components through planning, directing, and monitoring the progress of the implementation of the work assigned under the respective components;

- Coordinate the verification and appraisal of the deliverables submitted by subcontractors and consultants;

- Assist PMU to organize national seminars, specialized training courses, and study tours for relevant government bodies, partners and stakeholders with consultations from ISTA and the National Technical Adviser;

B. Assist PM in overall project management

- Collaborate with technical staff of PMU to develop annually and quarterly workplan, as

directed by PM;

- Inform the PM of any deviation from plan, recommend corrective actions to PM;

- Identify and advise the PM of any risks or issues associated with the component’s outputs;

- Manage specific risks as directed by the PM;

- Assist PM in collaborating the project workplan and the project partners workplan;

- Attend the meetings of the Project Technical Working Groups and Project Steering Committees as directed by PM;

- Monitoring the progress of the collaborative workplan with project partners, as directed by PM, and

- Attend project’s annual and quarterly planning meetings as directed by the PM

Qualification and Experience

- Bachelors Degree in engineering, public administration, economics and business management, environmental science and economics, preferably with Masters Degree in the same or any other relevant field;

- At least 5 years experience in lighting technology or  energy efficient projects;

- Good knowledge on EE lighting standards, testing, certification and labeling

- Familiarity with training activities;

- Experienced in initiating project development, implementation, monitoring and evaluation;

- Proven experience in resource mobilization from governments, non-government organizations and the private sector;

- Proven track record in project management such as in meeting deadlines, timely submission of acceptable deliverables, etc.;

- Good  English communication skills, both written and verbal; and

- Satisfactory skills on the use of office software packages such as MS Word, Excel and Power Point.

JOB DESCRIPTION (F.10)

Title:				Demonstration, Information

Dissemination and Awareness Raising Coordinator

Duty Station:			Hanoi with national travel as required

Duration of Assignment:	12 months full-time with possibility for extension of 43 months

Direct Supervisor:		Project Manager

Duties and Responsibilities

The major role of the Demonstration, Information Dissemination and Awareness Raising Coordinator is to assist NPD and PM to effectively deliver the project outputs specified under the following components of the Project:

Component 4:	EEPL System Demonstration Program

Component 5:	Information Dissemination and Awareness Raising Program

She/he is accountable to NPD and PM for the completion of project activities to an appropriate quality, in a timescale and budget specified in the approved workplan of the project. The Coordinator on Demonstration, Information Dissemination and Awareness Raising reports to and takes direction from the PM.

He/she shall be responsible in coordinating the provision of technical inputs, as well as administrative, to the PMU on various activities of the project specifically on the aspects of policies and financing support specified under the two components.

Specific responsibilities of the Demonstration, Information Dissemination and Awareness Raising Coordinator include:

A. Managing the works under the two components

- Facilitate the completion of the detailed TORs of subcontractors and consultancy and submit results to PM for approval;

- Participate in the recruitment/procurement of the consultants and subcontractors,

- Take responsibilities for the progress of the work under the respective components through planning, directing, and monitoring the progress of the implementation of the work assigned under the respective components;

- Coordinate the appraisal of the deliverables submitted by subcontractors and consultants;

- Organize meeting to review the progress of the work of subcontractors and consultants and produce to review reports;

- Prepare the periodical progress reports and submit to PM

B. Assisting PM in overall project management

- Collaborate with technical staff of PMU to develop annually and quarterly workplan, as directed by PM;

- Inform PM of any deviation from approved plan, recommend corrective actions to PM;

- Identify and advise the PM of any risks or issues associated with the component’s outputs;

- Manage specific risks as directed by the PM;

- Assist PM in collaborating the Project workplan and the partners workplan;

- Attend the meetings of the Project Steering Committees as directed by PM;

- Monitoring the progress of the collaborative workplan with project partners, as directed by PM

- Attend project’s annual and quarterly planning meetings as directed by the PM

Qualification and Experience

- Bachelors Degree in engineering on energy or lighting technique; a PhD degree in the same or any other relevant fields is an advantage;

- Good experience in EE lighting technology or energy efficient projects;

- Familiarity with promotion education activities;

- Experienced in initiating project development, implementation, monitoring and evaluation;

- Proven experience in resource mobilization from governments, non-government organizations and the private sector;

- Proven track record in project management such as in meeting deadlines, timely submission of acceptable deliverables, etc.;

- Good English communication skills, both written and verbal; and

- Satisfactory skills on the use of office software packages such as MS Word, Excel and Power Point

G. Other TORs

#### Terms of Reference (G.1)

Technical Working Group (TWG)

Title:	VEEPL Project Technical Working Group

Duration:	As project starts or subject to the decision of the Implementing Partner

Chairperson :		Project Manager

Coordinator:		Project National Technical Adviser

Composition

The VEEPL Technical Working Group will provide overall technical guidance and inputs to implementation of technical activities. The TWG will consist of senior technical staff from the following bodies:

- Selected experts, departments from VAST, MPI, MOF,  MOST,  MoC and Ho Chi Minh and Quy Nhon City, and other participating institutions, companies, NGOs;

- UNDP CO;

Functions and Tasks

The main function of TWG is to help coordinate and facilitate implementation of project activities, and focus on the following tasks:

- Advise the PMU and contracted service providers on technical aspects and implementation of project activities, especially in preparing TORs, monitoring progress towards outputs, and reviewing draft results of sub-contractors;

- Members of the TWG will take responsibilities for advising, coordinating, facilitating, and monitoring certain activities toward specific output targets;

- Contribute to the preparation of the quarterly work plans and quarterly progress reports of the VEEPL;

- Act as a bridge among project partners and mobilize human resources and other inputs from project partners;

- Ensure the cooperation of concerned ministries, local authorities, and institutions;

- Provide consultative support to the Project Steering Committee in reviewing and adopting measures to improve coordination/management and implementation arrangements; and

- TWG members are expected to consult regularly with their colleagues in their institutions on priorities and emerging concerns, and report VEEPL progress to them.

Modality of work

The TWG will meet on an needed basis but at least once a month

The PMU will act as the secretariat to the technical working group.

Term of Reference (G.2)

VEEPL Project Steering Committee (PSC)

Title:	Project Steering Committee

Duration:	As project starts

Chairperson :		President of VAST

Composition

The Project Steering Committee will be chaired by the President of VAST and consists of representatives from the following bodies:

- Representatives of VAST,  MPI, MOF, MOST,  MOI, MoC, and participating provinces and Manufacturers;  and

- UNDP CO.

Major Roles and Functions

The PSC will provide the overall guidance for the implementation of the project. The PSC will provide unified direction and guidance for implementation of VEEPL and ensure coordination among participating agencies, sectors and international organizations. Project steering committee is the modality for making decision on the issue regarding the collaboration between VAST, as UNDP implementing partner, and other agencies/institutions, who entered the agreement with VAST on project co-financing and project implementation.

The Steering Committee is responsible for the following:

- Review and comment on draft of the Inception report, Annual Project Reports and Work plans

- Ensuring that the committed resources for the project are made available timely and adequately

- Endorse the project annual workplan and co-financing budget

- Ensure that relevant departments/agencies under his/her supervision duly implement the project activities as required

- Provide support to VAST and other partners in reviewing and adopting policies related to environmental sustainability & poverty.

- Facilitate good coordination between various departments in VAST and the other project partners.

- Provide support to PMU responsible for the overall co-coordination and management of the project components.

Modality of work

The Project Steering Committee will meet twice a year. Additional meetings may be convened if requested by VAST or UNDP.

TERMS OF REFERENCE (G.3)

Inception Phase

Introduction

The Inception Phase of the VEEPL project provides an opportunity for the Project Team to become acquainted with the Project – its agreed strategy, expected outputs and outcomes, the stakeholders, the risks etc. It also provides an opportunity to finalize any outstanding implementation details and present them to Project Steering Committee for endorsement. The Inception Phase also brings new momentum to the project after the relatively quiet period during the project approval process.

In the project budget, there is a total of US$ 29,500 for the inception meeting from GEF and governmental financing. UNDP will provide an initial cash advance for the GEF grant part for the Inception Phase upon receipt of the standard Cash Advance Request form from VAST, for the costs of the deliverables listed below. No additional work plan will be required.

Inception Deliverables

The expected output of the Inception Phase is an Inception Report. The Report should address the following issues:

- Finalize project institutional arrangements, including to:

  - Finalize level of representation of the Project Steering Committee ;

  - Develop modality of work  for the Project Steering Committee;

  - Clarify relationship between the Project Steering Committee and the  Annual project review ;

and

  - Revise existing TORs in the Project Document if necessary.

- Clarify the role and responsibility of various participants for achieving the project outcomes.

  - Identify links and coordination between participants and activities;

  - Link each participant to the work plan and delivery of project outcomes; and

  - Strengthen links to project stakeholders.

- Provide an organizational chart of the project (donors, government, VAST, PMU, project staff, contractors), including reporting lines. This should include:

  - Location of all staff and PMU; and

  - Relationship of key project stakeholders (including name, title and contact details of all government counterparts).

- Develop an M & E framework for the implementation of the project, including:

  - Annual work planning process, linked to the rolling work plans. This will include the setting of yearly targets/milestones that are understood and agreed/endorsed by all stakeholders;

  - Ongoing work plan of monitoring programs;

  - Links to project outcome indicators (impact indicators), progress indicators and the Logical Framework;

  - Practical, activity-level links to the national energy efficiency plan;

  - Clarification of roles and responsibilities of all participants (NPD, PM, TAs, VAST, PMU, execution service provider, UNDP, and other involved government agencies and donors);

  - Monitoring of progress of parallel activities of co-financing institutions (and the delivery of their committed co-financing); and

  - Evaluation of the achievement of the target milestones/benchmarks (as per Logical Framework), which will be used as bases for the succeeding phase of the VEEPL project.

- Detail and finalize the TORs for all project sub-contracts, with more details and focus for those to be started in the first year, in-line with the information provided in the Project Document.

- Coordinate all co-financing sources with the project work plan. This should include arrangements of government and private co-financing, and ways of monitoring, evaluation, and reporting for the co-financing.

- With assistance from UNDP (including UNDP-Vietnam and UNDP-GEF’s Regional Office in Kuala Lumpur), review the capacity of VAST and the PMU in providing and/or obtaining project execution services and day-to-day project management. Provide training on required UNDP reporting and project management requirements, as well as general GEF expectations.

- Prepare a Project Operations Manual (POM) as supplement to the Vietnam NEX Manual. Share with all participants and provide necessary training on the POM.

- Review the project’s Monitoring and Evaluation Plan and expand if necessary. Ensure there are measurable indicators and milestones of impact at the Output, Purpose and Goal levels of the Log Frame. Ensure baseline data are in place for all indicators. Review the progress indicators set out in the Log Frame and improve as necessary.

- Identify significant Project Risks (possible barriers to successful project implementation and identified externalities that may reduce project effectiveness). Prepare a detailed risk management strategy for project implementation.

- Prepare a detailed work plan for the first quarter of implementation. Prepare a project budget revision if necessary.

Inception Process

The PM is expected to meet with all stakeholders during the Inception Phase. This may be a mix of individual appointments and group meetings and/or workshops.

In the spirit of cooperation underpinning this project, all parties shall be invited to participate in and contribute to the Inception Phase.

The Inception Phase shall include formal and informal training for the participants by VAST. This will cover an induction into the organization, its procedures and arrangements, as well as a sharing of project-specific knowledge from existing VAST initiatives. The PM and PMU will also receive training from UNDP. This will include an overview of UNDP rules and procedures from UNDPCO, introduction to the office, as well as a briefing on GEF matters from the UNDP-GEF Regional Coordinator.

The PM leads the Inception Phase (with assistance from PTA) and shall refer to all previous project comments, including those of the STAP Roster Expert, GEF Secretariat, UNDP-GEF, and GEF Council members. VAST and UNDP CO will provide copies of all relevant correspondence.

The Inception Phase is expected to take approx. 2-3 weeks. However flexibility exists to take account of the local situation and seasonal conditions. Monthly updates of the progress shall be provided to the UNDP Resident Representative, through meetings at the UNDP CO. More regular and informal contact should be maintained with responsible UNDP Program Officers.

The draft Inception Report will be shared with UNDP and VAST as soon as available and before being circulated to other stakeholders. Preparatory meetings between VAST and UNDP CO and UNDP-GEF will be held in order to reach agreement on key issues. This will also be an opportunity to clarify UNDP’s role in annual work plan reviews, measurement of progress indicators and impact indicators, APRs and annual work planning exercises.

The agreed draft Inception Report shall then be circulated for comments to all stakeholders before  finalized draft Inception Report is sent to Project Steering Committee's members.

TERMS OF REFERENCE (G.4)

Title:				International Project Implementation Adviser

Duty Station:			Hanoi with domestic travel as required

Duration of Assignment:	One man-month output-based contract spread out during the first Quarter of Year 1 of VEEPL.

Supervisor:			National Project Director

Duties and Responsibilities

The Project Implementation Adviser will provide technical assistance to PMU in the full and orderly inception of the VEEPL Project. The specific tasks of the expert are:

- Finalize project institutional arrangements, including to:

  - Revise existing TORs and Job description of all project personnel and consultants in the Project Document if necessary;

  - Develop modality of work  for the Project Steering Committee; and assist PMU to finalize level of representation and individual membership of the Project Steering Committee;

  - Clarify relationship between the Project Steering Committee and the Annual project review ;

- Clarify the role and responsibility of partners for achieving the project outcomes by:

  - Identifying links and means of coordination between partners and project activities;

  - Linking each partner to the project work plan and delivery of project outcomes; and

  - Identifying key stakeholders potentially influencing the project outcomes.

- Review and finalize the project management arrangement diagram (donors, government, VAST, PMU, project staff, contractors), including reporting lines.

- Identify significant Project Risks (possible barriers to successful project implementation and identified externalities that may reduce project effectiveness). Prepare a detailed risk management strategy for project implementation.

- Evaluation of the achievement of the target milestones/benchmarks (as per Logical Framework), which will be used as bases for the project.

- Review the Project Logical Framework to ensure that measurable indicators and milestones of impact at the Output, Purpose and Goal levels are updated and assumptions are verified.

- Develop a M & E framework for the implementation of the project, including:

  - Setting of yearly targets/milestones that must be linked to project outcome indicators (impact indicators), progress indicators, and the Project Logical Framework and will be endorsed by all partners ;

  - Detailed monitoring and evaluation plan that detail the roles and responsibilities of PMU personnel, UNDP/GEF staff, and auditor, and other involved government agencies with deliverable outputs;

  - A mechanism for monitoring the progress of parallel activities of co-financing institutions (and the delivery of their committed co-financing);

- With assistance from UNDP (including UNDP-Vietnam and UNDP-GEF’s Regional Office in Kuala Lumpur), review the capacity of VAST and the PMU in providing and/or obtaining project execution services and day-to-day project management. Provide training on required UNDP reporting and project management requirements, as well as general GEF expectations.

- Prepare a detailed work plan for the first year of implementation. Prepare a project budget revision if necessary.

- Coordinate all co-financing sources with the project work plan. This should include arrangements of government and private co-financing, and ways of monitoring, evaluation, and reporting for the co-financing.

- Detail and finalize the TORs for all project sub-contracts, with more details and focus those to be started in the first year, in-line with the information provided in the Project Document.

- Assist PM to prepare a Project Operations Manual (POM) as supplement to the Vietnam NEX Manual. Share with all participants and provide necessary training on the POM.

- 13. Prepare the Inception Report that take into account all analysis and update in tasks 1-12.

- Participate in the Inception Workshop.

- Finalize the Inception Report.

Deliverables

The Project Implementation Adviser shall deliver the following:

- Final Project Inception Report done and agreed upon by all project stakeholders that have the following key elements:

  - Detailed first year work plans finalized and accepted by all project stakeholders;

  - Detailed annual co financing plans finalized and accepted by all project co financers;

  - Detailed annual monitoring and evaluation plan with means and verification indicators of the project completed and agreed upon by all project stakeholders;

  - All detailed project implementation arrangements completed and agreed upon by all project stakeholders;

  - Roles and responsibilities of and links between VAST, PSC, PMU, and project stakeholders detailed and clarified;

  - TORs of all subcontracts and consultants qualitatively detailed and updated;

  - A Project Operations Manual (POM) qualitatively completed and a training course on it conducted to the PMU staffs;

  - List of project risks and measures for management of the risks completed.

- Minutes of all consultation meetings with the project partners completed; and

- Minutes of the Inception Workshop completed.

Qualification and Experience

- Minimum of Master Degree in business economics, management or engineering; a PhD Degree in the same or any other relevant fields is an advantage;

- At least 10 years of experience in the field of energy including specialized experience in energy efficient lighting and Energy Efficiency project management;

- Experienced in initiating international project development, implementation, monitoring and evaluation;

- Practical experience and skills in work planning, consultation, and information/data analysis;

- Multidisciplinary professional experience preferred;

- With good appreciation of, and strong links with relevant international organizations;

- Ability to function effectively in an international, multi-cultural environment;

- Good communication skills, full proficiency in English both written and verbal.

## Annex III: Duration of Assignment and Budget Allocation for PMU Personnel and Sub-contractors

| Staff Positions & Sub-Contracts | Duration (months) | Budget Allocation (US$) |
| --- | --- | --- |
| Project Management Unit |
| 1. Project Manager | 60 | 90,000 |
| 2. National Senior Technical Adviser | 60 | 90,000 |
| 3. International Senior Technical Adviser | 36 | 468,000 |
| 4. Administrative Officer | 60 | 30,000 |
| 5. Administrative Assistant/Interpreter | 60 | 30,000 |
| 6. Accountant | 60 | 30,000 |
| 7. Coordinator - EE Lighting Policy and Finance | 36 | 39,600 |
| 8. Coordinator - EE Lighting Technology | 48 | 52,800 |
| 9. Coordinator- EE Lighting Demonstration & Information Dissemination | 55 | 60,500 |
| Inception Phase |
| IE – International Project Implementation Adviser | 1 | 13,000 |
| Component 1 - EEPL Policy Development |
| ISTA - EEPL Policy Development | 3 | 39,000 |
| NTE - EEPL Policy Enforcement M&E Expert | 18 | 18,000 |
| NTE - EEPL Policy Expert (2) | 18 | 18,000 |
| Svc Co - Comprehensive national policy study on public lighting | 9 | 20,000 |
| Svc Co - Evaluation of opportunities for energy efficiency improvement in public lighting | 18 | 23,000 |
| Svc Co - Development of economic and technical tools for EE public lighting investments | 18 | 32,000 |
| Svc Co - Technical assistance package for public lighting regulations enforcement | 21 | 23,000 |
| Svc Co - Integration of public lighting into local development planning | 24 | 31,000 |
| Svc Co - Development of local lighting policy | 18 | 35,000 |
| Component 2 - EE Lighting Technical Support Program |
| IE - EE Lighting Product Standards Expert | 1 | 13,000 |
| IE - EE Lighting Technology Expert | 3 | 39,000 |
| IE - EE Product Testing, Certification and Labeling Expert | 1 | 13,000 |
| IE - EEPL System Training Expert | 2 | 26,000 |
| NTE - EEPL Technology Expert | 6 | 6,000 |
| NTE - Public Lighting Industry Expert | 6 | 6,000 |
| Svc Co - Development of EE standards for EE lighting products | 12 | 42,000 |
| Svc Co - Upgrading of lighting standards for streets, hospitals, schools | 12 | 20,000 |
| Svc Co - Technical assistance to local lighting manufacturers (5) | 27 | 145,000 |
| Svc Co - Development of software on EE lighting design and EE lighting product design (3) | 27 | 36,000 |
| Svc Co - Upgrading of national lighting product testing capabilities (3) | 15 | 85,000 |
| Svc Co - Development of a proposal on national lighting product quality certification and testing laboratory | 24 | 44,000 |
| Svc Co - Assessment of capabilities of existing lighting system service providers | 12 | 14,000 |
| Svc Co - Development of Training Program on product certification and labeling, on design, installation, operation, maintenance and management of public lighting systems | 12 | 12,000 |
| Svc Co - Development of a Certification Program for Lighting System Service Providers | 12 | 10,000 |
| Svc Co - Public lighting sustainable research and development | 15 | 20,000 |
| Component 3 - EEPL Financing Program |
| ISTA - International Financing Schemes for EEPL | 1 | 13,000 |
| NTE - EEPL Financing Expert | 14 | 14,000 |
| Svc Co - Comprehensive study of public lighting financing schemes | 15 | 20,000 |
| Component 4 - EEPL System Demonstration Program |
| ISTA - EEPL System Design | 2 | 26,000 |
| NTE - EEPL System M&E Expert | 18 | 18,000 |
| Svc Co - Review of technical and economic feasibility of demonstration schemes | 6 | 16,000 |
| Svc Co - Implementation of demonstration programs (2) | 18 | 300,000 |
| Svc Co - Development and implementation of Action Plan for dissemination of demonstration results | 12 | 20,000 |
| Component 5 - Information Dissemination and Awareness Raising Program |
| IE - EEPL Information Dissemination and Education Program Expert | 3 | 13,000 |
| IE - EEPL System M&E Expert | 1.5 | 20,000 |
| NTE - Consumer Product Branding and Promotions Expert | 10 | 10,000 |
| NTE - EEPL Awareness Raising Program Consultation Expert | 18 | 18,000 |
| Svc Co - Establishment of Public lighting data facility | 21 | 23,000 |
| Svc Co - Development and implementation of efficient public lighting promotional campaign package | 48 | 29,000 |
| Svc Co - Public lighting performance rating and recognition scheme | 36 | 23,000 |
| Svc Co - Establishment of Public Lighting Information Center (PLIC) | 24 | 27,000 |
| Svc Co - Preparation and distribution of VEEPL program component outputs | 12 | 30,000 |

## Annex IV.	 Indicative Monitoring and Evaluation Work Plan and Budget

| Type of M&E activity | Responsible Parties | Budget US$ Excluding project team Staff time | Time frame |
| --- | --- | --- | --- |
| Inception Workshop | National Project Director UNDP CO UNDP GEF | US$ 2,000 | Within first two months of project start up |
| Inception Report | Project Team UNDP CO | US$ 1,000 | Immediately following IW |
| Measurement of Means of Verification for Project Purpose Indicators | National Project Director will oversee the hiring of specific studies and institutions, and delegate responsibilities to relevant team members | To be finalized in Inception Phase and Workshop. Indicative cost US$ 35,000 | Start, mid and end of project |
| Measurement of Means of Verification for Project Progress and Performance (measured on an annual basis) | Oversight by Project GEF Technical experts and National Project Director Measurements by regional field officers and local IAs | To be determined as part of the Annual Work Plan's preparation. Indicative cost US$25,000 | Annually prior to AR/PIR and to the definition of annual work plans |
| AR and PIR | Project Team UNDP CO UNDP-GEF | US$ 5,000 | Annually |
| APR and APR report | VAST UNDP CO Project team UNDP-GEF RCU (Asia-Pacific) | US$ 5,000 | Every year, upon receipt of AR |
| Technical Working Group Meetings | VAST, MoC, MPI, MoF, MoST, MoNRE, MoI, UNDP CO, other stakeholders | US$ 15,000 | Once every quarter |
| Project Steering Committee Meetings | VAST, MoC, MPI, MoF, MoST, MoNRE, MoI, PPCs, Manufacturers, UNDP CO | US$ 5,000 | Following Project IW and subsequently at least once a year |
| Periodic status reports | Project team | None | To be determined by Project team and UNDP CO |
| Technical reports | Project team Hired consultants as needed | $15,000 | To be determined by Project Team and UNDP CO |
| Mid-term External Evaluation | Project team UNDP CO UNDP-GEF RCU (Asia-Pacific) External Consultants (i.e. evaluation team) | $20,000 | Mid-point of project implementation. |
| Final External Evaluation | Project team, UNDP CO UNDP-GEF RCU (Asia-Pacific) External Consultants (i.e. evaluation team) | $30,000 | At the end of project implementation |
| Terminal Report | Project team UNDP CO External Consultant | US$ 1,000 | At least one month before the end of the project |
| Lessons learned | Project team UNDP-GEF RCU (Asia-Pacific) (suggested formats for documenting best practices, etc) | US$ 15,000 (average 3,000 per year) | Yearly |
| Audit | UNDP CO Project team | US$ 10,000 (average $2,000 per year) | Yearly |
| Visits to field sites (UNDP staff travel costs to be charged to IA fees) | UNDP CO UNDP-GEF RCU (Asia-Pacific) (as appropriate) Government representatives | US$ 35,000 (average one visit per year) | Yearly |
| TOTAL indicative COST Excluding project team staff time and UNDP staff and travel expenses | US$ 219,000 |  |

## Annex V. Annual Targets

| Indicator | Annual Targets |
| --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| Annual CO2 emission reduction, ktons, (% reduction relative to the baseline) | 3.6 | 7.4 (2.8%) | 23.5 | 40.5 | 58.5 (15%) |
| Cumulative energy savings, GWh, (% reduction relative to the baseline) | 8.4 | 25.6 (2.3%) | 80.2 | 174.4 | 310.5 (8.7%) |
| % of EE lighting equipment in new installations and replacements in urban street lighting | 40 | 44 | 48 | 52 | 55 |
| % of EE lighting equipment in new installations and replacements in rural street lighting | 2 | 4 | 10 | 20 | 28 |
| % of EE lighting equipment in new installations and replacements in hospitals and school lighting. | 3 | 5 | 10 | 19 | 29 |

Schedule of Impact Measurement

| Key Impact Indicator | Target | Means of Verification | Sampling Frequency | Location |
| --- | --- | --- | --- | --- |
| GHG emission reduction | Year 2: 2.8% of baseline (7.4 ktons); Year 5: 15% of baseline (58.5 ktons) | MOC public lighting data on energy use. Project M&E reports | Start, mid and end of VEEPL Project | All PAs |
| Aggregate energy savings | Year 2: 2.3% of baseline (25.6 GWh); Year 5: 8.7% of baseline (310.3 GWh) | Vietnam Energy Development Plan; Volume of EE lighting equipment importation, local EE lighting equipment manufactured and sold; Project M&E reports | Start, mid and end | All PAs |
| EE equipment in urban street lighting | Year 5: 55% of lighting equipment used are EE | Project M& E reports; Volume of EE lighting equipment importation, local EE lighting equipment manufactured and sold | Start, mid and end of VEEPL Project | All PAs |
| EE equipment in rural street lighting | Year 5: 28% of lighting equipment used are EE | Same as above | Same as above | Same as above |
| EE equipment in school and hospital lighting | Year 5: 29% of lighting equipment used are EE | Same as above | Same as above | Same as above |

## Annex VI.	List of Equipment

A. VEEPL Project Management Unit

| Budget Account | Items | Quantity (pcs) | Cost (US$) |
| --- | --- | --- | --- |
| 72200 | Notebook computer linked projector | 3 | 4,120 |
|  | Projector | 1 | 2,640 |
|  | OP Screen 75x75 inches | 1 | 100 |
|  | Desktop PC Pentium 2.6 GHZ and 2.8 GHZ | 8 | 4,500 |
|  | Laser Printer (as Ref. HP 1010 and 1060) | 3 | 700 |
|  | DeskJet Printer (as ref. HP 5610) | 1 | 110 |
|  | Color Laser Printer (as ref. HP 2550L) | 1 | 670 |
|  | Digital Camera ( as ref. Sony DSC - W15.0M) | 1 | 480 |
|  | Photocopier (as ref. RICOH AF-2018D Duplex) | 1 | 3,350 |
|  | Facsimile (as ref. Panasonic KX-FL 512) | 1 | 390 |
|  | Uninterruptible Power Supply (UPS) Up-select 500 VA | 10 | 1,000 |
|  | Air Conditioner Panasonic 18,000 BTU and 12,000 BTU | 5 | 2,840 |
|  | Office Furniture | 1 set | 3,628 |
|  | Scanner Machine (as ref. HP 377) | 1 | 130 |
|  | Project Vehicle (to be imported): Model Version Name: Toyota (Ex-factory) Land Cruiser Station Wagon GX 4.5L; rear lift up gate; Ordering code: FZJ105L - GNMNK; 7 seats; Color: White | 1 | 28,500 |
|  | TOTAL |  | 53,158 |

B. Lighting Measuring Equipment for Testing Training

| Budget Account | Items (imported) | Quantity | Cost (US$) |
| --- | --- | --- | --- |
| 72200 | Integrating/photometry sphere (Test apparatus for lamps) | 1 | 40,000 |
|  | Reference Lamps To be used as primary standard lamps (traceability of photometric characteristics) | 6 | 20,000 |
|  | TOTAL |  | 60,000 |

## Annex VII. CO2 Emissions Reduction Estimates

The Vietnam Energy Efficient Public Lighting (VEEPL) Project is designed to remove the barriers to the promotion and application of energy efficient lighting systems in Vietnam’s public sector. These are barriers that have resulted in the installation of public lighting systems that are neither economically optimal, nor environment friendly. As the country continues to develop rapidly, public lighting is expected to grow quickly as well. Without effective intervention, Vietnam is likely to be burdened with a public lighting sector that wastes public resources and contributes disproportionately to the national GHG emissions inventory. Furthermore, consumption of electricity for public lighting is highly correlated with peak demand on the national electricity generation and distribution system. Current generation and distribution capacity are insufficient to meet peak demand and improving public lighting efficiency will make more power available at peak times for other purposes. The project includes interventions in cooperation with the local lighting industry, government ministries and cities and towns to build this infrastructure. It is designed to support both the environmental and development objectives of the Government of Vietnam and is in keeping with the government Decree on Energy Conservation and Efficiency.

The following are the important assumptions used in the estimation of the CO2 emissions reduction from the VEEPL Project:

- CO2 emission factor: 1 kWh of electricity is equivalent to 0.43 kgs of CO2 avoided. This is based on the forecast power generation mix in Vietnam in the next 10 years, which features hydroelectricity contributing more than 50% of the total electricity generated in the country.

- The growth in public sector lighting is 15 % per annum, in terms of lighting electricity consumption, under a business-as-usual (BAU) scenario.

- The baseline scenario (without the implementation of energy saving measures) shows that the ratio of EE to Non EE lamps in the public sector is about 1.

- On an energy efficient scenario, (with the implementation of energy saving measures), after the Standards for Public Lighting is issued (by 2010), all newly installed lamps are EE lamps.

- The energy savings from the use of energy efficient lamps will be derived from the following:

  - Old, low efficiency luminaires are replaced with new high efficiency luminaries

  - Automatic light control systems are used

  - Specialized software aids in the design of lighting system for maximum efficiency

  - New regulations influence the installation and maintenance of public lighting.

- Lighting energy consumption is on the average 10% of the total energy consumption in commercial buildings and about 50% (average) in the residential buildings.

Comparing the projected electricity consumption for lighting in the country’s public sector in the BAU case to that in an energy efficient (EE) case, which is expected to be brought about by the VEEPL, it is estimated that by end of the VEEPL project in 2009, a cumulative amount of 133.4 ktons of CO2 emissions would have been reduced. During the project implementation, the expected annual direct CO2 emissions reduction will be from 3.6 ktons by end 2005 to 58.5 ktons by end 2009. Based on the forecast lighting electricity consumption in the public sector, the anticipated annual and cumulative CO2 emissions reductions by project end in 2009 are as follows:

Table 1: Lighting Electricity Savings and CO2 Emissions Reduction

(During VEEPL Implementation Period)

| Year | Electricity Usage, GWh | Electricity Savings, GWh | CO2 Emissions Reduction, ktons |
| --- | --- | --- | --- |
|  | BAU Case | EE Case | Annual | Cumulative | Annual | Cumulative |
| 2005 | 514.2 | 505.8 | 8.4 | 8.4 | 3.6 | 3.6 |
| 2006 | 595.7 | 578.5 | 17.2 | 25.6 | 7.4 | 11.0 |
| 2007 | 683.6 | 629.0 | 54.6 | 80.2 | 23.5 | 34.5 |
| 2008 | 785.9 | 691.8 | 94.1 | 174.3 | 40.5 | 74.9 |
| 2009 | 905.3 | 769.3 | 136.0 | 310.3 | 58.5 | 133.4 |

Indirect CO2 Emissions Reduction:

The programs and systems that the VEEPL project will set in place are supposed to bring about the necessary conducive environments that would encourage the various cities and municipalities in the country to utilize energy efficient lighting systems in their public sector. By end 2019, the total accumulated CO2 emissions reduction from the installed EE lighting systems in the public sector is about 2,731.4 ktons.

Table 2: Lighting Electricity Savings and CO2 Emissions Reduction

(After VEEPL Implementation Period)

| Year | Electricity Usage, GWh | Electricity Savings, GWh | CO2 Emissions Reduction, ktons |
| --- | --- | --- | --- |
|  | BAU Case | EE Case | Annual | Cumulative | Annual | Cumulative |
| 2010 | 1044.7 | 864.4 | 180.3 | 490.6 | 77.5 | 211.0 |
| 2011 | 1207.9 | 980.0 | 227.9 | 718.5 | 98.0 | 309.0 |
| 2012 | 1399.2 | 1120.7 | 278.5 | 997.0 | 119.8 | 428.7 |
| 2013 | 1623.7 | 1300.0 | 323.7 | 1320.7 | 139.2 | 567.9 |
| 2014 | 1860.5 | 1401.7 | 458.8 | 1779.5 | 197.3 | 765.2 |
| 2015 | 2146.6 | 1571.7 | 574.9 | 2354.4 | 247.2 | 1012.4 |
| 2016 | 2476.8 | 1762.4 | 714.4 | 3068.8 | 307.2 | 1319.6 |
| 2017 | 2857.8 | 1976.1 | 881.7 | 3950.5 | 379.1 | 1698.7 |
| 2018 | 3297.4 | 2215.8 | 1081.6 | 5032.1 | 465.1 | 2163.8 |
| 2019 | 3804.6 | 2484.6 | 1320.0 | 6352.1 | 567.6 | 2731.4 |

## Annex VIII: Project Logical Framework

Below shows the objectively verifiable indicators, sources of verification and critical assumptions for the VEEPL goal, purpose and outputs/results. This was developed from the logical framework analysis workshop that was carried out during the VEEPL preparatory activities.

| Objectives | Indicator & Target | Means of Verification | Critical Assumptions |
| --- | --- | --- | --- |
|  | Project Goal: |
|  | Reduction of greenhouse gas (GHG) emissions from fossil fuel-based power generation in Vietnam | Cumulative GHG emissions reduction equivalent to 133.5 ktons of CO2 by end 2009. | Summary evaluation reports of the lighting energy consumption reports submitted by cities/towns to MoC. | Cities/towns comply with rules and regulations on the periodic lighting energy consumption reporting. |
|  | Project Purpose: |
|  | Improvement of lighting energy utilization efficiency through the removal of barriers to the widespread application of energy efficient lighting systems in the public sector in Vietnam | Annual lighting energy savings of 310.5 GWh by end 2009. | Lighting electricity bills of cities/towns as reported in the lighting energy consumption reports Reports on energy auditing in public lighting | Lighting companies will be able to make the lighting electricity consumption reports of cities/ towns. |
|  |  | 55% EE lighting equipment in new installations and replacements in urban street lighting by end 2009 28% EE lighting equipment in new installations and replacements in rural street lighting by end 2009 29% EE lighting equipment in new installations and replacements in hospitals and school lighting by end 2009 | Summary evaluation reports of the lighting energy consumption reports submitted by cities/towns to MoC Reports on energy auditing in public lighting Annual reports from lighting companies | Cities/towns comply with rules and regulations on the periodic lighting energy consumption reporting Cities/towns will allocate funds from different sources for improving their public lighting systems. |
| Project Outcomes: |
| Component No. 1. Public Lighting Policy Development |
| 1. Strengthened and improved policy and regulatory framework to encourage feasible EE public lighting projects. | Government policy and accompanying implementing rules and regulations on the utilization of EE public lighting systems is established by the end of the project | National Lighting Advisory Committee Documentations of the public lighting policy; opportunities for energy efficiency improvements in public lighting; economic and technical tools to support rational public lighting investments; public lighting regulations development and enforcement; Public lighting plans in city/town development plans. Revised Public Lighting Policy | The GOV implements all activities relevant to EE public lighting technology development and geared towards the achievement of the country's EC&EE objectives |
| Component No. 2: Public Lighting Technical Support Program |
| 2. Established potentials and requirements for the application of EE public lighting systems, as well as the support provisions for such initiatives. | Assessment of the needs and potentials for EE public lighting system applications are completed and provisions for support are in place by MoC by the end of the project. Local lighting product manufacturers and suppliers commit 5% of their gross revenues each year to support EE public lighting technology development starting Year 3. | Lighting energy standards Documentation of technical assistance to Vietnamese lighting manufacturers; networking with international lighting industry Upgraded national lighting testing facility; Technical capacity building for local lighting system service providers Operational public lighting technical development program, with its supporting financing schemes. | The MoC and local lighting product manufacturers and suppliers are interested in developing the local lighting services and consultancy industry, including the manufacture of EE lighting system equipment and components for domestic consumption or even for the export market. |
| Component No. 3. Public Lighting Financing Program |
| 3. Government, financial/banking and private sectors, providing financial assistance to the development and implementation of EE public lighting system projects. | Financing assistance programs for EE public lighting system projects are established and availed of by project developers, and the financing & banking sectors are providing financing to such projects by Year 3. | Financial sector projects on EE/EC particularly on EE public lighting systems Documentation of public lighting financing schemes Establishment of energy conservation fund | The financing sector and the private sector is interested in investing in EE public lighting in cities/towns. |
| Component No. 4. Public Lighting System Demonstration Program |
| 4. Continuous promotion and support for the development and application of EE public lighting systems. | The government commits 15% of the annual tax revenues from local lighting product manufacturers/suppliers for lighting products and systems technology development starting Year 3. | Documentation of the design and implementation of feasible public lighting demonstration schemes Documentation of monitoring and performance review of demonstration program Documentation of budget allocations from national and local governments. | Local lighting product manufacturers are interested in the manufacture of EE lighting system equipment and components for domestic consumption or even for the export market. |
| Component No. 5. Information Dissemination and Awareness Raising |
| 5. Adequate, affordable, accessible and up-to-date information services, continuing education, and awareness improvement on the application of EE public lighting systems for the GOV, EEL manufacturers & suppliers, consumers. | A sustainable and continuously evolving program of providing EE public lighting technology information services, continuing education, and awareness enhancement, covering the design and applications of EE lighting systems is established & implemented by the MoC and cities/towns by Year 3. | Public lighting data facility VEEPL brand Efficient public lighting promotional campaigns; Documentation of the public lighting performance rating system Establishment of a National Public Lighting Information Center | The relevant government institutions and target groups will be interested in participating and cooperating in the design, development and implementation of the activities under this project component. |

# Footnotes

The UNDAF 2000 – 2005 Executive Summary

Notes: This sub-section describes the final management arrangement agreed upon by all signatories and is replacement for the same section proposed in the Project Brief included in Section V. In order to preserve the origin of the Project Brief approved by GEF in the mid 2004, no change has been made to it

According to UNDP GEF’s Advisory Note on GEF and Atlas (dated 9 April 2005) GEF Project’s objective is referred to as Project Output in Atlas

# Text boxes

Fig.1: VEEPL Implementation Arrangements

Public lighting, which includes lighting of streets, schools and hospitals, is still small in Viet Nam. Certain barriers have resulted in the installation of public lighting systems that are neither economically optimal, nor environment friendly. As the country continues to develop rapidly, public lighting is expected to grow quickly as well. Without effective intervention, Viet Nam is likely to be burdened with a public lighting sector that wastes public resources and contributes disproportionately to the national GHG emissions inventory. Furthermore, consumption of electricity for public lighting is highly correlated with peak demand on the national electricity generation and distribution system. Current generation and distribution capacity are insufficient to meet peak demand and improving public lighting efficiency will make more power available at peak times for other purposes.

The Viet Nam Energy Efficient Public Lighting (VEEPL) project will help to remove barriers to energy efficient public lighting through five carefully designed components. Viet Nam currently does not have the infrastructure of public policies and technical competence in the local lighting industry to effectively design and install energy efficient public lighting systems. The project includes interventions in cooperation with the local lighting industry, government ministries and cities and towns to build this infrastructure. It is designed to support both the environmental and development objectives of the Government of Viet Nam and is in keeping with the government Decree on Energy Conservation and Efficiency issued on September 3, 2003.

VAST

Programme Period:  2006 -2010

Programme Component: 	Energy and Environment for sustainable development

Project Title:  Vietnam Energy Efficient Public Lighting

Project Code: 		VIE/05/xxx

Project Duration:		5 years

Management Arrangement: NEX

VAST

N_STA

I_STA

Technical Support

National Project Director

UNDP PO/Units

GEF-RCU Officer

UNDP/GEF Oversight

Component 4. EEPL System Demonstration Program

EE Lighting Demonstration & Information Dissemination Coordinator

Svc Co -  Establishment of Public lighting data facility

Svc Co -  Development and implementation of efficient public lighting promotional campaign package

Svc Co -  Public lighting performance rating and recognition scheme

Svc Co -  Establishment of Public Lighting Information Center (PLIC)

Svc Co -  Preparation and distribution of VEEPL program component outputs.

Svc Co -  Comprehensive study of public lighting financing schemes

NTE -   EEPL Financing Expert

Svc Co -  Comprehensive national policy study on public lighting

Svc Co -  Evaluation of opportunities for energy efficiency improvement in public lighting

Svc Co -  Development of economic and technical tools for EE public lighting investments

Svc Co -  Assistance package for public lighting regulations enforcement

Svc Co -  Integration of public lighting into local development planning

Svc Co -  Development of local lighting policy

NTE -   EEPL Policy Enforcement M&E Expert

NTE -   EEPL Policy Expert

Component 3. EEPL Financing Program

Component 1. EEPL Policy Development Program

EE Lighting Policy and Finance Coordinator

IE -       EEPL Information Dissemination and Education Program Expert

IE -       EEPL Project Implementation M&E Expert

NTE -   Consumer Product Branding and Promotions Expert

NTE -   EEPL Awareness Raising Program Expert

Component 5. Information Dissemination and Awareness Raising Program

NTE - EEPL System M&E Expert

Svc Co -  Development of EE standards for EE lighting products

Svc Co -  Upgrading of lighting standards for streets, hospitals, schools

Svc Co -  Technical assistance to local lighting manufacturers (5)

Svc Co -  Development of software on EE

lighting design and EE lighting product

design  (3)

Svc Co -  Upgrading of national lighting product testing capabilities (3)

Svc Co -  Development of a proposal for national lighting product quality certification and testing laboratory

Svc Co -  Assessment of capabilities of existing lighting system service providers

Svc Co – Development of Training Program on the design, installation, operation, maintenance and management of public lighting systems

Svc Co – Development of a Certification Program for lighting system service providers

Svc Co – Public lighting sustainable R&D

IE -   EEL Product Standards Expert

IE -   EE Lighting Technology Expert

IE -   EE Product Testing, Certification and Labeling Expert

IE -   EE Lighting System Training Expert

NTE - EEPL Technology Expert

NTE - Public Lighting Industry Expert

Component 2. EEPL Technical Support Program

EE Lighting Technology Coordinator

TWG

(Reporting line)

(Work flow)

Legends:

Accountant

Admin. Asst.

Interpreter -Admin. Officer

Admin Support

UNDP

Res. Rep

Project Steering Committee

Technology  Co-ord.

Demo and Aware Co-ord.

UNDP -GEF

Policy & Fin. Co-ord.

Task Management

PROJECT OUTPUTS

Project Manager

Fig. 2: VEEPL Project Organisational Chart

Project partners/Co-Financiers

Project Management Unit

Manufacturers

Quy Nhon PPC

Rep. Project partner

Project partners

Service Providers

(SvCo, Consultancy, Auditor)

Project Management Unit

PROJECT OUTPUTS

(5 Components)

UNDP CO

Project Partner

HCMC

HUT

VAST (IET, IMS)

VTV

QUATEST1

MOC

Svc Co -  Review of technical and economic feasibility of demonstration schemes

Svc Co -  Implementation of demonstration programs

Svc Co -  Development and implementation of Action Plan for dissemination of demonstration results