№ 00084272 “Initial Implementation of Accelerated HCFC Phase Out in the CEIT Region”

**Quarterly Progress Report (Q2-2014)**

With a view to enhancing refrigeration servicing practices, the project initiated procurement of 27 items of tools and equipment for service centers and training institutions. The contracted local adviser commenced development of e-database of the legislative reference materials in the field of refrigeration servicing.

In the perspective of improving national level training of customs and enforcement specialists in HCFC control measures, two customs officers and one representative of the Ministry of Environment participated in the workshop (Saraevo, Bosnia and Herzegovina ) on the HCFC management.

Aiming at phasing-out the use of HCFC-141b in manufacturing sector, the Project commenced procurement of the new equipment based on ODS free technologies for MAZ-Kupava and DavidGorodok Plants.

The contracted local consultants proceed to development of the national HCFC re-use scheme, identification of the most perspective natural cooling technologies, and analysis of the current education programmes for institutions training refrigeration specialists for identifying actual gaps related to ODS management issues.