# MINISTRE DE L’ADMINISTRATION DU TERRITOIRE

# ET  DE LA DECENTRALISATION

******

Service National des Actions Humanitaires

******

Projet de Réhabilitation Communautaire de Forécariah et Kindia

TF-HUMAN SECURITY

GUI/02/002/A/01/34

ID 00041682

| Project Nomber : Project Title : | GUI 02/002/A/01/34 |
| --- | --- |
|  | Projet de réhabilitation communautaire des zones sinistrées de Forécariah et Kindia |
| Approverd Amount | 1002000 $ US |
| Name of Contact point (s) | Carlos H Barry |
| Relevant SRF Outcome and Output To contribute to the reduction of human and income poverty among war affected populations in the prefectures of Kindia and Forécariah. . | MYFF/SRF Goal Projet d’urgence | Service Line Humanitaire | Outcome immediate objective 1: To respond to the needs of the target IDP’s, refugees and host communities in the prefectures of Kindia and Forécariah by providing and strengthening basic social services such as health, education, water and sanitation. | Outputs Eight (8) solar energy-powered health centers are built in the identified damaged and deprived zones of Forécariah and Kindia 1-2-A total of six (6) schools and six (6) latrines constructed in six villages.(One school of three classroom block and a latrine for each village.(Notably:2 villages in the prefecture of Kindia and 4 villages in the prefecture of Forécariah) 1-3- Four (4) Grain Banks built in the deprived districts of Gbéréyiré, Mabala, Tonkoyah, and Kaback. These are zones reputed for their high cereal production. 1-4- One cultural center built in the sub- prefecture of Farmoriah (main center for Pamelap). 1-5-Fifty -nine (59) Km of rural leader – roads rehabilitated to open up deprived production zones in Kindia and Forécariah. 1-6- fifteen boreholes installed in 13 villages 1-7- Rain water drainage system built in Farmoriah |
|  |  |  | immédiate objective 2 : Rehabilitation and preservation of natural environment in the target zones | 2-1- 200 hectares of land reforested 2-2- Eight hundred (800) households adopt and use the improved wood stoves, with eight hundred (800) women knowing how to manufacture them using local material 2-3-Thirty (30) hectares of swamp lands developed 2 – 4 – At least 50% of the population in the area are aware of AIDS prevention methods. |
| Current status of project (check Appropriate box) | Pre-approval stage |  |
|  | Approved but not yet on-going | The project is completed and closed with a significant achievement of almost all of the impacts despite certain difficulties encountered during its implementation. |
|  | Completed |  |  |  |
| Total Project Expenditures as of 2011 | 1.002.295 |  |  |  |
| Expected Total Project Expenditures : | 1.002.295 |  |  |  |
| Progress achieved Towards annual Output targets : | Atteinte de résultats OBJECTIFS IMMEDIATS RESULTATS ATTENDUS NIVEAU DE REALISATION TAUX D’EXECUTION I- To respond to the needs of the target IDP’s, refugees and host communities in the prefectures of Kindia and Forécariah by providing and strengthening basic social services such as health, education, water and sanitation. 1-1 Eight (8) solar energy-powered health centers are built in the identified damaged and deprived zones of Forécariah and Kindia Fully completed 100% 1-2- -A total of six (6) schools and six (6) latrines constructed in six villages.(One school of three classroom block and a latrie for each village.(Notably:2 villages in the prefecture Kindia and 4 villages in the prefecture of Forécariah) Fully completed 100% 1-3 Four (4) Grain Banks built in the deprived districts of Gbéréyiré, Mabala, Tonkoyah, and Kaback. These are zones reputed for their high cereal production. Fully completed 100% 1-4 One cultural center built in the sub- prefecture of Farmoriah (main center for Pamelap). Fully completed 100% 1-5- Fifty -nine (59) Km of rural leader – roads rehabilitated to open up deprived production zones in Kindia and Forécariah. 39 km of tracks fully completed and 20 km with all the works executed 90% 1-6- fifteen (15) boreholes installed in 13 villages Not executed - 1-7- Rain water drainage system built in Farmoriah Not executed - II- Rehabilitation and preservation of natural environment 2-1- 200 hectares of land reforested Fully completed 100% 2-2- Eight hundred (800) households adopt and use the improved wood stoves, with eight hundred (800) women knowing how to manufacture them using local material Fully completed 100% 2-3- Thirty (30) hectares of swamp lands developed Not executed - 2-4- At least 50% of the population in the area are aware of AIDS prevention methods. Fully completed 100% GLOBAL AMOUNT EXECUTED 1.002.295,35 NB : The procedure that drives towards the signature of the contact, is estimated at 40 % and the effective realisation of the activity at 60% of the result attained. |
|  | -The project have important impacts in the intervention zones. The authorities of the two prefectures, of the region, the technical services, the local authorities and the populations through the comities of management, have immensely associated towards the ways and means of opening the project. - The women were largely consulted for the realisation of the basic infrastructure thanks to the representation in at the structures, put in place by the project. The women mobilised largely of their different unions of concertation of the CRD. |  |
| How has your Project Mainstreamed the Corporate Development Drivers and core results |  |  |
| Problems Encountered | The late supply of equipments for the work was a major handicap for the ways and means of the project. The late starting of the project and the duration was insufficient, for a long term action. It was executed in 11 months for the 17 initial decided. The lack of knowledge on the procedures of the project management by the partners and beneficiaries constitute a gap at a good collaboration. |  |